# eRA Information Management (IM) Module JAD Meeting

Date:	December 19, 2001

Time:	1:30 p.m.

Location:	Rockledge 1, Room 1113

Chair:	Emily Mitchell

Next Meeting:	January 4, 2002, Rockledge 1, Room 1113, 1:30 p.m.

# Action Items

- Lisa Chen will email JAD members all use case specifications for review.

- JAD members will provide Lisa Chen with review comments for the use case specifications.

- Andy will spearhead a review of field labels; a maximum of 15 characters will be used. All JAD members will provide input on improving abbreviations used in field labels. The list of modifications will be emailed to Lisa Chen for implementation.

- JAD members will email Lisa Chen any changes to the order of fields on all screens.

- JAD members will email Lisa Chen any changes to the sequence of items on the navigation menu (left side of screen).

### Presentations and Discussion Topics

# General Issues

- Online help can be postponed until Phase II of the IM module.

- The IM module works better with Internet Explorer than with Netscape.

- Remove the header for all screens except the logon and main menu screens. When a hitlist displays, the header will disappear to provide additional space for query results. Move the screen title up and move the Search button to the right of the screen title.

- IM users will be able to modify Office of Research Integrity (ORI) information.

- JAD members agreed that Next/Previous options are sufficient for hitlists; there is no need to add First/Last Record options.

- Hitlists should display the maximum number of records that can fit on a page. Users should be able to scroll up and down the list and can use the Next/Previous buttons to search additional pages. They can use ctrl/f to search for a string.

# Revised Welcome and Establish/Maintain External Organization Screens (Attachment A)

  - Currently, the system does not provide a connection between the left-side navigation menu and the main screen. If a user is establishing an institution and selects an option from the navigation menu, the main window information is cleared. The JAD members agreed that the navigation menu should appear only on major windows. Once users start entering information, they will not have access to the navigation menu.

  - Users will have access to external websites that are needed to complete a new external organization record.

# Query External Organization Screen Design (Attachment A)

- Delete the City Code, Cntry Seq, and Cntry Code fields.

- Query results (hitlists)

  - Left-justify the contents of Full Org Name.

  - Delete Country.

  - Add Comb Cat and provide a drop-down list. There are 41 department combination codes.

  - In the header line, change State header to St, Status to S, and Crss-Ref File to X. Make the results section of Status (S) and Crss-Ref File (X) checkboxes.

# Split/Merge External Organization Use Case Specification (Attachment B)

    - Item 1: Brief Description

  - In the second list item, change “terminate” to “inactivate.”

  - In the final paragraph, change “The final process is to assign all the active applications…” to “The final process is to assign applications…”

- Item 2: Pre-Conditions — Add list item 5, Query Application.

- Item 3: Flow of Events — Add Select Ext Org block after the first Query Ext Org block.

- Item 4: Data Specifications

  - From the element list, delete PI Last Name, First Name, and Middle Name.

  - Add the following to the element list:

- Fiscal Year

- City, State, Country (the latter will be included if the city is not in the United States)

- Item 6: Special Requirements — Add “6.1.3 Application to be Reassigned. Move all applications from one Ext Org ID or selectively choose only specified fiscal year records to another organization.”

# Attendees

Lisa Bowen

Lisa Chen

Alex Efendiev

Emily Mitchell

Vivian Ramey

Christine Rumney (Recorder)

Andrew Russell

Carolyn Stelle

Mikhail Sukhenko

Jim Tucker

Ruby Tucker-Smith

### Attachments

- Revised Welcome and Establish/Maintain External Organization screens

- Split/Merge External Organization Use Case Specification

- Split/Merge Department Use Case Specification