# eRA Stee eRA Steering Committee Meeting Minutes

Date:	October 31, 2002

Time:	2:00–4:00 p.m.

Location:	Building 31, Conference Room 6A35

Chair:	Dr. Paul Sieving

# eRA Project Retreat Follow-up and Status

Dr. McGowan delivered the following presentation to the Steering Committee:

# E-Grants

Dr. McGowan began his remarks by briefly recapitulating the E-Grants discussion at the eRA Project Team Retreat. As seen on Slide #3, the Federal Commons concept has been replaced by E-Grants. This new vision, which incorporates the idea of a single “trusted broker” between grantees and government agencies, removes the option of each agency sponsoring its own Web interface for grantee access. The National Science Foundation will continue use of their FastLane Web interface, but NIH will no longer be a partner in a consolidated rollout of this application. NIH’s focus will move to the Small Business Innovation Research (SBIR) grantees and using the resulting products and services to map eRA’s efforts into the E-Grants model.

eRA will adapt to this movement away from the Federal Commons by de-emphasizing the NIH eRA Commons/IMPAC II distinction in favor of consolidating the eRA IMPAC II and Commons into a single application and database with internally and externally facing components.

At the eRA Project Team Retreat, Mr. Charlie Havekost, the E-Grants Program Manager, announced that the E-Grants Core Data Standard would be:

Core = SF424 + DUNS via TS194

Non-Core data elements will be specific to an agency, a program within an agency, a funding opportunity within a program, or to initiatives that encompass multiple agencies. As long as eRA uses the defined Core elements, the project may develop Non-Core elements as needed.

For more information about these data standards, visit this link: 194 for Dummies.

# SBIR Grantees

Dr. McGowan handed out a summary of the SBIR projects: SBIRs_Awarded. The six grantees are scheduled to meet on November 13 to discuss the requirements for Phase 2 awards. Dr. McGowan plans to request the monies for funding the Phase 2 awards from EPMC.

# NIH eRA Commons Status

The phased rollout of the NIH eRA Commons is proceeding. As seen on Slide #6, Version 2.0 is to be deployed on November 4 to the CWG with full deployment scheduled for January. Full market penetration is expected to take two–three years during which both NIH and external grantees will switch to the electronic grant administration process. The rollout of the Financial Status Reports (FSR) system begins with the shutdown of IMPAC I on November 1. The FSR rollout will require the registration of affected institutions in the NIH eRA Commons during November and December.

It was noted that Program Officials and their staff need information on the NIH eRA Commons since they are already receiving questions from extramural users. eRA has set up a new helpdesk to handle Commons-related inquires: mailto:commons@od.nih.gov. Program staff should refer extramural users to this helpdesk.

A discussion ensued concerning the difficulty communicating with Program staff. eRA’s primary means for communicating with the intramural community is the Inside eRA newsletter. eRA Advocates are also tasked with bringing eRA news back to their constituents. Dr. Thorsten Fjellstedt and Dr. Steven Hausman have made numerous presentations to groups within NIH to publicize eRA initiatives. Dr. McGowan stressed that he is willing to go to any forum to present eRA strategies and direction. In spite of all this outreach, it was acknowledged that the Program community is difficult to reach.

# eRA Priorities

Slides 11–14 show eRA project priorities. These priorities are determined by incorporating the direction determined by the Steering Committee, urgent tasks brought to eRA by NIH management or due to statutory changes, and merging the requirements listed in each eRA Advocate’s Business Plan. It is not possible to fund every requested requirement with the available resources. Priorities must be established. In the next year, updates to the Program Module will be elevated to a higher priority. Pending Work-in-Progress files will be made available in an online queue for Program staff.

# Role of the eRA Advocate (Attachment A)

Dr. McGowan distributed a draft of the eRA Group Advocate Charter (see Attachment A). This charter was presented at the eRA Project Retreat and will be reviewed during the next eRA Project Team meeting.

# eRA Budget Update

Dr. McGowan turned the floor over to Ms. Donna Frahm, eRA Chief Information Officer (CIO), who gave the following presentation:

Responding to the request from the previous Steering Committee meeting for more detail on the eRA budget, Ms. Frahm provided the requested granularity. Speaking to Slide #2, the Planning and Tracking Model, Ms. Frahm noted that this delineation of cost categories maps into a life-cycle redesign project management concept. It reflects one year’s experience with the contractor costs, FTEs, and Other Direct Costs (ODCs) needed for the eRA project.

Ms. Frahm commented in detail on the following cost categories:

Box 3—Project Management: The ~$2.2M in ODCs for this area include unanticipated expenses such as utility payments, rent and building maintenance.

Box 4—Architecture: Contractor support for this area includes the Northrop Grumman IT (NGIT) due to the work done on the J2EE framework modules. These modules will facilitate migration to the J2EE architecture.

Box 8—Technology Infrastructure: The ~$4.5M in ODCs for this area include software licenses as well as the following hardware purchases:

Upgraded servers to accommodate an n-tier environment for Development, Test, and Staging as well as Production.

Additional equipment to enhance system reliability and performance

Terrabytes of storage for Scanned Grant Images

Additional equipment to provide a more robust test environment.

The contractors in this area possess valuable technical expertise and are among the most highly compensated on the eRA team.

Box 9—Application Design, Estimation, Maintenance and Development: The eRA Office of the CIO (OCIO) analyzed budget data to determine how much eRA spends on analysis, design and testing of applications in order to tease out the actual software development costs of ~$6.7M.

As seen on Slide #12, IMPAC II Development and Maintenance is the largest project expenditure category. The percentage of this expenditure used for maintenance is very high, while the actual yield in new functionality is low—indicating that a technology upgrade is needed.

# Budget Concerns and Recommendations

To recapitulate the budget discussion in the previous Steering Committee meeting, Ms. Frahm noted that eRA’s budget has been frozen since 2000, there are $10M in unfunded costs associated with the J2EE migration, and eRA has had to absorb the cost of responding to unfunded mandates such as stem cell tracking and integrating the Loan Repayment System into eRA.

During the last Steering Committee meeting, Dr. McGowan asked the Steering Committee to approve the following budget increases:

FY 2003: $10M contingency fund allotment:

$4.9M budget base increase

$1.5M for the Loan Repayment Program integration

$600K for QVR support

$4M in contingency fund money (10%)

FY 2004:

$4.9M budget base increase

10% contingency fund allotment

The Steering Committee has approved these increases. The next step is to present the request to the Board of Governors.

# ECMS Update

Dr. McGowan initiated a discussion on the possibility of integrating the Electronic Contract Management System (ECMS), a COTS product currently used by NIAID for research and development contracting, into NBS or eRA. Mr. Jack Jones said that CIT has a contract with Digicon to do an analysis. There are three options:

Make ECMS a stand alone enterprise system

Integrate ECMS into NBS

Integrate ECMS with NBS and eRA.

Dr. Belinda Seto, the eRA Data Quality Advocate, noted that contracts data is now drawn from DCIS rather than IMPAC I. Data quality is a big issue with HHS DCIS (Departmental Contracts Information System) data, which is scheduled to be incorporated into the CIT Data Warehouse shortly and must eventually be bridged into IMPAC II. Mr. Jones said that he has been told the data is “clean enough” to be incorporated in the Data Warehouse. Dr. McGowan said that Mr. Jim Tucker, from the eRA Systems Quality Assurance and Interfaces Branch, has concerns about quality of this data and needs to do more analysis before it can be bridged into IMPAC II.

# New Committee Member Introductions

Dr. Sieving announced that Dr. Brent Stanfield, Deputy Director, CSR has been appointed to the eRA Steering Committee to replace Dr. Ellie Ehrenfield, Director, CSR. He also announced that Mr. Thomas Murphy, CIO, NIDCR would be joining the committee as well.

In reviewing the minutes of previous meetings, Mr. Murphy noticed that the eRA budget is often discussed. He agreed with Mr. Graeff’s assertion, in a previous meeting, that the “tincup” approach of piecemeal and inadequate funding was not the way for an enterprise system to move forward. He also agreed that the Program Module should be made a high priority in the upcoming year.

Mr. Murphy underscored the important role that eRA communications and outreach must play in informing ICs how their extension systems and business practices will need to change to adapt to the electronic grants management process. He also stressed that while ICs develop an esprit de corps in their scientific and information technology enterprises, this kind of commitment and focus is difficult to achieve on a Central Services System (CSS) project.

Dr. McGowan said that the government employees on eRA are dedicated to its mission. The practice of recruiting exceptional performers from ICs like Cathy Walker and Tracy Soto as lead analysts and making them task managers of development teams has enhanced the cohesiveness of these teams. Dr. Stanfield pointed to the recent eRA Project Team Retreat and the eRA Contractor Retreats as valuable mechanisms for promoting the vision and identity of eRA.

# Plans for the Next Meeting

The next eRA Steering Committee meeting will be held on December 19.

# Attendees

Sieving, Paul, M.D., Ph.D., Chair

Copeland, Zoe-Ann, OER

Duff, Judy, NEI

Ellis, Joe, NIGMS

Fisher, Richard, Ph.D., NEI

Frahm, Donna, OER

Geaney, Stephanie, Soza

Jones, Jack, CIT

McGowan, John, Ph.D., NIAID/OER

Murphy, Tom, NIDCR

Ramm, Louise, Ph.D., NCRR

Seto, Belinda, Ph.D., OER

Stanfield, Brent, Ph.D., CSR

Albrecht, Lyn, LTS, Recorder

# Attachments

- eRA Group Advocate Charter—Draft