# eRA Project Team Meeting

Date:	December 11, 2001

Time:	9:00 am

Location:	6700 B Rockledge, Room 1205

Chair:	Jim Cain

Next Meeting:	January 8, 2002

## Action Item

(John Salzman) Give iEdison briefing to the Project Team at a future meeting.

## Agenda Items

- Recap of Commons Working Group CWG) Meeting on November 14-15

Marcia reported on the CWG meeting held immediately following the 43rd Annual NCURA Conference in Washington, D.C. (See attachment A for complete minutes.) The primary purpose of the meeting was to continue the BPR beyond SNAP to the competitive application, i.e., streamlining data requirements and the business process. The group devoted a substantial portion of both sessions to reviewing most of the sections of the current R01 application; the research plan, appendices and R&R issues will be discussed at the next meeting on January 6 in Austin. Brent Stanfield and Suzanne Fisher will attend to represent the CSR perspective. CWG recommendations for the competing application then will be vetted through the same NIH groups that reviewed the SNAP BPR.

On the second day of the CWG meeting, JJ explained the planned SBIR initiative inviting third-party vendors to develop applications and services that will assist the research community with electronic grant application submission. The CWG voted to endorse the concept of partnering. JJ distributed the draft RFA; Marcia said that many comments have been received.

George Stone also provided an update on other eRA initiatives:

- The X-Train Version 1.5 pilot will be extended to maximize understanding of user requirements. Delaying 2.0 development will also enable resources to be diverted to e-SNAP implementation, which is ahead of schedule. NIH has asked staff to ensure that all 2271 information is current in TA so that reappointments can be processed.

- The first (internal) release of Commons Version 2 is on target for January 20, 2002. Summary Statements in PDF will be available to Version 1 users in January. All Commons Version 2 artifacts can be viewed with Microsoft Internet Explorer at http://commons2.oer.od.nih.gov/.

- The eRA Commons team has been working with the IM (formerly IPF) team to incorporate four standard levels of institutional hierarchy.

- eRA is working on the development of a Grants Closeout System (GCS) and the migration of Financial Status Report (FSR) functionality from IMPAC I to IMPAC II. The CWG discussed the three mandatory reports for closeout: the FSR, the Final Progress Report and Final Invention Certification; members questioned the need for dual entry and reconciliation of data on the Final Invention Report and in Interagency Edison (iEdison).

The CWG agenda also included a preview of draft Commons screens incorporating the group’s recommended interface specifications. A Human Factors Analyst (HuFA) assisted with screen design. As a next step, George will disseminate a self-contained prototype for comments.

Andy Greenleaf inquired if iEdison will use the same GUI standards; Jerry Stuck replied affirmatively. Jim Cain commented that Commons screens are far less dense than those in IMPAC II. Furthermore, Commons screens are already in HTML. The HuFA has established the groundwork for screens; standards will continue to evolve over time.

Carlos Caban asked if IMPAC II screens will be expandable to fit the computer screen. Andy said the standard screen size is 17”, but Jim noted that many users now have larger screens. Is there a preference for more granularity and smaller fonts? Display issues need to be readdressed.

Carol Martin mentioned that she can move IMPAC II screens, but they pop back to the left corner. Andy responded that this problem has been fixed in the Review module. Users need to report problems in other modules.

- New Production Environment (See Attachment B)

Ali Ghassemzadeh reported that on the first work day in January, eRA will roll out a more robust production and development environment that will increase system speed, enable faster backups and recovery, and support additional database instances. The new configuration includes a release-training instance that will enable IC technical staff to test new releases fully before deployment to the entire community.

Two new Compaq GS160 AlphaServers have been acquired for the OLTP and IRDB. The current production hardware will be dedicated to training and testing. Carlos Caban inquired about expectations for increased performance. Jim responded that the processors are twice as fast and there are two. The system should be able to support a greater load with faster response time.

At the end of December, eRA will also migrate to an enhanced storage area network (SAN) that will provide the additional capacity and complexity required to support full application scanning and J2EE development. With the implementation of the first SAN, eRA will have 3.9 terabytes of storage (2.2 for data), enough to handle the first nine months of scanning. A second SAN is on order and will expand capacity to 5.7 terabytes. If all slots are filled, the maximum additional capacity will be 11 terabytes. Mike Cox asked about redundancy. Jim answered that the SANs use RAID technology; the system can rebuild lost or damaged drives.

Ali thanked CIT for their support and assistance with special recognition of Tom Mason who implemented the firewall.

Khalid Masood asked about the extent of testing. See the last two slides of attachment B for detailed test plans. Ali said that the migration to the new production environment would be transparent to users.

- Scanning Update and Draft Business Plan (See Attachments C&D)

Steve Hausman updated the Project Team on the eRA scanning project; he will update EPMC on December 19. Beginning in CY02, all applications received by CSR will be scanned by ORS and converted to PDF by a contractor. Applications will then be viewable and searchable in IMPAC II; CDs can be ordered online. During 2002, scanning will be a learning opportunity in preparation for the receipt of electronic applications in 2003. During this interim period, the paper file will remain the official file.

Steve then raised some important policy issues about the disposition of paper files, standards for electronic files, stewardship of the electronic applications, conversion of supporting documentation (e.g., faxes), FOIability, record retention and disposal, and conflicts of interest (digital rights management). Policy may be determined at levels higher than NIH. Steve also raised some technical questions regarding file format and stability, image quality, bandwidth and connection speed, and document management. Steve spoke of the potential use of eBooks, digital paper and a new tool, the online HP digital sender that converts paper to a .pdf. Finally, he expressed some practical concerns about financing the scanning project and providing necessary training.

Megan Columbus asked if all scanned applications will be available via the Grant Folder. Steve said yes, 72 hours after receipt by CSR. Belinda Seto inquired about the Personal Data page of the PHS 398. Since this page currently is not duplicated, it will not be scanned.

Pete Morton commented that it would be prudent to resolve the issues before going live. There may be risks in moving ahead (e.g., in distributing CDs to reviewers). Steve replied that CDs are merely media for transportation that replace paper. Bud Erickson commented that Program will not read applications on the screen; they will print them. Richard Panniers said the quality of the display will be very important in driving a culture change. Bud Erickson added that e-signatures present another hurdle. Steve reminded the group that the primary reviewer still will receive a paper copy. Thor Fjellstedt believes that scanning will push major changes in business practices. Policy has not caught up to technology; for this reason, Steve will advocate at RPC and EPMC meetings.

Carlos Caban asked if users will be able to print selected pages from several applications. Jim Cain replied that it is possible, but that the Project Team would have to prioritize this capability in order to assign programmer resources. Adding requirements contributes to “scope creep”.

Next, Steve presented the Scanning Business Plan. Key assumptions and cost/benefits are listed below. See attachment D for details.

- Scanning is a first step in the migration to e-applications.

- All grant applications will be scanned during CY2002.

- 75% will be scanned in CY2003; 25% will be received via the Commons.

- 50% will be scanned in CY2004; 50% will be received via the Commons.

- 5% will be scanned in CY2005 and beyond: 95% will be received via the Commons

- Imaging costs for CY2002 are estimated at $1,369,961.

- Imaging costs for CY2003 are estimated at $1,381,810.

- The cost of doing business in a paper environment for CY 2002 and 2003 would be $58,193,492.

- With imaging, the net cost avoidance for CY2002 and CY2003 would be $29,161,961.

Pete Morton asked if storage costs were included in the cost avoidance computation. Steve replied no, but storage is getting cheaper all the time. Dave Carter added that numbers do not include record disposal costs. The $29 million savings is a “broad brush” estimate. Even if no dollars were saved, scanning would be worth it just for the opportunity to learn to deal with e-grants. Jim Cain added that we will never again lose an application.

In response to Carlos’ question, Mike Cox responded that CDs can be ordered from the Review module and from ICSTORe, which is available from all modules. Carlos then asked about ordering parts of applications (e.g., pp. 1-2 and the research plan or progress report). Steve responded that, at the present time, only the full application can be ordered. This is another example of “scope creep”. Dave said that Carlos’ request will be easier to satisfy when applications are received as a datastream.

- Status Reports/Announcements

FY02 Business Plans – Megan Columbus reminded Analysts/Advocates that business plans are due to Patti Rodbell by the end of December. Marcia Hahn and Sherry Zucker requested clarification; Megan will provide.

New iEdison Users – Tim Twomey said that increasing trans-agency usage of iEdison represents a coup for NIH. He praised John Salzman for working to bring more users on board. We currently are negotiating MOUs with the Agricultural Research Service (USDA) and the Air Force Materiel Command, a major weapons developer. John will brief the Project Team on iEdison at a future meeting.

Attachments

A.	Minutes of the CWG Meeting on November 14–15, 2001

B.	New eRA Production Environment

C.	Update on Scanning

D.	Scanning Business Plan

Attendees

Benfer, Claire

Bradley, Eileen

Caban, Carlos

Cain, Jim

Carter, Dave

Columbus, Megan

Collie, Krishna

Copeland, Zoe-Ann

Cox, Michael

Erickson, Bud

Fjellstedt, Thor

Flora, Carla

Ghassemzadeh, Ali

Greenleaf, Andy

Hahn, Marcia

Hann, Della

Hausman, Steve

Hughes, Stephen

Jocktane, Katina

Martin, Carol

Masood, Khalid

McGowan, John

Monheit, Madeline

Moore, Bob

Morton, Pete

Panniers, Richard

Porter, Yvette

Rodbell, Patti

Rumney, Christine

Schaffer, Wally

Seker, Chris

Seppala, Sandy

Seto, Belinda

Silverman, Jay

Soto, Tracy

Stuck, Jerry

Tucker, Jim

Twomey, Tim

Van Brunt, Virginia

Zucker, Sherry