# eRA Project Team Meeting

Date:	June 25, 2002

Time:	9:00 am

Location:	6700 B Rockledge, Room 1205

Chair:	John McGowan

Next Meeting:	July 23, 2002, 6700 B Rockledge, Room 1205

## Action Item

(OCO) Write article on SPIRES system for Inside eRA.

## Agenda Items

- Feedback from the Steering Committee

John McGowan (JJ) reported on his meeting with the eRA Steering Committee on June 20. Paul Sieving replaces Marvin Cassman as chair. Joe Ellis and Louise Ramm are two new members; Marvin Kalt has left the committee. Judy Duff, NEI Executive Officer (XO), will oversee the coordination of Steering Committee activities. She replaces Martha Pine in this capacity. Lyn Albrecht will record minutes at Steering Committee meetings.

At the June 20 meeting, JJ presented the advantages of J2EE architecture; Donna Frahm detailed the costs of the migration. JJ then explained eRA’s vital need for knowledge discovery software by 2005. External organizations already are analyzing NIH data with these sophisticated tools, a situation which places us in a vulnerable position. Richard Morris and the National Institute of Standards and Technology (NIST) are working on a white paper to show what we can accomplish for $100-150K. A pilot project would be the most convincing way to illustrate the value of knowledge management (KM). Belinda Seto commented that Dr. Zerhouni is an advocate of KM; we need to get the XOs on board. In response to Belinda’s question about possible applications, JJ suggested using Collexis to identify potential reviewers and possible conflicts of interest. He also mentioned Tracker, software used by the FBI to extract information from multiple sources (awards, newspapers, Internet) to produce a daily report for the president.

Although JJ appealed to the Steering Committee for financial relief, we have to operate as if no additional funds are forthcoming. This means cutting costs and delaying schedules. The details are to be determined.

- Small Business Innovation Research (SBIR) Update

Jerry Stuck reported that summary statements for the 16 applications are available in IMPAC II. Based on the scoring, Jerry expects that three to five grants will be awarded soon. He meets this Thursday with NCRR, the IC that will administer the grants.

- National Research Service Awards (NRSA) and the Loan Repayment Program (LRP)

Wally Schaffer gave a presentation on issues related to the Pediatric and the Clinical Research Loan Repayment Programs. Considerable information about these programs is available on the LRP website at http://www.lrp.nih.gov/. Recipients of these awards must contractually agree to conduct research for a two-year consecutive period in order to receive educational loan repayment of up to $35,000 annually, depending on total educational debt.

The LRP is administered by the Office of Loan Repayment and Scholarship, directed by Marc Horowitz. Applicants use a web-based system to submit applications to a stand-alone LRP system. JJ pointed out it would be a more efficient use of NIH resources to roll the receipt, referral and review components of LRP into the existing eRA infrastructure for access by IC business processes. He stated that he would initiate a discussion with Marc. After the meeting he will come back to the Project Team and the Steering Committees to see if they would support an effort to bring the issue of integrating the two systems to the NIH IT Board of Governors (BOG). Marcia Hahn remarked that the “stovepipe” LRP system was a real issue for grantees. JJ encouraged the Commons Working Group (CWG) to forward their views to Marc Horowitz, who already has come to eRA for assistance.

Wally informed the Project Team about a condition that requires NRSA awards and the LRP to be closely coordinated. Postdoctoral NRSA recipients in their first or third year of support were eligible for LRP support in FY 2002. The second year of postdoc NRSA involves repayment of a service obligation incurred during the first year of NRSA support, and in 2002, eliminated the possibility of concurrent participation in the LRP because recipients can’t pay back two obligations simultaneously. Existing provisions permit NRSA recipients to extend the time to begin payback. Wally indicated the need for a marker for LRP awards in payback files to prevent the second year of NRSA support from serving as a payback year.

Michael Cox suggested that, for the short term, we manually enter an LRP indicator in IMPAC II. Belinda pointed out that unlike other grants, LRP establishes a relationship with an individual and not an institution. JJ believes that we should refuse to take action until there is a coherent plan and funding.

- Scientific Publications Information Retrieval System (SPIRES)

Thor Fjellstedt introduced Paul Jordan and Ben Van Houten who gave a presentation on SPIRES, a new web-based tool for retrieving and analyzing publication data for NIEHS grantees. In developing the system, Ben and Paul linked grant data in the IMPAC II IRDB with publications data in the National Library of Medicine (NLM) flat files. The SPIRES database currently is populated with records for 9,615 publications issued from 1995-August 2001.

The SPIRES query screen enables searching by publication parameters or by project (grant) parameters. The resulting hitlist can be exported to an Excel file for further manipulation. Clicking on the “detail” button links to a publication summary record containing UI record code, title, author, journal, grant number(s), abstract and keywords. It is also possible to access PubMed to view or print the full article.

The publication summary also displays an impact factor, computed by dividing the number of times the publication has been cited by the number of articles published that year. The assumption is that the higher the frequency, the more significant the science. It is also possible to determine the number of articles published by a PI during a given period as one measure of productivity.

The SPIRES reporting facility contains numerous “canned” reports in four main categories: publications/organization; publications/author; projects/organization; and projects/PI. The system can report on where PIs are publishing and how many of their articles appear in the top twenty journals. In addition to reporting on PI output and identifying high-impact papers, SPIRES facilitates the evaluation of NIEHS grant programs such as arsenic and oxidative stress.

As part of data quality validation, Jerry Phelps compared SPIRES publication data to information contained in progress reports and competitive renewals stored in the grant file. Overall, the accuracy rate was 80% for “R” awards and 47% for “P” awards. Discrepancies are due, in large part, to journals not abstracted by NLM and publications that do not cite supporting grants. Based on these validation studies, Paul Jordan and Jerry Nehis have made improvements in SPIRES’ ability to capture papers from PubMed.

Ben concluded with future directions. In the next phase, developers will incorporate data for NIEHS cofunders. Ben is actively seeking other ICs to partner with NIEHS. JJ suggested use of an evaluation proposal to support SPIRES development by having interested ICs pay for use of the system. Other plans include integrating SPIRES into the QVR component of ECB and launching a website for grantees.

After the presentation, JJ asked about the pros and cons of SPIRES’ quantifiable methods. Ben replied that there has been pressure from GPRA to measure productivity. The long-term goal, however, is to assess productivity through a hybrid of quantitative and qualitative analysis. Thor agreed and said SPIRES was a metric, which should be one part of a total decision-support system. Eileen Bradley commented that SPIRES places too much emphasis on numbers; she fears misinterpretation and misuse, especially in the area of clinical research. Carlos Caban added that the system is biased because studies with negative findings aren’t always published. JJ reiterated his concern that NIH doesn’t have KM tools and is not linking databases for a comprehensive picture. Foundations currently are extracting and analyzing NIH data. Stephen Hughes pointed out that, in a similar way, NIEHS has been downloading NLM data for its own use.

## Attendees

Albrecht, Lyn

Bradley, Eileen

Caban, Carlos

Cain, Jim

Christian, Vonetta

Copeland, Zoe-Ann

Cox, Michael

Erickson, Bud

Fitzgerald, Steve

Fjellstedt, Thor

Frahm, Donna

Gibbs, Cassandra

Greenleaf, Andy

Hahn, Marcia

Hall, Dan

Hann, Della

Hausman, Steve

Hodgkins, Earl

Hughes, Stephen

Jordan, Paul

Maurer, JJ

Martin, Carol

McGowan, John

Miller, Maeve

Monheit, Madeline

Moore, Bob

Panniers, Richard

Patel, Kalpesh

Pearson, Johnnie

Schaffer, Wally

Seppala, Sandy

Seto, Belinda

Silver, Sara

Silverman, Jay

Soto, Tracy

Spitzberg, Bobbi

Stiggers, Bridget

Stuck, Jerry

Tucker, Jim

Twomey, Tim

Van Brunt, Virginia

Van Houten, Ben

Walker, Catherine

Zucker, Sherry