| Sunset Dates for Major IMPAC I Functionality |
| --- |
| IMPAC I Function | Impact on ICs | Available in IMPAC II | Proposed Sunset Date | ICs Affected |
| Scoring and Percentiling | All scoring must be performed in IMPAC II, and ICs should use IMPAC II for data changes. ICs now maintain their own percentile bases without programmer intervention. Each IC must identify two percentile coordinators. For procedures on entering scores, see http://impacii.nih.gov/appl/appl.htm - REV. Review training is recommended for GTAs and SRAs who are unfamiliar with entering scores in IMPAC II. For information on Peer Review classes offered by the Human Resource Development Division (HRDD), see http://learningsource.od.nih.gov/. | August 2001 Note: Scoring has been available since 1999. | August 2001 Done | Center for Scientific Review (CSR) and IC Peer Review groups |
| IC Interface System (Council Action and Data Changes) | The IMPAC II Institute and Center Operations (ICO) module provides all functions previously performed using the IMPAC I IC Interface, including: change of data elements, Council results and sweep, and PCC/IC assignment. Council work files are no longer used. HRDD offers IMPAC II ICO module classes. For ICO documentation, see http://impacii.nih.gov/appl/appl.htm - ICO. | July 2001 | October 2001 Done | All |

| IMPAC I Function | Impact on ICs | Available in IMPAC II | Proposed Sunset Date | ICs Affected |
| --- | --- | --- | --- | --- |
| Summary Statement Generation | Use of IMPAC II for summary statement generation will be required for the October 2002 Council cycle. Available features include boldface, Greek letters, italics, and formulas. IMPAC II retains summary statements for all Council rounds. Email addresses for Program Officials must be maintained for internal notification of summary statement availability. To enter an email address, update the ‘WRK’ address type for Program Officials in the IMPAC II User Administration module. For documentation, see http://impacii.nih.gov/appl/appl.htm#UA. HRDD offers Peer Review module classes that include instruction in generating summary statements. For scheduled classes, see http://learningsource.od.nih.gov/. | January 2002 | July 2002 recommended. No later than January 2003 Council (August 2002 sunset). | All ICs that prepare summary statements |
| Printing Council Books and Aggregate Reporting of Summary Statements | For the May 2002 Council, ICs must use the IMPAC II ICSTORe document management system to print Council Books. Effective January 2002, IMPAC II is the only comprehensive source of summary statements. Although IMPAC II is recommended for generating summary statements, IMPAC I still can be used. Summary statements generated in IMPAC I are available in IMPAC II; however, summary statements generated in IMPAC II are not available in IMPAC I. The ISTORe User Guide is available at http://impacii.nih.gov/doc/icstore_UG.pdf. Contact the eRA Helpdesk at helpdesk@od.nih.gov with questions on using ICSTORe to create and modify custom Council Book formats. | January 2002 | May 2002 | All |

| IMPAC I Function | Impact on ICs | Available in IMPAC II | Proposed Sunset Date | ICs Affected |
| --- | --- | --- | --- | --- |
| Batch Uploads (Program Class Codes, 800 Series, etc.) | Use the IMPAC II APIs or the nightly rules module for batch uploads. Use the IMPAC II ICO module to enter individual data elements such as multiple POs and PCCs. All ICs have been contacted about this transition. Documentation is at http://impacii.nih.gov/appl/appl.htm - ICO. Contact the eRA Helpdesk at helpdesk@od.nih.gov for assistance in converting to IMPAC II APIs. | January 2002 Done | January 2002 Done | All |
| Population Tracking | When the IMPAC II Population Tracking module is deployed in May 2002, all data must be entered in IMPAC II. Prior to deployment, ICs may enter FY2001 data in a special spreadsheet. | May 2002 | February 2002 | All |