Internet Assisted Review

Scope Document

Version 1.1	06/6/02 3:45 PM

Revision History

| Date | Version | Description of Change | Author |
| --- | --- | --- | --- |
| 2/24/02 | 1.0 | Initial Draft | Tracy Soto |
| 3/7/02 | 1.01 | Modified per IAR Focus Group comments (3/4/02) | Tracy Soto |
| 3/18/02 | 1.02 | Modified per IAR Focus Group comments (3/14/02) | Tracy Soto |
| 3/22/02 | 1.03 | Modified per IAR Focus Group comments (3/18/02) | Tracy Soto |
| 4/1/02 | 1.04 | Modified per IAR Focus Group comments (3/25/02) and security recommendations for registration and account creation (3/28/02) | Tracy Soto |
| 4/4/02 | 1.05 | Modified per IAR Focus Group comments (4/1/02) and security recommendations | Tracy Soto |
| 4/10/02 | 1.06 | Modified per IAR Focus Group comments (4/8/02) | Tracy Soto |
| 4/11/02 | 1.061 | Modified per clarification of security recommendations for registration and login process (4/11/02) | Tracy Soto |
| 4/17/02 | 1.07 | Modified per IAR Focus Group comments (4/15/02) | Tracy Soto |
| 4/26/02 | 1.08 | Modified per IAR Focus Group comments (4/15/02) | Tracy Soto |
| 5/3/02 | 1.08 | Added Appendix A, B, C for registration email, PIN letter and user agreement language. | Tracy Soto |
| 5/10/02 | 1.09 | Modified per IAR Focus Group minutes (5/6/02) | Tracy Soto |
| 5/16/02 | 1.09 | Modified per new streamlining requirements and draft screens. | Tracy Soto |
| 6/5/02 | 1.10 | Modified per IAR Focus Group meeting comments (6/3/02) | Tracy Soto, Daniel Fox |
| 6/6/02 | 1.10 | Added Dr. Sinnett’s comments on Version 2 streamlining and reports. | Tracy Soto |

Table of Contents

1.	Introduction	6

1.1	Background	6

1.2	Purpose	6

1.3	Definitions, Acronyms, and Abbreviations	6

1.4	References	7

2.	Positioning	7

2.1	Business Opportunity/Scope	7

3.	Stakeholder and User Descriptions	8

3.1	User Environment	8

3.2	Stakeholder Profiles	8

3.3	User Profiles	10

4.	Product Overview	12

4.1	Product Perspective	12

4.2	Summary of Capabilities	14

4.3	Assumptions and Dependencies	14

4.4	Cost and Pricing	14

4.5	Licensing and Installation	15

5.	Product Features	15

5.1	System (SYS) Feature	16

5.1.1	Error Handling	16

5.1.2	Usage Reporting	16

5.1.3	System Control	16

5.1.4	Browser Interface	16

5.1.5	Interface Conventions	16

5.1.6	On-line help	16

5.1.7	Release Notes	16

5.1.8	Bug Status	16

5.1.9	Availability	16

5.1.10	Performance	16

5.1.11	Auditing	16

5.1.12	Exception Reporting	16

5.1.13	External Interfaces	16

5.2	Release Meeting to IAR / IAR Control Center	17

5.3	Pre-Registration System Process	20

5.4	User Registration	21

5.5	Log on to IAR	22

5.6	Password Replace	23

5.7	Account Access and Expiration	24

5.8	Changing Passwords	24

5.9	Submit Phase	24

5.10	Read Phase	31

5.11	Streamlining	33

5.12	Edit Phase	35

5.13	Summary Statement Assembly	36

5.14	Reports	39

5.15	IC Program Officer Access	40

5.16	Purging/Meeting Closure	40

5.17	Other General Features	41

6.	Constraints	41

7.	Quality Ranges	41

8.	Precedence and Priority	42

9.	Other Product Requirements	42

9.1	Applicable Standards	42

9.2	System Requirements	42

9.3	Performance Requirements	42

9.4	Environmental Requirements	42

9.5	Security Recommendations	42

10.	Documentation Requirements	42

10.1	User Manual	43

10.2	On-line Help	43

10.3	Installation Guides, Configuration, Read Me File	43

10.4	Labeling and Packaging	43

10.5	Appendix A: Registration Email to Reviewer	44

10.6	Appendix B: Letter with PIN to Reviewer	45

10.7	Appendix C: IAR User Agreement	46

# Introduction

## Background

A Web-based system to manage the process of electronic submission of critiques by Reviewers was developed by the National Institute of Allergy and Infectious Diseases (NIAID). This system, Electronic Review (ER), has been successfully implemented at several ICs and has provided proof of concept for this electronic process. The NIAID system will be used as a model for development of an eRA system. An eRA Internet-Assisted Review system will expedite the scientific review of grant applications by standardizing the current process of critique and initial priority scores submissions by reviewers via the Internet. Currently, Reviewers usually do not submit their critiques before the actual meeting and they do not have the opportunity to see others’ critiques before the meeting. When critiques are finally submitted, they may not all be in the same format. Since critiques are used to build the summary statement body text, this method poses problems for staff. An Internet Assisted Review system would improve this process. Review meetings would contain more informed discussions because reviewers would be able to read the evaluations entered by others prior to the review meeting (except where there is a conflict of interest). The system will also serve to facilitate the generation of summary statements since all critiques would be submitted in the same electronic format and be stored centrally.

## Purpose

The purpose of this document is to define the scope and high-level business requirements of the Internet Assisted Review System. The structure and content of this document is based on the Rational Unified Process (RUP). It focuses on the capabilities and features needed by the stakeholders and the target users. The detailed requirements that are derived from these features are specified in the Software Requirements document (which will include Use Cases) and the Supplementary Specifications document.

The Internet Assisted Review System will be developed in multiple releases. This document will be a living document. Initially it will focus on functionality to be delivered in releases 1 and 2. As additional upgrades are planned in the future, this document will evolve to capture the capabilities and features for those future releases.

## Definitions, Acronyms, and Abbreviations

SRA	Scientific Review Administrator

GTA	Grants Technical Assistant

PI	Principal Investigator

ER	Electronic Review (NIAID system)

RUG	Review Users Group

IAR	Internet Assisted Review

COI	Conflict of Interest

## References

IMPAC II Peer Review User Guide, Version 2.1.1.0

Information provided at NIAID’s ER Info site http://grants.niaid.nih.gov/review/staff/SRA_Erhelp_cvrpg-grants.htm

Documents Submitted 2/11/02:

Business Requirements for an IMPACII Internet Assisted Peer Review System From a Sub-Committee of the CSR Information Resources Advisory Committee (contact: Richard Panniers)

Attachment A: Dr. Everett Sinnett’s Design Issues For Electronic Critique System (ECS)

Attachment B: Dr. Thomas Tatham's request for ER enhancements

Proposed Focus Group Meetings Scheduled for:

March 4, 2002; March 14, 2002; March 18, 2002; March 25, 2002; April 1, 2002; April 8, 2002; April 15, 2002; April 25, 2002; May 6, 2002; May 13, 2002; May 20, 2002; June 3, 2002.

# Positioning

## Business Opportunity/Scope

An eRA-developed Internet-Assisted Review system will help expedite the scientific review of grant applications by providing a standard process for Reviewers to submit their critiques and initial priority scores via the Internet. Currently, for staff not using the NIAID ER system, reviewers might submit their critiques and initial priority score using several methods including paper copies, diskettes, or email attachments, but usually not before the actual meeting. Since critiques are used to build the summary statement body text, each of these current methods pose problems for staff. Data provided in paper copies must be manually entered or scanned, electronic documents provided by email or diskette may have been written in different, incompatible word processing formats, and all must be combined into a single document. Electronic documents submitted have the potential of containing a computer virus. Another major flaw in the current business model is that reviewers do not have the opportunity to review other critiques before the meeting.

An eRA-developed Internet-Assisted Review system would eliminate many problems evident in the current method. All critiques would be submitted in the same electronic format (Word *.doc or WordPerfect *.wpd). After the deadline for submission has passed, reviewers would be able to read the evaluations entered by others prior to the review meeting (except where there is a conflict of interest). This pre-meeting review of critiques would provide for more informed discussions at the review meeting. The SRA/GTA would also have the ability to generate a preliminary report of upper and lower scores. Subsequent to the meeting, reviewers would be permitted to update their critiques; the system could also serve to facilitate the generation of summary statements.

Providing this system to the eRA user community would offer several major benefits. First, critiques would be available immediately after the review meeting. This greatly expedites the creation of summary statements. Staff who currently use the NIAID system report that this method has saved them 1–3 weeks time. Second, this method greatly reduces human errors associated with manipulation of the documents and problems encountered using computer diskettes. Third, the system would expedite the approval/funding process via easier, more efficient administration of reviews (e.g., summary statement preparation by NIH staff). Fourth, it would improve the overall quality of reviews and permit more efficient and effective use of reviewers’ time at meetings.

# Stakeholder and User Descriptions

## User Environment

Since IAR essentially facilitates the exchange of information between NIH Scientific Review Administrators (SRAs), Grants Technical Assistants (GTAs) and Reviewers, these are the major users groups and stakeholders of the system. While each IC may hold their own Reviews, a majority of Reviews are held by the Center for Scientific Review (CSR). SRAs may be considered primary users; GTAs also work closely with the SRAs and may perform similar functions in the system.

## Stakeholder Profiles

This section describes the stakeholders’ profiles, in terms of their roles, responsibilities, success criteria, and involvement in this development effort. The following terms will help define a stakeholders’ profile:

Representative—the stakeholders’ envoy to the project, this will either be the name (or names) of individual(s), or a specific body of people

Description—a brief explanation of the stakeholder type

Type—the stakeholders’ expertise, technical background, and degree of sophistication

Responsibilities—The stakeholders’ key tasks in this effort; that is, their interest as a stakeholder. Examples might be “captures details,” “produces reports,” or “coordinates work.”

Success Criteria—the stakeholders’ definition of accomplishment of this project

Involvement—the stakeholders’ role in this project, if any

Deliverables—any documents or resultant products the stakeholder produces, and for whom

Comments/Issues—problems that interfere with success and any other relevant information (these would include trends that make the stakeholders’ job easier or harder)

| Stakeholder | Representatives | Profile |
| --- | --- | --- |
| NIH IT Management | J. J. McGowan, James Cain | Description | IT Project Management |
|  |  | Type | Manages IT finances and priorities |
|  |  | Responsibilities | Responsible for all aspects of the eRA project in general, and all aspects of IMPAC II project in particular. Formal management reviews, as defined in the “eRA J2EE Project Management Plan.” |
|  |  | Success Criteria | Success is completion of the project within approved budget, and fulfillment of user needs in a timely manner. |
|  |  | Involvement | Project guidance and review |
|  |  | Deliverables | Responsible for delivering the Internet Assisted Review system to the user community. |
|  |  | Comments/ Issues | None. |
| Group Advocate | Eileen Bradley | Description | Communicates needs of NIH community to the development team. |
|  |  | Type | Possesses strong communication and facilitation skills, along with good domain expertise. |
|  |  | Responsibilities | Manages expectations of the users. Approves requirements documents. Works with the analyst and development team to set priorities. |
|  |  | Success Criteria | Project meets the specifications that have been agreed upon with the NIH community in a timely manner. |
|  |  | Involvement | Project guidance and review |
|  |  | Deliverables | Responsible for delivering the system to the user community. |
|  |  | Comments/ Isssues | None |

## User Profiles

This section describes in detail the profile of each system user, in terms of their roles, responsibilities, success criteria, and involvement in the development effort. The same aspects will be used to define a user’s profile as were used to define the stakeholders’ profiles, above.

| User | Representatives | Profile |
| --- | --- | --- |
| SRA | IAR Focus Group | Description | Scientific Review Administrator |
|  |  | Type | Possesses strong communication skills, along with good domain expertise. |
|  |  | Responsibilities | Assigns Reviewers Identifies any COI Determine deadlines for critique submission, read-only phase, post-meeting edit phase. Reviews critiques and scores May submit critiques for Reviewers Attends review meeting Writes summary statements |
|  |  | Success Criteria | Project meets the specifications that have been agreed upon with the NIH community. |
|  |  | Involvement | Product reviewer, beta tester. Attends and participates in meetings. Validates business rules. |
|  |  | Deliverables | Any documents necessary to collect requirements. Examples of reports or sample screen shots as requested by Analyst and Development team members. |
|  |  | Comments/ Issues |  |
| GTA | IAR Focus Group | Description | Grants Technical Assistant |
|  |  | Type | Possesses strong communication skills, along with good domain expertise. |
|  |  | Responsibilities | Assists SRA May perform some tasks listed above in SRA Responsibilities |
|  |  | Success Criteria | Project meets the specifications that have been agreed upon with the NIH community. |
|  |  | Involvement | Product reviewer, beta tester. Attends and participates in meetings. Validates business rules. |
|  |  | Deliverables | Any documents necessary to collect requirements. Examples of reports or sample screen shots as requested by Analyst and Development team members. |
|  |  | Comments/ Issues |  |
| Reviewer | IAR Focus Group | Description | Reviewer (Non-NIH) |
|  |  | Type | For the purpose of gathering requirements, this user will be represented by the SRAs and GTAs. |
|  |  | Responsibilities | Reviews grant applications for scientific merit. Writes and submits critiques and scores for assigned applications Reviews critiques submitted by others in preparation for meeting. Attends and participates in review meeting. |
|  |  | Success Criteria | Project meets the specifications that have been agreed upon with the NIH community. |
|  |  | Involvement | Beta tester. |
|  |  | Deliverables | None. |
|  |  | Comments/ Issues |  |

# Product Overview

This section provides a high level view of the system capabilities, interfaces, etc.

## Product Perspective

The system will be Web-based and developed using J2EE technology. The basic logic and functionality of the NIAID ER system will be used as an example to build this system. Other current NIH business practices for electronic critique submission may also be reviewed to aid in collecting requirements. Processes already integrated into the Peer Review module such as Assigning Reviewers and defining COI will not be duplicated in IAR. Since Reviewers are key system users, IMPAC II data items relevant to IAR will be replicated to the Commons database to ensure data security and prevent unauthorized access to the IMPAC II database. IAR will be an external interface to the Commons database. The following diagram shows how key processes of Internet Assisted Review fit into the existing Peer Review business process.

## Summary of Capabilities

The system will comprise several primary functions: user registration and management; critique/priority score submission and modification; streamline voting; reports; and, critique combination/merging to create summary statement draft. Within these functions, the following capabilities will be included:

The IMPAC II Peer Review module will allow the SRA/GTA to finalize assignments to be created and made accessible in the Internet Assisted Review (IAR) system via the Commons database.

The system will allow the SRA/GTA to provide deadlines for critique submission and other events.

The system will manage accounts, passwords and registration for Reviewers.

The system will accept critiques of a Word (*.doc) or WordPerfect (*.wpd) format (version TBD).

The system will allow the SRA/GTA to modify the critique submission deadline and block certain reviewers from accessing the critiques of others.

The system should allow reviewers to post streamlining votes and allow for the production of related reports.

The system should provide reports that show the status of reviewer’s critique submissions.

The system will facilitate summary statement creation by merging the critiques into one document to be used as the draft summary statement body text and allowing the SRA/GTA to export this document.

## Assumptions and Dependencies

The system will have dependencies with the IMPAC II Peer Review module and will use data entered into this module. It will be mandatory for Scientific Review Administrators (SRA/GTAs) to assign reviewers to applications, check conflict of interest, and organize the meeting, etc., in IMPAC II Peer Review to collect critiques in this system. When the SRA/GTA has “finalized” their assignments, the Peer Review module should error check for simultaneous conflicts and assignments.

## Cost and Pricing

IAR development efforts will meet the cost guidelines established by the NIH eRA oversight boards and committees. The following preliminary budget for Version 1 of IAR was submitted with the FY2002 Business Plan and may be baselined after the Critical Design Review.

Estimated Cost: Non-Government Staff

| Remaining Work To be done/ hrs by role & SDLC | req.anal/ JADs | prelim. design & prototype | Detailed design & CDR | Hrs. build | Hrs. test | pilot | doc/ train. | Maint.. and enhancements | Tot hrs. | $/hr | Tot$ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total hrs non gov’t | 300 | 550 | 150 | 1200 | 160 | 240 | 200 | 420 | 3220 |  |  |
| --Designer | 300 |  |  |  |  |  |  |  | 300 | $95 | $28,500 |
| --Pgmr. |  | 550 | 150 | 1200 | 80 | 160 |  | 300 | 2440 | $83 | $202,520 |
| --Test/QA |  |  |  |  | 80 | 80 |  | 80 | 240 | $83 | $19,920 |
| --Writer |  |  |  |  |  |  | 200 | 40 | 240 | $41 | $9,840 |
| Hrs. Hrs. Hrs. Hrs. Hrs. Hrs. Hrs. Hrs. Total $ required to complete | $260,780 |

Government Staff

Tracy Soto (OD)	30% of total time

Sherry Zucker, (OD)	10% of total time

Scarlett Gibb (OD)	10% of total time

## Licensing and Installation

There are no licensing requirements for IAR. Since the IAR product is Web-based, installation of the product is not necessary. Only a Web browser will be required for users.

# Product Features

This section defines and describes the proposed features of this application. Where applicable, information regarding Version and Priority are provided.

Key to “Version” in tables:

Ver.1: Must be in the initial version

Ver.2: Must be in the second version

Ver.3: Can be added at any point

Proposed features are prioritized using MuSCoW: “Must”, “Should”, “Could”, or “Won’t”.

Must—Version can’t be deployed without function; requirement is basic functionality.

Should—Requirement should be deployed in version. Version can be deployed before function is implemented.

Could—‘Nice to have’ enhancement.

Won’t—Requirement should not be included in functionality.

## System (SYS) Feature

### Error Handling

The system shall graciously handle and log all errors encountered.

### Usage Reporting

The system shall provide reports on general system use and exceptional behavior.

### System Control

The system shall provide convenient mechanisms for startup, shutdown, and recovery of individual subsystems.

### Browser Interface

The system shall provide a user interface through a thin, browser-based client.

### Interface Conventions

The user interface shall follow standard interface conventions based on acceptable industry standards.

### On-line help

The user interface shall include on-line help features.

### Release Notes

The user interface shall include links to the release notes.

### Bug Status

The user interface shall include links to the status of reported bugs.

### Availability

The system shall be generally available for use on a 24x7 basis with limited downtime acceptable for system upgrades and unexpected conditions.

### Performance

The system shall provide performance and response times generally consistent with industry standards for Internet applications.

### Auditing

The system shall provide configurable auditing capabilities.

### Exception Reporting

The system shall report exceptional conditions to an administrator via e-mail.

### External Interfaces

The system shall provide an interface to the Review community.

Action Item/Research Needed:

- Tracy: Discuss with Dan Hall, Sara Silver: ability to store and modify secondary email address for a reviewer, copy corrected email to profile, mark profile for cleanup

- Daniel: ability for Reviewer to see times for their time zone, virus check on critique when uploaded

- Scarlett: survey Review users for list of valid preliminary scores (alpha codes), check to see if it would be allowable to list a secondary SRA on the List of Meetings.

- Brian: revise sample text for special consideration reminder on critique upload screen per discussion.

- Focus Group Members: provide list of document types, documents you wish to include in IAR and specify whether they are already publicly available on the Internet.

- Security Advisors: provide security recommendations, provide sample text for User Agreement, supply Daniel Fox with the security requirements for importing files.

- Neal – draft sample letter to Reviewers (to be faxed or mailed) to provide them with their person_id for registration.

- Roy – draft sample email to Reviewers to provide them with registration URL, instructions, SRA contact information and alert them to locate other correspondence for person_id.  Subject line could be “NIH IAR Registration”.

** Items that have Version and MuSCoW have been discussed and prioritized by the IAR Focus Group. Items missing this information will be discussed at future Focus Group meetings.

## Release Meeting to IAR / IAR Control Center

Before Reviewers can access a meeting in IAR, the SRA/GTA must enable the meeting to be used by IAR. There are several functions that the SRA/GTA will need to perform. Below are the requirements for the “IAR Control Center” which will be available in Peer Review module.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | The Peer Review module should allow SRA/GTA to navigate from the Peer Review banner screen to the “IAR Control Center” module with default meeting as selected on the banner screen. | 1 | M |
|  | The IAR Control Center must have an ability to easily enable the entire list of reviewers for the meeting for IAR. | 1 | M |
|  | The IAR Control Center should have the ability to easily enable selected Reviewers for IAR. | 2 | S |
|  | To Enable the Reviewers for IAR, Reviewers in the meeting must be on the Committee Management Meeting Roster. SRA/GTA will be alerted to any discrepancies (if Reviewer isn’t on Roster). | 1 | M |
|  | The IAR Control Center must prevent selection of Reviewers for IAR if it detects the absence of the MLG role e-mail address or person_id. | 1 | M |
|  | Provide a “Roster Reconciliation” screen to allow the SRA/GTA to link people from the CM roster to people listed on the Reviewer List. No person search would be required, and the process would be straightforward and quick for the user. IAR could then "transfer" the assignments to the CM identified reviewers. | 2 | C |
|  | The IAR Control Center must allow SRA/GTA to view and edit the MLG email address (on role) for each reviewer. | 1 | M(contingent on action item #1) |
|  | When SRA/GTA edits the MLG role email address, the IAR Control Center must give SRA/GTA the option of copying that email address to the profile record. | 1 | M (contingent on action item #1) |
|  | To Enable at least one reviewer for IAR, the Submit Phase Due (Critique Submission Due) Date and Time (ET) must be entered. | 1 | M |
|  | To Enable at least one reviewer for IAR, the Read Phase End Date and Time (ET) must be entered. | 1 | M |
|  | To Enable at least one reviewer for IAR, the Start Date and Time (Eastern Time) for the Post Mtg. Edit Phase must be an optional field (If the date is not entered, the meeting will stay in the Read Phase until the Read phase end date; then Reviewers will not be able to do anything in IAR). | 1 | M |
|  | To Enable the meeting for IAR, if the Start Date and Time (ET) for the Post Mtg. Edit Phase has been entered, the End date for the Post Mtg. Edit Phase must be entered. | 1 | M |
|  | To Enable the meeting for IAR, the Closure date for the Meeting must be entered. | 1 | M |
|  | The IAR Control Center must verify that dates and time entered for the phases are sequential (1. Critique Submission Due Date, 2. Read Phase End Date, 3. Edit Phase Start and End Date, 4. Closure Date) | 1 | M |
|  | The IAR Control Center must allow SRA/GTA to disable (block) individual Reviewers from reading critiques on applications where they are assigned but did not post their own critique. | 1 | M |
|  | The IAR Control Center should allow SRA/GTA to easily disable (block) all Reviewers from reading critiques on applications where they are assigned but did not post their own critique. | 1 | S |
|  | Revisit: The IAR Control Center should allow SRA/GTA to toggle show/hide preliminary scores from all Reviewers in IAR. If Scores are hidden, Reviewer would only see scores they’ve entered. | 1 | M |
|  | The IAR Control Center should allow SRA/GTA to toggle the ability to show only average scores or raw scores but show the entire matrix for Reviewers. Per 5/20/02 group meeting, group decided this feature was not useful. | W |  |
|  | The IAR Control Center should allow SRA/GTA to toggle ability for reviewers to enter critiques or comments for applications where they are not assigned. | 1 | S |
|  | The IAR Control Center must allow SRA/GTA to run a printable report, which will list all reviewers in the meeting, their MLG role email address, username, answer and PIN (person_id). This report could provide SRA/GTA information on whether or not a Reviewer has registered to use IAR. | 2 | M |
|  | The IAR Control Center must allow SRA/GTA to extend read permissions on critiques to Telephone Reviewers for entire meeting instead of the default view of only their assigned applications. | 1 | M |
|  | IAR Control Center must allow SRA/GTA to send custom batch emails to ALL reviewers in the meeting (Reviewers’ email addresses should be BCC so Reviewers cannot see other recipients). | 2 | S |
|  | IAR Control Center must allow SRA/GTA to specify the “From” addressee in the custom batch email to all Reviewers. | 2 | S |
|  | IAR Control Center must send the Carbon Copy emails to SRA/GTA when batch emails are sent to all Reviewers. | 2 | S |
|  | IAR Control Center must return undeliverable emails to the SRA/GTA when batch emails are sent to Reviewers. | 2 | S |
|  | The IAR Control Center must allow SRA/GTA to trigger an email with a customized registration URL (embedded with unique reviewer identifier/system generated random number) to individual reviewers. The focus group drafted and agreed on standard language for this email, see Appendix A (Registration Email to Reviewer). | 1 | M |
|  | The IAR Control Center should include the ability for the SRA/GTA to identify hyperlinks to documents for display within their meeting in IAR: Reviewer Guidelines (for specific mechanisms, human subjects, etc.), grant application, prior summary statements, program announcements, meeting roster, blank COI form, master list of applications/order of review report, travel instructions (hotel, airline, etc.), meeting agenda. Specific document types to be determined. | 1 | S |
|  | For documents not available on the web, the IAR Control Center should allow the SRA/GTA to upload documents for display within IAR: cover letter (specific to each SRA), travel instructions (hotel, airline, etc). Specific document types to be determined. | 2 | S |
|  | The IAR Control Center should allow SRA/GTA to choose which document or document hyperlinks to include in their meeting. | 1 | S |
|  | Changes in assignments, COI, Roster in Peer Review must be immediately available in IAR. | 1 | M |
|  | When changes occur (assignments, COI, application added or withdrawn), affected Reviewers should receive email notification of the changes. This requirement may be met by another upcoming eRA system -eNotification. | 2 | S |
|  | The IAR Control Center must display a Reviewer’s IAR username and answer to their personal question to the SRA/GTA. | 1 | M |
|  | The IAR Control Center must provide SRA/GTA with a printable letter to facilitate user registration. The PIN (person_id) and other relevant registration information will be on the letter. Focus Group drafted and agreed to final letter language, see Appendix B (Invitation Letter with PIN). | 1 | M |
|  | When action is taken by the SRA/GTA, the system should provide confirmation screens for Reviewer options (enable/disable for IAR, block from reading) | 1 | M |
|  | The IAR Control Center must have an ability to Disable the meeting for IAR (this does not purge the meeting). | 1 | M |

## Pre-Registration System Process

Once the meeting is released to IAR via “IAR Control Center,” the process of inviting Reviewers to access IAR and enabling the system to allow Reviewer accounts to be created for IAR is activated. Reviewers with Commons account will use those accounts. Reviewers who do not have Commons accounts will be sent an email containing an URL with a unique identifier. The requirement for this process described below:

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | If Reviewer has a Commons account, the meeting release to IAR will enable the Commons account to be used in IAR. | 1 | M |
|  | If Reviewer has a Commons account, system will email the reviewer an invitation to the IAR website, requesting him/her to use existing Commons Account log on information to enter IAR (exact text to be determined). | 1 | M |
|  | If Reviewer does not have a Commons account, email the reviewer invitation to the IAR website, and include detailed instructions on how to register (exact text to be determined) to obtain an IAR account. This email will not include a PIN. Provide a hyperlink containing an embedded token identifier for the reviewer. | 1 | M |
|  | If Reviewer does not have a Commons account, reviewer profile in IMPAC II will be marked for cleanup. | 1 | M |
|  | Undeliverable registration invitation emails should be sent to SRA/GTA. (GTA must be on roster to get the email.) | 1 | M |

## User Registration

Once the registration invitation email is sent, Reviewers that do not have Commons accounts are asked to register. To access the registration form, Reviewers will click on the customized URL in the email. Reviewers will also need a PIN to register. The SRA/GTA will provide the PIN to the Reviewer via phone, fax, postal mail or Federal Express. Below are requirements for the registration form.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | The IAR Registration module must be able to accept an identifier (person_id) from the Reviewer to register. | 1 | M |
|  | If the identifier is not associated with the Reviewer, the IAR Registration module will not allow Reviewer to create account and a message to try again or contact SRA/GTA will be displayed. | 1 | M |
|  | The Reviewer must have 3 attempts to enter a valid identifier. | 1 | M |
|  | If the Reviewer fails to enter a valid PIN 3 times, the system will expire the original registration invitation URL. The Reviewer will be instructed to contact their SRA or the eRA Helpdesk for their PIN and a new registration invitation url. | 1 | M |
|  | If Reviewer’s identifier was accepted by the system, the IAR Registration module will display Person Name and Institution. | 1 | M |
|  | The IAR Registration module should allow Reviewer to indicate that the name displayed is not their name and should alert the Reviewer to contact their SRA/GTA or eRA Helpdesk. | 1 | M |
|  | If Reviewer indicates displayed name is not their name, system should inactivate Reviewer’s account. | 1 | M |
|  | The IAR Registration module must accept a User Name of Reviewer’s choice (must adhere to reasonable security rules). | 1 | M |
|  | The IAR Registration module must accept a password of Reviewer’s choice (must adhere to reasonable security rules) | 1 | M |
|  | The IAR Registration module must allow Reviewer to retype the password (since the password field is masked with (*) asterisks. | 1 | M |
|  | The IAR Registration module must allow Reviewer to choose a question and enter a corresponding answer to be used in the future if they forget their password. Suggested questions: What is your city of birth? What is your mother’s maiden name? What is your pet’s name? What is your spouse’s name? | 1 | M |
|  | The system should allow Reviewer to enter additional email addresses where they may be reached. |  | Contingent on Action item #1 |
|  | The IAR Registration module must notify the Reviewer that registration has completed successfully and provide the link to the IAR Banner screen (where they can click to Log On). | 1 | M |
|  | All system generated email communication with the Reviewer should include the IAR Banner screen URL. | 1 | S |
|  | After the Reviewer enters a correct PIN and successfully registers (creates user name, password and answers question) the original registration invitation URL will expire. | 1 | M |

## Log on to IAR

Once users have a valid account, they can log into the IAR via the Log on screen. Below are the requirements for a log on screen.

|  |  | Version | MuSCoW |
| --- | --- | --- | --- |
|  | The IAR Log on module must accept Reviewer user name and password to log in. | 1 | M |
|  | The IAR Log on module should accept existing IMPACII user name and password for SRA/GTA users. | 1 | M |
|  | The IAR Log on module must display an error message if log in fails. | 1 | M |
|  | The IAR Log on module must provide a method for Reviewers to reset their forgotten password. | 1 | M |
|  | When user enters correct User Name and Password, User must be logged in to IAR. | 1 | M |

## Password Replace

If a Reviewer doesn’t know their User Name they must contact the SRA/GTA. If Reviewer has forgotten their password, they can create a new one via the Password Replace Form. This feature will be accessible from the Log on screen.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | The IAR Password Reset module must allow Reviewer to enter their User name. | 1 | M |
|  | The IAR Password Reset module must validate user name. | 1 | M |
|  | If user name is not valid, the IAR Password Reset module must display a message indicating invalid username and prompt Reviewer to try again or contact SRA/GTA. | 1 | M |
|  | The IAR Password Reset module must allow Reviewer 3 attempts to provide a valid user name. | 1 | M |
|  | If user name is valid, the IAR Password Reset module must display the question entered by the Reviewer at time of account creation. | 1 | M |
|  | The IAR Password Reset module must allow Reviewer to enter the answer to the question. | 1 | M |
|  | The IAR Password Reset module must validate the answer to the question. | 1 | M |
|  | If answer is not valid, the IAR Password module must display a message indicating invalid answer and prompt Reviewer to try again or contact SRA/GTA. | 1 | M |
|  | The IAR Password reset module must allow Reviewer 3 attempts to provide a valid answer. | 1 | M |
|  | If all 3 attempts to provide valid username fail, Reviewer will be alerted to contact their SRA/GTA or eRA Helpdesk. | 1 | M |
|  | If all 3 attempts to provide valid answer fail, Reviewer will be alerted to contact their SRA/GTA or eRA Helpdesk. | 1 | M |
|  | If answer is valid, system must require Reviewer to create a new password. | 1 | M |
|  | The module must accept a password of Reviewer’s choice (must adhere to reasonable security rules) | 1 | M |
|  | The module must allow Reviewer to retype the password (since the password field is masked with (*) asterisks. | 1 | M |
|  | After password is successfully reset, system will present Reviewer with IAR log on screen. | 1 | M |

## Account Access and Expiration

Reviewers who have a registered Commons account will have different access and account expiration than Reviewers with an IAR-only account. These differences are described below.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | Once in the IAR system, the Common Account holders will be able to access all active meetings that they participate in as Reviewers. | 1 | M |
|  | Once in the IAR system, the IAR-only account holders will have access to the active meeting only. | 1 | M |
|  | SRA/GTA must have access to all their active (prior to purge) IAR meetings. Events to trigger purge will be discussed later in this document. | 1 | M |
|  | The list of Meetings shall display the meeting identifiers, SRA of the meeting, meeting start date, meeting phase (SUBMIT, READ, EDIT). | 1 | M |
|  | The accounts for the Reviewers with IAR-only accounts will expire after the Meeting Closure Date. | 1 | M |
|  | The Commons Account holders will lose their access to the IAR system after 1 year of IAR inactivity. | 1 | M |

## Changing Passwords

Changing of passwords is a standard eRA website utility available to all eRA web development initiatives. This system will adhere to the standards set forth by Commons 2.

## Submit Phase

The Submit Phase is the first phase of the IAR workflow. During the Submit phase, Reviewers post and edit their critiques. They will only have access to their assigned applications and can only view critiques they post. They cannot view critiques posted by other Reviewers. All functions needed in the Submit phase will be accessible from the Reviewer list of applications screen. From Reviewer List of Applications screen, Reviewers may:

- See a list of Meetings he/she is assigned to (if they have a Commons account).

- See all applications assigned to them.

- Submit the Critique and/or Score.

- Re-Submit Critique and/or Score.

- See critiques and scores they have submitted.

SRA/GTAs may:

- See all applications in the meeting.

- See critiques and scores for the applications one at a time.

- See critiques and scores batched by application into one file.

- See critiques and scores batched by reviewer into one file.

- See ALL critiques and scores for the meeting batched into one file.

- Submit the Critique and/or score for the Reviewer.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | REVIEWER’S VIEW |  |  |
|  | If Reviewer has a Commons account, after successful login the system will display a List of Meetings. | 1 | M |
|  | If a user has an IAR only account, after successful login the system will display the reviewer’s assigned List of Applications. | 1 | M |
|  | The list of Meeting screen should display meeting identifier, meeting title, meeting dates, phase (Submit, Read, Edit), SRA name and contact information, Critique due date and time, edit phase start and end date and time. | 1 | M |
|  | The system must allow Reviewer to easily navigate from List of Meetings to their assigned List of Applications for a specified meeting. | 1 | M |
|  | If meeting is telephone conference, system should display “Teleconference” with meeting title. | 1 | S |
|  | The List of Applications screen must allow Reviewer to easily navigate to screens for Submitting and viewing their critiques and scores. | 1 | M |
|  | The List of Applications screen for Reviewers should provide a way to easily identify New Investigators. | 1 | M |
|  | The List of Applications screen for the Reviewer should display the Reviewer’s name (Last, First and M.I.), meeting identifier, meeting title, meeting phase, meeting dates, critique due date and time and a list of their assigned applications. | 1 | M |
|  | The List of Applications screen for the Reviewer should display a message instructing them to contact their SRA/GTA if they identify conflicts or assignment discrepancies in IAR. | 1 | M |
|  | The List of Applications screen for the Reviewer should provide easy access to SRA contact information (name, email and phone from WRK addr) | 1 | S |
|  | The List of Applications screen for the Reviewer must display the following for each application: application number, PI name, new PI indicator, project title, assignment role, score and critique submitted date and time. | 1 | M |
|  | If a critique has been submitted for an application, the List of Applications should display these action items: View, Submit, Delete. | 1 | M |
|  | If a critique has not been submitted for an application, the List of Applications should display the Submit action item. | 1 | M |
|  | The List of Applications screen for Reviewer’s should have a default sort order of PI name with a secondary sort on Activity Code/IC/Serial Number. | 1 | M |
|  | The List of Applications screen for Reviewer’s should allow reviewer to sort their list of applications by these column headings: application number (activity code/IC/serial), PI name (secondary sort on application number), assignment role (secondary sort on PI name), score, and critique submitted date (show blanks on top and do secondary sort on application number). | 1 | S |
|  | The default List of Applications screen for the Reviewer should show only applications assigned to the Reviewer but provide access to show “All Applications,” if the SRA has opened the meeting for unassigned critiques or comments to be posted | 1 | S |
|  | The All Applications list should show all applications for the meeting, including those with conflicts. | 1 | M |
|  | On the All Applications list, if a Reviewer is in conflict with an application, the assignment role should show “COI” and the Reviewer should not be able to perform any action (Submit, View, Delete). | 1 | M |
|  | At the time of posting of each critique, the system should remind the reviewer whether there are any special considerations involved. These special considerations should be flagged: a. The involvement of human subjects can be flagged (this could be tied to a optional text entry screen where the text can be auto-appended to the reviewer’s posted critique or the reviewer may wish to complete their critique and post it later) b. Vertebrate animal subjects involved. c. New R01 investigator reminder with a simple flag. d. Reminder with a simple flag that an extra section is required when the application is submitted by a foreign organization. (Again, an optional text box might be tied to the flag.) 3/25/02 Focus Group felt this was not necessary and instead added the next requirement. | 1 | W |
|  | The Critique Upload screen should display a reminder about special considerations. 4/8/02 Group agreed on this language: REMINDERS -- Human Subjects are part of the review criteria and need to be assessed by the assigned reviewers. This includes: protection of human subjects from research risks; data and safety monitoring; inclusion of women; inclusion of minorities; inclusion of children. NIH policy also requires the review panel to consider the following items: animal welfare; biohazards; budgetary overlap. | 1 | S |
|  | The Critique Upload screen for Reviewers should show the application number, project title, pi name, reviewer type and score (if already entered). | 1 | M |
|  | The Critique Upload screen must allow Reviewers to browse their computer to find and select a file to upload to IAR. | 1 | M |
|  | The Critique Upload screen for Reviewers should accept critiques in Word or WordPerfect format. | 1 | M |
|  | Critiques should be stored in their native format (Word or WordPerfect). | 1 | M |
|  | Critiques should be displayed in Adobe PDF format (to be word processor independent). | 1 | M |
|  | The Critique Upload screen must allow Reviewers to submit numeric preliminary scores or choose either DF (deferred) or NR (not recommended). Only one is permitted. | 1 | M |
|  | The Critique Upload screen should allow Reviewers to submit alphanumeric preliminary scores. | 2 | C |
|  | The Critique Upload screen should only accept a score of one or two digits or two digits with decimal point (acceptable range is 1.0–5.0) | 1 | M |
|  | The Critique Upload screen should convert a 2-digit score to 2-digit with decimal (example 20 would be converted to 2.0) and convert 1-digit to 2-digit with decimal (example 3 would be converted to 3.0). | 1 | M |
|  | If a Reviewer submits an alphanumeric score, the Critique Upload screen should limit the entry to 3 characters. | 2 | S |
|  | The Critique Upload Screen should verify that the alphanumeric score submitted by the Reviewer exists on the score list of values (acceptable values need to be determined by group). | 2 | S |
|  | The Critique Upload screen must allow Reviewers to resubmit (edit) their critiques and scores. | 1 | M |
|  | After successful upload of Critique and/or Score, system must provide a confirmation screen. | 1 | M |
|  | The system might allow the Reviewer to input of a score mark as conditional with an explanation. Often reviewers indicate their score is conditional on outcome of discussion. 3/25/02 Group felt this was not necessary since scores are preliminary and therefore conditional. |  | W |
|  | The system must allow the Reviewer to view critiques and preliminary scores they have posted for individual applications. | 1 | M |
|  | The system must allow the Reviewer to generate a printable report of critiques and preliminary scores they have posted for all applications. Critiques will be assembled by PI name. | 1 | S |
|  | The printable report of critiques and preliminary scores posted by a Reviewer should be assembled by PI name. | 1 | S |
|  | The printable report of critiques and preliminary scores posted by a Reviewer must have a page break between each critique. | 1 | S |
|  | The printable report of critiques and preliminary scores posted by a Reviewer must show the following: PI Name, Grant Number, Critique Submitted Date, Score (if entered), Assignment Role, Critique Text. | 1 | S |
|  | The system must track date and time the critique was posted. | 1 | M |
|  | The system could allow Reviewers to view abstracts. | 3 |  |
|  | If specified by the SRA/GTA within the IAR Control Center, the system should allow Reviewers to enter critiques/comments for applications where they are not assigned. | 1 | S |
|  | The score entry for the unassigned application is NOT allowed. | 1 | M |
|  | SRA/GTA’S VIEW |  |  |
|  | The List of Applications screen must provide SRA/GTAs easy access to corresponding screens for posting and viewing critiques and scores. | 1 | M |
|  | The List of Applications screen should provide SRA/GTAs with the ability to toggle the ability to show/hide Discussants, Mail Reviewers and Readers. | 2 | S |
|  | The List of Applications screen for SRA/GTAs should provide a way to easily identify New Investigators (* - New PI). | 1 | M |
|  | The List of Applications screen for the SRA/GTA should display the SRA’s name, meeting identifier, meeting phase, critique due date and all applications for the meeting. | 1 | M |
|  | The List of Applications screen for the SRA/GTA must display the following for each application: application number, pi name, project title, reviewer name, assignment role, score and critique submitted date. | 1 | M |
|  | The List of Applications screen for SRA/GTAs should have a default sort order of PI name with a secondary sort on Activity Code/IC/Serial Number. | 1 | S |
|  | The List of Applications screen should allow SRA/GTA to sort their list of applications by these column headings: application number (Activity Code/IC/Serial Number), pi name, reviewer name, assignment role, score and critique submitted date. | 1 | S |
|  | On the list of Applications screen for SRA/GTAs a sort on critique submitted date should show blank dates at the top of the list. | 1 | S |
|  | The Critique Upload screen for SRA/GTAs should show the application number, project title, pi name, and score (if already entered). | 1 | M |
|  | The Critique Upload screen for SRA/GTAs must allow SRA/GTA to choose the Reviewer Name that should be associated with the critique they need to upload. | 1 | M |
|  | The Critique Upload screen must allow SRA/GTAs to browse their computer to find and select a file to upload to IAR. | 1 | M |
|  | The Critique Upload screen for the SRA/GTAs should accept critiques in Word or Word Perfect format. | 1 | M |
|  | Critiques should be stored in their native format (Word or WordPerfect). | 1 | M |
|  | Critiques should be displayed in Adobe PDF format (to be word processor independent). | 1 | M |
|  | The Critique Upload screen must allow SRA/GTAs to submit numeric preliminary scores or choose either DF (deferred) or NR (not recommended). Only one is permitted. | 1 | M |
|  | The Critique Upload screen should allow Reviewers to submit alphanumeric preliminary scores. | 2 | C |
|  | The Critique Upload screen should only accept a score of two digits or two digits with decimal point (acceptable range is 1.0–5.0) | 1 | S |
|  | The Critique Upload screen should convert a 2-digit score to 2-digit with decimal (example 20 would be converted to 2.0) and convert 1-digit to 2-digit with decimal (example 3 would be converted to 3.0). | 1 | S |
|  | If an SRA/GTA submits an alphanumeric score, the Critique Upload screen should limit the entry to 3 characters. | 2 | C |
|  | The Critique Upload Screen should verify that the alphanumeric score submitted by the SRA/GTA exists on the score list of values (acceptable values need to be determined by group). | 2 | C |
|  | The Critique Upload screen must allow the SRA/GTAs to resubmit (edit) critiques and scores for Reviewers. | 1 | M |
|  | The system must allow the SRA/GTA to view critiques and preliminary scores. | 1 | M |
|  | The system must allow the SRA/GTA to generate a printable report of all meeting critiques and preliminary scores grouped by application. | 1 | M |
|  | The system must allow the SRA/GTA to generate a printable report of all meeting critiques and preliminary scores grouped by reviewer. | 2 | S |
|  | The printable reports of all meeting critiques should separate each critique with a page break. | 1 | M |
|  | The printable reports should be available in two formats: MS Word documents, Adobe PDF documents. | 1 | S |
|  | The system must track date and time of critique posting. | 1 | M |
|  | The system could allow the SRAs/GTAs to post the application abstract themselves (for reviewers to read or that can be used to auto assemble the summary statement). | 3 |  |
|  | The system could include online, completely electronic, conflict of interest forms. | 3 |  |
|  | Another option for deadline dates for posting critiques can be considered. Once a reviewer has posted their finalized critique, they can be blocked from editing it and will then immediately be able to see other posted critiques for that application. 3/25/02 After discussion, Group decided not to include this feature in the system. Most critiques aren’t submitted until 48 hours before the Read phase so this would have little benefit and may introduce problems since Reviewers often need to modify a critique during the Post phase. |  | W |

## Read Phase

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | The system should not allow critiques to be modified by Reviewers during the read phase. | 1 | M |
|  | The system must never allow Reviewers to see critiques or scores for applications on which they are in conflict. | 1 | M |
|  | Unless blocked by the SRA/GTA or in conflict, the system should allow all Regular Reviewers to view critiques and scores for all applications. | 1 | M |
|  | For blocking, subprojects should be treated as other applications. If a Reviewer is assigned to 2 subprojects and didn’t submit critique for one, they will only be blocked from reading that application’s critiques not the entire project. | 1 | M |
|  | Unless blocked by the SRA/GTA for not submitting or in conflict, the system should allow all Telephone Reviewers to view all critiques and scores for their assigned applications (this is the default view). | 1 | M |
|  | If specified by the SRA/GTA in the IAR control center, the Telephone reviewers may view all meeting critiques (unless in conflict or blocked by the SRA/GTA for not submitting) | 1 | M |
|  | The system should not allow Mail-in Reviewers to view critiques submitted by others. | 1 | M |
|  | For the Reviewer, the application number, pi name, assignment type, average score, score and the date and time of posting need to be displayed in the critique header. | 1 | M |
|  | For the SRA/GTA, the application number, PI name, Reviewer name, assignment type, average score, score and the date and time of posting need to be displayed in the critique header. | 1 | M |
|  | If the SRA/GTA designates in IAR Control Center to hide scores, they should not display on Critiques. | 1 | M |
|  | Critiques or comments from unassigned Reviewers should be marked as “Unassigned” when viewing the list of critiques. | 1 | M |
|  | The system should allow a blocked (by the SRA/GTA) Reviewer to post their critique. | 1 | M |
|  | After a blocked Reviewer posts a late critique during the read only phase his block must be lifted for that application and he will be able to read the critiques submitted by other Reviewers. | 1 | M |
|  | Default sort for the SRA/GTA “View by Reviewer” should be first by Reviewer Name, second by Role and third by PI name. | 1 | M |
|  | A sort on Application number should have a secondary sort on PI Name. | 1 | M |
|  | A sort on PI name should have a secondary sort on Application number. | 1 | M |
|  | A sort by Average Score should have a secondary sort on PI name. | 1 | M |
|  | Some SRA/GTAs read critiques as they are added to the ER Web site allowing them to be better prepared for meeting and to spot potential problems. A useful feature would be the ability to mark an application as read and approved by the SRA/GTA to help streamline the assembly of triaged summary statements in particular. If a critique is updated then the check mark will be removed automatically. | 2 | S |
|  | Allow reviewers to submit comments after the submission deadline [these comments would be marked as after the deadline and changes to the pre-deadline critiques should not be allowed until after the meeting]. This might be limited to the unassigned or might also include assigned reviewers, or comments could be mailed to SRA/GTA who will have ability to post for the unassigned or assigned. Development of such a function will require more policy input. Clearly, the timing the peer review process would have to be substantially changed for reviewers to utilize it optimally. Careful thought has to be given to such a step and clear policies developed. 4/25/02 discussion, group decided that during the read phase, no one should be permitted to submit critiques for unassigned applications. This feature was not recommended. |  | W |

## Streamlining

Streamlining is the process for identifying applications that will not be reviewed at the meeting.  To accomplish this task, both SRAs and Reviewers must agree on the list of applications (usually with high scores or NR) that will not be reviewed.  To assist in identifying the applications, there is a need for score matrix screen that will list all applications in the meeting with scores.  The screen will allow SRAs to identify streamlined applications.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | The system shall allow users to navigate to the score matrix screen from the list of applications screen. | 1 | M |
|  | The system shall allow users to navigate to the list of applications from the score matrix screen. | 1 | M |
|  | System shall provide a score matrix view of applications in the meeting for both SRA/GTAs and Reviewers. | 1 | M |
|  | System shall allow reviewers to access score matrix in Read phase. | 1 | M |
|  | System shall allow SRA/GTAs to access score matrix in both Submit and Read phases. | 1 | M |
|  | Score matrix screen should show application number, PI name, average score, individual scores, and lower half indicator. | 1 | M |
|  | Average score is computed only if every score for the application is numeric. | 1 | M |
|  | SRA/GTA must be able to edit the lower half indicator to identify an application as streamlined. | 1 | M |
|  | SRA/GTA and Reviewers must be able to toggle between the complete list of applications and the streamlined only applications list. | 1 | M |
|  | Reviewers cannot edit anything on score matrix screen. | 1 | M |
|  | System shall filter out applications where Reviewers are in conflict. | 1 | M |
|  | If Reviewer is blocked from reading critiques (if they didn’t submit) they cannot see the score matrix for that application. | 1 | M |
|  | Score matrix should allow sort by activity/IC/serial number, IC/Serial number, activity/PI name, PI name, Lower Half, Average. | 1 | M |
|  | The default sort order for applications on the score matrix screen should be by PI name. | 1 | M |
|  | Subprojects should be sorted under the parent application (applications grouped by Parent PI). The subproject should show the Core Leader instead of Parent PI. | 1 | M |
|  | The lower half sort shall be sorted by: Lower Half, Activity Code, PI Name, Average, where applications without lower half designation and without average are sorted to the top, then the lower half applications, then average descending (from worst to best). Lower Half, PI Name, Average, where applications without lower half designation and without average are sorted to the top, then the lower half applications, then average descending (from worst to best). | 1 | M |
|  | The sort for average should sort the mixed scores (no average) AND no Lower half designation (x) to the top, then average ascending (best to worst), then all the application designated as a Lower Half (x). | 1 | M |
|  | The system shall prevent Telephone reviewers from seeing applications for which they are not assigned unless designated by SRA/GTA in Control Center. | 1 | M |
|  | If scores are not visible (as designated by SRA/GTA in Control Center) Reviewer will not see score portion of score matrix – they will only see lower half. | 1 | M |
|  | The system shall prevent Mail-in reviewers from seeing the score matrix. | 1 | M |
|  | Reviewers should not see scores (score matrix or on list of applications screen) after end date of meeting. | 1 | M |
|  | The ability to enter or modify scores on the Critique Upload screen should be disabled after the end date of the meeting. | 2 | S |
|  | It would be useful for SRA/GTAs to control the numeric score assigned to applications that the reviewers have designated as “UN” or “LH.” ER assigns a score of 0 to unscored applications when computing averages. Thus, an application with the following scores: LH, LH, 2.0 is assigned an average of 2.0, whereas an application with scores of 2.1, 2.2, 2.0 is given an average of 2.1. This reduces the utility of using the score matrix to monitor spreading of scores and could lead to Confusion on the part of reviewers. If SRA/GTAs are not given control over the handling of LHs, then it might be reasonable to assign a 4.0 to all LH nominations. | 2 | C |
|  | UN/LH voting. Reviewers could have the ability to post streamlining votes. The Reviewers would pull up their assigned applications and have the ability to select applications for lower half. | 2 | C |
|  | Streamline voting: The SRA/GTA needs to define ineligible reviewers—Mail Reviewers are generally not eligible to vote for streamlining an application; however, others on the committee may wish to see the opinion of the Mail Reviewer. Thus, a screen with the list of reviewers and three columns is needed so as to exclude access, include but display only (i.e., don't count toward the criteria of two UN votes), or include fully. All regular reviewers should default to “include fully” while Mail Reviewers should default to “display only.” | 2 | C |
|  | The SRA/GTA needs to monitor votes—A display building on the 1500–50 (Tally) screen would be useful, with the number of UN votes (or scores) displaying next to that utilizing the same set of columns headings. This would allow the SRA/GTA to know who hasn’t voted at all, who might have forgotten to vote on discussant assignments, or who has such a light load that the lack of UN votes may not be a concern. | 2 | C |
|  | The SRA/GTA needs to be able to exclude applications from streamlining based on activity code criteria. | 2 | C |
|  | There should be a separate date for streamlining to be set and for display. A bold display of the Deadline for Posting (set by the SRA/GTA) information should appear when reviewers logon to the web. Any UN votes submitted after the deadline would register as “late votes” and would not count toward preliminary streamlining. They need to be confirmed at the meeting. | 2 | C |
|  | Export to Order of Review—Some SRA/GTAs like to manipulate the Order of Review so as to push all the UN applications to the bottom of the list. Such an Export button would transfer the existing streamlining information to the Order of Review screen, causing all UN applications to migrate down (but keeping the same order while doing so) and then be Resequenced. | 2 | C |
|  | Update & Transfer to Score Entry screen—After the meeting, the SRA/GTA or GTA could update UN results (add UN's or change to D), then transfer these results to the Master Sheet for score entry. | 2 | C |
|  | (At the push of a button) The system should provide the ability for the SRA to easily determine which applications had two or more lower half votes (“tentative lower half”). The results should display for Reviewers and SRA/GTAs on the list of applications screen. Reviewers not in conflict should have the ability to register objections to the lower half designations. This will help SRAs and Reviewers prepare for the meeting and schedule reviews. | 2 | C |
|  | Using scores, the system should determine which applications have two votes of 3.0 or worse. | 2 | C |
|  | SRA/GTA needs the ability to establish “Floating Cutoff”—If scores or percentile votes are registered, pushing the Floating Cutoff button would perform an iterative procedure whereby a score or percentile is found for which at least 50% of the applications have two or more scores as bad or worse than the cutoff. A window should open indicating, for instance, “A cutoff of 2.6 resulted in 55 percent of the applications falling into the "floating lower half" (two or more votes of 2.6 or worse).” An “Accept” button would establish that as the cutoff, while “Step Back” and “Step Forward” buttons would move the floating cutoff to worse or better scores. SRA/GTA should have Cancel button to abort. | 2 | C |
|  | One additional column should be added to the Viewing Streamlining Votes screen to allow reviewers to add a late vote (only assigned reviewers/discussants). The system should allow “me too” (late) votes to be registered. This will help SRAs and Reviewers prepare for the meeting and schedule reviews. | 2 | C |

## Edit Phase

The SRA may wish to have an after meeting Edit phase during which time Reviewers can modify their critiques or post critiques for unassigned applications (as designated by the SRA).  IAR functionality defined for the Read Phase and Submit Phase should be applied to the Edit Phase.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | Unassigned Reviewers should be allowed to submit critiques (as specified by SRA/GTA in IAR Control Center). | 1 | M |
|  | Reviewers should be allowed to edit their earlier critiques (by posting a new critique to replace the earlier one). | 1 | M |
|  | System should easily indicate date and time critiques were submitted so SRA/GTA can locate critiques submitted after a certain date/time. This could be achieved by a sort on critique submission date. | 1 | M |

## Summary Statement Assembly

Critiques submitted by Reviewers are used to build the summary statement text.  Often these critiques must be slightly modified by the SRA and additional items are added to the critiques to create the summary statement.  IAR will create a file of merged critiques for each application, the SRA/GTA could download/save the file locally, modify as needed and then import into the Prepare Summary Statement screen in Peer Review.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | After the submit phase ends, the system should provide the ability to view a file of merged critiques for each application (pre-summary statement body). | 1 | M |
|  | The pre-summary statement body should be in MS Word (*.doc) format. | 1 | M |
|  | The SRA/GTA should have the ability to download/locally save the pre-summary statement body. | 1 | M |
|  | The pre-summary statement body file should conform to IMPACII summary statement standards: Arial 11 pt, 0.75 margins all around, 0.5 header and footer margins, no section breaks. | 1 | M |
|  | Critiques should be merged in order of assignment priority (Primary, Secondary, Tertiary, Reader, Discussant, Unassigned) with one blank line between critiques. | 1 | M |
|  | The assembled pre-summary statement body should have a first line like this: grant_num<space>PI last name, PI first name. | 1 | M |
|  | Each critique should begin with “Critique (#)” heading with # representing the number of the critique (1, 2, 3, 4, etc.). | 1 | M |
|  | If critiques for Primary, Secondary, or Tertiary are missing, merged file should still contain “Critique” heading with 4 blank lines. | 1 | M |
|  | If critiques for Readers, Discussants or Unassigned are missing, “Critique” heading or 4 blank lines should not be included. | 1 | M |
|  | If it is possible to come up with standard text and placement inside the pre-Summary Statement body across all ICs for Human Subject Concerns – the Text should be included in the document if there are Human Subject Concerns. | 1 | C |
|  | PLACEHOLDER FOR SUBPROJECTS CRITIQUE PLACEMENT. |  |  |
|  | The main post-meeting report is the assembled critiques in a pre-summary statement draft. Critiques would begin with the heading “Critique” (a nice touch would allow SRA/GTAs to rearrange the order of critiques; the default order should be by role). [Although many reviewers add the heading “critique,” they can be asked not to do this.] The description would be added if available. A further nice touch would create an output with as many template headings as possible. So, for example, if there are human subjects codes, the appropriate headings can be created in the output. The bolded statement proposed by OER for separating reviewer and SRA/GTA remarks can be added. If biohazard of foreign are checked, these headings can be added, etc. If such an option is provided, it will be important to be able to toggle off the template. | 2 | C |
|  | Export to Summary Statement Module. This option would formally associate each file for the designated application to allow access through the summary statement module. Until the button is pushed, the files should remain in a temporary file. There would need to be an “update” button that would bring in the most recent posting, and there should be a warning when a newer version has been posted. The advantage of this scheme would be in knowing which version you are working with so that an update would not be posted without your knowing. | 2 | C |
|  | Direct Storage in the Summary Statement Module. Posted critiques would be available to the SRA/GTA through the IMPAC II Peer Review Summary Statement Module as soon as posted. The difficulty would be in keeping track of when a review has been modified. A log could show the SRA/GTA when updates have been posted, but it might be difficult to keep track of those changes when working offline on a draft in Word or WordPerfect. | 2 | C |
|  | Automated Assembly. The IAR and/or the summary statement module should have a display of which reviews are in and which are missing. When all expected reviews are there, an Export Raw Reviews button should assemble the reviews in a prescribed order (e.g., Primary, Secondary, Tertiary, Mail, Discussant) and allow the SRA/GTA to save the assembled document on the c: drive with the prescribed file name format needed for later upload. PROBLEM —How to deal with files created in different word processing programs. As noted above, we’d like to retain special characters. If the SRA/GTA specifies that the downloaded document should be in Word, for instance, are there conversion programs to handle a WordPerfect document on the fly? | 2 | C |
|  | The summary statement contains a “Description” submitted on the grant application. Since applications are scanned and bookmarked, this “Description” section should be evaluated for feasibility of automatically incorporating it into the summary statement during generation/combination of critiques. | 2 | C |
|  | Pre-summary statement body report for entire meeting: If SRAs/GTAs have the capacity to download all the summary statements (collected critiques under each grant number) with a separate file for each summary statement (named with the grant number or PI name), this could be incorporated into their post meeting processes as a one-time event and will prevent inadvertent loss of data. The files might be zipped together for the download in a procedure similar to that now used in IMPAC II. The critiques for each application should be ordered (e.g., Primary, Secondary, Tertiary, Mail, Discussant) and the SRA/GTA needs control over the order (PI name vs application number). The insertion of some special character string (e.g., page breaks) between applications would allow efficient separation for storage in individual files. | 2 | C |
|  | A feature can be provided to use the text to assemble the IMPAC II .PDF draft summary statement avoiding an intermediary Word file. Often streamlined summary statements will need no editing and they can be rapidly released. However, such a function should be built to avoid inadvertent release of unread critiques. It could be combined with a check box indicating that the SRA/GTA has approved the critique. The check box would only be visible on the SRA/GTA’s screen similar to the private check box on the Review module 1500 screen. | 2 | C |

## Reports

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | System should allow the ability to create a streamlining report to include PI name, application number, LH (lower half, no objection), D (Discuss-Objection), single votes, late votes. This report can be distributed to Reviewers at the start of the meeting. It can also be adapted as, or used to guide setting up, the actual order of review. | 2 | C |
|  | System should allow the ability to create a significant difference report. Identification of significant difference could occur one of two ways: SRA scans the list of scores and checks to indicate applications with major differences of opinions; or, allow SRA to set their own definition of what would indicate a significant difference. Reviewer should have the ability to sort by Lower Half or Significant Difference. | 2 | C |
|  | A useful additional feature would be to allow the reviewers to print their own copies of their assignment lists. The format would need to be SRA/GTA controlled—either “Assignment List and Conflicts by Reviewer” (full assignment information on only those applications assigned to the reviewer) or “Assignment List and Conflicts by Reviewer (Restricted Version)” (no information on co-reviewers). The New Investigator indicator should print. |  |  |
|  | SRA/GTA should have a Meeting Report 1 - A numbered report displaying PI name and application number along with the current scoring and streamlining information. Another column would print a C next to those applications for which there is a conflict in the system. Numbering should be according to the Order of Review from the Review Module. Explanation - The concept here is to have a "streamlining results" sheet that can be included in the meeting folders. Everyone could pull it out as a guide at the start of the meeting as the Chair calls out applications for confirmation/objections/additions to streamlining. If someone is in conflict, any discussion or consideration of adding that application to the streamline list would be deferred. An example format follows: STREAMLINED REVIEW RESULTS 01 X ALBERT, RICHARD 1 R01 HL070853-01 4.0 3.0 2.8 C 02 X BABB, TONY 1 R01 AG021140-01 3.0 2.9 2.8 03 BILLMAN, GEORGE 1 R01 HL068609-01A1 1.9 1.5 1.5 C 04 BORIEK, ALADIN 2 R01 HL046230-12A1 2.9 2.8 1.9 The X would print for those applications put in the lower half by the SRA. The C next to Boriek would remind the Chair not to ask about adding this application to the lower half, even though the preliminary votes suggest it might get streamlined when it comes up in the schedule. |  |  |
|  | SRA/GTA should have a Meeting Report 2—For reference, a copy of the master assignment list with reviewers who voted to streamline a particular application printing in bold. Sample: 1 1 R01 HL072472-01 ANNAPRAGADA, ANANTH V (P1) Tsuda, A Hsia, C CFD Simulation of the human respiratory system (S1) Loring, S Mitzner, W CLEVELAND STATE UNIVERSITY 2 1 R01 HL069030-01A1 BISSONNETTE, JOHN M (P1) Mifflin, S Donnelly, D Calcium-Activated K+ Channels and Respiratory Control (S1) Gozal, D Bonham, A OREGON HEALTH & SCIENCE UNIVERSITY Where Tsuda and Mitzner had voted LH for Annapragada | 2 | C |
|  | SRA/GTA should have a Meeting Report 3—Preliminary Score Matrix View for SRA/GTA. The current screen proposed for the score matrix would suffice (provided all 70 - 100 rows print). |  |  |
|  | SRA/GTA needs the ability to print all reviews, sorted by PI, with each PI beginning on a new page. The requested feature would allow all SRA/GTAs to bring a collated copy of each "proto summary statement" to the meeting and be able to refer to them during the meeting. This allows SRA/GTAs to ensure that key points made at the meeting are actually written into the critiques. |  |  |
|  | SRA/GTA will need a printable report of the lower half list (to take as the official list to the meeting) and their associated combined critiques. |  |  |
|  | SRA/GTA will need a printable report of a list of applications that have been nominated by one reviewer for streamlining. | 2 | C |
|  | SRA/GTA will need a Critique Posting Status Report similar to report current in ER (attached example provided by Cindy Lassnoff 4/25/02) |  |  |
|  | SRA/GTA will need a printable report of the significant difference list and their associated combined critiques. | 2 | C |

## IC Program Officer Access

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | SRA/GTA should have the option of making the lower half list public to Program Officers. This allows the PO to optimize their travels between SRG meetings. |  |  |
|  | System should allow the ability to release/email to program staff a streamlining report to include PI name, application number, LH (lower half, no objection), D (Discuss-Objection), single votes, late votes. | 2 | C |
|  | The system could place critique text directly into draft summary statements. In IMPAC II, there is already a Preview mode for SRA/GTAs to share summary statements with POs. If critiques can be directly loaded as draft summary statements then the preview feature will allow quick IC access if necessary. | 2 | C |

## Purging/Meeting Closure

From 3/18 minutes:

There was considerable discussion on the trigger for purging of assignment information. In the end, it was agreed that this purge should remain linked to pressing the “Release Meeting” button in REV. However, if an Edit Phase End Date is in the IAR system and that End Date is later than the current date and time, the user should get a warning that continuing will delete the assignment information from IAR (in addition to the warning about running the Conflict report). Even if it is deleted, reviewers would still be able to post. However, they would have to select from the entire list of application (a screen needed to allow for unassigned posting anyway) rather than a list restricted to their own assignments. Retention of conflict information would be very nice.

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | Critiques and reviewer assignments should not be linked together. Unlinked assignments can be purged leaving critiques in place. [Depending on timing, there is a potential clash of reviewer purge and post meeting editing, critique download/summary statement assembly.] |  |  |
|  | PLACEHOLDERS FOR CLOSURE REQUIREMENTS |  |  |

## Other General Features

|  | Requirement | Version | MuSCoW |
| --- | --- | --- | --- |
|  | Privacy for the IMPAC II Review module is at the level of the IRG (or equivalent). The same level of privacy appears to be appropriate for IAR. However, the private check box on the Review assignment screen limiting access to the SRA/GTA only would have to work in the same way for IAR if this privacy mode is to be kept in the Review module. |  |  |
|  | There may be an opportunity to handle Travel Voucher via IAR. |  |  |

# Constraints

IAR will be developed using the new eRA development environment, J2EE. Consequently, the technology used for IAR will differ from the current technology of the Peer Review module. Due to technology and time constraints, it is recommended that the current Peer Review module is only modified where necessary to accommodate data or functions critical to the IAR process. Data and functions accessible through IAR should not be replicated in Peer Review. With the future redesign of Peer Review in J2EE, integration of SRA/GTA IAR functions will be addressed and integrated where feasible.

# Quality Ranges

This section defines the quality ranges for performance, robustness, fault tolerance, usability, and similar characteristics for this application. These characteristics will be discussed in more detail in the Supplemental Specification document.

Availability: The System shall be available 24 hours a day, 7 days a week.

Usability: The System shall allow the users to provide ‘human factors’ feedback online.

Usability: The System shall include on-line help for the user. Users should not require the use of a hardcopy Manual to use the System.

Maintainability: The system shall not hardcode system parameters.

# Precedence and Priority

This section provides some direction on the relative importance of the proposed system features. Until the detailed requirements are fully defined, it is difficult to estimate schedules and establish priorities. As time progresses, this section will be filled in with a prioritized list of features per release.

# Other Product Requirements

## Applicable Standards

The desktop user-interface shall run under the Netscape Navigator Version TBD or greater or Internet Explorer Version TBD or greater.

## System Requirements

The system shall interface with the existing IMPAC II System.

The server component of the system shall operate on a Sun Solaris operating system, located at the NIH CIT.

The client component of the system shall operate on any personal computer with Netscape Navigator Version TBD or greater or Internet Explorer Version TBD or greater.

## Performance Requirements

Detailed performance requirements will be described in the Supplementary Specification document.

## Environmental Requirements

None.

## Security Recommendations

Recommendations will be provided by Bobbi Spitzberg.

# Documentation Requirements

This section describes the documentation requirements of the Internet Assisted Review System.

## User Manual

The User Manual shall describe use of the System from users’ viewpoint. The User Manual shall include:

Minimum system requirements

Logging on

Logging off

All system features

Customer support information

System Administrators Manual

The User Manual shall be available as hardcopy and through online help.

## On-line Help

On-line Help shall be available to the user for each system function. Each topic covered in the User Manual shall also be available through the on-line help.

## Installation Guides, Configuration, Read Me File

Since this application will be a Web-based application, no specific user installation will be required.

## Labeling and Packaging

The NIH eRA logo shall be prominent on the user documentation and splash screens.

## Appendix A: Registration Email to Reviewer

Subject: NIH IAR Review Registration

Dear Reviewer:

Thank you for agreeing to be a participant on a peer review panel. To submit your written reviews electronically, you will need to log on to the NIH eRA Internet Assisted Review (IAR) web site with a user name and password. To establish that user name and password, we have set up a special URL (address on the Internet) that is unique to you. To ensure confidentiality and security, we have also sent you a Personal Identifier Number (PIN) by separate means. These two unique pieces of identification are required to establish an NIH eRA IAR account for critique submission.

To establish your account, you must:

- Wait for your PIN to arrive by separate means. If you do not receive a PIN within one week of this email, please contact sra@institute.nih.gov.

- Open your Web browser and go to the URL https://xxx.xxx.xxx.xxx. (You can copy and paste this address into the “Location” window of your browser, and press Enter.)

- Follow the instructions on the screen to enter your PIN and to select your user name, password, and password reminder question.

If you have questions or problems setting up your account, please call the NIH eRA Helpdesk at 1-301-402-7469 or 1-866-504-9552.

Thank you for your time and effort.

Sincerely,

SRA, Ph.D./MD

Scientific Review Administrator

Somewhere in the Bowels of the Beast

Bethesda, MD 2089x-xxx

301-xxx-xxxx

## Appendix B: Letter with PIN to Reviewer

Dear Reviewer:

Thank you for agreeing to participate as a Reviewer for the (name of committee), which was the subject of an email you should have received this week, entitled, NIH IAR Review Registration. You will submit your critiques electronically through the Internet Assisted Review (IAR) module.

To provide a secure system that ensures data integrity, we ask that you follow these steps the first time you log on to the IAR module:

- Go to the special URL, that was sent to you via email by your SRA.

- Type your unique Personal Identification Number (PIN) (see your PIN* below).

- Create your user name, password, and a password reminder question and answer.

- Follow the instructions to proceed to the IAR module login screen.

Keep your user name and password handy for logging on to the IAR system.

To log on to the IAR system, follow these steps:

- Go to (www.URL address).

- Bookmark this page for future use.

- Type your user name and password at the prompt.

If you have questions or problems setting up your account, please call the NIH eRA  Helpdesk at 1-301-402-7469 or 1-866-504-9552.

Thank you for your time and effort.

Sincerely,

SRA, Ph.D./MD

Scientific Review Administrator

Address Lines

Bethesda, MD 2089x-xxx

301-xxx-xxxx

*Your Personal Identification Number (PIN): xxxxxxx

## Appendix C: IAR User Agreement

User Agreement

By acceptance of this User Name and Password, I agree to safeguard the security of the Internet Assisted Review data. This information is protected by the Privacy Act of 1974 (PL93-579). In addition, I agree to the following:

I will not disclose my User Name and Password to anyone.

My User Name and Password are considered the equivalent of my legal signature.

I will not attempt to learn another user’s User Name and Password or access information in the system by using a User Name and Password other than my own.

I will only access information for which I have a demonstrable need to know based on my official duties.

If I have reason to believe that the confidentiality of my User Name and Password has been breached, I will contact the eRA Helpdesk at 1-866-504-9552 immediately so that the suspect User Name and Password can be deleted and a new one assigned to me.

My User Name and Password will be deleted from the IAR system when I no longer require access for work-related activities.

I will log off terminals when I am not actively using them to protect them against unauthorized access.

If I knowingly fail to comply with any of the above requirements, I may be subject to disciplinary action. Reissue of a User Name and Password to me after violation of any of the above statements will be dependent on review by appropriate IAR officials.

# Text boxes

4. Read-Only Phase: After submission deadline, Reviewers “may” read other Reviewer’s critiques. If a reviewer has not submitted, the SRA “may” block the Reviewer from reading.

6. Generate Summary Statements: draft bodies are built from critiques.

3. Post/Edit Phase: Reviewers log in and submit critiques and preliminary priority scores for their applications.

2. Reviewer Registers for IAR: Reviewer account registration, creation via email.

1. SRA Prepares Meeting/ Reviewers for IAR: SRA finalizes meeting assignments, selects meeting for IAR and specifies critique submission and other deadlines.

5. Optional Edit Phase: After the meeting, Reviewers “may” modify their critiques.