PERFORMANCE EVALUATION PLAN

FOR THE

MECHANICAL SYSTEMS ENGINEERING SERVICES II/B

(MSES II/B)

CONTRACT NNG07CA22C

WITH

BASTION TECHNOLOGIES

FEBRUARY 1, 2007

CONCURRENCE:

500/Director, Applied Engineering & Technology                                                          Date

Fee Determination Official

APPROVAL:

Valorie A. Burr							Date

200/Associate Director for Acquisition

FOR INFORMATION PURPOSES ONLY

TABLE OF CONTENTS

- INTRODUCTION . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 3

- ORGANIZATIONAL STRUCTURES FOR AWARD FEE . . . . . . . . . . . . . . . . . . . .  5

ADMINISTRATION

- EVALUATION REQUIREMENTS . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 9

- METHOD FOR DETERMINING AWARD FEE  . . . . . . . . . . . . . . . . . . . . . . . . . . . .10

V.	CHANGES IN PLAN COVERAGE . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 12

VI.	ATTACHMENTS . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 14

Attachment A:  Evaluation Periods and Available Award Fee  . . . . . . . . . . . . . . . . .  15

A.1 Services Task Orders . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 15

A.2 End-Item Task Orders . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 16

Attachment B:	 Performance Areas and Evaluation Criteria . . . . . . . . . . . . . . . . . . . . 17

B.1   Technical Performance . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .  17

B.2   Cost Control Performance . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 19

B.3   Program and Business Management Performance . . . . . . . . . .  20

Attachment C:  Award Fee Grading Table . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .  22

Attachment D:  Actions and Schedules for Award Fee Determinations . . . . . . . . . . . 23

Attachment E:  General Instructions for Evaluation and Monitoring . . . . . . . . . . . . . 24

of Performance

I.	INTRODUCTION

This plan covers the administration of the award fee provisions of Contract

NNG07CA22C dated February 1, 2007 with Bastion Technologies, Inc. The purpose of this plan is to establish a general framework for evaluating the Contractor’s performance.  Accordingly, all fee determinations shall be based on the guidelines found herein.  The plan is unilaterally established by the Government and may be revised at any time to redirect emphasis.  The contract was awarded in accordance with the provisions of Request for Proposal (RFP)-NNG06140050R.

The following matters, among others are covered in the contract:

A.  The contract provides for engineering services for the Applied Engineering and Technology Directorate, Code 500, and other areas of the Goddard Space Flight Center.  The principal purpose of this contract is to provide engineering services for the formulation, design, development, fabrication, integration, testing, verification, and operations of space flight and ground support hardware, including development and validation of new technologies to enable future space technology and science missions  under task ordering arrangements.  This contract contains NFS Clauses 1852.216-76, “Award Fee for Services Contract,” and 1852.216-77, “Award Fee for End Item Contracts.”  Each task order issued will clearly state whether it is a “service” or “end-item” task and which clause applies.  Under “service” task orders, the award fee determination each period is final.   Under “end-item” task orders, the award fee determination each period is considered interim pending the final award fee determination made at the end of each end-item task order.

## B.   The effective ordering period is five years from the effective date of the IDIQ contract as specified in Clause F.2 "Effective Ordering Period."

C.  The minimum ordering value of the contract is $1,000,000 and the maximum ordering value of this contract is $200,000,000 as specified in Clause B.2 “Minimum/Maximum Amount of Supplies or Services.”  The award fee percentage is 7.7 percent and shall be used to calculate the maximum available award fee dollars on all task orders issued in accordance with the “Task Ordering Procedure” clause of this contract.  Due to the IDIQ characteristics of this contract, the award fee available amount may fluctuate as task orders are issued and/or modified during performance.  Award fee will be distributed based on the task order type (service versus end-item) during the evaluation periods that coincide with the period of performance of the task order.  The estimated cost and maximum available award fee of each task order is subject to equitable adjustments rising from changes or other contract modifications.  Of the $200 million potential maximum ordering value of this contract, $14,298,979.00 is the maximum award fee that could be made available.

- Provisional award fee payments will be made under this contract pending the determination of the amount of fee earned for an evaluation period.  If applicable, a provisional award fee payment will be made to the Contractor per period after each month completed.  The total amount of award fee available in an evaluation period that will be provisionally paid is the lesser of 80 percent of that evaluation period’s available award fee or the prior period’s evaluation score.

E.   The award fee payable will be determined periodically by the Fee Determination

Official (FDO) in accordance with this plan.

- The Government may unilaterally change this plan, as covered in Section V and not otherwise requiring mutual agreement under the contract, provided the contractor receives notice of the changes at least 30-days prior to the beginning of the evaluation period to which the changes apply.

###### The unearned award fee in any given period shall not be carried forward or “rolled-over” into subsequent periods.

- The determination and the methodology for determining award fee earned are unilateral decisions made solely at the discretion of the Government.

#### ORGANIZATIONAL STRUCTURES FOR AWARD FEE ADMINISTRATION

The following organizational structure is established for administering the award provisions of the contract:

A. 	Procurement Officer (PO)

1. The PO is located at the NASA/Goddard Space Flight Center (GSFC), in

Greenbelt, MD

2.  The PO is the approval authority for any substantive changes to this plan.

B.	Fee Determination Official (FDO)

The FDO for this contract is the Code 500 Director, Applied Engineering & Technology Directorate (AETD) at the NASA/GSFC in Greenbelt, Maryland. The FDO may designate an Alternate FDO when appropriate.

The primary FDO responsibilities are:

1.   Establish the Performance Evaluation Board (PEB).

- Consider the PEB findings for each evaluation period and discuss it with the PEB chair and, if appropriate, with others such as the contractor.

- Determine the Award Fee earned and payable for each evaluation period as addressed in Section IV and ensure that the amount and percentage of award fee earned is commensurate with and accurately reflects the contractor's performance.  Any variance between the PEB recommendation and FDO determination must be justified and documented in the official contract file.

- Issue and sign the award fee determination letter for the evaluation period, specifying the amount of award fee determined and the basis for that determination.

- Approves changes proposed to the Performance Evaluation Plan (PEP) as addressed in Section V, as appropriate.

- Appoint the voting members of the PEB by memorandum.

C.  Performance Evaluation Board (PEB)

The PEB primary responsibilities of the Board are to:

- Conduct ongoing evaluations of contractor performance based upon Performance

Monitor Reports and such additional performance information as may be obtained from the contractor and other sources.  The PEB will evaluate the contractor's performance according to the standards and criteria stated in this performance evaluation plan.

- Submit an award fee letter to the FDO covering the PEB's findings and recommendations for each evaluation period.

- Recommend for approval by the FDO proposed changes in the performance evaluation plan and the PO for significant changes.

D.   PEB Chairperson

The PEB Chairperson is the Associate Chief, Mechanical Systems Division at NASA/GSFC, Greenbelt, MD.  The primary responsibilities of the PEB Chairperson are to:

1.  Appoint non-voting members, if appropriate, to assist the PEB in performing its

functions, e.g., a recording secretary.

- Appoint performance monitors for the contract effort and assure that they are providing appropriate instructions and guidance.

- Request and obtain performance information from other units or personnel involved in observing contractor performance, as appropriate.

- Call on personnel from various organizational units to consult, as needed, with the PEB.

- Assume responsibility for the actual preparation and approval of the award fee letter and other documentation such as PEB minutes.

- Ensure the timeliness of award fee evaluations.

- Recommend appropriate changes in this plan for consideration, as addressed in Section V.

- Meet with the contractor during the evaluation period to provide preliminary performance feedback.

E.  Contracting Officer’s Technical Representative (COTR)

The COTR will be located at the NASA/GSFC facility in Greenbelt, MD.

The primary responsibilities of the COTR are to:

- Receive and analyze the Performance Monitor Reports submitted by the Performance Monitors.

- Monitor, evaluate, and assess Contractor performance.

- Prepare the Contract Performance Summary Report for the Contracting Officer (CO).

- Attend all PEB meetings, record the findings of the PEB, and prepare the award fee determination letter for the FDO’s review and signature in coordination with the CO.

- Complete the technical portion of the annual NF 1680, Evaluation of

Performance.

- Recommend appropriate changes in this plan for consideration, as addressed in

Section V.

F.  Performance Monitors

Performance Monitors will be designated by the PEB Chairperson to each performance area to be evaluated.  Generally, the task initiator for each issued task order will be the Performance Monitor for that task.

The primary responsibilities of the Performance Monitor are to:

- Monitor, evaluate, and assess contractor performance in assigned areas and in

accordance with this award fee plan.

- Periodically prepare a Performance Monitor Report (PMR) for the PEB that will      be submitted to the COTR, as described in Section II.E, or others as appropriate.

- Recommend appropriate changes in this plan for consideration, as addressed in

Section V.

G.  Functional Monitor/Performance Evaluation Coordinator

The Functional Monitor (FM) will be the contract specialist or contracting officer who is responsible for Contract No. NNG07CA22C at the NASA/GSFC facility in Greenbelt, MD.

The primary responsibilities of the FM are to:

- Advise the PEB on Cost-Plus-Award-Fee rating standards, policies, and procedures and ensure the consistent application of Agency policy in these matters.

- Receive and analyze the Performance Monitor Reports submitted by the Performance Monitors via the assigned COTR.

- Monitor, evaluate, and assess Contractor performance.

- Consider changes to this plan and recommend those determined appropriate for presentation to the FDO.

- Attend all PEB meetings and assist the COTR in preparing all PEB correspondence for the FDO.

##### EVALUATION REQUIREMENTS

The applicable evaluation requirements are included as attachments to this Performance Evaluation Plan.  They are as follows:

Attachment Title				                Attachment

Evaluation Periods and Maximum Available Award Fee		            A

Services Task Orders                                                                                      A.1

End-Item Task Orders					                                    A.2

Performance Areas and Evaluation Criteria				            B

Technical Performance					                        B.1

Cost Control Performance                                                                              B.2

Program and Business Management Performance 				B.3

Award Fee Grading Table						            C

Actions and Schedules for Award Fee Determination 		            D

General Instructions for Evaluation and Monitoring 		  	            E

of Performance

The percentage weights indicated in Attachment B and the grading table in Attachment C are quantifying devices.  Their sole purpose is to provide guidance in arriving at a general assessment of the amount of award fee earned.  In no way do they imply an arithmetical precision to any judgmental determination of the Contractor's overall performance and amount of award fee earned.

IV.	METHOD FOR DETERMINING AWARD FEE

A determination of the award fee earned for each evaluation period will be made by the FDO and provided to the contractor not later than forty-five (45) calendar days after the end of the period.  The method to be followed in monitoring, evaluating, and assessing Contractor performance during the period, as well as for determining the award fee earned or paid, is described below.  Attachment D summarizes the principal actions and schedules involved.

- The PEB Chairperson will ensure that a monitor is assigned for each performance

evaluation factor to be evaluated under the contract.  Monitors will be selected on the

basis of their expertise relative to prescribed performance area emphasis.  The PEB

Chairperson may change monitor assignments at any time without advance notice to the

Contractor.  The PEB Chairperson will notify the Contractor promptly of all monitor

assignments and changes.

B.	The PEB Chairperson will ensure that each monitor receives the following:

(1)	A copy of this plan along with any changes made in accordance with Section V.

(2)	Appropriate orientation and guidance.

- Specific instructions applicable to the monitors' assigned performance areas.

C.	Monitors will evaluate and assess Contractor performance and discuss the results with

Contractor personnel as appropriate, in accordance with the General Instructions for

Evaluation and Monitoring of Performance, Attachment E, and the specific instructions

and guidance furnished by the PEB Chairperson.

- Monitors will submit semi-annual Performance Monitor Reports and, if required, make verbal presentations to the PEB.

E.	The Contractor may submit self-evaluation summaries of its own and subcontractor

performance to the COTR for technical performance and the CO for program and cost control and program and business management performance.  Any such self-evaluations must be submitted for the period no later than seven (7) calendar days following the end of a performance period.  Contractor self-evaluations will be forwarded through the appropriate Performance Monitors, who will reconcile differences between their reports and the Contractor self-evaluations prior to the PEB meeting.  Such self-evaluation summaries will be included in the PEB package.

F.	Promptly after the end of each evaluation period, the PEB will meet to consider all the

performance information it has obtained.  As requested by the PEB Chair, monitors and other personnel involved in performance evaluation will attend the meeting and participate in discussions.  At the meeting, the PEB will summarize its preliminary findings and recommendations for inclusion in the award fee letter and other documentation such as PEB minutes.

G.	The COTR, in coordination with the FM/CO, will prepare the award fee determination letter for the period, which will be reviewed by the PEB Chairperson and then submitted to the FDO for use in determining the award fee earned.  The letter will include an adjectival rating and a recommended performance score with supporting documentation.

H.	The FDO will consider the recommendations of the PEB, information provided by the

Contractor, if any, and any other pertinent information in determining the amount of the

award fee to be paid for the period.  The FDO's determination of the amount of award fee

earned and the basis for this determination will be stated in the award fee determination letter.

I.	The Contractor will be notified by the Contracting Officer of the FDO's determination.  The contractor may request a debriefing from the PEB Chairperson.

J.         All end-item task award fee evaluations, with the exception of the final evaluation of each end-item task order, will be interim evaluations.  All interim fee payments made under end-item task orders will be superseded by the final fee determination made at the end of the task order.  No award fee will be paid to the Contractor if the final end-item task award fee evaluation is "poor/unsatisfactory."

V. 	CHANGES IN PLAN COVERAGE

A.	Right to Make Unilateral Changes

Any matters covered in this plan not otherwise requiring mutual agreement under the contract, may be changed unilaterally by the FDO prior to the beginning of an evaluation period by timely notice to the Contractor in writing at least 30 calendar days prior to the start of the relevant evaluation period.  Significant changes to the plan will require the approval of the Procurement Officer.  The changes will be made without formal modification of the contract.

B.	Steps to Change Plan Coverage

The following is a summary of the principal actions involved in changing plan coverage for an evaluation period (actions may be modified to reflect different approval or notification levels).

Action						           Schedule

PEB members draft proposed revisions to PEP	Ongoing

PEP revisions submitted to CO for drafting		Ongoing

###### FDO reviews and approves* revisions to PEP	Prior to end of each period

FDO/CO notifies the Contractor regarding		Not later than 30 days prior to start

revisions to PEP					of period

* If significant changes are made to the plan, the Procurement Officer will approve the revised plan after FDO review.

The PEB will establish lists of subsidiary actions and schedules necessary to meet the above schedules.

C.	Method for Changing Plan Coverage

The method to be followed for changing the plan coverage is described below:

- Personnel involved in the administration of the award fee provisions of the contract are encouraged to recommend plan changes with a view toward changing management emphasis, motivating higher performance levels, or improving the award fee determination process.  Recommended changes should be sent to the CO for PEB consideration and drafting.

(2)       Prior to the end of each evaluation period, the PEB will submit its recommended

changes, if any, applicable to the next evaluation period for review and approval by the FDO with appropriate comments and justification.  If the changes are considered significant by the CO, the revised plan must be sent to the Procurement Officer for approval after the FDO's review.

(3)   At least thirty (30) calendar days before the beginning of each evaluation period, the cognizant Contracting Officer will notify the Contractor in writing of any changes to be applied during the next period.  If the Contractor is not provided with this notification, or if the notification is not provided within the agreed number of work days before the beginning of the next period, then the existing plan will continue in effect for the next evaluation period.

## VI.	ATTACHMENTS

ATTACHMENT A

EVALUATION PERIODS AND AVAILABLE AWARD FEE

A.1   Services Task Orders

Services Maximum

# Period Number	Start Date		End Date	Available Award Fee

1		 FEB 01, 2007		JUL 31, 2007  	         $  TBD*

2 		 AUG 01, 2007	JAN 31, 2008 	         $  TBD*

3		 FEB 01, 2008		JUL 31, 2008  	         $  TBD*

4		 AUG 01, 2008	JAN 31, 2009	         $  TBD*

5		 FEB 01, 2009		JUL 31, 2009	         $  TBD*

6 		 AUG 01, 2009	JAN 31, 2010         $  TBD*

7		 FEB 01, 2010		JUL 31, 2010	         $  TBD*

8 		AUG 01, 2010		JAN 31, 2011	         $  TBD*

9		 FEB 01, 2011		JUL 31, 2011	         $  TBD*

10 		AUG 01, 2011		JAN 31, 2012	         $  TBD*

*Due to the IDIQ nature of this contract, the award fee pool for each potential period will vary based upon the task orders issued against the contract.  Award fee will be distributed during the evaluation periods that coincide with the period of performance of the task order.

A.2   End-Item Task Orders

End-Item Maximum

# Period Number	Start Date		End Date	  Available Award Fee

1		 FEB 01, 2007		JUL 31, 2007  	         $  TBD*

2 		 AUG 01, 2007	JAN 31, 2008 	         $  TBD*

3		 FEB 01, 2008		JUL 31, 2008  	         $  TBD*

4		 AUG 01, 2008	JAN 31, 2009	         $  TBD*

5		 FEB 01, 2009		JUL 31, 2009	         $  TBD*

6 		 AUG 01, 2009	JAN 31, 2010           $  TBD*

7		 FEB 01, 2010		JUL 31, 2010	         $  TBD*

8 		AUG 01, 2010		JAN 31, 2011	         $  TBD*

9		 FEB 01, 2011		JUL 31, 2011	         $  TBD*

10 		AUG 01, 2011		JAN 31, 2012	         $  TBD*

*Due to the IDIQ nature of this contract, the award fee pool for each potential period will vary based upon the task orders issued against the contract.  Award fee will be distributed during the evaluation periods that coincide with the period of performance of the task order.

## ATTACHMENT B

PERFORMANCE AREAS AND EVALUATION CRITERIA

The performance factors to be evaluated are identified below.  The evaluation criteria for each factor are specified in the indicated section of this attachment.

Factor				                  Weight	             Section

###### Technical Performance		        55%		   B.1

Cost Control Performance		        25%		   B.2

Program and Business Management      20%                       B.3

Performance

******************************************************************************

B.1	Technical Performance

Factor Weight:  55%

Description of Factor: For each semi-annual evaluation period, technical performance is broadly assessed as the work performed in meeting the technical requirements of assigned tasks, including a variety of subfactors related to how the work was accomplished, as indicated below:

Subfactors Considered for Evaluation:

- Technical Requirements – The Contractor shall be evaluated on effective and efficient performance based services to meet the technical requirements and schedules as described in the Statement of Work and issued services and end-item task orders.  This includes a subjective assessment of the quality of performance based services provided, i.e., thoroughness, accuracy of contractor performance in providing services, the timely completion of key milestones and tasks identified, and anticipating and resolving problems; recovery from delays; reaction time and appropriateness of response to changes.  Also to be considered is the quality of technical monthly progress reports and other required deliverables as outlined in the task orders.  The Government will make evaluations only on services that have been requested/ordered.

Evaluation of technical requirements shall also consider the following:

a.        Assessment of the ability to meet the functional and performance requirements of each task;

b.       Assessment of the ability to meet the schedule requirements of each task;

c.        Assessment of the Contractor’s ability to identify risks; analyze their impact and prioritize them; develop and carry out plans for risk mitigation, acceptance, or other action; track risks and the implementation of mitigation plans; support informed, timely, and effective decisions to control risks and mitigation plans; and assure that risk information is communicated among all levels of the program.

- Personnel Management – The Contractor shall be evaluated on the ability to provide staffing at appropriate skill levels to provide effective and efficient performance based services.

3.	Thoroughness - The Contractor shall be evaluated on its appropriate analysis and evaluation of alternative methods, processes, or procedures to accomplish overall requirements within schedule and budget.

4.	Safety - The Contractor shall be evaluated on the provision of a safe work environment, including inspections and processes for accident and incident files, mishap reporting, and training.  A major breach of safety consists of an accident, incident, or exposure resulting in a fatality or mission failure; or in damage to equipment or property equal to or greater than $1 million; or in any "willful" or "repeat" violation cited by the Occupational Health and Safety Administration (OSHA) or by a state agency operating under an OSHA approved plan. For all Services Task Orders, in no case shall any award fee be earned by the Contractor in any evaluation period in which there is a major breach of safety.  For all End-Item Task Orders, the Contractor shall not earn any interim evaluation period in which there is a major breach of safety and the overall maximum available award fee pool for that end-item task order shall be reduced by the amount of the fee available for the evaluation period in which the major breach occurred.

5.	Security - The Contractor shall be evaluated on how well it manages and controls security.  Security is the condition of safeguarding against espionage, sabotage, crime (including computer crime), or attack.  A major breach of security may arise from any of the following: compromise of classified information; illegal technology transfer; workplace violence resulting in criminal conviction; sabotage; compromise or denial of information technology services; damage or loss greater than $250,000 to the Government; or theft.  For all Services Task Orders, in no case shall any award fee be earned by the Contractor in any evaluation period in which there is a major breach of security.  For all End-Item Task Orders, the Contractor shall not earn any interim evaluation period in which there is a major breach of security and the overall maximum available award fee pool for that end-item task order shall be reduced by the amount of the fee available for the evaluation period in which the major breach occurred.

Basis for Measuring Performance: Using the above subfactors and a standard of reasonable performance for them, the COTR and the Performance Monitors will prepare a report that addresses each task and the associated performance metrics specified in the task orders issued for which they were the technical initiator.  On the basis of those evaluations, each semi-annual Performance Monitor Report will be assigned a rating of "Excellent," "Very Good," "Good," "Satisfactory" and/or "Poor/Unsatisfactory," as specified in Attachment C, Award Fee Grading Table.  For each task, the Performance Monitor report will characterize it as having major or minor impacts on overall performance in related areas and will describe any extraordinary circumstances relating to the task performance.  These impact statements will be used by the PEB to weigh the inclusion of specific issues in the award fee determination letter.

B.2 	Cost Control Performance

Factor Weight:  25%

Description of Factor: Cost Control includes the measure of the contractor's success in controlling actual costs against the negotiated estimated cost of all the active task orders.  The Cost Control Performance Award Fee, termed Cost, for each period shall be evaluated and determined as described below.

Subfactors Considered for Evaluation:

- Cost – Accuracy and ability to maintain cost performance as negotiated on individual task orders shall be evaluated.  The cost performance shall be evaluated based on how the Contractor's (and subcontractors) actual incurred costs, contained in the monthly NASA Form 533s, compared to the total negotiated estimated cost of the individual task orders issued or active within an award fee evaluation period.   The analysis of negotiated cost control performance will give consideration to changed support requirements, changed statutory requirements, and/or changes beyond the Contractor’s control which impact contract costs.

Evaluation of cost control shall also consider the following guidelines:

a.	Normally, the Contractor should be given a score of 0 for cost control when there is a significant cost overrun within its control.  However, the Contractor may receive higher scores for cost control if the overrun is insignificant.  Scores should decrease sharply as the size of the overrun increases.  In any evaluation of Contractor overrun performance, the Government will consider the reasons for the overrun and assess the extent and effectiveness of the Contractor's efforts to control or mitigate the overrun.

b.	The Contractor should normally be rewarded for individual task order under-runs within its control up to the maximum score allocated for cost control, provided the average numerical rating for all other award fee evaluation factors is 81 or greater.  An under-run shall be rewarded as if the Contractor has met the estimated cost of the contract when the average numerical rating for all other factors is less than 81 but greater than 60.

c.	The Contractor should be rewarded for meeting the estimated cost of the individual task orders, but not to the maximum score allocated for cost control, to the degree that the Contractor has prudently managed costs while meeting contract requirements.  No award shall be given in this circumstance unless the average numerical rating for all other award fee evaluation factors is 61 or greater.

Basis for Measuring Performance:  Using the above subfactors and a standard of reasonable performance for them, the GSFC Resource Analyst and the Performance Monitors will prepare a report that addresses the above performance metrics.  On the basis of those evaluations, each semi-annual Performance Monitor Report will be assigned a rating of "Excellent," "Very Good," "Good," "Satisfactory" and/or Poor/Unsatisfactory," as specified in Attachment C, Award Fee Grading Table.  The Performance Monitor report will characterize it as having major or minor impacts on overall performance in related areas and will describe any extraordinary circumstances relating to the cost control.  These impact statements will be used by the PEB to weigh the inclusion of specific issues in the award fee determination letter.

B. 3   Program and  Business Management Performance

Factor Weight:  20%

Description of Factor: Program and Business Management is the manner in which the Contractor plans, organizes, and controls work under the contract and implements contract provisions.  It includes personnel, inter-organizational interfaces, work flow, property and materials controls, and financial management.

Subfactors Considered for Evaluation:

1.	Compliance with contract provisions - The Contractor shall be evaluated on the overall administration of the contract.  This shall include accuracy and timeliness of all reporting requirements (e.g., task order proposal submissions, subcontract consent documentation, On-Site Personnel Reports, property reports, financial management reporting requirements, etc.) and overall compliance of all terms and conditions of the contract.  The Contractor's responsiveness to requests for change proposals/task plans will be evaluated.  This evaluation will include the submission of timely, complete proposals and cooperation in negotiating the change.

2.    Subcontracting - The Contractor will be evaluated on their overall effectiveness of managing subcontracts.  This will include the business relationship between the prime and subcontractor, the level of cooperation between the two parties and the Contractor's ability to ensure quality performance based services from subcontractors.

3.         Equal Employment Opportunity (EEO) – The Contractor shall submit SF-100 entitled, "Employer Information Report EEO-1" to GSFC's Code 120 15 days prior to closing of the evaluation period.  Information regarding completion of this report is available from http://www.eeoc.gov/stats/jobpat/elinstruct.html.  Provide the date and results of the most recent EEO compliance review.  Describe the deficiencies (if known) from compliance reviews by OFCCP and what the Contractor's goals are to correct these deficiencies.  Discuss Contractor's efforts in community outreach, special events, awards, and other.  Additionally, the Contractor shall provide data depicting terminations, promotions, and new hires by job category, number of employees, gender and race.  An assessment shall be performed on the EEO-1 form in regards to changes from last performance period and comparison to census data (Washington SMSA) as well as a review of all other data and contractor efforts.

4.  	Program planning and organizational management - The Contractor shall be evaluated on the use of personnel; recognition and correction of critical problem areas; cooperation and working relationships with other organizations' personnel; labor relations; management actions related to performance and productivity; and response to unexpected situations.

5.         Business Management - The Contractor shall be evaluated on their local and corporate

- business management.  This area shall include an evaluation of the overall ability and effectiveness to respond to operational and management problems of the Contractor. The Contractor shall be evaluated on the overall effectiveness of their equipment management. This will include maintenance and availability at time of need of Contractor owned equipment.

Basis for Measuring Performance: The Contracting Officer and the Performance Monitors will prepare a report for each of the Subfactors listed above which includes a rating assigned in accordance with the adjectival rating scale contained in Attachment C, Award Fee Grading Table. For each Subfactor, the Performance Monitor report will characterize it as having major or minor impacts on overall performance and will describe any extraordinary circumstances relating to performance. These impact statements will be used by the PEB to weigh the inclusion of specific issues in the award fee determination letter.

ATTACHMENT C

AWARD FEE GRADING TABLE

Range of

Adjectival	Performance

# Rating		Points			                  Description

Excellent	100-91		Of exceptional merit; exemplary performance in a timely, efficient

and economical manner; very minor (if any) deficiencies with no

adverse effect on overall performance

Very Good	90-81		Very effective performance, fully responsive to contract

requirements; contract requirements accomplished in a timely,

efficient, and economical manner for the most part; only

minor deficiencies

Good		80-71		Effective performance; fully responsive to contract requirements;

reportable deficiencies, but with little identifiable effect on overall

performance

Satisfactory	70-61		Meets or slightly exceeds minimum acceptable standards; adequate

results; reportable deficiencies with identifiable, but not

substantial, effects on overall performance

Poor/		60-0		Does not meet minimum acceptable standards in one or more

Unsatisfactory			areas; remedial action required in one or more areas; deficiencies in one or more areas which adversely affect overall performance

Any factor receiving a grade of poor or unsatisfactory (less than 61 points) will be assigned zero performance points for purposes of calculating the award fee amount. The contractor will not be paid any award fee when the total award fee score is "Poor/Unsatisfactory" (less than 61 points).  In order to earn a total overall rating of "Excellent," the contractor must be under cost, on or ahead of schedule, and be rated "Excellent" for Technical Performance.

ATTACHMENT D

ACTIONS AND SCHEDULES FOR AWARD FEE DETERMINATIONS

The following is a summary of the principal actions involved in determining the award fee for the evaluation periods.  The PEB will establish lists of subsidiary actions and schedules as necessary to meet the schedule for principal actions.

Action						            Schedule

PEB Chairperson and members appointed		Prior to first period

PEB Chairperson appoints Performance Monitors	Prior to first period

and informs Contractor

Monitors receive orientation and guidance		Prior to first period

Performance Monitors assess performance		Ongoing

and discuss results with Contractor

###### Performance Monitors submit Performance 		Not later than (NLT) 20

Monitor Reports to PEB 				days after end of period

PEB meets to discuss performance reports		NLT 30 days after end of

and prepare preliminary findings and            		period

recommendations

PEB forwards findings and summary 		NLT 40 days after end of

recommendations to FDO in award fee 		period

determination letter

FDO reviews and signs the award fee			NLT 45 days after end of

letter.  CO forwards award fee letter 			period

and executed contract modification to

Contractor

Award fee payment made to Contractor		NLT 60 days after end of

via modification			                        period

ATTACHMENT E

GENERAL INSTRUCTIONS

FOR EVALUATION AND MONITORING OF PERFORMANCE

- Performance Monitors will prepare outlines of their assessment plans and coordinate

them with the PEB Chairperson.  Upon agreement with the PEB Chairperson, the

Performance Monitor will discuss the plans with appropriate Contractor personnel to

assure complete understanding of the evaluation and assessment process.

- Performance Monitors will conduct all assessments in an open, objective, and cooperative manner so that a fair and accurate evaluation is obtained.  This will ensure that both the Performance Monitor and the Contractor receive accurate and complete information from which to prepare assessments and to plan improvements in performance.  Positive performance accomplishments will be emphasized just as readily as negative ones and extraordinary circumstances will be noted in reports.

- Performance Monitors will discuss their assessments with the appropriate Contractor

personnel, noting observed accomplishments, deficiencies, or unusual circumstances.  This affords the Contractor an opportunity to clarify possible misunderstandings regarding areas of poor performance and to correct or resolve deficiencies in a timely manner.

- Performance Monitors will conduct their contacts and visits with Contractor personnel

within the context of official contractual relationships.  They will avoid activities or associations, which might cause, or give the appearance of, a conflict of interest on either part.

- Performance Monitor contacts with Contractor personnel will not be used to instruct,

direct, or supervise or control these personnel in the performance of the contract.  The role of the monitor is to monitor, assess, and evaluate, not to manage the Contractor's effort.

6.  	Performance Monitors will document assessments of Contractor performance in their reports that they will submit to the PEB at the end of each evaluation period.