Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment E-Gov Initiative

IAE Monthly Update—October 29, 2004

Update—October 29. 2004

Vision: A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

• Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

• Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

• Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Business Areas and Objectives

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Acquisition Information Reporting

(AIR)—Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace

Phase 1:  Provide a common on-line di- rectory to GWAC and other multi- agency contracts to simplify selection and facilitate leverage of Government buying.

Phase 2:  Centralize and integrate market research and acquisition tools by pro- viding access to, federal and open market eCatalogs, solicitations/responses, and small business opportunities to facilitate buying across the federal government.

•  Intra-government Transactions

(IGT)—Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard Transactions— Develop a standard glossary and vocabulary to facilitate exchange of procurement data between and within agencies.

Email: integrated.acquisition@gsa.gov http://egov.gsa.gov

Current Activities

BPN

•   Get approval on eSRS source selection from SBA SSO

•   Develop requirements for single past performance system

•   Brief ACE on eSRS implementation plan

•   Continue incorporating architecture-engineering & construction requirements into BPN

•   Automate SBA authentication of appropriate CCR fields

Acquisition Information Reporting (AIR)

•   Validate ICD requirements for FPDS-NG

•   Validate requirements for Pcard data

•   Continue conducting review of FPDS-NG XML schema and WSDL

•   Complete reports module in FPDS-NG, including goaling report

•   Continue to monitor and consult with agencies to insure full implementation of

FPDS-NG for FY04 data

•   Vet  CADO white paper with executive management

eMarketplace

•   Review pending regulation on SF98 transition to WDOL

•   Continue to evaluate responses to online purchasing RFI

•   Continue to expand proof-of-concept for FedTeDS pilot with E-Authentication

•   Continue to evaluate responses and hold oral presentations  for FBO recompete

Standard Transactions

•   Continue data element standardization process, including harmonization with other E-Gov initiatives, UBL 1.0, and FEA Data Reference Model

•   Continue working with IAE shared systems to validate and update Information

Exchanges

Intra-governmental Transactions (IGT)

•   Rent business process model being reviewed by PBS

•   Continue certification processing for early adopters

•   Continue agency visits by Project Director

IAE PMO

•   Finalize transitioning of  IAE PMO to Office of Chief Acquisition Officer

•   Prepare FY05 Agency MOUs

•   Submit FY06 OMB 300

•   Award IV&V contract

•   Continue to implement IGTE for agreements with system stewards for IT services

•   Complete  marketing and sub-branding effort and get results from contractor

•   Execute and integrate configuration management process

Contacts    Teresa Sorrenti, IAE Program Manager                   703-872-8610

Earl Warrington, IAE Deputy Program Manager     703-872-8609

Lisa Cliff, IAE Communications                               703-872-8593

Key Milestones

BPN

•   eSRS (Electronic Subcontracting Reporting System)

Initial operating capability    Sept 2004               Full operating capability       March 2005

•   ORCA Initial Operating Capability                                                                      Nov 2004

Acquisition Information Reporting (AIR)

•   CADO white paper                                                                                             Sept 2004

•   All agencies FY04 data to be reported to FPDS-NG                                            Dec 2004

eMarketplace

•   Implement initial eMarketplace capability                                                           TBD

•   Begin transition to new FBO provider                                                                   Feb 2005

Intra-governmental Transactions

•   IT services >$100K and all rent transactions processed

through exchange (milestone on hold by OMB)                                                   July 2004

IAE PMO

•   Portal implementation

Initial operating capability                                                                                  TBD

Accomplishments

BPN

•   CCRXML V2.0 implemented                                                                              Aug 2004

•   Migrated CCR and FedReg 4.0 from vendor hosting site to DLIS                       Aug 2004

•   FedReg upgraded to 4.0                                                                                    Aug 2004

•   ATOs issued for BPN, and FedReg V4.0                                                             Aug 2004

•   ORCA V1.2 to include SF 330 Part II (A&E) released                                          June 2004

•   ATO issued for ORCA                                                                                       June 2004

•   Integration of PRO-Net and CCR (PRO-Net decommissioned)                           Dec 2003

•   Implemented FAR requirement for all contractors to register in CCR                  Oct 2003

•   Merged SBA  PRO-Net registration with CCR registration                                  Dec 2002

•   Launched PPIRS (Past Performance Retrieval System)                                     July 2002

Acquisition Information Reporting (AIR)

•   FPDS-NG completed DOD migration to 2000                                                      Oct 2004

•   FPDS-NG V 1.2 released                                                                                   Oct 2002

•   ATO issued for FPDS-NG                                                                                  March 2004

•   Use of FPDS-NG prescribed in FAC 18                                                               Dec 2003

•   FPDS-NG system launched                                                                               Oct 2003

•   Guidelines for unique contract numbers published in FAC 16                             Oct 2003

eMarketplace

•   ICD temporarily suspended and readied for integration into FPDS-NG               Sept 2004

•   Launched FedTeDS pilot utilizing E-Authentication                                             Sept 2004

•   Issued recompete solicitation for FedBizOpps  (FBO)                                         May 2004

•   RFI for eMarketplace on-line purchasing capability posted on FBO                    May 2004

•   FedTeDS mandatory for 5 boroughs in NY for select procurements                   Jan 2004

•   FedBizOpps made official point of entry in FAC 16                                              Oct 2003

•   Wage Determinations Online (WDOL) launched                                                  Oct 2003

•   Fully populate Interagency Contracts Directory (ICD) database                          Oct 2003

•   Final FAR rule requiring use of ICD published in FAC 15                                    July 2003

Intra-governmental Transactions  (IGT)

•  IATO for IGTE issued                                                                                           July 2004

•   IGTE V1.0 released                                                                                           July 2004

•   First payment transaction processed through IPAC                                             Dec 2003

•   Production pilot launched/1st rent transaction processed                                     Oct 2003

•   CFO Act Agencies and 25 small agencies first registered in FedReg                 Jan 2003

•   Business rules with order and bill data elements issued by OMB                        Oct 2002

Standard Transactions

•   Estabished initial IAE project in CORE.gov                                                          Aug 2004

•   Completed harmonization of IAE data elements with Business Gateway            Aug 2004

•   Completed XML schema reviews for  3 CCR, FPDS-NG, UID                            July 2004

•   Completed XML Schema review of CCRXML 2.0                                                May 2004

•   Published IAE Summary XML Guidance V1.1                                                     Feb 2004

•   Published Standard eTransactions V1.0                                                              Sept 2003

•   Mapped acquisition process/identification of information exchanges                   Dec 2002

ACE validation of IAE Program: Setting priorities

∗   PPIRS (inc. CPS, CPARS, PPIMS) will not be funded by IAE pending redesign

∗   CADO (Contract Award Documents Online) awaiting requirements funding analysis

∗   ICD (Interagency Contracts Directory)

will be incorporated into FPDS-NG

∗   FedTeDS is pending a decision on FBO recompete which includes option to in- corporate it

∗   Capabilities analysis of existing catalog systems continues

∗   WDOL support contingent on DOL modi- fication of SF98 regulations

∗   IGTE  and FedReg pending results of

OMB study

∗   Portal paused until funds become avail- able

∗   All other programs approved and funded

Governance:

•   Chief Acquisition Officer Council and OMB

•   Managing Partner—General Services

Administration/CAO

•   ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, OMB Portfolio Manager, OFPP, Small Agency Council, 6 Agency Procurement Executives

•   IAE Program Management Office— Program Manager and Deputy, Business Area managers

•   Business Area Committees—

eMarketplace, Business Partner Network

(BPN), Acquisition Information Reporting

(AIR), Intra-governmental Transactions

(IGT), Standard Transactions

•   Shared Systems Stewards, Users Groups

•   Industry Advisory Board (TBD)

•   Internal Efficiency and Effectiveness

Portfolio Manager

•   Partners - All CFO Act Agencies

•   Participation - Over 300 team members from 65 agencies

Policy:

http://egov.gsa.gov

⇒Click Integrated Acquisition Environment

⇒Click Policy