Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

# Environment E-Gov Initiative

IAE Monthly Update—April 15, 2004

Update—April 15, 2004

Vision:

A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

•  Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•   Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•   Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Business Areas and Objectives

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Acquisition Information Reporting

(AIR)—Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of government buying.  (Phase 1)

•  Intra-government Transactions

(IGT)—Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard eTransactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Email: integrated.acquisition@gsa.gov http://egov.gsa.gov

Activities for the next month

BPN

•     Review novations/name change process for comment to all agencies

•     Finalize  acquisition plan and issue RFQ for eSRS (Electronic Subcontracting

Reporting System)

•     Resolve remaining DLIS findings from new environment testing

•     Continue the integration of Architecture/Engineering data into BPN

Acquisition Information Reporting (AIR)

•     Conduct CADO survey

•     Modeling of the current FOIA process in order to determine CADO impact

•     Implement reports module in FPDS-NG

•     Monitor and consult with agencies to ensure full implementation

eMarketplace

•     Develop RFI for eMarketplace online purchasing capability

•     Continue design of eAuthentication implementation in FedTeDS

•     Issue recompete solicitation for FBO

•     Continue comparison of shopping cart and vendor data among gov’t catalog systems

•     Continue group discussion  to define eMarketplace functionality

•     Gather input from agencies to verify agency compliance with ICD FAR requirement

Standard Transactions

•     Complete XML Schema review of CCR XML 2.0

•     Continue data element standardization process

•     Continue working with IAE shared systems to validate and update Information

Exchanges

Intra-governmental Transactions (IGT)

•     Certification processing for early adopters

•     Complete ATO for FedReg 4.0

•     Continue expansion to additional agencies

•     Continue agency visits by program director for FedReg data quality

•     Continue to test  IGTE enhancements

•     Meet with agency-level groups to plan implementation

IAE PMO

•     Portal Team working to finalize acquisition plan and issue Portal IOC RFQ

•     Get remaining agency agreements for FY 04 signed

•     Issue MOUs with system stewards for FY 04 O&M

•     Implement governance and configuration management procedures

Contacts    Teresa Sorrenti, IAE Program Manager                   703-872-8610

Earl Warrington, IAE Deputy Program Manager     703-872-8609

Lew Sanford Jr., GSA E-Gov Program Manager     703-872-8600

Lisa Cliff, IAE Communications                               703-872-8593

Monthly Update—April 15, 2004

Governance:

•     FAC (Federal Acquisition Council) - FAC

and OMB

•     Managing Partner—General Services

Administration/Federal Supply Service

•     ACE (Acquisition Committee for eGov) - GSA, CFO and CIO

Council, OMB Portfolio Manager, OFPP, Small Agency Council, 6 Agency Pro- curement Executives

•     IAE Program Management Office— Program Manager and Deputy, Business Area managers

•     Business Area Committees—

eMarketplace, Business Partner Network

(BPN), Acquisition Information Reporting

(AIR), Intra-governmental Transactions

(IGT)

•     Shared Systems Stewards, Users

Groups

•     Industry Advisory Board (TBD)

•     Internal Efficiency and Effectiveness

Portfolio Manager

•     Partners—All CFO Act Agencies

•     Participation—Over 250  team members from 27agencies

Upcoming Events:

•     FOIA workshop – May 24

Recognition:

•     FedBizOpps awarded 2004 Innovations in American Government Award

•     FedBizOpps awarded 2003 GCN

(Government Computer News) Agency

Award

•     FedTeDS awarded 2003 Grace Hopper

Award for Technical Excellence

Policy:

Referenced policy memos can be viewed on IAE website

⇒   Go to http://egov.gsa.gov

⇒   Click ‘Integrated Acquisition   Envi- ronment’

⇒   Click ‘Policy’

Key Milestones

BPN

•     eSRS (Electronic Subcontracting Reporting System)

Initial operating capability                                                                         Sept 2004

Full operating capability                                                                           March 2005

•     ORCA  Initial Operating Capability

Sept 2004

Acquisition Information Reporting (AIR)

•     CADO white paper                                                                                          Sept 2004

•     All agencies FY04 data to be reported to FPDS-NG                                         Sept 2004

eMarketplace

•     Implement  initial eMarketplace capability                                                         Sept 2004

•     Transition to new FBO provider                                                                       Sept 2004

Intra-governmental Transactions

•     IT services >$100K and all rent transactions  processed

through exchange                                                                                           July 2004

IAE PMO

•     Portal implementation                Initial operating capability                               Sept 2004

Version 1.0                                                     March 2005

Accomplishments

BPN

•     Completed development of Architecture Engineering SF 330 for BPN             March 2004

•     FedReg and CCR migrated to DLIS-90% of findings resolved                         March 2004

•     ST&E (Security Testing & Eval) performed on DLIS environment

(BPNSe, CCR, FedRed)                                                                                  March 2004

•     Integration of PRO-Net and CCR (PRO-Net decommissioned)                        Dec 2003

•     Implemented FAR requirement for all contractors to register in  CCR              Oct 2003

•     Merged SBA  PRO-Net registration with CCR registration                                Dec 2002

•     Launched PPIRS (Past Performance Retrieval System)                                  July 2002

Acquisition Information Reporting (AIR)

•     FPDS-NG Scorecard Summary complete                                                         April 2004

•     FPDS-NG Authority To Operate (ATO granted)                                                March 2004

•     CADO (Contract Award Documents Online) evaluation of comments

completed, action plan delivered, working groups organized                            March 2004

•     FPDS-NG Change Control Board established                                                  Feb 2004

•     FPDS-NG system launched/prescribed in FAC 18                                            Dec 2003

•     Guidelines for unique contract numbers published in FAC 16                          Oct 2003

eMarketplace

•     FedTeDS mandatory for 5 boroughs in NY for select procurements                Jan 2004

•     FedBizOpps made official point of entry in FAC 16                                           Oct 2003

•     Wage Determinations Online (WDOL) launched                                               Oct 2003

•     Fully populate Interagency Contracts Directory (ICD) database                       Oct 2003

•     Final FAR rule requiring use of ICD published in FAC 15                                 July 2003

•     Launched Federal Technical Document System (FedTeDS)                            Feb 2003

Intra-governmental Transactions  (IGT)

•     IGTE modifications capability and report enhancements completed                Jan 2004

•     First payment transaction processed through IPAC                                          Dec 2003

•     Production pilot launched/1st rent transaction processed                                  Oct 2003

•     CFO Act Agencies and 25 small agencies first registered in FedReg               Jan 2003

•     Business rules with order and bill data elements issued by OMB                     Oct 2002

Standard Transactions

•     Published IAE Summary XML Guidance V 1.1                                                 Feb 2004

•     Published Standard eTransactions V 1.0                                                         Sept 2003

•     Mapped acquisition process/identification of information exchanges                Dec 2002

IAE PMO

•     First ACE Meeting                                                                                           Jan 2004

•     Monthly System Stewards meetings held                       Oct 2003, Jan, Feb, Mar  2004