Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment E-Gov Initiative

IAE Monthly Update—May 15, 2004

IAE Monthly Update—May 15, 2004

Vision:

A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

•  Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•   Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•   Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Business Areas and Objectives

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Acquisition Information Reporting

(AIR)—Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of government buying.  (Phase 1)

•  Intra-government Transactions (IGT)— Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard Transactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Email: integrated.acquisition@gsa.gov http://egov.gsa.gov

Activities for the next month

BPN

•     Implement Architecture Engineering SF 330 for BPN

•     Incorporate novation comments from all agencies into the novations/name change process

•     Issue eSRS (Electronic Subcontracting Reporting System) RFQ

•     Complete resolution of DLIS findings from new environment testing

Acquisition Information Reporting (AIR)

•     Conduct Contract Document Workshop

•     Implement reports module in FPDS-NG

•     Monitor and consult with agencies to ensure full implementation

eMarketplace

•     Issue recompete solicitation for FedBizOpps  (FBO)

•     Monitor questions and develop responses to questions on the on-line purchasing capability RFI

•     Launch E-Authentication capabilities pilot in FedTeDS

•     Continue comparison of shopping cart and vendor data among gov’t catalog systems

•     Continue gathering input from agencies to verify agency compliance with ICD FAR requirement

Standard Transactions

•     Complete XML Schema review of CCR XML 2.0

•     Continue data element standardization process, including harmonization with other E-Gov initiatives and UBL 1.0

•     Continue working with IAE shared systems to validate and update Information

Exchanges

•     Publish Standard Transactions V1.1

Intra-governmental Transactions (IGT)

•     Award and conduct 3rd party pilot evaluation review of IGTP

•     Continue certification processing for early adopters

•     Complete ATO for FedReg 4.0

•     Continue agency visits by Program Director

•     Continue to test  IGTE enhancements

IAE PMO

•     Portal Team working to finalize acquisition plan and issue Portal IOC RFQ

•     Get remaining agency agreements for FY 04 signed

•     Issue MOUs with system stewards for FY 04 O&M

•     Execute and integrate configuration management process

Contacts    Teresa Sorrenti, IAE Program Manager                   703-872-8610

Earl Warrington, IAE Deputy Program Manager     703-872-8609

Lew Sanford Jr., GSA E-Gov Program Manager     703-872-8600

Lisa Cliff, IAE Communications                               703-872-8593

Key Milestones

BPN

•     eSRS (Electronic Subcontracting Reporting System)

Initial operating capability                    Sept 2004

Full operating capability                       March 2005

•     ORCA Initial Operating Capability                                                          Sept 2004

Acquisition Information Reporting (AIR)

•     CADO white paper                                                                                 Sept 2004

•     All agencies FY04 data to be reported to FPDS-NG                             Sept 2004

eMarketplace

•     Implement initial eMarketplace capability                                              Sept 2005

•     Transition to new FBO provider                                                             Sept 2004

Intra-governmental Transactions

•     IT services >$100K and all rent transactions processed

through exchange                                                                                  July 2004

IAE PMO

•     Portal implementation                Initial operating capability                    Sept 2004

Version 1.0                                           March 2005

Accomplishments (2003 to present. Prior to 2003 go to http://egov.gsa.gov/integrated acquisition environment/IAE Monthly Update in the gray navigational pane for previous updates) BPN

•     Completed development of Architecture Engineering SF 330 for BPN March 2004

•     eSRS Acquisition plan approved                                                            April 2004

•     FedReg and CCR migrated to DLIS-95% of findings resolved              March 2004

•     ST&E (Security Testing & Eval) performed on DLIS environment

(BPNse-support environment, CCR, FedReg)                                       March 2004

•     Integration of PRO-Net and CCR (PRO-Net decommissioned)             Dec 2003

•     Implemented FAR requirement for all contractors to register in CCR   Oct 2003

Acquisition Information Reporting (AIR)

•     Current FOIA process modeling completed                                           April 2004

•     FPDS-NG Scorecard Summary complete                                             April 2004

•     FPDS-NG Authority To Operate (ATO granted)                                    March 2004

•     CADO (Contract Award Documents Online) evaluation of comments

completed, action plan delivered, working groups organized                March 2004

•     FPDS-NG Change Control Board established                                       Feb 2004

•     FPDS-NG system launched/prescribed in FAC 18                                Dec 2003

•     Guidelines for unique contract numbers published in FAC 16               Oct 2003

eMarketplace

•     RFI for eMarketplace on-line purchasing capability posted on FBO      May 2004

•     FedTeDS mandatory for 5 boroughs in NY for select procurements     Jan 2004

•     FedBizOpps made official point of entry in FAC 16                               Oct 2003

•     Wage Determinations Online (WDOL) launched                                   Oct 2003

•     Fully populate Interagency Contracts Directory (ICD) database            Oct 2003

•     Final FAR rule requiring use of ICD published in FAC 15                      July 2003

Intra-governmental Transactions  (IGT)

•     IGTE modifications capability and report enhancements completed    Jan 2004

•     First payment transaction processed through IPAC                              Dec 2003

•     Production pilot launched/1st rent transaction processed                       Oct 2003

•     CFO Act Agencies and 25 small agencies first registered in FedReg  Jan 2003

Standard Transactions

•     Published IAE Summary XML Guidance V 1.1                                      Feb 2004

•     Published Standard eTransactions V 1.0                                               Sept 2003

IAE PMO

•     ACE Meetings                                                                                        Jan 2004-present

•     Monthly System Stewards meetings                                                      Oct 2003-present

Governance:

•FAC (Federal Acquisition Council) - FAC

and OMB

•Managing Partner—General Services

Administration/Federal Supply Service

•ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, OMB Portfolio Manager, OFPP, Small Agency Council, 6

Agency Procurement Executives

•IAE Program Management Office— Program Manager and Deputy, Business Area managers

•Business Area Committees—eMarketplace, Business Partner Network (BPN), Acquisi- tion Information Reporting (AIR),

Intra-governmental Transactions (IGT), Standard Transactions

•Shared Systems Stewards, Users Groups

•Industry Advisory Board (TBD)

•Internal Efficiency and Effectiveness

Portfolio Manager

•Partners - All CFO Act Agencies

•Participation - Over 250 team members from 65 agencies

Upcoming Events:

•Contract Document Workshop -  May 24

Recognition:

•FedBizOpps awarded 2004 Innovations in

American Government Award

•FedBizOpps awarded 2003 GCN

(Government Computer News) Agency

Award

•FedTeDS awarded 2003 Grace Hopper

Award for Technical Excellence

Policy:

Referenced policy memos can be viewed on

IAE website

⇒Go to http://egov.gsa.gov

⇒Click ‘Integrated Acquisition Environment’

⇒Click ‘Policy’