Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment Initiative

IAE Monthly Update—October 16, 2003

Monthly PMO Update—October 16, 2003

Vision:

A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

•  Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•   Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•   Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Initial Modules and Objectives:

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Federal Procurement Data System— Next Generation—(FPDS-NG)- Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of government buying.  (Phase 1)

•  Intra-government Transactions (IGT)— Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard eTransactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Activities for the next month

BPN

•     Receive CCR Survey back from agencies

•     Implement BPN business types to accommodate the grants community

•     Have ORCA clause published in Federal Register

FPDS

•     Ongoing collection of requests for changes

•     Identify opportunities for next version release

eMarketplace

•     Continue comparison of shopping cart and vendor data among govern- ment catalog systems

•     Continuing focus groups to determine eMarketplace functionality

•     Continuing to populate ICD with interagency contracts

•     Continuing gap analysis of DOD eMall and GSA Advantage processes

Standard eTransactions

•     Evaluate Agency and Industry responses to Standard eTransactions Version 1.0

•     Continue data element standardization process

•     Continue working with IAE shared systems to validate and update Information Ex- changes

Intra-governmental Transactions

•     In Process Review of upcoming enhancements

•     Agency visits by program director for data quality

•     FedReg migration plan being developed

•     FedReg In Process Review

•     Launch prototype IGT Portal Oct. 1 with early adopters for rent and IT

services

•     Begin to enhance IGTP prototype with batch file submission, multi-line accounting, and modification process

IAE PMO

•     Complete requirements analysis and SOW for IAE Portal

•     Develop agency agreements for FY 04

•     Issue MOUs with system stewards for FY 04 O&M

•     Implement governance procedures

Other Areas

•     Contract Award Documents Online (CADO) - Team convening to review

Federal Register public comments

•     Electronic Subcontracting Reporting system (eSRS) - Finalize require- ments for subcontracting system

Contacts:

Teresa Sorrenti, IAE Program Manager                            703-872-8610

Earl Warrington, IAE Deputy Program Manager                703-872-8609

Lew Sanford Jr., GSA E-Gov Program Manager               703-872-8600

Lisa Cliff, IAE Communications                                         703-872-8593

Email: integrated.acquisition@gsa.gov

Key Milestones

BPN

•     Implementation of all contract registration in CCR                              Oct 2003

FPDS-NG

•     System launched                                                                                 Oct 2003

eMarketplace

•     Fully populate Interagency Contracts Directory (ICD) database         Oct 2003

•     Implement eMarketplace capability                                                     June 2004

Intra-governmental Transactions

•     Phase 1 deployment                                                                           Oct 2003

•     All IT and rent transactions processed through exchange                  July 2004

Standard eTransactions

•     Data specifications published                                                              Sept 2003

IAE PMO

•     Portal implementation                                                                         Sept 2004

Other Areas

•     WDOL— Wage Determination Online launched                                 Oct 2003

•     eSRS — Electronic Subcontracting Reporting System

Initial operating capability                                                             March 2004

Full operating capability                                                               Oct 2004

Accomplishments

BPN

•     CCR FAR changes published in FAC 16                                            Oct 2003

•     Proposed novation process circulated to FAC for comments             Oct 2003

•     Final FAR rule eliminating SF 129                                                      July 2003

•     Merged SBA PRO-Net registration with CCR registration                  Dec 2002

•     Launched Past Performance Information Retrieval System               July 2002

FPDS-NG

•     System  launched                                                                                Oct 2003

•     Guidelines for unique contract numbers published in FAC 16            Oct 2003

•     Awarded contract for new system                                                       April 2003

eMarketplace

•     Final FAR rule requiring use of ICD published                                    July 2003

•     Memorandum from OFPP to begin populating ICD                            May 2003

Intra-governmental Transactions

•     Agency Registration Officials  Design Day held                                  Sept 2003

•     Complete prototype Initial Operating Capability                                  Aug 2003

•     Registered CFO Act Agencies and 25 small agencies in new

Federal Registration database of BPN                                        Jan 2003

•     OMB issued business rules with order and bill data elements            Oct 2002

Standard eTransactions

•     Publish Standard eTransactions version 1                                         Sept 2003

•     Process mapping of acquisition process and identification

of information exchanges                                                             Dec 2002

Other

•     FedBizOpps made official point of entry for contracts >$25,000        Oct 2003

•     Wage Determinations Online (WDOL) launched                                Oct 2003

•     DoDBusOpps retired                                                                           Sept 2003

•     Decommissioned DoDTeDS                                                               April 2003

•     Launched Federal Technical Document System (FedTeDS)             Feb 2003

Governance:

•     FAC (Federal AcquisitionCoun- cil) - FAC and OMB

•     IAE Managing Partner—General Services Administration/Federal Supply Service

•     ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, Representatives from contributing agencies

•     IAE Program Management Office—Program Manager and Deputy, Business Area manag- ers

•     Business Area Steering Commit- tees—eMarketplace, Business Partner Network (BPN) , Acquisition Information Reporting

(AIR), Intragovernmental Trans- actions (IGT)

•     Shared Systems Stewards, Users Groups

•     Industry Advisory Board (TBD)

•     Internal Efficiency and Effective- ness Portfolio Manager

•     Partners—All CFO Act Agencies

•     Participation—190team members representing 29 agencies

Events:

•     System Steward Workshop— Nov. 6, 2003

Policy:

•     Referenced policy memos can be viewed on IAE website

⇒   Go to ‘egov.gsa.gov’

⇒   Click ‘Integrated Acquisition

Environment News’

⇒   Click ‘Policy’