FEDERAL COMMUNICATIONS COMMISSION

### Washington, D.C. 20554

May 11, 2000

Mr. Charles Foster

Group President

SBC Communications, Inc.

175 E. Houston Street

San Antonio, TX 78205

RE:  SBC/Ameritech Merger Order, CC Docket No. 98-141, ASD File No. 99-49

Dear Mr. Foster:

This letter responds to a request for an extension of time related to the development of uniform and enhanced operational support systems (“OSS”) required under the SBC/Ameritech Merger Order.    As explained below, I grant the requested extension of time for good cause shown.

The SBC/Ameritech Merger Order requires SBC to develop and deploy uniform, electronic OSS throughout its 13-state region.  To accomplish this task, the Merger Conditions establish a phased-in  approach that starts with SBC’s submission of a publicly-available Plan of Record.  Then, in a series of collaborative sessions, SBC and other interested carriers discuss a broad range of OSS issues, including  SBC’s OSS interfaces, enhancements, business requirements, a change management process, deployment schedule, and other issues related to SBC’s Plan of Record.   Pursuant to the Merger Conditions, SBC completed and made available its Plan of Record on March 6, 2000, which completed Phase I under the Merger Conditions.  Under a Common Carrier Bureau (“Bureau”) ruling, the Phase II collaborative sessions started on April 10, 2000 and, under the revised timeline, are scheduled to conclude no later than May 10, 2000.

On May 8, 2000, AT&T Corporation (“AT&T”), Worldcom, Inc. (“Worldcom”), Rhythms NetConnections (“Rhythms”), and SBC Communications (“SBC”) jointly submitted a letter requesting a one-week extension of time for the Phase 2 collaborative sessions.  The companies jointly request an extension of time in order to finalize a written agreement on the development and deployment of uniform application-to-application interfaces and graphical user interfaces to SBC’s OSS.  In discussions with the Bureau staff, the parties indicate that the additional time will provide them the opportunity to resolve a number of outstanding issues and complete certain clarifications to SBC’s Plan of Record.  Because additional time for the Phase II collaborative sessions would allow for a more efficient process, I grant the requested 7-day extension of time for Phase II.  Based on this extension, the completion date for Phase II is May 17, 2000.

Please do not hesitate to contact me if I can be of further assistance.  You may also contact Anthony Dale in the Common Carrier Bureau at (202) 418-2260 for further information on this matter.

Sincerely,

Carol E. Mattey

Deputy Chief, Common Carrier Bureau

Applications of Ameritech Corp., Transferor, and SBC Communications, Inc., Transferee, For Consent to Transfer Control of Corporations Holding Commission Licenses and Lines Pursuant to Sections 214 and 310(d) of the Communications Act and Parts 5, 22, 24, 25, 63, 90, 95, and 101 of the Commission’s Rules, CC Docket 98-141, Memorandum Opinion and Order, 14 FCC Rcd 14712 (1999) (“SBC/Ameritech Merger Order”).

SBC/Ameritech Merger Order at Appendix C, para. 28.

Id.  In the Plan of Record, SBC provides an overall assessment of its existing OSS interfaces, business processes and rules, hardware capabilities, and data capabilities.  In addition, the Plan of Record contains SBC’s plan for developing and deploying uniform application-to-application and graphical user interfaces.

Id. at Appendix C, para. 28(b).

See Letter from from Marian Dyer, Vice President, SBC Telecommunications, Inc., to Carol Mattey, Deputy Bureau Chief, Common Carrier Bureau, FCC (Mar. 6, 2000).

Letter from Carol E. Mattey, Deputy Chief, Common Carrier Bureau, FCC to Charles E. Foster, Group President, SBC Communications, Inc., DA 00-554 (rel. Mar. 10, 2000).

Letter from Robert W. Quinn, Director – Federal Government, AT&T Corp.; Marian Dyer, Vice President, SBC Telecommunications, Inc. to Carol E. Mattey, Deputy Chief, Common Carrier Bureau, FCC (May 8, 2000).