Video Teleconferencing Service (VTS) Gateways

GSA Transition Coordination Center

Version 1

Revision 1

February 9, 2009

Prepared for the

GENERAL SERVICES ADMINISTRATION

Networx Support Services

10304 Eaton Place

Fairfax, VA  22030

DTID TCC-GTI-0004C-10215-01

Contract Number GS00T03AHD0007

Order Number GST007NS0023

Document History

| Description | Author | Version | Date |
| --- | --- | --- | --- |
| Initial | Charles Brock | 1 | 01/05/2009 |
| Incorporated Government Review comments, including a description of the need for Gateways in Section 1.2, an explanation of TPSP in Section 1.2 and Table 1, various grammatical changes and paraphrasing, and an adjustment in page numbering | Charles Brock | 1 | 02/09/2009 |

Table of Contents

1.	Introduction	1

1.1.	Purpose	1

1.2.	Background	1

2.	Planning & Engineering	1

3.	Ordering Gateways	1

4.	Transition Coordination	2

Appendix A – Transition Gateway Contact List	5

Appendix B – Acronyms	8

List of Figures

Figure 1: VTS Agency Transition	3

List of Tables

Table 1:  VTS Gateway Setup Checklist	4

# Introduction

## Purpose

The General Services Administration (GSA) Transition Coordination Center (TCC) developed this guide to assist Agencies in transition planning and execution of video applications with 700 number dial plans, from FTS2001 to Networx.

## Background

Many Agencies use a 700 number dial plan for their FTS2001 Video Conferencing applications.  Since 700 numbers are not a part of the North American Numbering Plan, Local Exchange Carriers cannot route calls with a 700 Numbering Plan Area. During the transition period, GSA will provide gateways between the FTS2001 and Networx contractors’ networks so these calls can be routed by the long distance carriers. This will enable Agency locations that have not transitioned from FTS2001 to continue to communicate with Agency locations that have transitioned, using the same dial plan they used on FTS2001.  Multiple Agencies can use the same gateway trunk groups to facilitate their video application transitions. These gateways can also support Voice Service or Circuit Switched Data Service transitions if required.

# Planning & Engineering

There are many elements to consider when planning for the transition of video applications using 700 number dial plans (See Table 1).  The projected traffic will determine the size of the gateway trunk groups.  The location of the FTS2001 and Networx contractor switches, coupled with the location of the Agency sites, will determine the service delivery points for the gateway trunks.  Agencies should consider that the implementation and testing of the gateway trunk groups will take approximately 90 days from the time the trunks are ordered.  This interval should be incorporated into the Transition Project Specific Plan (TPSP).  Due to the complex nature of video transitions, the Agency should request a TPSP from their Networx contractor for all video applications.  The TPSP should identify all actions required to accomplish the transition, the responsible parties, and the timeline.  The Networx contractor has the responsibility of coordinating dial plan changes on both its network and the FTS2001 contractor’s network.

Where gateways are established at multiple sites to provide diverse connectivity, the contractors shall provide, if available, manual or automatic traffic routing overflow, so that if one gateway switching site fails the traffic will be routed to another gateway switching site.  The GSA TCC will coordinate and facilitate these planning sessions between the Agency and the FTS2001 and Networx contractors.

# Ordering Gateways

The Designated Agency Representative in the GSA TCC will order the gateway trunk groups necessary to support video application transitions from FTS2001 to Networx.  Dedicated PRIs, each with its own “D” channel, will be ordered from the FTS2001 provider who will request Letter of Agency (LOA)/Carrier Facility Assignment (CFA) access from the Local Exchange Carrier.  The Service Delivery Points (SDPs) will be the switch locations in both the FTS2001 and Networx contractor’s networks.  The locations will be determined during discussions, facilitated by the TCC, between the FTS2001 and Networx contractors.  Once the LOA/CFA for the gateway trunks is available, GSA will include the LOA/CFA in the order to the Networx contractor to use as Customer Provided Access (Secondary CFA).  The Networx contractor will issue its gateway orders with a LOA/CFA designation.  GSA will be responsible for the Non-Recurring Charges and the Monthly Recurring Charges associated with these trunks.  Since Networx will see the gateway trunk as the originating SDP of traffic coming from FTS2001, GSA will be invoiced for the usage on Networx.  Conversely, if the call originates on Networx, FTS2001 will see the gateway trunk as the originating SDP and GSA will be invoiced for the usage on FTS2001.  The complete provisioning and testing interval for these gateways will be approximately 90 days since the orders to the FTS2001 and Networx contractors have to be serial.

# Transition Coordination

Agencies should include the GSA TCC in the early planning stages of video application transitions, if they anticipate the need for gateway trunk groups between FTS2001 and Networx.  Even if gateway trunk groups already exist, they may need to be augmented to support additional traffic.  The Agency can contact the GSA TCC through the Networx Help Desk at networx.support@gsa.gov or (866) 472-0274.

The use of 700 numbers also necessitates careful coordination of dial plan changes between the FTS2001 and Networx contractors.  Overall responsibility for this coordination lies with the Networx contractor.  Appendix A provides a template for the identification of representatives from each of the entities that will be involved in transitions requiring gateways.  Initially the Primary Rate Interface (PRI) gateway trunks will be tested for private line characteristics, such as continuity and Bit Error Rate.  As shown in Figure 1 below, when Government Site A moves from FTS2001 to Networx, the FTS2001 contractor will have to change its dial plan to point any traffic destined for 700-555-6001 to the gateway trunk group.  The Networx contractor will add Government Site A to its dial plan to point traffic to the PRI trunks connecting it to Networx.  These dial plan changes will have to be made each time a location moves from FTS2001 to Networx.  When Government Site B moves to Networx, the FTS2001 contractor will have to point any traffic destined for 700-555-6002 to the gateway trunk group, and the Networx contractor will have to re-point the traffic destined for Government Site B from the gateway trunk group to the PRI connecting Government Site B to Networx.  Video application testing will be performed upon completion of the routing changes.

Figure 1: VTS Agency Transition

Table 1:  VTS Gateway Setup Checklist

The following issues need to be considered when planning the transition of video conferencing applications:

| Responsible Party | Information and Activity Requirements |
| --- | --- |
| Agency | Identify the 700 numbers to be supported. |
| Agency | Identify type of service delivery for each location (PRI or Basic Rate Interface). |
| Agency | Identify bandwidth requirements for each location. |
| Agency | Develop network map of video conferencing locations. |
| Agency | Determine ownership of video Customer Premises Equipment. |
| Agency | Verify type of video conferencing to be supported (Point-to-Point, Multi-point or Meet Me). |
| Agency | Determine if video conferencing bridges are being used. |
| Agency | Determine video conferencing bridge ownership. |
| Agency | Determine community of interest, both inter and intra-Agency. |
| Agency | Request a TPSP from the Networx contractor. |
| Networx Contractor | Develop and document TPSP. |
| Networx Contractor | Coordinate Dial Plan administration. |
| Agency/Networx Contractor | Mark order as a Transition Order in the appropriate field. |
| Networx Contractor | Implement Network Call Redirect if available. |
| GSA TCC/Agency/Networx Contractor | Determine gateway bandwidth requirements. |
| GSA TCC/FTS2001 Contractor/Networx Contractor | Determine gateway location(s). |

# Appendix A – Transition Gateway Contact List

Agency Name: _________________________________________________________

Agency Contact Personnel:

Name: ___________________________		Name: ___________________________

Title/Function: ____________________		Title/Function: ____________________

Location: ________________________		Location: ________________________

Mobile #: ________________________		Mobile #: ________________________

Office #: _________________________		Office #: _________________________

Email: ___________________________		Email: ___________________________

Networx Contractor: ___________________________________________________

Networx Contractor Key Contact Personnel:

Name: ___________________________		Name: ___________________________

Title/Function: ____________________		Title/Function: ____________________

Location: ________________________		Location: ________________________

Mobile #: ________________________		Mobile #: ________________________

Office #: _________________________		Office #: _________________________

Email: ___________________________		Email: ___________________________

FTS2001 Contractor: __________________________________________________

FTS2001 Contractor Key Contact Personnel:

Name: ___________________________		Name: ___________________________

Title/Function: ____________________		Title/Function: ____________________

Location: ________________________		Location: ________________________

Mobile #: ________________________		Mobile #: ________________________

Office #: _________________________		Office #: _________________________

Email: ___________________________		Email: ___________________________

Third Party Contractor: _______________________________________________

Third Party Contractor Key Contact Personnel:

Name: ___________________________		Name: ___________________________

Title/Function: ____________________		Title/Function: ____________________

Location: ________________________		Location: ________________________

Mobile #: ________________________		Mobile #: ________________________

Office #: _________________________		Office #: _________________________

Email: ___________________________		Email: ___________________________

GSA TCC: ______________________________________________________

TCC Key Contact Personnel:

Name: ________________________		Name: ____________________________

Title/Function: _________________		Title/Function: ______________________

Location: _____________________		Location: __________________________

Mobile #: _____________________		Mobile #:__________________________

Office #: ______________________		Office #: __________________________

Email: ________________________		Email: ____________________________

# Appendix B – Acronyms

| CFA | Carrier Facility Assignment |
| --- | --- |
| GSA | General Services Administration |
| LOA | Letter of Agency |
| PRI | Primary Rate Interface |
| SDPs | Service Delivery Points |
| TCC | Transition Coordination Center |
| TPSP | Transition Project Specific Plan |
| VTS | Video Teleconferencing Service |