OPERATIONAL aPPLICATIONS SUPPORT AND INFORMATION SERVICES (OASIS)

Request for PRoposal

HSTS03-07-R-CIO209

Office of Acquisition

Information Technology Division

june 8, 2007

TABLE OF CONTENTS

1.	Contract Model	3

2.	Contract Pricing	3

2.1	Time and Material Labor/Firm Fixed Price Rates	3

2.1.1	Labor	3

2.1.2	Program Management Support Costs	3

2.1.3	Other Direct Costs (ODCs)	3

2.1.4	Contract Types	3

2.1.5	Rate Refreshment	3

2.2	Work Outside the Continental United States (OCONUS)	3

2.3	Total Cost of Ownership Pricing	3

2.4	Labor Rate Tables	3

2.5	Task Order Line Items	3

3.	Introduction	3

4.	Scope and Purpose	3

4.1	Scope	3

4.2	Purpose	3

5.	Requirements	3

5.1	TSA Application Development Context	3

5.1.1	Global Requirement for Applications Development Services	3

5.1.2	Examples of Typical Future Application Development Requirements	3

5.1.3	Application Portfolio	3

5.1.4	Application Platforms and Technical Environments	3

5.2	Compliance with Appropriate Policies, Laws, and Standards	3

5.3	Application Development Approaches	3

5.4	Architectural Control and Compliance	3

5.4.1	Enterprise Architecture	3

5.4.2	Service Oriented Architecture (SOA)	3

5.4.3	Data Exchange Model	3

5.4.4	Industry Best Practices	3

5.5	Innovation	3

5.6	Adaptability	3

5.7	Representative Work Packages	3

6.	Contract Administration Data	3

6.1	Accounting and Appropriation Data	3

6.2	Authority of Contracting Officials	3

6.2.1	Contracting Officer	3

6.2.2	Contract Specialist	3

6.2.3	Contracting Officer’s Technical Representative	3

6.2.4	Program Manager	3

6.3	Payment Schedule	3

6.4	Travel And Per Diem (Applicable To T&M Orders Only)	3

6.5	Government Furnished Equipment / Facilities / Workspace	3

7.	Special Contract Requirements	3

7.1	Section 508 Accessibility Compliance	3

7.2	Stop-Work Order	3

7.2.1	Canceling Stop Work Orders	3

7.2.2	Reasonable Costs Resulting from Stop Work Orders	3

7.3	Asset Management	3

7.4	Delivery of Data	3

7.5	Inspection and Acceptance	3

7.5.1	Inspection - Subcontract	3

7.5.2	Acceptance	3

7.6	Deliveries or Performance	3

7.6.1	Task Order Term	3

7.6.2	Period of Performance	3

7.6.3	Work Order Period of Performance	3

7.6.4	Submission of Reports	3

7.7	Fair Opportunity	3

7.8	Order Process	3

7.8.1	Work Orders	3

7.8.2	Deliverables	3

7.8.3	Contract Type of Work Orders	3

7.8.4	Work Order Contents	3

7.9	Advertising of Award	3

7.10	Avoidance of Personal Services	3

7.10.1	Prohibition on Personal Services	3

7.10.2	Performance of Inherently Governmental Functions	3

7.10.3	Government Rights	3

7.11	Release of Information	3

7.12	Key Personnel	3

7.12.1	Substitution of Key Personnel	3

7.13	Interrelationship of Associate Contractors	3

7.14	Insurance-Work on a Government Installation	3

7.14.1	Workers' compensation and employer's liability	3

7.14.2	General liability.	3

7.15	Organizational Conflicts of Interest (OCI) (TSAAMS 3.1.7-2, Feb. 2003)	3

7.15.1	Certification of OCI	3

7.15.2	Post-Award OCI Disclosure	3

7.15.3	Contract Termination for OCI	3

7.16	Security Requirements	3

7.16.1	Application-Specific Security Requirements	3

7.16.2	Contractor Security Requirement Review	3

7.16.3	Confidentiality of Information and Data	3

7.16.4	Non-Disclosure Agreement	3

7.16.5	Facility Security	3

7.16.6	Personnel Security	3

7.16.7	Handling Sensitive Information (SSI) and IT Resources	3

7.16.8	Use of Foreign Nationals and Foreign Entities on TSA Contracts	3

7.16.9	Protection of Sensitive Technologies Information and Release Of Information	3

7.16.10	Major Breach of Safety or Security	3

7.17	Disaster Recovery and Continuity of Operations (COOP) Requirements	3

7.17.1	Disaster Recovery	3

7.17.2	Continuity of Operations	3

7.18	Identification of Contractor Employees	3

7.19	Information Protected by the Privacy Act	3

7.19.1	Privacy Act Notification	3

7.19.2	Privacy Act Requirements	3

7.19.3	Privacy Violation Indemnification and Hold Harmless	3

7.20	Publicity Restrictions	3

7.21	Warranty	3

8.	Contract Clauses	3

8.1	Submission Of Invoices (Feb 2006)	3

8.1.1	Invoicing for Deliverables	3

8.1.2	U. S. Coast Guard Finance Center	3

8.1.3	Method	3

8.1.4	Invoice Approval	3

8.1.5	Payment Status:	3

8.2	Preparation Of Invoices (Feb 2006)	3

8.2.1	Required Information	3

8.2.2	Invoice Rejection	3

8.2.3	Supplemental Invoice Documentation	3

8.3	Prompt Payment (Feb 2006)	3

8.4	Mandatory Information For Electronic Funds Transfer (EFT) Payment - Central Contractor Registration (CCR)  (Feb 2006)	3

8.5	Contract Disputes	3

8.6	Protests	3

8.6.1	Task Order Protests	3

8.6.2	Protests	3

8.6.3	Protests After Award	3

8.7	FAR 52.227-17 Rights in data – special works	3

8.8	TSAAMS 3.2.5-1 Officials Not to Benefit (February 2003)	3

8.9	TSAAMS 3.2.5-5 Anti-Kickback Procedures (February 2003)	3

8.10	TSAAMS 3.2.2.3-3 Affiliated Offerors (July 2004)	3

8.11	Special Notes	3

8.12	Incorporation of Clauses by Reference	3

9.	Representations, Certifications and Other Statements of Offerors	3

9.1	General	3

9.1.1	Policy	3

9.1.2	ORCA and TSA Representations	3

9.2	Instructions For Accessing and Using ORCA	3

9.2.1	Annual Electronic Representations and Certifications	3

9.2.2	Representations and Certifications Updates	3

9.2.3	ORCA Registration	3

9.2.4	DUNS Number	3

9.2.5	Marketing Partner Identification Number (MPIN)	3

9.3	Affirmation of Completed Representations and Certifications in ORCA	3

9.4	Disclosure of Conflicts of Interest (TSA 3.1.7.5)(FEB 2003)	3

9.4.1	Policy	3

9.4.2	Conflict of Interest Statement	3

9.4.3	Contract Performance in Conflict of Interest Situations	3

9.4.4	Certification of Absence of Conflict of Interest	3

9.4.5	Contracting Officer Review	3

9.4.6	Refusal to Certify, Misrepresentations, Discovery of Conflict of Interest	3

9.5	Minimum Offer Acceptance Period (TSA 3.2.2.3.2)(Feb 2003)	3

9.5.1	Acceptance Period	3

9.5.2	Supersession of Acceptance Period Language	3

9.5.3	Minimum Acceptance Period	3

9.5.4	Specification of Longer Acceptance Period	3

9.5.5	Acceptance Periods Less Than Government Minimum	3

9.5.6	Acceptance Agreement	3

9.6	TYPE OF BUSINESS ORGANIZATION (TSA 3.2.2.3.10)(FEB 2003)	3

9.7	AUTHORIZED NEGOTIATORS (TSA 3.2.2.3.15)(FEB 2003)	3

10.	Instructions to Offerors	3

10.1	VOLUME 1 – Business and Technical Approach Volume	3

10.1.1	Business Approach Response Instructions	3

10.1.2	Technical Response Instructions	3

10.2	VOLUME 2 – Cost/Price	3

10.2.1	General Information (Section 1)	3

10.2.2	Labor Rates (Section 2)	3

10.2.3	Work Order 1 Proposed Prices (Section 3)	3

10.2.4	Small Business Subcontracting Plan (Large Business Offerors Only) (Section 4)	3

10.2.5	Organizational Conflicts of Interest (Section 5)	3

10.3	Submission Format	3

10.3.1	Technical and Business Approach Volume 1 Format	3

10.3.2	Price Volume 2 Format	3

10.4	Submission of Questions	3

10.5	Communication with Offerors	3

10.6	Notification To Offerors of Contractor Support of the Selection Process	3

11.	Evaluation/Award Criteria	3

11.1	Evaluation Factors	3

11.1.1	Technical Factors	3

11.1.2	Cost/Price	3

11.1.3	Order of Importance	3

11.2	Evaluation Criteria	3

11.2.1	Business Approach Factor	3

11.2.2	Technical Approach Factor	3

11.2.3	Price Factor	3

Attachment 1 – Quality Assurance Surveillance Plan (QASP)	3

Attachment 2 – Data Item Description (DID) Instructions	3

1. Purpose	3

2. Submission of Deliverables	3

Attachment 3 – Software Lifecycle Documentation	3

TSA Software Development Lifecycle (SDLC)	3

TSA Services Lifecycle (SLiC)	3

Attachment 4 – List of Applicable Policies, Laws, and Standards	3

U.S. Congress - Public Law (PL) and United States Code (U.S.C)	3

Executive Orders - Office of Management and Budget (OMB) Circular, Homeland Security Presidential Directive (HSPD), Presidential Decision Directive (PDD)	3

TSA and DHS Management Directives (MD)	3

DHS and TSA Policy and Guidance Documents	3

DHS Enterprise Architecture Documentation	3

National Institute of Standards and Technology (NIST) - Special Publications (SP) and Federal Information Processing Standards Publications (FIPS PUBS)	3

Additional NIST Guidelines	3

Data Exchange Standard	3

Attachment 5 – Representative Work Packages	3

1.	Work Package Structure	3

1.1.1	Data Item Description (DID) Requirements	3

1.1.2	Application Development Work Package Drivers	3

1.1.3	Application Development Services Work Packages	3

1.1.4	Application Development Support Services Work Packages	3

1.1.5	Application Development Infrastructure Support Services	3

Appendix 6 – Work Order 1	3

1.	Scope and Purpose	3

1.1	Scope	3

1.2	Purpose	3

2.	Period of Performance	3

3.	Type Order	3

4.	Contracting Officer Technical Representative (COTR)	3

5.	Work Packages	3

Data Item Description (DID) Requirements	3

5.1	EDB Framework .NET Conversion and Enhancement	3

5.1.1	Background	3

5.1.2	Framework Description	3

5.1.3	General Scope	3

5.1.4	Delivery Schedule	3

5.1.5	EDB Framework.NET Conversion and Enhancement Work Package	3

5.2	EDB Platform Application Development	3

5.2.1	Background	3

5.2.2	General Scope	3

5.2.3	Delivery Schedule	3

5.2.4	EDB Platform Application Development Work Package	3

5.3	HTMLDB Platform Application Development	3

5.3.1	Background	3

5.3.2	General Scope	3

5.3.3	Delivery Schedule	3

5.3.4	HTMLDB Platform Work Package	3

5.4	Data Center Migration Planning	3

5.4.1	Objective	3

5.4.2	General Requirements	3

5.4.3	Work Package	3

5.5	Enterprise Search Implementation	3

5.5.1	Objective	3

5.5.2	General Requirements	3

5.5.3	Work Package	3

5.6	ISE Identity and Access Management	3

5.6.1	Objective	3

5.6.2	General Requirements	3

5.6.3	Work Package	3

5.7	Information Sharing Environment (ISE) Initial Operating Platform (IOP) Enhancement	3

5.7.1	Objective	3

5.7.2	General Requirements	3

5.7.3	Work Package	3

5.8	Process Analysis and Capabilities Improvement	3

5.8.1	Objective	3

5.8.2	General Requirements	3

5.8.3	Work Package	3

6.	Government Furnished Equipment	3

Appendix 1 – Notional Work Order Scenarios	3

Scenario: Service-Oriented Architecture Release Definition	3

Scenario: Migration of Current Application to SOA	3

Scenario: “RAD Scenario”	3

Scenario: “Traditional SDLC Development Scenario”	3

Scenario: Application Development Consulting Services	3

The Offeror is requested to submit a written response to this RFP as stated herein based on the following:

| A. | REQUEST for Proposal number | HSTS03-07-R-CIO209 |
| --- | --- | --- |
| b. | ISSUED BY | Department of Homeland Security, Transportation Security Administration, Office of Acquisition, TSA-25, 701 South 12th Street, Arlington, VA 22202 |
| c. | FOR INFORMATIOn or questions contact | Email: OASIS@dhs.gov. This email will be active beginning June 13, 2007. |
| D. | PLEASE FURNISH PROPOSAL TO the tsa as follows: | Electronic Copy to: OASIS@dhs.gov Important: This is a Request for Proposal. This request does not commit the Government to pay any costs incurred in the preparation of the submission of any response to this request for proposal or to the contractor for supplies or service. |
| E. | contractING OFFICER | Susan Messina Office of Acquisition TSA-25 701 South 12th Street Arlington, VA 22202 (571) 227-4055 susan.messina@dhs.gov Fax: 571-227-2911 |
| F. | DEADLINE FOR RECEIPT OF PROPOSAL | July 6, 2007 by 2:30pm Eastern Standard Time (EST). Any proposal, modification, or revision received at the Government office designated in the solicitation after the exact time specified for receipt of offers is late and will not be considered, except as specified in FAR 52.215-1. |

- Contract Model

This is a Task Order against the EAGLE contract.  All terms and conditions contained in the EAGLE contract apply to this award.

A Task Order will be issued against the EAGLE contract.  Work Orders containing one or more Work Packages will be issued against the Task Order as new requirements arise.  The Government estimates, but does not guarantee that the total estimated value of all work orders issued under this Task Order for the life of the contract will be $1 billion.  The Task Order will not obligate funds.  Specific requirements will be ordered through funded Work Orders.

Work Orders will be issued primarily on a FFP basis; however, other contract types including Cost-Plus Award Fee, Cost-Plus Incentive Fee, and Cost Reimbursable will be considered based on the nature of the requirement.  (See FAR Part 16.5).  Work Orders will be issued in accordance with the procedures set forth in the resultant Task Order.

The Contractor shall provide all resources needed to perform applications development and related infrastructure support services on a Work Order basis.

- Contract Pricing

  - Time and Material Labor/Firm Fixed Price Rates

All Work Orders issued on a T&M or FFP basis will be priced in accordance with the labor rates tables set forth in this Task Order.  Labor rates shall reflect the fully-burdened rates for each labor category, and will apply to all direct labor hours. Loaded hourly rates are ceiling price rates and the Contractor may, at its discretion, elect to propose lower hourly rates.

    - Labor

Fully-burdened labor rates include all direct, indirect, general and administrative costs and profit associated with providing the required skill.  Fully-burdened labor rates include all labor and labor-related costs, such as, but not limited to, the following list of representative labor-related costs:  salaries, wages, bonuses to include stock bonuses, incentive awards, employee stock options, stock appreciation rights, employee stock ownership plans, employee insurance, fringe benefits, contributions to pension, other post-retirement benefits, annuity, employee incentive compensation plans, incentive pay, shift differentials, overtime, vacation time, sick pay, holidays, and all other allowances based upon a comprehensive employee compensation plan.  The use of uncompensated overtime is not encouraged.  All hourly rates are based on a 40-hour work-week (i.e., 1,920 hours per year or as outlined in the Contractor’s Cost Accounting Standards (CAS) Disclosure Statement).

      - Government Site Rates

When performing at Government sites, the Contractor shall furnish fully-burdened labor rates.  The Government will provide office space, furniture, and office equipment and supplies, as described in Section H.8 of the EAGLE contract.

      - Contractor Site Rates

When performing at a Contractor site, the Contractor shall furnish fully-burdened labor rates which include loads for office space and all normal supplies and services required to support the work.  This includes, but is not limited to, telephones, faxes, copiers, personal computers, postage (to include courier services such as Federal Express), ordinary business software (e.g., word processing, spreadsheets, graphics, etc.), normal copying and reproduction costs.

    - Program Management Support Costs

Contract-level program management support costs are included as a percentage of each individual labor category rate.  These costs encompass support for contract-level management, reporting requirements, and related travel and meeting attendance costs associated with the Contractor’s overall program management of the Task Order.

    - Other Direct Costs (ODCs)

ODCs may include software, hardware, materials, subcontractor and task order-related travel costs (other than labor), i.e., relocation and temporary duty (TDY) to include travel, lodging and meals.  The cost of general-purpose items required for the conduct of the Contractor’s normal business operations will not be considered allowable ODCs in the performance of Work Orders under this Task Order.  See also Section G and Section H of the EAGLE contract for limitations on materials and mandatory support documentation.

Profit is not allowed on ODCs under a T&M type Work Order.

    - Contract Types

The Government will award various types of Work Orders under this Task Order, as described in this section.

      - Firm Fixed Price (FFP)

For FFP Work Orders, the quantity of each item, each labor category, or any Work Package will be multiplied against the rate listed in the contract as negotiated for the Work Order, and the cumulative extended total of all items ordered will define the fixed price for the Work Order. Travel costs and ODCs, if applicable, shall be included in the FFP for each Work Order, burdened with the markup and profit percentages specified in this schedule.  Partial payment of FFP type Work Orders may be negotiated based on the completion of milestones.

      - Time and Material (T&M)

Pricing of Time and Materials Work Orders shall be in accordance with the EAGLE contract paragraph B.3.1, “Time and Material (T&M) type Task Orders.”

For obtaining applications development and related services on a T&M basis, the quantity of hours ordered from each labor category will be specified as deliverable hours billable at the ceiling rates specified in the EAGLE contract, Section B.4 Labor Rate Tables or as negotiated, if lower rates are proposed for the Task Order. Travel and ODCs will be estimated for each Work Order and burdened with the ODC markup percentage specified in the EAGLE contract, Section B.4 Labor Rate Tables. Profit on travel and ODCs is not allowable. The cumulative extended total of all labor categories ordered plus travel and ODCs will define the Work Order ceiling price. Work Orders may authorize adjustments between labor category quantities of up to 10%, within the established Work Order labor ceiling price, without a formal modification.  The Government will not reimburse the Contractor for costs incurred beyond the ceiling price, for hours not delivered, for hours delivered but in excess of the quantities ordered for a particular labor category or for travel and ODCs exceeding the ordered pool amount. Labor dollars will not be used to pay for ODCs nor ODC dollars used to pay for labor without written approval from the COTR and/or a contract modification.

      - Cost-Type Orders

Cost-type Work Orders shall be priced in accordance with EAGLE contract paragraph B.3.3 “Cost Reimbursement Pricing.”

The Government envisions that some work orders may be awarded on a Cost Plus Award Fee, Cost Plus Incentive Fee, or some other flexibly-priced basis to address the needs of other customers who will require these contract features.

    - Rate Refreshment

      - Reductions

The labor rates are fixed for all contract year periods, however, the Contractor may submit a proposal reducing the fixed labor rates at any time during the life of this Task Order.  The Government will review these proposals and determine if the revised rates are realistic and in the best interest of the Government.  If the rates are accepted, the Government will modify the Task Order by incorporating the new rates.

      - Labor Categories

At any time and throughout the life of the Task Order, at the request of either the Contractor or the Government, the Contractor may propose additional labor categories, rates and descriptions in addition to the Government labor categories.  These additional labor categories, rates and descriptions will be negotiated on a case-by-case basis.  The additional categories, rates and descriptions proposed, upon determination by the Government that they are fair and reasonable, will be incorporated by modification into the Task Order.

      - ODCs and Subcontractor Mark-ups

At any time and throughout the life of the Task Order, at the request of either the Contractor or the Government, the Contractor may modify the mark-up percentages for Other Direct Costs (ODCs) based on the Contractor’s audited ODC percentage rate for its fiscal year.  These modified ODC percentages will be negotiated on a case-by-case basis.  The modified ODC percentage rate will be incorporated, by modification, into this Task Order upon determination by the Government that they are based on DCAA or other Government audit information.

  - Work Outside the Continental United States (OCONUS)

It is anticipated that there may be Work Orders under this Task Order for work outside the United States.  Individual Work Order requests will set forth price proposal instructions for OCONUS Work Orders.  The Government reserves the right to make determinations of fair and reasonable pricing at the Work Order level.

  - Total Cost of Ownership Pricing

Individual Work Orders may require the Contractor to restructure its price proposal to provide for the total cost of ownership.  For example, instead of, or in addition to, providing a cost proposal based on fixed hourly rates, specific Work Orders may require pricing on a per seat/workstation, usage rates, or other similar bases to determine the total life cycle cost.

  - Labor Rate Tables

The Labor Rate Tables in the EAGLE contract provide labor category descriptions, labor rates, travel, and markup percentages for performance of requirements specified in individual Task Orders.  Fully loaded hourly labor rates are included for each labor category both at the Contractor site and at Government sites.  These fully-loaded hourly labor rates are the ceiling rates representing the maximum rates allowable for Prime and Subcontractors.  The years cited represent contract years.  Only Government-required labor categories are included in the table.

  - Task Order Line Items

The Task Order line item table contained in the resultant contract will consist of the Contractor’s negotiated labor rates.  Work Order Line Items will be specified in the Work Orders at the time they are issued.

- Introduction

TSA’s goal is to create, through innovation, a transformed organization where IT services are delivered through state-of-the-art, service-enabled applications to:

- Prevent terrorist acts against the United States transportation network through sharing mission-critical information where and when it is needed, regardless of organizational boundary

- Effectively leverage existing information assets to address emerging mission requirements quickly

- Optimize return on all IT investments

The Government’s desired outcome is to transform the TSA organization so that resources are optimized and the mission is more efficiently and effectively accomplished.

- Scope and Purpose

  - Scope

The Information Technology Division’s mission is to provide application development services for all of TSA.  Therefore, the scope of this effort encompasses the full range of application development services and associated application development infrastructure support.  Specifically, this effort includes, but is not limited to, use of various development approaches for application development, testing, design and support of non-production environments, application development organizational consulting and related business process reengineering, release management, and related program management.

  - Purpose

The purpose of this acquisition is to procure Application Development Services and Application Development Infrastructure Services.  The desired and necessary outcome is to identify a highly qualified and capable Contractor team who:

- Understand a variety of application development approaches as described herein;

- Can apply those various approaches to different scenarios, as described by a unique set of work packages, each containing unique requirements, desired behaviors, required labor categories, and relevant skill sets;

- Demonstrate understanding, knowledge, willingness, and ability to accomplish the application development transformation critical to the vision of  TSA and its efforts to create an agile enterprise responsive to the dynamic mission requirements facing TSA; and,

- Demonstrate that they can embrace a series of diverse architectures within which work is currently accomplished, and help drive toward those strategic capabilities that TSA must create.

Further, the Contractor team must recognize that TSA is moving toward a service-oriented architecture.   However, the Contractor team must also realize that the current TSA application infrastructure depends upon current, stand-alone applications that must continue to exist, and be reliable and responsive until, over time, they may be migrated to the evolving service-oriented architecture environment.

- Requirements

  - TSA Application Development Context

    - Global Requirement for Applications Development Services

TSA’s requirements for applications development services span a wide range of requirements as described in Exhibit 1 on the next page.  These include:

- Mission Services

- Alerts and Notifications

- Collaboration

- Directory Services

- Information Discovery and Search

- Access Control

Work Orders issued against the Task Order will support and enable one or more of the mission categories shown in the Exhibit.  Specific applications development initiatives will be associated with the category of global requirements at the time the work order is issued.

    - Examples of Typical Future Application Development Requirements

| Alerts & Notifications | DHS Alert v1.1 | •Multi-site enabled pilot deployed to Mass Transit, 5 airports & HSOC/NOC •TSA Alert system retired and migrated to DHS Alert code base |
| --- | --- | --- |
|  | DHS Alert v1.1a | •High priority enhancements identified by Mass Transit & airport users •Manual failover enabled between two data centers |
|  | DHS Alert v1.2 | •Production hosted system with full C&A deployed to 30-40 additional airports •Core web services available to other systems (e.g., create alert, receive status) |
|  | DHS Alert v1.3 | •Deployment to FAMS and two state/local agencies •Additional channels (e.g., Instant Messaging, WAP, fax, field handheld devices) |
|  | DHS Alert v1.4 | •Integration with Amber Alert system and DHS Homeland Security Information Network •Integrated geospatial and pattern matching analytics capabilities |
| Information Discovery & Search | Incident Search | •Consolidated incident search across 3-5 major TSA incident management systems •Deployed to Office of Intelligence and 3-5 airport operations centers |
|  | Incident Analysis | •Structured summary reporting of incident information for 5-7 user groups •Robust data analysis of incident data internal & external to TSA |
|  | Pattern Matching | •Automated detection of patterns in incident data for Office of Intelligence •Advanced correlation and relationship services for TTAC |
|  | Biographic Matching | •Identify suspect individuals with biographic information •Ability to discover identity of suspects with multiple identities |
|  | Person Info Analysis | •Searching for queries previously performed by other users •Using other PII to match individuals with suspicious activity reports |
|  | MRR & DM Portal | •Stores and manages mission-critical metadata information for TSA services •Data management portal for access to related artifacts, processes, and other info |
|  | Program Dashboard | •Executive project management dashboards for 15 user communities •Congruent with DHS Secretary’s Dashboard SharePoint initiative |
| Collaboration | FSD Toolkit | •FSD Toolkit implemented in SharePoint with current “mockup” functionality •Customizable workspaces deployed to 40-50 airports |
|  | Intranet Web Site | •Next generation interface for all internal TSA constituents •New TSA-wide taxonomy for finding and managing content |
|  | Personalized Websites | •Personalized websites for 10-20 user communities •Automated content management and document routing capabilities |
|  | Info Center | •Quickly access current, accurate and relevant information about TSA activities & programs •Oversee and manage key TSA documents and decisions |
| Access Control | Identity Management | •Pilot personnel repository for use by TSA Human Resources •Pilot authentication and authorization services for two major TSA applications |
|  | Single Sign-On | •Single sign on for TOP, ACS, and EDB applications •Provide interface for DHS SSO initiative |
| Directory Services | HR Workflow Processes | •Modeled TSA on-boarding & off-boarding processes •Automated workflow with approvals for critical HR processes |
|  | HR Data Warehouse | •Integrated repository containing data sources necessary to support TSA HR •Single reporting system for HR data (i.e., NFC, PASS, CPS, SHIMS, ER) |
|  | TSA White Pages | •Directory of TSA personnel & contractors for use by internal TSA constituents •Interface for integration with DHS/DNI |
|  | TSA Blue Pages | •Directory of TSA organizational contacts for use by internal TSA constituents •Interface for integration with DHS/DNI |
|  | TSA Green Pages | •Directory of TSA resources, systems, & data repositories for major TSA systems •Interface for integration with DHS/DNI |
| Mission Services | Watch List | •Pilot automated No Fly system with TSA Office of Intelligence •Improve quality and accuracy of terrorist name matching capability |
|  | Traveler Identification | •Integration of the No Fly system with the National Identification service •Provide screeners with pre-screen list of individuals |
|  | Performance Measurement | •Deploy performance measurement & metrics services to 10-12 airports •Support tracking of airport performance against TSA mission standards |
|  | Resource Management | •Deploy baseline resource management services for 10-12 airports •Support multiple internal/external scheduling systems in the field |
|  | Geospatial Service | •Deploy ESRI-based geospatial services to 2-3 user communities •Enable integration of geospatial services with 2-3 TSA application |

    - Application Portfolio

Like most large, complex enterprises, TSA’s current applications architecture includes an existing collection of diverse systems including:

- Large Enterprise-class “stand-alone” applications

- Tactical “one-off” applications addressing narrowly-focused business and mission needs

- Specialized applications created to provide limited automation to support business or mission process that should be addressed with an enterprise solution

- Loosely-coupled services developed to meet a variety of business needs via a service-oriented architecture

    - Application Platforms and Technical Environments

TSA’s Technical Reference Model governs the range of available platforms.  The Conformance to this reference model is required in the performance of work described herein.  The Technical Reference Model will be available to the Contractor after award.

TSA’s rapidly-evolving and unpredictable business and mission environment demands new and improved ways to:

- Share critical business and mission-related information

- Leverage existing information assets to meet emerging mission challenges

- Optimize the benefits of IT investments

  - Compliance with Appropriate Policies, Laws, and Standards

Compliance with the policies, laws, and standards, described in Attachment 4, governing management, control, and oversight of the Transportation Security Administration is required during the life of this effort.

  - Application Development Approaches

TSA’s application development approaches are based upon a combination of life cycles and methodologies for different types of development.   TSA expects that it will use these development approaches to achieve its application architecture transformation goals.

Development approaches include:

- A software development lifecycle (SDLC) that governs “traditional” (i.e., waterfall) development; this is typically applied to larger applications enhancements and development efforts;

- Rapid Applications Development (RAD) efforts that follow a tailored instance of the SDLC; this is typically applied to smaller applications and development efforts;

- Service-Oriented Architecture (SOA) development (governed by a Services Life Cycle [SLiC]); this approach is used to create reusable, loosely coupled services that can be quickly orchestrated to meet changing mission or business demands.

  - Architectural Control and Compliance

Application development approaches will call for specific architectures; nevertheless, all development must conform to and exist in harmony with the DHS and TSA evolving Enterprise Architecture (EA) requirements.

    - Enterprise Architecture

All solutions and services shall meet DHS Enterprise Architecture policies, standards, and procedures as it relates to this Performance Work Statement and its associated Task Orders and Work Orders.  Specifically, the contractor shall comply with the following Homeland Security Enterprise Architecture (DHS EA) and requirements:

- All developed solutions and requirements shall be compliant with the DHS EA.

- All IT hardware or software shall be compliant with the DHS EA Technology Reference Model (TRM) Standards and Products Profile.

- All data assets, information exchanges and data standards, whether adopted or developed, shall be submitted to the DHS Enterprise Data Management Office (EDMO) for review and insertion into the DHS Data Reference Model.

    - Service Oriented Architecture (SOA)

TSA’s strategic application development goal is to implement a service-oriented architecture.  Therefore, an understanding of SOA governance in the context of EA, and how SOA can be used to elaborate the various EA reference models will be useful.

    - Data Exchange Model

The development of a common enterprise data model is critical to an effective SOA implementation strategy.  TSA has adopted the National Information Exchange Model (NIEM), referenced in Attachment 4, as its data exchange model.  In the future, this model will govern how TSA exchanges data externally (and among internal TSA components), and will therefore inform all TSA data models.

    - Industry Best Practices

The Government’s additional goal is to benefit from industry best practices that will “extend” the architecture to make the TSA enterprise more adaptable, agile, interoperable, and mission-responsive.

  - Innovation

TSA’s goal is to create, through innovation, an organization where IT services are delivered through state-of-the-art, service-enabled applications to:

- Prevent terrorist acts against the United States transportation network through sharing mission-critical information where and when it is needed, regardless of organizational boundary

- Effectively leverage existing information assets to address emerging mission requirements quickly

- Optimize return on all IT investments

Clearly, this new organization cannot be created without innovative ideas and solutions.   Therefore, the Government’s desired outcome is to transform the TSA organization so that resources are optimized and the mission is more efficiently accomplished.  Thought leadership is an integral component of this effort.

  - Adaptability

Application development Contractors at TSA will encounter the following:

- A variety of application development approaches

- A wide-ranging array of customer requirements

- A wide range of customer types and needs

- A maturing application development organization

- Teams composed of members from different Contractors

- A transforming architecture

  - Representative Work Packages

Representative work packages represent the collective “superset” of all known requirements that will be used to create future Work Orders.  Work packages were designed with the goal in mind that a complete set of deliverables, properly constructed, will produce the desired and necessary application development results.  Representative work packages will evolve over time to meet emerging requirements.

For each of these work packages, Offerors must provide:

- their technical approach for accomplishing the work described in the work package

- a description of their approach to innovation in the work package

- labor categories and level of effort at the work product level

The Representative Work Packages are in Attachment 5.  See the instructions to Offerors for detailed information on preparing your response.

- Contract Administration Data

In addition to Section G – Contract Administration Data, of the EAGLE contract, the following terms and conditions are in full force and effect.

  - Accounting and Appropriation Data

Accounting and appropriation data for obligations under this contract will be set forth on individual Work Orders.

  - Authority of Contracting Officials

The authority of the Contracting Officer, Contract Specialist, Contracting Officer’s Technical Representative and Contractor’s Project Manager are as follows:

    - Contracting Officer

The contracting officer for administration of this Task Order is:

To be inserted at time of award

      - Contract Requirement Modification

The contracting officer is the only person authorized to make or approve any changes in any of the requirements of this Task Order.  Notwithstanding any clauses contained elsewhere in this Task Order or EAGLE Contract, the said authority remains solely with the contracting officer.  Any changes made by the contractor at the direction of any person other than the contracting officer will be considered to have been made without authority and no adjustment will be made in the contract price to cover any increase in cost incurred as a result of the change.

      - Delegation of Contract Administration Authority

The contracting officer may designate, in writing, representatives to perform functions required to administer this contract, however, any implied or expressed actions taken by those representatives must be within the limits cited within the contracting officer’s written designations.  If any individual alleges to be a representative of the contracting officer and the contractor has not received a copy of the document designating that representative’s, the contractor shall refrain from acting upon the representative’s requirements and immediately contact the contracting officer to obtain a copy of the document designating that individual as a representative of the contracting officer.

    - Contract Specialist

The Contract Specialist for this Task Order is:

To be inserted at time of award

    - Contracting Officer’s Technical Representative

The Contracting Officer’s Technical Representative (COTR) for this Task Order is:

To be inserted at time of award

The COTR will represent the contracting officer in the administration of technical details within the scope of this contract.  The COR is also responsible for the final inspection and acceptance of all reports, and such other responsibilities as may be specified in the Work Order. The COTR is not otherwise authorized to make any representations or commitments of any kind on behalf of the contracting officer or the Government.  The COTR does not have authority to alter the contractor’s obligations or to change the contract specifications, price, terms or conditions.  If, as a result of technical discussions, it is desirable to modify contract obligations or the statement of work, changes will be issued in writing and signed by the contracting officer.  The Government may change the COTR assignment at any time without prior notice to the contractor.  The contractor will be notified of the change.

    - Program Manager

The contractor’s designated Program Manager for this Task Order is:

##### To be inserted at time of award

The Contractor shall provide a Program Manager for this Task Order that has the authority to make any no-cost contract technical, hiring and dismissal decisions, or special arrangement regarding this contract.  The Program Manager shall be responsible for the overall management and coordination of this Task Order and shall act as the central point of contact with the Government.  The Program Manager shall have full authority to act for the Contractor in the performance of the required services.  The Program Manager, or a designated representative, shall meet with the COTR to discuss problem areas as they occur.  The Program Manager, or designated representative, shall respond within four hours after notification of the existence of a problem.  The Program Manager shall be able to fluently read, write, and speak the English language.

  - Payment Schedule

A payment schedule will be specified in each Work Order.

  - Travel And Per Diem (Applicable To T&M Orders Only)

The Contractor shall be reimbursed for travel costs associated with the performance of T&M orders as follows:

- Travel subsistence reimbursements will be authorized under the rates and conditions under the Federal Travel Regulations.

- Per diem will be reimbursed, at actual costs, not to exceed, the per diem rates set forth in the Federal Travel Regulations prescribed by General Services Administration and when applicable, Standardized Regulations Section 925 – Maximum Travel Per Diem Allowances for Foreign Areas – prescribed by the Department of State.

- Travel of more than 10 hours, but less than 24 hours, when no lodging is required, per diem shall be one-half of the Meals and Incidental Expenses (M&IE) rate applicable to the locations of temporary duty assignment.  If more than one temporary duty point is involved, the allowance of one-half of the M&IE rate is prescribed for the location where the majority of the time is spent performing official business.  The per diem allowance shall not be allowed when the period of official travel is 10 hours or less during the same calendar day.

- Airfare costs in excess of the lowest rate available, offered during normal business hours are not reimbursable.

- All reimbursable Contractor travel shall be authorized through the issuance of a task order executed by the Contract Officer.

- Local travel costs will not be reimbursed.

  - Government Furnished Equipment / Facilities / Workspace

If stated in the individual Work Order, sufficient workspace and facilities will be provided by TSA for the contractor’s team and will include office furniture, telephones, networking, analog lines, computers, laptops, printers, and facsimile and copier machines.  The Contractor shall use the Government Furnished Workspace and equipment only in connection with this Task Order.

- Special Contract Requirements

  - Section 508 Accessibility Compliance

Section 508 of the Rehabilitation Act (29 U.S.C. 794d), as amended by the Workforce Investment Act of 1998 (P.L. 105-220), August 7, 1998, requires that when Federal agencies develop, procure, maintain or use electronic and information technology, they must ensure that it is accessible to people with disabilities. Federal employees and members of the public who have disabilities must have access to and use of information and services that is comparable to the access and use available to non-disabled Federal employees and members of the public.

All EIT deliverables within the work statement shall comply with the applicable technical and functional performance criteria of Section 508 unless exempt.  Specifically, the following applicable standards have been identified:

- 36 CFR 1194.21 – Software Applications and Operating Systems, applies to all EIT software applications and operating systems procured or developed under this work statement.

- 36 CFR 1194.22 – Web-based Intranet and Internet Information and Applications, applies to all Web-based deliverables, including documentation and reports procured or developed under this work statement.  When any Web application uses a dynamic (non-static) interface, embeds custom user control(s), embeds video or multimedia, uses proprietary or technical approaches such as Flash or Asynchronous JavaScript and XML (AJAX) then “1194.21 Software” standards apply to fulfill functional performance criteria.

- 36 CFR 1194.23 – Telecommunications Products, applies to all telecommunications products including end-user interfaces such as telephones and non end-user interfaces such as switches, circuits, etc. that are procured, developed or used by the Federal Government.

- 36 CFR 1194.24 – Video and Multimedia Products, applies to all video and multimedia products that are procured or developed under this work statement.  Any video or multimedia presentation shall also comply with the software standards (1194.21) when the presentation has user controls available.

- 36 CFR 1194.31 – Functional Performance Criteria applies to all EIT deliverables regardless of delivery method.  All EIT deliverable shall use technical standards, regardless of technology, to fulfill the functional performance criteria.

- 36 CFR 1194.41 – Information Documentation and Support, applies to all documents, reports, as well as help and support services.  To ensure that documents and reports fulfill the required “1194.31 Functional Performance Criteria”, they shall comply with the technical standard associated with Web-based Intranet and Internet Information and Applications at a minimum. Exceptions for this work statement have been determined by DHS.  Only the exceptions described herein shall be applied.  Any request for additional exceptions shall be sent to the COTR and determination will be made in accordance with DHS MD 4010.2.

DHS has identified the following exceptions that may be applied:

- 36 CFR 1194.2(b) – (COTS/GOTS products), When procuring a product, each agency shall procure products which comply with the provisions in this part when such products are available in the commercial marketplace or when such products are developed in response to a Government solicitation. Agencies cannot claim a product as a whole is not commercially available because no product in the marketplace meets all the standards. If products are commercially available that meet some but not all of the standards, the agency must procure the product that best meets the standards.

When applying this standard, all procurements of EIT shall have documentation of market research that identify a list of products or services that first meet the agency business needs, and from that list of products or services, an analysis that the selected product met more of the accessibility requirements than the non-selected products as required by FAR 39.2. Any selection of a product or service that meets less accessibility standards due to a significant difficulty or expense shall only be permitted under an undue burden claim and requires approval from the DHS Office on Accessible Systems and Technology (OAST) in accordance with DHS MD 4010.2.

- 36 CFR 1194.3(b) – Incidental to Contract, all EIT that is exclusively owned and used by the contractor to fulfill this work statement does not require compliance with Section 508.  This exception does not apply to any EIT deliverable, service or item that will be used by any Federal employee(s) or member(s) of the public. This exception only applies to those contractors assigned to fulfill the obligations of this work statement and for the purposes of this requirement, are not considered members of the public.

  - Stop-Work Order

The Contracting Officer may, at any time, by written order to the Contractor, require the Contractor to stop all, or any part, of the work called for by this Task Order for a period of 90 days after the order is delivered to the Contractor, and for any further period to which the parties may agree. The order shall be specifically identified as a stop-work order issued under this clause. Upon receipt of the order, the Contractor shall immediately comply with its terms and take all reasonable steps to minimize the incurrence of costs allocable to the work covered by the order during the period of work stoppage. Within a period of 90 days after a stop-work is delivered to the Contractor, or within any extension of that period to which the parties shall have agreed, the Contracting Officer shall either:

- Cancel the stop-work order; or

- Terminate the work covered by the order as provided in the Default, or the Termination for Convenience of the Government, clause of this contract.

    - Canceling Stop Work Orders

If a stop-work order issued under this clause is canceled or the period of the order or any extension thereof expires, the Contractor shall resume work. The Contracting Officer shall make an equitable adjustment in the delivery schedule or contract price, or both, and the contract shall be modified, in writing, accordingly, if-

- The stop-work order results in an increase in the time required for, or in the Contractor's cost properly allocable to, the performance of any part of this contract; and

- The Contractor asserts its right to the adjustment within 30 days after the end of the period of work stoppage; provided that, if the Contracting Officer decides the facts justify the action, the Contracting Officer may receive and act upon the claim submitted at any time before final payment under this contract.

    - Reasonable Costs Resulting from Stop Work Orders

      - Convenience of the Government

If a stop-work order is not canceled and the work covered by the order is terminated for the convenience of the Government, the Contracting Officer shall allow reasonable costs resulting from the stop-work order in arriving at the termination settlement.

      - Default

If a stop-work order is not canceled and the work covered by the order is terminated for default, the Contracting Officer shall allow, by equitable adjustment or otherwise, reasonable costs resulting from the stop-work order.

      - Subcontracting Plan Reports

The contractor shall submit Subcontracting Plan Reports, Individual Subcontracting Reports and Summary Subcontract Reports on a Task Order level in accordance with Section F.11, F11.1 and F.11.2 of the EAGLE contract.

  - Asset Management

All assets in the possession of the Contractor must be maintained in good condition and returned to the Government in the same condition as when issued; while in the Contractor’s possession, the Contractor shall maintain appropriate accountability of assets.

  - Delivery of Data

Data shall be delivered in digital format as specified in Work Order.  Data shall be addressed to the designated Contracting Officer’s Technical Representative (COTR).

  - Inspection and Acceptance

All Inspection and Acceptance shall be in accordance with Section E of the EAGLE contract unless otherwise specified in individual Work Orders.

    - Inspection - Subcontract

The Contractor shall hold all subcontractors to the same standards of performance as required for the Contractor’s performance under this contract.

    - Acceptance

The Government will make the ultimate determination as to when a deliverable is acceptable.  The Contractor may not invoice the Government for deliverables until an acceptance document has been signed by the COTR.

  - Deliveries or Performance

In addition to EAGLE Section F, Deliveries or Performance, the following terms and conditions are in full force and effect:

    - Task Order Term

The term of this Task Order is not to exceed 60 months after date of Task Order award.

    - Period of Performance

Period of performance will be specified in each individual Work Order.  In the event that an order requires performance that extends beyond the current contract term, the contractor shall be required to complete performance within the schedule set forth in the task order, provided such period does not extend beyond 180 days after expiration of the Task Order.

    - Work Order Period of Performance

Each Work Order shall specify the period of performance.

      - Deliverable Shipping

All deliverables required under each Work Order shall be shipped FOB Destination to the Government address identified in each Work Order.

      - Transmittal Letter(s)

A copy of the transmittal letter forwarding deliverables to the specified destinations shall be identified by the specified Contract number.

    - Submission of Reports

The following reports are required to be delivered under this contract in accordance with the schedules stated and to the addresses provided for the Contracting Officer and COTR:

      - Work Order-Specific Reports

Specific reports will be identified as required in individual Work Orders.

      - Small Business Reporting Requirement

If this Task Order contains Small Disadvantaged Business (SDB) participation targets, the contractor shall report on the participation of SDB concerns at contract completion, or as otherwise provided in this Task Order. Reporting may be on Optional Form 312, Small Disadvantaged Business Participation Report, or in the contractor’s own format providing the same information. This report is required for each contract containing SDB participation targets. If this contract contains an individual Small, Small Disadvantaged, Veteran-Owned, Service-Disabled Veteran-Owned, and Women-Owned Small Business Subcontracting Plan, reports may be submitted with the final Subcontracting Report for Individual Contracts (Standard Form 294) at the completion of the contract.

      - Subcontracting Plan Compliance

The vendor shall comply with Section F.11 – Subcontracting Plan Reports, of the EAGLE contract.

  - Fair Opportunity

Upon award of the Task Order for applications development services, and subject to the Availability of Funds and negotiation of a fair and reasonable price, the Government reserves the right to award the Contractor future Work Orders for related applications development services and related infrastructure support services subject to the Fair Opportunity exceptions allowed under FAR 16-505, ordering within the scope of the Task Order.

In addition to Section H – Special Contract Requirements of the EAGLE contract, the following terms and conditions are in full force and effect.

  - Order Process

The Government will order any supplies and services to be furnished under this Task Order by issuing Work Orders containing one or more Work Packages on an agency prescribed form.  All orders are subject to the terms and conditions of the EAGLE contract.  In the event of a conflict between an order and the EAGLE contract, the contract shall control.  In no event will an order change the requirement of the EAGLE contract.

    - Work Orders

Only the Contracting Officer is authorized to issue Work Orders.  The Contractor is hereby notified that future Work Orders may be subject to negotiations and mutual agreement of the parties.

    - Deliverables

All deliverables will be identified in individual Work Orders.

    - Contract Type of Work Orders

Work Orders may be firm fixed price, time and materials, cost plus award fee, cost plus incentive fee, cost reimbursable, or a combination of these.

    - Work Order Contents

Each Work Order will contain the following:

- The scope and statement of work, meetings, travel and deliverables, as appropriate.

- Special reporting requirements

- Period of performance

- Applicable special provisions

- Firm fixed or not-to-exceed total price

  - Advertising of Award

The contractor shall not refer to awards in commercial advertising in such a manner as to state or imply that the product or service provided is endorsed or preferred by the Federal Government or is considered by the Government to be superior to other products or services.

  - Avoidance of Personal Services

The Government shall not supervise contractor employees.  The contractor shall determine work schedules and work methodology for its employees.

    - Prohibition on Personal Services

No personal services shall be performed under this Task Order.  No Contractor employee will be directly supervised by the Government.  All individual employee assignments, and daily work direction, shall be given by the applicable employee supervisor.  If the Contractor believes any Government action or communication has been given that would create a personal services relationship between the Government and any Contractor employee, the Contractor shall promptly notify the Contracting Officer  of this communication or action.

    - Performance of Inherently Governmental Functions

The Contractor shall not perform any inherently governmental functions under this Task Order.  No Contractor employee shall hold him or herself out to be a Government employee, agent, or representative.  No Contractor employee shall state orally or in writing at any time that he or she is acting on behalf of the Government.  In all communications with third parties in connection with this contract, Contractor employees shall identify themselves as Contractor employees and specify the name of the company for which they work.  In all communications with other Government Contractors in connection with this contract, the Contractor employee shall state that they have no authority to in any way change the contract and that if the other Contractor believes this communication to be a direction to change their Task Order, they should notify the Contracting Officer for that contract and not carry out the direction until a clarification has been issued by the Contracting Officer.

    - Government Rights

Nothing in this clause shall limit the Government's rights in any way under any other provision of the contract, including those related to the Government's right to inspect and accept the services to be performed under this contract.

  - Release of Information

The contractor and subcontractors may NOT release to the public or other Government agencies any information developed under or pertaining to this contract or subcontracts without the approval of the Contracting Officer.  This information includes press releases, promotional literature, price lists, and deliverables.

  - Key Personnel

The contractor shall use the key personnel set forth in its offer, upon which award of this order shall be based, for performance of the effort set forth under the contract.  In the event that one or more of the personnel are not available, or become unavailable, the contractor shall furnish substitute personnel of equal skills, which substitutions shall be subject to approval of the contracting officer.

Key personnel on this Task Order are:

(To be determined after award)

If applicable, Key personnel will also be identified at the Work Order level with the same substitution requirements as outlined herein.

    - Substitution of Key Personnel

The contractor shall assign to the contract those persons whose resumes were submitted with its offer who are necessary to fill the requirements of the contract and orders there under.  No substitutions shall be made except in accordance with this clause.

      - Request for Substitutions

The contractor shall not allow personnel substitutions during the contract performance period unless the contractor promptly notifies the contracting officer, with a copy to the COTR and provides the information required by this section.  All proposed substitutions must be submitted, in writing, at least fifteen (15) working days in advance of the proposed substitutions to the contracting officer, and provide the information required in this section.

All requests for substitutions must include a detailed explanation of the circumstances necessitating the proposed substitutions, a complete resume for the proposed substitute, and any other information requested by the contracting officer needed to approve or disapprove the proposed substitution.  All proposed substitutions must have qualifications that are equal to or higher than the qualifications of the person(s) to be replaced.  The contracting officer or an authorized representative, will evaluate such requests and promptly notify the contractor of approval or disapproval within 10 business days of receipt of the substitution request.

  - Interrelationship of Associate Contractors

The TSA may enter into contractual agreements with other Contractors (i.e., “Associate Contractors”) in order to provide information technology requirements separate from the work to be performed under this contract, yet having links and interfaces to this contract.  The Contractor may be required to coordinate with other such Contractor(s) through the cognizant Contracting Officer and/or designated representative in providing suitable, non-conflicting technical and/or management interfaces and in avoidance of duplication of effort.  Information on deliverables provided under separate contracts may, at the discretion of the TSA and/or other Government agencies, be provided to such other Contractor(s) for the purpose of such work.

Where the Contractor and an associate Contractor fail to agree upon action to be taken in connection with their respective responsibilities, each Contractor shall promptly bring the matters to the attention of the cognizant Contracting Officer and furnish the Contractor’s recommendations for a solution. The Contractor shall not be relieved of its obligations to make timely deliveries or be entitled to any other adjustment because of failure of the Contractor and its associate to promptly refer matters to the Contracting Officer or because of failure to implement Contracting Officer directions.

Where the Contractor and Associate Contractors are required to collaborate to deliver a service; the Government will designate, in writing and prior to the definition of the task, to both Contractors, a “lead Contractor” for the project. In these cases the Associate Contractors shall also be contractually required to coordinate and collaborate with the Contractor. TSA will facilitate the mutual execution of Non-Disclosure Agreements.

Compliance with this Special Contract Requirement is included in the contract price and shall not be a basis for equitable adjustment.

  - Insurance-Work on a Government Installation

The Contractor shall, at its own expense, provide and maintain during the entire performance of this Task Order, at least the following kinds and minimum amounts of insurance:

    - Workers' compensation and employer's liability

Contractors are required to comply with applicable Federal and State workers' compensation and occupational disease statutes. If occupational diseases are not compensable under those statutes, they shall be covered under the employer's liability section of the insurance policy, except when contract operations are so commingled with a contractor's commercial operations that it would not be practical to require this coverage. Employer's liability coverage of at least $100,000 shall be required, except in States with exclusive or monopolistic funds that do not permit workers' compensation to be written by private carriers.

    - General liability.

      - Bodily Injury Liability

The contracting officer shall require bodily injury liability insurance coverage written on the comprehensive form of policy of at least $500,000 per occurrence.

      - Property Damage Liability

Property damage liability insurance shall be required only in special circumstances as determined by the agency.

      - Certification of Required Insurance

Before commencing work under this contract, the Contractor shall notify the Contracting Officer in writing that the required insurance has been obtained. The policies evidencing required insurance shall contain an endorsement to the effect that any cancellation or any material change adversely affecting the Government's interest shall not be effective

- For such period as the laws of the State in which this contract is to be performed prescribe; or

- Until 30 days after the insurer or the Contractor gives written notice to the Contracting Officer, whichever period is longer.

      - Subcontractor Insurance Clause Requirement

The Contractor shall insert the substance of this clause, including this paragraph, in subcontracts under this contract that require work on a Government installation and shall require subcontractors to provide and maintain the insurance required above. The Contractor shall maintain a copy of all subcontractors' proofs of required insurance, and shall make copies available to the Contracting Officer upon request.

  - Organizational Conflicts of Interest (OCI) (TSAAMS 3.1.7-2, Feb. 2003)

    - Certification of OCI

By submitting an offer or proposal, the Offeror or Contractor warrants that, to the best of the Contractor's knowledge and belief, there are no relevant facts or circumstances which could give rise to an organizational conflict of interest (OCI), as defined in the TSA Acquisition Management System,  “Organizational and Consultants Conflicts of Interest”, or that the Contractor has disclosed all such relevant information.

    - Post-Award OCI Disclosure

The Contractor agrees that if an actual or potential OCI is discovered after award, the Contractor shall make a full disclosure in writing to the Contracting Officer.  This disclosure shall include a mitigation plan describing actions the Contractor has taken or proposes to take to avoid, mitigate, or neutralize the actual or potential conflict.  Changes in the Contractor’s relationships due to mergers, consolidations or any unanticipated circumstances may create an unacceptable organizational conflict of interest which may necessitate such disclosure.  The TSA reserves the right to review and audit OCI mitigation plans as needed after award, and to reject mitigation plans if the OCI, in the judgment of the Contracting Officer cannot be avoided, or mitigated.

    - Contract Termination for OCI

The Contracting Officer may terminate this contract for convenience, in whole or in part, if it deems such termination necessary to avoid an OCI.  If the Contractor was aware of a potential OCI prior to award or discovered an actual or potential conflict after award and did not disclose or misrepresented relevant information to the Contracting Officer, the Government may terminate the contract for default, debar the Contractor from Government contracting, or pursue such other remedies as may be permitted by law or this contract.

The Contractor further agrees to insert provisions which shall conform substantially to the  language of this clause including this paragraph (d) in any subcontract or consultant agreement hereunder.

  - Security Requirements

The Contractor shall include the substance of this clause in all subcontracts at any tier where the subcontractor may have access to Government facilities, sensitive information, or resources.

    - Application-Specific Security Requirements

      - Certification and Accreditation

All application development efforts must comply with TSA’s certification and accreditation (C&A) requirements.  As new applications are introduced into the production environment, they must undergo appropriate C&A based on the requirements of the system into which the application is being integrated.  (See NIST 800-37, Guide for the Security Certification and Accreditation of Federal Information Systems, 2004.)

      - System Security Planning

All application development efforts must comply with TSA’s system security planning requirements.  As new applications are introduced into a production environment, they must comply with the requirements of the System Security Plan for the system to which the application is being integrated. (See NIST Special Publication 800-18, Revision 1, Guide for Developing Security Plans for Federal Information Systems, February 2006.)

    - Contractor Security Requirement Review

The Government reserves the right to conduct reviews of the Contractor’s compliance with security requirements; this includes facility (i.e., physical and personnel), information security, and security requirements within application development efforts.

    - Confidentiality of Information and Data

      - Restrictions Upon Disclosure

The Contractor agrees to keep all information it gathers or analyzes, or information the Government in the course of this Contract furnishes, in the strictest of confidence, said information being the sole property of the Government.  The Contractor also agrees that Government-provided information marked "For Official Use Only," "Confidential," or “Proprietary" must also be similarly protected and shall take all reasonable measures necessary to prohibit access to such information by any such person other than those Contractor employees needing such information to perform the work, i.e., on a need-to-know basis.

(a) The Contractor shall immediately notify the Contracting Officer in the event it determines or has reason to suspect a breach of this requirement.

(b) The Contractor shall require that all employees and consultants who are given access to such information sign a confidentiality and non-disclosure statement agreeing to safeguard the confidentiality of all such information gathered or provided to them hereunder as an integral condition of their employment.

(c) Upon the Government’s request, the Contractor shall provide the Contracting Officer with plans and procedures to ensure the confidentiality and physical security of information gathered or provided hereunder.

(d)  The Contractor may “gather and analyze” information that is not furnished or owned by the Government.  Such information will not be subject to the restrictions in this clause.

      - Confidentiality of Data and Information

(a)  In the performance of this contract, the Contractor, its consultants and or subcontractors, may need access to information in the Government’s possession which is encumbered with restrictions on the Government’s rights to use or disclose, or that might preclude dissemination or use other than in the performance of this contract.  By reason of the foregoing, the Contractor agrees that any employee, subcontractor or consultant it uses shall comply with all restrictive legends or markings on data, software, or information it uses, and further agrees not to:

(1)	  Knowingly disclose such data or information to others without prior written authorization from the Contracting Officer, unless that data or information has otherwise become available to the public through no action or fault of the Contractor; and

(2)	  Use for any purpose other than the performance of this Contract data bearing a restrictive marking or legend, unless such information or data has otherwise fallen into public domain through no action or fault of the Contractor.

(3)  If work required to be performed under this Contract requires access to proprietary data of other companies, the Contractor shall use its best efforts to obtain an agreement from such other companies for such use unless such data is provided or made available to the Contractor by the Government.  Two copies of any such company-to-company agreements so entered into shall be furnished promptly to the Contracting Officer.  Company-to-Company agreements shall prescribe the scope of authorized use of disclosure, and other terms and conditions agreed upon between the parties.

(4)	  The Contractor agrees to make employees aware of the requirement to maintain confidentiality of data and information and the necessity to refrain from divulging either proprietary data of other companies or data obtained from the Government to unauthorized persons.

- The Contractor agrees to obtain from each employee connected with this contract, a written agreement that the employee will not during his/her employment by the Contractor or thereafter, disclose to others or use for his/her own benefit or the future benefit of any individual, any trade secrets, confidential information or proprietary/restricted data (to include Government "For Official Use Only") received in connection with the work under this Contract.

- The Contractor agrees to include the substance of this provision in all subcontracts awarded under this contract, except to the extent that:

(i)  The Contractor considers the application of the prohibition of this provision to be inappropriate and unnecessary in the case of a particular subcontract.

(ii)  The subcontractor provides a written statement affirming absolute unwillingness to perform absent some relief from the substance of this prohibition; or

(iii)	If the Contractor encounters the situation described in 6.i and ii, the Contractor agrees to provide the Contracting officer written notice of the circumstances within ten working days of being notified by the subcontractor’s unwillingness to perform.  The Contractor agrees not to use any subcontractor so expressing unwillingness to perform absent any relief from the requirements of this section, unless use of an alternate subcontract source would unreasonably detract from the quality of the effort.

      - General Sensitive Information Requirements

(a) Effort to be performed by this contract may require access and protection of sensitive information and data.  The Contractor shall ensure that all appropriate security and protection actions are taken, including providing cleared personnel and procedures, as required, and consistent with the TSA security requirements.

(b) The Contractor shall comply with the following TSA Management Directives and any updates, as applicable:

1.	TSA Management Directive No. 2800.3, “Control of Secure Terminal Equipment (STE) Telephones.

2.	TSA Management Directive No. 2800.31, “Control of Integrated Services Telephone (IST) Telephones.”

3.	TSA Management Directive No. 2800.5, “Foreign Travel Briefing and Contact Reporting Requirements.”

4.	TSA Management Directive No. 2800.8, “Information Security (INFOSEC) Program.”

      - Security Policies and Directives

The Contractor is required to comply with all Government security law, policies, directives, and procedures including, but not limited to:

- Federal Information Security Management Act (FISMA)

- NIST Series 800

- Security-related DHS and TSA Management Directives

- System-specific security requirements

- Application-specific security requirements

Vendors will be responsible for identifying, evaluating, and proposing appropriately qualified staff for their respective work packages.

The TSA information security policy is an operational implementation and extension of the DHS Sensitive Systems Policy Directive 4300A, Version 5, March 1, 2007.  DHS 4300A provides general policy in a wide variety of areas and provides guidance to DHS Organizational Elements (OEs) for the establishment of operational policy within the OEs.  DHS 4300A takes precedence in instances where there is conflict between it and TSA MD 1400.3 that is not otherwise resolved by TSA MD 1400.3, Attachment 1, Security Policy – DHS Bridge.  Note that the TSA MD 1400.3 addresses additional details relating to security policies, personnel security, data encryption, and more.

The Homeland Security Acquisition Regulations (HSAR) serves as a supplement to the Federal Acquisition Regulations (FAR).   The OCIO/OCISO/IT Security Office currently complies with FAR and HSAR related statements, to include “Contractor Employee Access".   In addition to the above referenced HSAR document, the "TSA MD 2800.71 - Pre-employment Investigation Standard for TSA Employees and Contractors" document also references and addresses:

- SSI

- FOUO

- Sensitive Information

- Information Technology Resources,

- Background checks/analysis and administrative processes together with CO, COTR and CSO,

- Sensitive information training, computer access agreement (CAA) and security orientation briefing (are performed by the IT Security's Security Awareness, Training and Education Program) for prime or subcontractors,

- Employee Non-Disclosure Agreement (NDA) which is kept on file at IT Security, and

- Specific site/building/floor access (as arranged by the COTR and Training Coordinator).

DHS MD 11042 (date 5/11/04), Safeguarding Sensitive But Unclassified (FOUO) Information and 49 Code of Federal Regulations Part 1520.5, addresses HSAR-related information for which the OCISO is in compliant as well.  The TSA FISMA dashboard scores (Green) and the judgment of the DHS Inspector General attest to our compliance with Public Law and appropriate Executive Orders

HSAR - 3052.204-71 Contractor Employee Access (June 2006) and Alternate I (June 2006) Requirements.  To reemphasize, the below referenced requirements can be found on pages, 2-2, 4-1 & 4-2, 52-1, 52-3, 52-4, 52-5, 52-6 and 52-7 of the HSAR.   As indicated, the OCIO/OCISO/IT Security is in total compliance to this requirement.

      - Privacy or Security Safeguards

- The Contractor shall not publish or disclose in any manner, without the Contracting Officer's written consent, the details of any safeguards either designed or developed by the Contractor under this contract or otherwise provided by the Government.

(b)  To the extent required to carry out a program of inspection to safeguard against threats and hazards to the security, integrity, and confidentiality of Government data, the Contractor shall afford the Government access to the Contractor's facilities, installations, technical capabilities, operations, documentation, records, and databases.

(c)  If new or unanticipated threats or hazards are discovered by either the Government or the Contractor, or if existing safeguards have ceased to function, the discoverer shall immediately bring the situation to the attention of the other party.

(d)  The Contractor shall not be eligible for any award fee for any evaluation period in which there is a breach of privacy or security.  Lost award fee due to a major breach of privacy or security may not be allocated to future evaluation periods.

(e) The award fee authority fee authority shall determine whether a security or privacy breach is categorized as a major security or privacy breach.

To ensure that any potential final award fee evaluation at contract completion reflects any breach of privacy or security, in an interim period, the overall award fee pool shall be reduced by the amount of the fee available for the period in which the major breach occurred if a zero fee determination was made because of a major breach of privacy or security.

    - Non-Disclosure Agreement

The Contractor shall sign a Non-disclosure Statement on behalf of the company and shall also ensure that all staff assigned to, including all subcontractors and consultants execute and adhere to the terms of the non-disclosure statement, protecting sensitive information of the Government.  Assignment of staff who have not executed this statement or failure to adhere to this statement shall constitute default on the part of the Contractor.

      - Contractor Employee NDAs

Contractor employees, prior to beginning work, shall sign a non-disclosure agreement to be furnished to the contracting officer.

    - Facility Security

The following clause is hereby made a part of this PWS that, in turn, will become a part of a Task Order  upon award:

      - Facility Security Clearance

(1) Security Requirements (Aug 1996)

- This clause applies to the extent that this contract involves access to information classified “Confidential”, “Secret”, or “Top Secret”.

- The Contractor shall comply with-

(1) The Security Agreement (DD Form 441), including the National Industrial Security Program Operating Manual (DOD 5220.22-M); and

(2) Any revisions to that manual, notice of which has been furnished to the Contractor.

- If subsequent to the date of this contract, the security classification or security requirements under this contract are changed by the Government and if the changes cause an increase or decrease in security costs or otherwise affect any other term or condition of this contract, the contract shall be subject to an equitable adjustment as if the changes were directed under the Changes clause of this contract.

- The Contractor agrees to insert terms that conform substantially to the language of this clause, including this paragraph (d) but excluding any reference to the Changes clause of this contract, in all subcontracts under this contract that involve access to classified information.

      - Physical Security

The Contractor shall ensure that access to Contractor buildings, rooms, work areas and spaces, and structures that house DHS sensitive information or IT systems through which DHS sensitive information can be accessed, is limited to authorized personnel.  The Contractor shall ensure that controls are implemented to deter, detect, monitor, restrict, and regulate access to controlled areas at all times.  Controls shall be sufficient to safeguard IT assets and DHS sensitive information against loss, theft, destruction, accidental damage, hazardous conditions, fire, malicious actions, and natural disasters.  Physical security controls shall be implemented in accordance with the policy and guidance contained in DHS MD4300.Pub, Volume II, Part A, IT Security Program Handbook for Sensitive Systems; as well as the TSA MD 1400.3 Pub Information Technology Security Manual, Sections within Chapters 2-4.

Sources:

- DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems, para 3.2, Contractors and Outsourced Operations (2nd   and 3rd policy statements); para 4.2.1, General Physical Access

- DHS MD11050.1, Physical Protection of Facilities and Real Property

- TSA 1400.3, Information Technology Security Manual, Chapter 3, Section 2 – Physical and Environmental Security

      - Contingency Planning

If performance of the contract requires that DHS data be stored or processed on Contractor-owned information systems, the Contractor shall develop and maintain contingency plans to be implemented in the event normal operations are disrupted.  All contractor personnel involved with contingency planning efforts shall be identified and trained in the procedures and logistics needed to implement these plans.  The Contractor shall conduct periodic tests to evaluate the effectiveness of these contingency plans.  The plans shall at a minimum address emergency response, backup operations, and post-disaster recovery.  Contingency planning efforts shall adhere to the guidance contained in DHS MD4300.Pub, Volume II, Part A, IT Security Program Handbook for Sensitive Systems; as well as the TSA MD 1400.3 Pub Information Technology Security Manual, Section cited in source below.

Sources:

- DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems, para 3.2, Contractors and Outsourced Operations (2nd and 3rd policy statements); para 4.10.2, Disaster Recovery & Continuity of Operations.

- TSA 1400.3, Information Technology Security Manual, Chapter 3, Section 10 – Continuity of Operations)

    - Personnel Security

The Contractor shall ensure that its employees follow all policies and procedures governing physical, environmental, and information security described in the various TSA regulations pertaining thereto, good business practices, and the specifications, directives, and manuals for conducting work to generate the products as required by this contract. Personnel will be responsible for the physical security of their area and government furnished equipment (GFE) issued to them under the provisions of the contract.

- All Contractor personnel (including subcontractor personnel) must have favorably adjudicated background investigations commensurate with the sensitivity level of the position held before being granted access to DHS sensitive information.

- The Contractor shall ensure all contractor personnel are properly submitted for appropriate clearances and/or background investigations.

- The Contractor shall ensure appropriate controls have been implemented to prevent contractor personnel from obtaining access to DHS sensitive information before a favorably adjudicated background investigation has been completed and appropriate clearances have been issued.  At the option of the government, interim access may be granted pending completion of a pre-employment check.  Final access may be granted only upon favorable completion of an appropriate background investigation based on the risk level assigned to this contract by the Contracting Officer.

- The Contractor shall ensure its personnel have a validated need to access DHS sensitive information and are granted the most restrictive set of access privileges needed for performance of authorized tasks.

- The Contractor shall ensure that its personnel comply with applicable Rules of Behavior for all DHS and contractor-owned IT systems to which its personnel have been granted access privileges.

- The Contractor shall implement procedures to ensure that system access privileges are revoked for contractor personnel whose employment is terminated or who are reassigned to other duties and no longer require access to DHS sensitive information.

- The Contractor shall conduct exit interviews to ensure that contractor personnel who no longer require access to DHS sensitive information understand their obligation not to discuss or disclose DHS sensitive information to which they were granted access under this contract.

Sources:

- DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems, para 3.2, Contractors and Outsourced Operations (2nd and 3rd policy statements); para 4.1 (Operational Policies, including subparagraphs 4.1.1, 4.1.2, 4.1.3, 4.1.5).

- TSA MD 1400.3. Information Technology Security Manual, Chapter 3, Section 1 – Personnel Security

- DHS MD Number: 11050.1, Personnel Security Program, Attachment A.

      - Contract Personnel Screening

A.  All employees assigned to work in a TSA facility, inclusive of all airports nationwide, under this contract will be required to undergo a pre-employment security screening investigation prior to being permitted to report to work.  The Contractor shall ensure that each employee meets the following criteria:

- Contractor employees must be US Citizens or Legal Permanent Residents.  Only US Citizens can access TSA’s Information Technology (IT) Systems.

- Contractor employees must undergo a favorable Background Investigation.

- The following Background Investigation Security Paperwork must be completed by the contractor employee and given to the Contracting Officer’s Technical Representative (COTR) at least 35 days prior to the employment start date:

- 1)  Standard Form (SF) 86, Questionnaire for National Security.  (The SF 86 is available at www.opm.gov under standard forms; Contractor employee screening may also be required using OPM’s e-QIP application.)

- 2)  Form FD 258, Fingerprint Cards.  (Two (2) original Fingerprint Cards are required to be completed and signed by the person taking the fingerprints.  Fingerprints can be taken by local law enforcement agencies.)

- 3)  TSA Form 2201, Fair Credit Reporting Act Form.

- The COTR will submit the Background Investigation Security Paperwork to the TSA Credentialing Program Office (CPO).  This submission must take place at least thirty (30) days prior to the employment start date.

- When a contractor employee voluntarily or involuntarily leaves his/her employment under a contract with TSA, the contractor must obtain and return the contractor employee’s badge to the COTR on the contractor employee’s last day of work at a TSA facility, inclusive of all airports nationwide.  The COTR will return the contractor employee’s badge to the Office of Security, Physical Security Division.

B.  As stated above, contractor employees requiring staff-like access to TSA facilities on a recurring basis (more than 14 days per year) must have a favorably adjudicated fingerprint based criminal history record check, credit check and search of the Office of Personnel Management, Security/Suitability Investigations Index, prior to being issued a permanent TSA Headquarters photo access pass.  COTRs should advise the Office of Security, Physical Security Division, if the contract on which the contractor is working will last 90 days or less.  Record checks may be conducted prior to or concurrently with a National Agency Check and Inquiries and Credit (NACIC) investigation.  The NACIC is the minimum investigative standard for TSA contractor employees.

C.  Contractor employees requiring temporary facility access for one to fourteen days or facility maintenance, routine delivery, etc., require only a fingerprint check and/or National Crime Information Center (NCIC) records check.

D.   A contractor that participates in the National Industrial Security Program (NISP) may, through their COTR certify, in writing, that their employees have met the standard defined in Paragraph B. above.

Contractor employees working on this contract must complete such forms as may be necessary for security or other reasons, including the conduct of background investigations to determine suitability. Completed forms shall be submitted as directed by the Contracting Officer. Upon the Contracting Officer's request, the Contractor's employees shall be fingerprinted, or subject to other investigations as required. All contractor employees requiring recurring access to Government facilities or access to sensitive information or IT resources are required to have a favorably adjudicated background investigation prior to commencing work on this contract unless this requirement is waived under Departmental procedures.   The CO, COTR and CSO work together on a daily basis to ensure all employees are cleared for access.

        - Prohibition of Individuals

The Contracting Officer may require the contractor to prohibit individuals from working on the contract if the government deems their initial or continued employment contrary to the public interest for any reason, including, but not limited to, carelessness, insubordination, incompetence, or security concerns.

        - Non-Disclosure of Sensitive Information

Work under this contract may involve access to sensitive information.  Therefore, the contractor shall not disclose, orally or in writing, any sensitive information to any person unless authorized in writing by the Contracting Officer.  For those contractor employees authorized access to sensitive information, the contractor shall ensure that these persons receive training concerning the protection and disclosure of sensitive information both during and after contract performance.

Contractor employees shall complete a non-disclosure agreement (NDA) form and safeguard the same.  Proper annual IT security training is also required for access, protection and disclosure of sensitive information.   The IT Security Office requires that contractors fill out an NDA form.  Forms are filled for future reference at the OCISO.

Security requirements listed herein shall apply to all subcontractors as well.   The following items are required if the contractor will have access to IT resources:

- Provide an IT security briefing or orientation and fill out the NDA form for all contractors; to be coordinated by the COTR with the IT Security Training Program.

- Contractor access will be limited to certain sites, buildings, floors and rooms as required by the COTR and Training Coordinator.

- Access to DHS networks via remote means is subject to approval on a case-by-case basis.

- Contractors shall review and sign the Computer Access Agreement (CAA) form explaining proper usage of IT resources and equipment.  Improper usage is grounds for employee removal.

- Access to IT resources by non-US citizens is subject to a case-by-case basis using waivers.

- The Contractors shall identify and include the names, citizenship and clearances of all potential employees in their proposals.

      - Contract Personnel Security Clearances

Staff for use on these efforts must be capable of being granted a security clearance for access to classified information and/or IT resources appropriate for the level of classification associated with the work they are to perform.  Contractor personnel will be required to submit documentation, including appropriate credentialing, for access to TSA workplaces through the Security Office in order to facilitate their unencumbered entrance to appropriate TSA facilities.

        - Minimum Security Clearances

Resources engaged in systems analysis, architecture development, programming, systems administration, and hands-on application development involving actual data must be cleared at the minimum security level of Secret, or Interim Secret.  Administrative staff not directly involved in supporting these efforts need not possess a Secret-level clearance, but must have a favorably-determined employment suitability check.

        - Future Work Orders

Future work packages, derived from representative work packages contained herein, may require higher clearance levels such as Top Secret (TS) or Top Secret with Sensitive Compartmented Information designation (TS/SCI).  When and if such future work packages are designed and awarded, required clearance levels will be specified, and the requisite DD Form 254, Contract Security Classification Specification, will be initiated.

        - Government Approval of Contractor Staff Personnel Clearances

The Government reserves the right to determine those efforts requiring security clearances and specific staff to be cleared; the Government must approve proposed staff requiring clearances before such staff members are used on the contract.

The Government expects that the Contractor will use existing, cleared resources, appropriate for the clearance level required, to accomplish the work contained herein.  Furthermore, vendors shall not include in their cost proposals any fees incurred prior to this effort for obtaining clearances for staff currently employed by the vendor.

      - Training and Awareness

- The Contractor shall ensure that all contractor personnel (including subcontractor personnel) who are involved in the management, use, or operation of any IT systems that handle DHS sensitive information, receive annual training in security awareness, accepted security practices, and system rules of behavior.

- The Contractor shall ensure that contractor personnel (including subcontractor personnel) with significant IT security responsibilities receive specialized annual training tailored to their specific security responsibilities.

- The training and awareness conducted under this clause shall promote a consistent understanding of the principles and concepts of telecommunications and IT systems security as described in DHS MD4300.Pub, Volume II, Part A, IT Security Program Handbook for Sensitive Systems.

- DHS training and awareness resources may be available for the Contractor’s use in implementing the requirements of this clause.  The COTR will inform the Contractor of any available DHS training resources.

Sources:

- DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems, para 3.2, Contractors and Outsourced Operations (2nd and 3rd policy statements); para 4.1.4, Training and Awareness

- TSA 1400.3, Information Technology Security Manual, Chapter 3, Section 23 – Security Awareness, Training & Education)

      - Contractor Access to Information Technology Resources

        - Security Briefings

Before receiving access to IT resources under this contract the individual must receive a security briefing, which the COTR will arrange, and complete any non-disclosure agreement furnished by DHS.

        - Limitation of Access

The contractor shall have access only to those areas of DHS OE information technology resources explicitly stated in this contract or approved by the COTR in writing as necessary for performance of the work under this contract.  Any attempts by contractor personnel to gain access to any information technology resources not expressly authorized by the statement of work, other terms and conditions in this contract, or as approved in writing by the COTR, is strictly prohibited.  In the event of violation of this provision, DHS will take appropriate actions with regard to the contract and the individual(s) involved.

        - Remote Access to DHS/TSA Networks

Contractor access to DHS networks from a remote location is a temporary privilege for mutual convenience while the contractor performs business for the DHS OE.  It is not a right, a guarantee of access, a condition of the contract, nor is it Government-Furnished Equipment (GFE).

        - Termination of Access

Contractor access will be terminated for unauthorized use.  The contractor agrees to hold and save harmless from any unauthorized use and agrees not to request additional time or money under the contract for any delays resulting from unauthorized use or access.

        - Non-U.S. Citizen Access

Non-U.S. citizens shall not be authorized to access or assist in the development, operation, management or maintenance of Department IT systems under the contract, unless a waiver has been granted by the Head of the Organizational Element or designee, with the concurrence of the Office of Security and Department’s CIO or designee.  In order for a waiver to be granted:

(i)	The individual must be a permanent resident of the U.S. or a citizen of Ireland, Israel, the Republic of the Philippines, or any nation on the Allied Nations List maintained by the Department of State.

(ii)	All required security forms specified by the Government and any necessary background check must be satisfactorily completed.

(iii)	There must be a compelling reason for using this individual as opposed to a U.S. citizen.

- The waiver must be in the best interest of the Government

Contractors shall identify in their proposals, the names and citizenship of all non-citizens proposed to work under the contract.  Any additions or deletions of personnel who are on-U.S. citizens after contract award shall also be reported to the Contracting Officer

    - Handling Sensitive Information (SSI) and IT Resources

      - Definitions

Sensitive Information means any information, the loss, misuse, disclosure, or unauthorized access to or modification of which could adversely affect the national or homeland security interest, or the conduct of Federal programs, or the privacy to which individuals are entitled under section 552a of title 5, United States Code (the Privacy Act), but which has not been specifically authorized under criteria established by an Executive Order or an Act of Congress to be kept secret in the interest of national defense, homeland security or foreign policy. This definition includes the following categories of information:

(1) Protected Critical Infrastructure Information (PCII) as set out in the Critical Infrastructure Information Act of 2002 (Title II, Subtitle B, of the Homeland Security Act, Public Law 107-296, 196 Stat. 2135), as amended, the implementing regulations thereto (Title 6, Code of Federal Regulations, Part 29) as amended, the applicable PCII Procedures Manual, as amended, and any supplementary guidance officially communicated by an authorized official of the Department of Homeland Security (including the PCII Program Manager or his/her designee). The IT Security office currently has a representative engineer who attends CIP meetings;

(2)  Sensitive Security Information (SSI), as defined in Title 49, Code of Federal Regulations, Part 1520, as amended, "Policies and Procedures of Safeguarding and Control of SSI," as amended, and any supplementary guidance officially communicated by an authorized official of the Department of Homeland Security (including the Assistant Secretary for the Transportation Security Administration or his/her designee).  The IT Security Office currently has an SSI Officer actively engaged in SSI related issues/concerns;

(3) "For Official Use Only (FOUO)" is unclassified information of a sensitive nature, and the unauthorized disclosure of which could adversely impact a person's privacy or welfare, the conduct of Federal programs, individual privacy under 5 U.S.C. section 552a or other programs or operations essential to the national or homeland security interest; and if provided by the Government to the contractor, is marked in such a way as to place a reasonable person on notice of its sensitive nature.

(4)  "Information Technology Resources" include, but are not limited to, computer equipment, networking equipment, telecommunications equipment, cabling, network drives, computer drives, network software, computer software, software programs, intranet sites, and internet sites.

      - Disclosure of Information –Official Use Only

Any TSA Information made available or to which access is provided, and which is marked or should be marked “Official Use Only”, shall be used only for the purpose of carrying out the provisions of this contract and shall not be divulged or made known in any manner to any person except as may be necessary in the performance of the contract.  Disclosure to anyone other than an officer or employee of the contractor or subcontractor at any tier shall require prior written approval of the TSA.  Requests to make such disclosure should be addressed to the TSA contracting officer.

        - Notification of Proper Use and Penalties for Misusing “Official Use Only” Information

Each officer or employee of the contractor or subcontractor at any tier to whom “Official Use Only” information may be made available or disclosed shall be notified in writing by the contractor that “Official Use Only” information disclosed to such officer or employee can be used only for the purpose and to the extent authorized herein, and that further disclosure of any such “Official Use Only” information, by any means, for a purpose or to an extent unauthorized herein, may subject the offender to criminal sanctions imposed by 18 U.S.C. Sections 641 and 3571.  Section 641 of 18 U.S.C. provides, in pertinent part, that whoever knowingly converts to his use or the use of another, or without authority sells, conveys, or disposes of any record of the United States or whoever receives the same with the intent to convert it to his use or gain, knowing it to have been converted, shall be guilty of a crime punishable by a fine or imprisoned up to 10 years or both.

      - Sensitive Information Packaging and Marking

All items shall be delivered in accordance with Section D of the EAGLE contract unless otherwise specified in the individual Work Orders.

        - Requirements for Marking For Official Use Only (FOUO)

The following procedures are excerpted from Department Homeland Security Management Directive 11042 entitled “Safeguarding Sensitive but Unclassified (For Official Use Only) Information” and shall be followed:

          - FOUO Marking

Information designated as FOUO will be sufficiently marked so that persons having access to it are aware of its sensitivity and protection requirements.  The lack of FOUO markings on materials does not relieve the holder from safeguarding responsibilities.  Where the FOUO marking is not present on materials known by the holder to be FOUO, the holder of the material will protect it as FOUO.  Other sensitive information protected by statute or regulation, e.g., PCII and SSI, etc., will be marked in accordance with the applicable guidance for that type of information.  Information marked in accordance with the guidance provided for the type of information need not be additionally marked FOUO.

          - Page Marking

Prominently mark the bottom of the front cover, first page, title page, back cover and each individual page containing FOUO information with the caveat “FOR OFFICIAL USE ONLY.”

          - Specific FOUO Types

Materials containing specific types of FOUO may be further marked with the applicable caveat, e.g., “LAW ENFORCEMENT SENSITIVE,” in order to alert the reader of the type of information conveyed.  Where the sensitivity of the information warrants additional access and dissemination restrictions, the originator may cite additional access and dissemination restrictions.  For example:

WARNING: This document is FOR OFFICIAL USE ONLY (FOUO).  It is to be controlled, stored, handled, transmitted, distributed, and disposed of in accordance with DHS policy relating to FOUO information.  This information shall not be distributed beyond the original addressees without prior authorization of the originator.

          - FOUO Transmittal Outside of DHS

Materials being transmitted to recipients outside of DHS, for example, other federal agencies, state or local officials, etc. who may not be aware of what the FOUO caveat represents, shall include the following additional notice:

WARNING: This document is FOR OFFICIAL USE ONLY (FOUO).  It contains information that may be exempt from public release under the Freedom of Information Act (5 U.S.C. 552).  It is to be controlled, stored, handled, transmitted, distributed, and disposed of in accordance with DHS policy relating to FOUO information and is not to be released to the public or other personnel who do not have a valid “need-to-know” without prior approval of an authorized DHS official.

          - Computer Storage Media

Computer storage media, i.e., disks, tapes, removable drives, etc., containing FOUO information will be marked “FOR OFFICIAL USE ONLY.”

          - Classified Documents Containing FOUO

Portions of a classified document, i.e., subjects, titles, paragraphs, and subparagraphs that contain only FOUO information will be marked with the abbreviation (FOUO).

Individual portion markings on a document that contains no other designation are not required.

Designator or originator information and markings, downgrading instructions, and date/event markings are not required.

          - General Handling Procedures

Although FOUO is the DHS standard caveat for identifying sensitive unclassified information, some types of FOUO information may be more sensitive than others and thus warrant additional safeguarding measures beyond the minimum requirements established in this manual.  For example, certain types of information may be considered extremely sensitive based on the repercussions that could result should the information be released or compromised.  Such repercussions could be the loss of life or compromise of an informant or operation.  Additional control requirements may be added as necessary to afford appropriate protection to the information.  DHS employees, contractors, and detailees must use sound judgment coupled with an evaluation of the risks, vulnerabilities, and the potential damage to personnel or property as the basis for determining the need for safeguards in excess of the minimum requirements and protect the information accordingly.

          - FOUO Coversheet Usage

When removed from an authorized storage location and persons without a need-to-know are present, or where casual observation would reveal FOUO information to unauthorized persons, a “FOR OFFICIAL USE ONLY” cover sheet will be used to prevent unauthorized or inadvertent disclosure.

          - Transmitting FOUO

When forwarding FOUO information, a FOUO cover sheet should be placed on top of the transmittal letter, memorandum or document.

          - Receiving Non-DHS and Non-TSA FOUO

When receiving FOUO equivalent information from another government agency, handle in accordance with the guidance provided by the other government agency.  Where no guidance is provided, handle in accordance with the requirements of this contract.

        - Requirements for Marking Sensitive Security Information (SSI)

This section contains requirements for Protective Marking and Limited Distribution Statement for Sensitive Security Information (SSI).

          - Protective Marking.

The protective marking consisting of the words “SENSITIVE SECURITY INFORMATION” must be applied to all documents that contain SSI.  This marking should be written or stamped in plain bold type (Times New Roman) with a font size of 12 or an equivalent style and font size.

          - Distribution Limitation Statement.

The distribution statement must be applied to all documents that contain SSI.  This statement should be written or stamped in plain bold type, Times New Roman and a font size of 8 or an equivalent style and font size.

Any documents referencing Security Sensitive Information as defined in 49 CFR Part 1520 must contain the following distribution limitation statement:

“WARNING:  This document contains SSI controlled under 49 CFR Part 1520.  No part of this document may be released without the written permission of the Secretary of the Transportation Security Administration (TSA), Arlington, VA.  Unauthorized release may result in civil penalty (5 U.S.C 552).”

In addition to Section D.2 of the EAGLE contract, all deliverables submitted shall clearly indicate:

- Work Order Number

- Work Package Title where appropriate

      - Sensitive Information Handling

The Contractor shall protect DHS sensitive information and all Government provided and contractor-owned IT systems used to store or process DHS sensitive information.  The Contractor shall adhere to the following requirements for handling sensitive information:

- Media Protection.  The Contractor shall ensure that all hardcopy and electronic media (including backup and removable media) that contain DHS sensitive information are appropriately marked and secured when not in use.  Any sensitive information stored on media to be surplused, transferred to another individual, or returned to the manufacturer shall be purged from the media before disposal.  Disposal shall be performed using DHS approved sanitization methods.  The Contractor shall establish and implement procedures to ensure sensitive information cannot be accessed or stolen.  These procedures shall address the handling and protection of paper and electronic outputs from systems (computers, printers, faxes, copiers) and the transportation and mailing of sensitive media. (See TSA 1400.3, Chapter 3, Section 19 – Information Classification, Control and Disclosure)

- Access Control.  The Contractor shall control user access to DHS sensitive information based on positive user identification and authentication mechanisms.  Access control measures employed shall provide protection from unauthorized alteration, loss, unavailability, or disclosure of information.  The Contractor shall ensure its personnel are granted the most restrictive set of access privileges needed for performance of authorized tasks.  The Contractor shall divide and separate duties and responsibilities of critical IT functions to different individuals so that no individual has all necessary authority or systems access privileges needed to disrupt or corrupt a critical process. (See TSA 1400.3, Chapter 4, Sections 2 – Network Access Control, and 3 – Remote Access)

- Auditing.  The Contractor shall ensure that its contractor-owned IT systems used to store or process DHS sensitive information maintain an audit trail sufficient to reconstruct security relevant events.  Audit trails shall include the identity of each person and device accessing or attempting to access the system, the time and date of the access and the log-off time, activities that might modify, bypass, or negate security safeguards, and security-relevant actions associated with processing.  The Contractor shall periodically review audit logs and ensure that audit trails are protected from modification, authorized access, or destruction and are retained and regularly backed up. (See TSA 1400.3, Chapter 4, Sections 10 – Security Audit Trails)

- Network Security.  The Contractor shall monitor its networks for security events and employ intrusion detection systems capable of detecting inappropriate, incorrect, or malicious activity.  Any interconnections between contractor-owned IT systems that process or store DHS sensitive information and IT systems not controlled by DHS shall be established through controlled interfaces and documented through formal interconnection security agreements.  The Contractor shall employ boundary protection devices to enforce access control between networks, including Internet and extranet access.  The Contractor shall ensure its email systems are secure, properly configured, and that network protection mechanisms implemented.  The Contractor shall conduct periodic vulnerability assessments and tests on its IT systems containing DHS sensitive information to identify security vulnerabilities. (See TSA 1400.3, Chapter 4, Sections 5 – Wide Area Network (WAN) Security, and 6 – Local Area Network (LAN) Security)

- Rules of Behavior.  The Contractor shall develop and enforce Rules of Behavior for contractor-owned IT systems that process or store DHS sensitive information. (See TSA 1400.3, Chapter 3, Section 3 – Privacy and Acceptable Use Agreement)

- The Contractor shall adhere to the policy and guidance contained in DHS MD4300.Pub, Volume II, Part A, IT Security Program Handbook for Sensitive Systems in the implementation of this clause; as well as the TSA MD 1400.3 Pub Information Technology Security Manual, in above cited Sections within Chapters 2-4.

- All individuals that will have access to SSI under this Contract shall obtain a Non-Disclosure Agreement from the Contracting Officer.

Sources:

  - DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems, para 3.2, Contractors and Outsourced Operations (2nd and 3rd policy statements)

  - TSA MD 1400.3 Information Technology Security Manual

      - Export-Sensitive Document Marking

The contractor and TSA will each mark export sensitive documents that it discloses to the other parting using the following legend:

“This document contains export sensitive information. The recipient of this information is responsible for complying with all export rules of the United States Government prior to releasing or disclosing this information to nonimmigrant aliens.”

    - Use of Foreign Nationals and Foreign Entities on TSA Contracts

All contractor employees, whether employed by the contractor, a subcontractor or who is consultant to TSA, involved in the performance of this contract and requiring access to areas controlled by TSA, an FDS or IFSR or access to sensitive information and/or resources shall be a citizen of the United States or an immigrant alien who has been lawfully admitted for permanent residence as evidenced by Alien registration Receipt Card Form I-151.

Copies of appropriate, valid INS documentation must be made available to the Government upon request.

      - Facility and Sensitive Information Access for Immigrant Aliens

For immigrant aliens who are working under this contract and require access to facilities, sensitive information a/or resources the following conditions must be met:

- The foreign national must have resided within the United States for 3 years of the last 5 years unless a waiver of this requirement is requested and approved from TSA;

- TSA makes a valid risk or sensitivity level designation for the position; and

- TSA shall conduct the appropriate security screening for the position.

      - Disclosure of Technology to Non-Immigrant Alien

Disclosure of source code, technology, or documentation to a nonimmigrant alien, a type of foreign national not authorized access may be considered to be an export and export control violation by TSA. The contractor shall at all time comply with Traffic in Arms Regulation (ITAR), 22 C.F.R. parts 120 through 130, and the Export Administration Regulations (EAR), 15 C.F.R. parts 730 through 799, in the performance of this contract. In complying with these export provisions, the contractor shall determine the applicability of license exemptions; exceptions and obtain appropriate licenses or other approvals for exports of source code, technology, and documentation.  The contractor shall make the same determinations where its use of non-immigrant aliens would allow them access to export sensitive information.  Acquisitions involving foreign nationals or foreign entities are subject to the following provisions:

      - Use of Non-Immigrant Aliens and Non-US Companies

The contractor shall submit an explanation to the TSA contracting officer of why use of the non-immigrant alien would not violate export restrictions.  The contractor shall be responsible for all regulatory record keeping requirements associated with the license and license exemption or exception. Copies of export related determinations and documentation shall be provided to TSA upon request.  For export or security reasons, TSA reserves the right to exclude offerors with a controlling degree of non U.S. ownership, and non U.S. place of business or nonimmigrant aliens from being given access to software, equipment, technology or documentation necessary to prepare an offer or to perform the contract.  Offerors should be aware that obtaining an export clearance license may still be outweighed by security concerns.  Any potential Offeror either having or intending to make significant use of, non US companies or personnel that are nonimmigrant aliens is encourage to consult the TSA contracting officer prior to committing resources.  This clause shall flow down to subcontractors.

    - Protection of Sensitive Technologies Information and Release Of Information

All technical data provided to the Contractor by the Government shall be protected from public disclosure in accordance with the markings contained thereon. The Contractor and its subcontractors shall NOT release to the public or other Government agencies except as specified below, any information developed under or pertaining to this contract or subcontracts without the express written approval of the Contracting Officer or Contracting Officer’s Technical Representative.  This information includes press releases, promotional literature, and articles in technical publications, speeches at technical or scientific gatherings, price lists, and deliverables.  The Government will not unreasonably reject requests from the Contractor for release of information to the technical and scientific community.

The Contractor shall protect all DHS “sensitive information” to include TSA “sensitive security information (SSI)” to which the Contractor is granted physical or electronic access by adhering to the specific IT security requirements of this contract and the DHS and TSA security policies specified in the following directives:

- a)	DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems

- b) 	TSA MD 1400.3 Pub, Chapters 1-4, Information Technology Security Manual

- Note: Where DHS subsequently appears, it will automatically equate to DHS/TSA, unless otherwise stated or obvious separation is required.  Where sensitive information subsequently appears, it will refer as well to SSI.  If the two policies conflict the stricter will apply.

Sources:

- DHS MD11042, Safeguarding Sensitive But Unclassified (For Official Use Only) Information, 11 May 04.

- For TSA, sensitive information includes what is known as SSI.  SSI protection requirements are defined in the TSA document entitled, Interim Sensitive Security Information (SSI) Policies and Procedures for Safeguarding and Control, 8 Oct 03.

    - Major Breach of Safety or Security

      - Safety Breach

Safety is the freedom from those conditions that can cause death, injury, occupational illness, damage to or loss of equipment or property, or damage to the environment.  Safety is essential to TSA and is a material part of this contract. A major breach of safety may constitute a breach of contract that entitles the Government to exercise any of its rights and remedies applicable to material parts of this contract, including termination for default.  A major breach of safety must be related directly to the work on the contract. A major breach of safety is an act or omission of the Contractor that consists of an accident, incident, or exposure resulting in a fatality or mission failure; or in damage to equipment or property equal to or greater than $1 million; or in any "willful" or "repeat" violation cited by the Occupational Safety and Health Administration (OSHA) or by a state agency operating under an OSHA approved plan.

      - Security Breach

Security is the condition of safeguarding against espionage, sabotage, crime (including computer crime), or attack.  A major breach of security may constitute a breach of contract that entitles the Government to exercise any of its rights and remedies applicable to material parts of this contract, including termination for default.  A major breach of security may occur on or off Government installations, but must be related directly to the work on the contract.  A major breach of security is an act or omission by the Contractor that results in compromise of classified information, illegal technology transfer, workplace violence resulting in criminal conviction, sabotage, compromise or denial of information technology services, equipment or property damage from vandalism greater than $250,000, or theft greater than $250,000.

NOTE:  Breach of Security for the purposes of this definition should not be confused with breach of security in screening operations.

      - Reporting and Investigation

In the event of a major breach of safety or security, the Contractor shall report the breach to the Contracting Officer.  If directed by the Contracting Officer, the Contractor shall conduct its own investigation and report the results to the Government.  The Contractor shall cooperate with the Government investigation, if conducted.

      - Computer Security Incidents

Security Incident Reporting.  The Contractor shall establish and maintain a computer incident response capability.  The Contractor shall report computer security incidents in accordance with the guidance and procedures contained in DHS MD4300.Pub, Volume II, Part A, IT Security Program Handbook for Sensitive Systems; as well as the TSA MD 1400.3 Pub Information Technology Security Manual, Sections within Chapters 2-4.

Sources:

- DHS MD4300.Pub, Volume I, Part A, Policy Guide for Sensitive Systems, para 3.2, Contractors and Outsourced Operations (2nd and 3rd policy statements); para 4.10.1, Security Incident & Violation Handling

- TSA 1400.3, Information Technology Security Manual, Chapter 3, Section 25 – Incident Response)

  - Disaster Recovery and Continuity of Operations (COOP) Requirements

    - Disaster Recovery

TSA’s mission critical systems must maintain exceptionally high availability, even in the face of catastrophic events, national emergencies, and acts of terrorism.  The Contractor must perform all development activities to comply with TSA disaster recovery requirements.

    - Continuity of Operations

Selected applications must be developed so as to be compatible with active/active production environments.  Custom development or COTS/GOTS software platforms must be capable of operating in this environment for continuity of operations (COOP) purposes.  The Contractor must ensure that COOP requirements are gathered for each Work Order performed; the Government will specify COOP requirements at the Work Order level.

  - Identification of Contractor Employees

All contract personnel attending meetings, answering Government telephones, and working in other situations where their contractor status is not obvious to third parties are required to identify themselves as such.  They must also ensure that all documents or reports produced by contractors are suitably marked as contractor products or that contractor participation is appropriately disclosed.

  - Information Protected by the Privacy Act

    - Privacy Act Notification

The Contractor will be required to design, develop, or operate a system of records on individuals, to accomplish an agency function subject to the Privacy Act of 1974, Public Law 93-579, December 31, 1974 (5 U.S.C. 552a) and applicable agency regulations (6 CFR part 5). Violation of the Act may involve the imposition of criminal penalties.

    - Privacy Act Requirements

(a) The Contractor agrees to--

(1) Comply with the Privacy Act of 1974 (the Act) and the agency rules and regulations (6 CFR part 5) issued under the Act in the design, development, or operation of any system of records on individuals to accomplish an agency function when the contract specifically identifies--

(i) The systems of records; and

(ii) The design, development, or operation work that the contractor is to perform;

(2) Include the Privacy Act notification contained in this contract in every solicitation and resulting subcontract and in every subcontract awarded without a solicitation, when the work statement in the proposed subcontract requires the redesign, development, or operation of a system of records on individuals that is subject to the Act; and

(3) Include this clause, including this subparagraph (3), in all subcontracts awarded under this contract which requires the design, development, or operation of such a system of records.

(b) In the event of violations of the Act, a civil action may be brought against the agency involved when the violation concerns the design, development, or operation of a system of records on individuals to accomplish an agency function, and criminal penalties may be imposed upon the officers or employees of the agency when the violation concerns the operation of a system of records on individuals to accomplish an agency function. For purposes of the Act, when the contract is for the operation of a system of records on individuals to accomplish an agency function, the Contractor is considered to be an employee of the agency.

(c) 	(1) “Operation of a system of records,” as used in this clause, means performance of any of the activities associated with maintaining the system of records, including the collection, use, and dissemination of records.

- (2) “Record,” as used in this clause, means any item, collection, or grouping of information about an individual that is maintained by an agency, including, but not limited to, education, financial transactions, medical history, and criminal or employment history and that contains the person's name, or the identifying number, symbol, or other identifying particular assigned to the individual, such as a fingerprint or voiceprint or a photograph.

- (3) “System of records on individuals,” as used in this clause, means a group of any records under the control of any agency from which information is retrieved by the name of the individual or by some identifying number, symbol, or other identifying particular assigned to the individual.

    - Privacy Violation Indemnification and Hold Harmless

The contractor agrees to release, indemnify, and hold harmless the Government from and against any claims, demands, actions, liens, rights, debts, liabilities, judgments, costs, and attorney’s fees, arising out of, claimed on account of, or in any manner predicated upon the contractor or its employees’ violation of the Privacy Act of 1974, 5 U.S.C. Section 552a, or any other privacy related laws, and any applicable rules and regulations.

  - Publicity Restrictions

The Contractor shall not use or allow to be used any aspect of this contract for publicity, unless authorized to do so in writing by the Contracting Officer.  “Publicity” means, but is not limited to, advertising (e.g. trade magazines, newspapers, Internet, radio, television etc.), communications with the media, or marketing.  It is further understood that this obligation shall not expire upon completion or termination of this contract, but will continue indefinitely.

The Contractor shall include the substance of this clause, including this paragraph in each subcontract issued under this contract.

  - Warranty

Pursuant to the Inspection and Acceptance clauses in the Eagle contract, and the Warranty clauses in this contract, the Contractor must warrant that, commencing from the date of delivery to Government and continuing for a period of one year, the media on which the Software is furnished will be free of defects in materials and workmanship under normal use; and the Software produced under this contract substantially conforms to the specifications embodied in the Government’s approved functional requirements documents.

- Contract Clauses

All clauses in Section I – Contract Clauses, of the EAGLE contract are in full force and effect.

Clauses found at http://www.tsa.gov/join/business/business_tsaams.shtm are hereby incorporated in full text and are in full force and effect.

  - Submission Of Invoices (Feb 2006)

    - Invoicing for Deliverables

The Contractor may not invoice the Government for deliverables until they have been formally accepted by the Government and such acceptance has been documented as evidenced by the COTR’s signature.

    - U. S. Coast Guard Finance Center

The Transportation Security Administration (TSA) partners with the United States Coast Guard Finance Center for financial services in support of TSA operations, including the payment of contractor invoices.  Therefore, all contractor invoices must be submitted to, and will be paid by, the U.S. Coast Guard Finance Center (FinCen).

    - Method

Invoices may be submitted via U.S. Mail, electronic mail, or facsimile.  Contractors shall utilize ONLY ONE method per invoice submission.  The submission information for each of the three methods is as follows:

(1) U.S. Mail:

United States Coast Guard Finance Center
TSA Commercial Invoices
P.O. Box 4111
Chesapeake, VA 23327-4111

(2) Electronic Mail:

TSAinvoices@fincen.uscg.mil

(3) Facsimile:

757-413-7314. Facsimile submissions should be addressed to TSA Invoices.

The electronic mail address and facsimile number listed above shall be used by contractors for ORIGINAL invoice submission only.  If either electronic mail or facsimile submission is utilized, contractors shall not submit hard copies of invoices via the U.S. mail.  It is the responsibility of the contractor to verify that invoices are received, regardless of the method of submission used.  Contractors may inquire regarding the receipt of invoices by contacting the U.S. Coast Guard Finance Center via the methods listed in “Payment Status” subparagraph of this clause.

    - Invoice Approval

Upon receipt of contractor invoices, FinCen will electronically route invoices to the appropriate TSA Contracting Officer’s Technical Representative and/or Contracting Officer for review and approval.  Upon approval, the TSA Contracting Officer will electronically route the invoices back to FinCen.  Upon receipt of approved invoices from a TSA Contracting Officer, and the subsequent certification by an Authorized Certifying Official, FinCen will initiate payment of the invoices.

    - Payment Status:

Contractors may inquire on the payment status of an invoice by any of the following means:

- Via the internet: https://www.fincen.uscg.mil/secure/PH_menu.htm

- Contacting the FinCen Customer Service Section via telephone at (757) 523-6940 (Voice Option #1).  The hours of operation for the Customer Service line are 8:00 AM to 5:00 PM Eastern Time, Monday through Friday.  However, the Customer Service line has a voice-mail feature that is available 24 hours per day, 7 days per week.

- Via the Payment Inquiry Form https://www.fincen.uscg.mil/secure/payment.htm

(End of Clause)

  - Preparation Of Invoices (Feb 2006)

    - Required Information

Invoices shall include the information required in subparagraph (a)(2) of the Prompt Payment Clause, contained in this Section of the Contract, including EFT banking information, Taxpayer Identification Number (TIN), and DUNS number.

    - Invoice Rejection

Invoices that fail to provide the information required by the Prompt Payment Clause may be rejected by the Government and returned to the Contractor.  Such rejection by the Government does not entitle the Contractor to interest payments from the date of submission of a rejected invoice.  Interest payments apply only to proper invoices that are received by the Government.

    - Supplemental Invoice Documentation

Contractors shall submit all supplemental invoice documentation (e.g. copies of subcontractor invoices, travel vouchers, etc) necessary to approve an invoice along with the original invoice.  The Contractor invoice must contain the information stated in the Prompt Payment Clause in order to be received and processed by FinCen.  Supplemental invoice documentation required for review and approval of invoices may, at the written direction of the Contracting Officer, be submitted directly to either the Contracting Officer, or the Contracting Officer’s Technical Representative.

  - Prompt Payment (Feb 2006)

Notwithstanding any other payment clause in this contract, the Government will make invoice payments under the terms and conditions specified in this clause. The Government considers payment as being made on the day a check is dated or the date of an electronic funds transfer (EFT).  All days referred to in this clause are calendar days, unless otherwise specified. (However, see paragraph (a)(3) of this clause concerning payments due on Saturdays, Sundays, and legal holidays.)

(a) Invoice payments—

(1) Due date.

(i) Except as indicated in paragraph (c) of this clause, the due date for making invoice payments by the designated payment office is the later of the following two events:

(A) The 30th day after the designated billing office receives a proper invoice from the Contractor (except as provided in paragraph (a)(1)(ii) of this clause).

(B) The 30th day after Government acceptance of supplies delivered or services performed. For a final invoice, when the payment amount is subject to contract settlement actions, acceptance is deemed to occur on the effective date of the contract settlement.

(ii) If the designated billing office fails to annotate the invoice with the actual date of receipt at the time of receipt, the invoice payment due date is the 30th day after the date of the Contractor’s invoice, provided the designated billing office receives a proper invoice and there is no disagreement over quantity, quality, or Contractor compliance with contract requirements.

(2) Contractor's invoice. The Contractor shall prepare and submit invoices to the designated billing office specified in the contract. A proper invoice must include the items listed in paragraphs (a)(2)(i) through (a)(2)(x) of this clause. If the invoice does not comply with these requirements, the designated billing office will return it within 7 days after receipt, with the reasons why it is not a proper invoice. When resubmitting an invoice that has been returned by the billing office, the Contractor is required to use the same invoice number as that on the originally submitted invoice, as well as either notate that the invoice is a resubmission or include a copy of the notification letter that was sent with the returned invoice.  The Government will take into account untimely notification when computing any interest penalty owed the Contractor.  Each invoice shall clearly include the following information:

(i) Name and address of the Contractor.

(ii) Invoice date and invoice number. (The Contractor should date invoices as close as possible to the date of the mailing or transmission.)  Each invoice must contain a unique invoice number.

(iii) Contract number, Purchase Order number, or other authorization for supplies delivered or services performed (including order number and contract line item number).

(iv) Contract Line Item Number or Sub-Line Item Number under which the invoice is submitted (if applicable).

(v) Description, quantity, unit of measure, unit price, and extended price of supplies delivered or services performed.

(vi) Shipping and payment terms (e.g., shipment number and date of shipment, discount for prompt payment terms). Bill of lading number and weight of shipment will be shown for shipments on Government bills of lading.

(vii) Name and address of Contractor official to whom payment is to be sent (must be the same as that in the contract or in a proper notice of assignment).

(viii) Name (where practicable), title, phone number, and mailing address of person to notify in the event of a defective invoice.

(ix) Taxpayer Identification Number (TIN).

(x) Electronic funds transfer (EFT) banking information.

(xi) Any other information or documentation required by the contract (e.g., evidence of shipment).

(3) Interest penalty. The designated payment office will pay an interest penalty automatically, without request from the Contractor, if payment is not made by the due date and the conditions listed in paragraphs (a)(4)(i) through (a)(4)(iii) of this clause are met, if applicable. However, when the due date falls on a Saturday, Sunday, or legal holiday, the designated payment office may make payment on the following working day without incurring a late payment interest penalty.

(i) The designated billing office received a proper invoice.

(ii) The Government processed a receiving report or other Government documentation authorizing payment, and there was no disagreement over quantity, quality, or Contractor compliance with any contract term or condition.

(iii) In the case of a final invoice for any balance of funds due the Contractor for supplies delivered or services performed, the amount was not subject to further contract settlement actions between the Government and the Contractor.

(4) Computing penalty amount. The Government will compute the interest penalty in accordance with the Office of Management and Budget prompt payment regulations at 5 CFR Part 1315.

(i) For the sole purpose of computing an interest penalty that might be due the Contractor, Government acceptance is deemed to occur constructively on the 7th day (unless otherwise specified in this contract) after the Contractor delivers the supplies or performs the services in accordance with the terms and conditions of the contract, unless there is a disagreement over quantity, quality, or Contractor compliance with a contract provision. If actual acceptance occurs within the constructive acceptance period, the Government will base the determination of an interest penalty on the actual date of acceptance. The constructive acceptance requirement does not, however, compel Government officials to accept supplies or services, perform contract administration functions, or make payment prior to fulfilling their responsibilities.

(ii) The prompt payment regulations at 5 CFR 1315.10(c) do not require the Government to pay interest penalties if payment delays are due to disagreement between the Government and the Contractor over the payment amount or other issues involving contract compliance, or on amounts temporarily withheld or retained in accordance with the terms of the contract.  In addition, TSA will not include the following time periods in the calculation and determination of interest owed:

(A) The time to notify the Contractor of defects in the invoice, provided this time does not exceed 7 days;

(B) The time between notification to the Contractor of defects and the resubmission of the invoice;

(C) Any delay in payment caused by incorrect EFT information provided by the Contractor.

Contractor claims are considered to be disagreements between the Government and the Contractor over the payment amount or other issues involving contract compliance under subsection 4 (ii). The Government and the Contractor will resolve contractor claims and any interest that is determined to be due on such claims in accordance with the TSA disputes process and applicable law.

(5) Discounts for prompt payment. The designated payment office will pay an interest penalty automatically, without request from the Contractor, if the Government takes a discount for prompt payment improperly. The Government will calculate the interest penalty in accordance with the prompt payment regulations at 5 CFR Part 1315.

(6) Additional interest penalty.

(i) The designated payment office will pay a penalty amount, calculated in accordance with the prompt payment regulations at 5 CFR Part 1315 in addition to the interest penalty amount only if—

(A) The Government owes an interest penalty of $1 or more;

(B) The designated payment office does not pay the interest penalty within 10 days after the date the invoice amount is paid; and

(C) The Contractor makes a written demand to the designated payment office for additional penalty payment, in accordance with paragraph (a)(7)(ii) of this clause, postmarked not later than 40 days after the invoice amount is paid.

(ii)(A) The Contractor shall support written demands for additional penalty payments with the following data. The Government will not request any additional data. The Contractor shall—

(1) Specifically assert that late payment interest is due under a specific invoice, and request payment of all overdue late payment interest penalty and such additional penalty as may be required;

(2) Attach a copy of the invoice on which the unpaid late payment interest is due; and

(3) State that payment of the principal has been received, including the date of receipt.

(B) If there is no postmark or the postmark is illegible—

(1) The designated payment office that receives the demand will annotate it with the date of receipt, provided the demand is received on or before the 40th day after payment was made; or

(2) If the designated payment office fails to make the required annotation, the Government will determine the demand’s validity based on the date the Contractor has placed on the demand, provided such date is no later than the 40th day after payment was made.

(iii) The additional penalty does not apply to payments regulated by other Government regulations (e.g., payments under utility contracts subject to tariffs and regulation).

(b) Contract financing payment. If this contract provides for contract financing, the Government will make contract financing payments in accordance with the applicable contract financing clause.

(c) Fast payment procedure due dates. If this contract contains the clause titled “Fast Payment Procedure”, payments will be made within 15 days after the date of receipt of the invoice.

(d) Overpayments. If the Contractor becomes aware of a duplicate contract financing or invoice payment or that the Government has otherwise overpaid on a contract financing or invoice payment, the Contractor shall immediately notify the Contracting Officer and request instructions for disposition of the overpayment.

  - Mandatory Information For Electronic Funds Transfer (EFT) Payment - Central Contractor Registration (CCR)  (Feb 2006)

(a) Method of payment. For any payment to be made after June 1, 2001, the Contractor shall provide EFT information to the CCR database. Payments by the TSA under this contract, including invoice and contract financing payments, will be made by EFT, except as provided in paragraph (a)(1). If payment is made by EFT, the TSA may, at its option, also forward the associated payment information by electronic transfer. As used in this clause, the term "EFT" refers to the funds transfer and may also include the information transfer.

(1) In the event the TSA is unable to release one or more payments by EFT, the Contractor agrees to either:

(i) Accept payment by check or some other mutually agreeable method of payment; or

(ii) Request the TSA to extend the payment due date until such time as the TSA can make payment by EFT (but see paragraph (d) of this clause).

(b) Mandatory submission of Contractor's EFT information.

(1) The Contractor is required, as a condition to any payment under this contract, to provide the Central Contractor Registration (CCR) database with the information required in the CCR to make payment by EFT. The Contractor may register to the CCR online at www.ccr.gov, or call the CCR Assistance Center toll free at (888)-227-2423 and request the necessary registration forms. The Contractor must have a DUNS number to begin registration. To obtain a DUNS number, call Dun & Bradstreet, Inc. at (800) 234-3867. In the event that the EFT information changes, the Contractor shall be responsible for providing the updated information to the CCR database.

(2) If the Contractor has identified multiple payment receiving points (i.e., more than one remittance address and/or EFT information set) in the CCR database, and the Contractor has not notified the TSA of the payment receiving point applicable to this contract, the TSA shall make payment to the first payment receiving point (EFT information set or remittance address as applicable) listed in the CCR database.

(c) Mechanisms for EFT payment. The TSA may make payment by EFT through either an Automated Clearing House (ACH) subject to the banking laws of the United States or the Federal Reserve Wire Transfer System at the TSA's option. The rules governing Federal payments through the ACH are contained in 31 CFR part 210.

(d) Suspension of payment.

(1) Notwithstanding the provisions of any other clause of this contract, the TSA is not required to make any payment under this contract until after the correct EFT payment information from the Contractor has been provided to the CCR database. No invoice or contract financing request shall be deemed to be valid, as defined by the Prompt Payment Act, until correct EFT information is received into the CCR database.

(2) Changes made to an existing record in the CCR database will become effective not later than the 30th day after receipt in the CCR database. However, the Contractor may request that no further payments be made until the changed EFT information is implemented into the CCR database. If such suspension would result in a late payment under the Prompt Payment clause of this contract, the Contractor's request for suspension shall extend the due date for payment by the number of days of the suspension.

(e) Contractor EFT arrangements. The Contractor shall designate a single financial agent capable of receiving and processing the electronic funds transfer using the EFT methods described in paragraph (c) of this clause. The Contractor shall pay all fees and charges for receipt and processing of transfers.

(f) Liability for uncompleted or erroneous transfers.

(1) If an uncompleted or erroneous transfer occurs because the TSA failed to use the Contractor-provided EFT information in the CCR database in the correct manner, the TSA remains responsible for

(i) making a correct payment,

(ii) paying any prompt payment penalty due, and

(iii) recovering any erroneously directed funds.

(2) If an uncompleted or erroneous transfer occurs because Contractor-provided EFT information in the CCR database was incorrect, or was revised within 30 days at the time of TSA release of the EFT payment transaction instruction to the Federal Reserve System, and:

(i) If the funds are no longer under the control of the payment office, the TSA is deemed to have made payment and the Contractor is responsible for recovery of any erroneously directed funds; or

(ii) If the funds remain under the control of the payment office, the TSA retains the right to either make payment by mail or suspend the payment in accordance with paragraph (d) of this clause.

(g) EFT and prompt payment.

(1) A payment shall be deemed to have been made in a timely manner in accordance with the Prompt Payment clause of this contract if, in the EFT payment transaction instruction given to the Federal Reserve System, the date specified for settlement of the payment is on or before the prompt payment due date, provided the specified payment date is a valid date under the rules of the Federal Reserve System.

(2) When payment cannot be made by EFT because of incorrect EFT information provided by the Contractor to the CCR database, no interest penalty is due after the date of the uncompleted or erroneous payment transaction, provided that notice of the defective EFT information is issued to the Contractor within 7 days after the TSA is notified of the defective EFT information.

(h) EFT and assignment of claims. If the Contractor assigns the proceeds of this contract as provided for in the Assignment of Claims clause of this contract, the Contractor shall require as a condition of any such assignment, that the assignee shall register in the CCR database and shall be paid by EFT in accordance with the terms of this clause. In all respects, the requirements of this clause shall apply to the assignee as if it were the Contractor. EFT information, which shows the ultimate recipient of the transfer to be other than the Contractor, in the absence of a proper assignment of claims acceptable to the TSA, is incorrect EFT information within the meaning of paragraph (d) of this clause.

(i) Liability for change of EFT information by financial agent. The Contractor agrees that the Contractor's financial agent may notify the TSA of a change to the routing transit number, Contractor account number, or account type. The TSA shall use the changed data in accordance with paragraph (d)(2) of this clause. The Contractor agrees that the information provided by the agent is deemed to be correct information as if it were provided by the Contractor. The Contractor agrees that the agent's notice of changed EFT data is deemed to be a request by the Contractor in accordance with paragraph (d)(2) that no further payments be made until the changed EFT information is implemented by the payment office. The TSA is not liable for errors resulting from changes to EFT information made by the Contractor's financial agent.

  - Contract Disputes

(a)  All contract disputes arising under or related to this contract shall be resolved through the Transportation Security Administration (TSA) dispute resolution system at the TSA Office of Dispute Resolution for Acquisition (ODRA) and shall be governed by the procedures set forth in 14 C.F.R. Parts 14 and 17, which are hereby incorporated by reference. Judicial review, where available, will be in accordance with 49 U.S.C. 46110 and shall apply only to final agency decisions. A contractor may seek review of a final TSA decision only after its administrative remedies have been exhausted.

(b) The filing of a contract dispute with the ODRA may be accomplished by mail, overnight delivery, hand delivery, or by facsimile. A contract dispute is considered filed on the date it is received by the ODRA.

(c) Contract disputes are to be in writing and shall contain:

(1) The contractor's name, address, telephone and fax numbers and the name, address, telephone and fax numbers of the contractor's legal representative(s) (if any) for the contract dispute;

(2) The contract number and the name of the Contracting Officer;

(3) A detailed chronological statement of the facts and of the legal grounds for the contractor's positions regarding each element or count of the contract dispute (i.e., broken down by individual claim item), citing to relevant contract provisions and documents and attaching copies of those provisions and documents;

(4) All information establishing that the contract dispute was timely filed;

(5) A request for a specific remedy, and if a monetary remedy is requested, a sum certain must be specified and pertinent cost information and documentation (e.g., invoices and cancelled checks) attached, broken down by individual claim item and summarized; and

(6) The signature of a duly authorized representative of the initiating party.

(d) Contract disputes shall be filed at the following address:

(1)	Office of Dispute Resolution, AGC-70

Federal Aviation Administration

800 Independence Avenue S.W. Room 323

Washington, DC 20591

Telephone: (202) 267-3290, Facsimile: (202) 267-3720

(2) Other addresses as specified in 14 CFR Part 17.

(e) A contract dispute against the TSA shall be filed with the ODRA within two (2) years of the accrual of the contract claim involved. A contract dispute by the TSA against a contractor (excluding contract disputes alleging warranty issues, fraud or latent defects) likewise shall be filed within two (2) years after the accrual of the contract claim. If an underlying contract entered into prior to the effective date of this part provides for time limitations for filing of contract disputes with the ODRA which differ from the aforesaid two (2) year period, the limitation periods in the contract shall control over the limitation period of this section. In no event will either party be permitted to file with the ODRA a contract dispute seeking an equitable adjustment or other damages after the contractor has accepted final contract payment, with the exception of TSA claims related to warranty issues, gross mistakes amounting to fraud or latent defects. TSA claims against the contractor based on warranty issues must be filed within the time specified under applicable contract warranty provisions. Any TSA claims against the contractor based on gross mistakes amounting to fraud or latent defects shall be filed with the ODRA within two (2) years of the date on which the TSA knew or should have known of the presence of the fraud or latent defect.

(f) A party shall serve a copy of the contract dispute upon the other party, by means reasonably calculated to be received on the same day as the filing is to be received by the ODRA.

(g) After filing the contract dispute, the contractor should seek informal resolution with the Contracting Officer.

(h) The TSA requires continued performance with respect to contract disputes arising under this contract, in accordance with the provisions of the contract, pending a final TSA decision.

(i) The TSA will pay interest on the amount found due and unpaid from (1) the date the Contracting Officer receives the contract dispute, or (2) the date payment otherwise would be due, if that date is later, until the date of payment. Simple interest on contract disputes shall be paid at the rate fixed by the Secretary of the Treasury that is applicable on the date the Contracting Officer receives the contract dispute and then at the rate applicable for each 6-month period as fixed by the Treasury Secretary until payment is made.

(j) Additional information and guidance about the ODRA dispute resolution process for contract disputes can be found on the ODRA Website at http://www.tsa.gov.

(End of clause)

  - Protests

    - Task Order Protests

In accordance with FAR Part 16.505(a)(9), and as noted in the EAGLE June 2006 Ordering Guide, no protest is authorized in connection with the issuance, or proposed issuance, of a task order under the EAGLE contract.  Exception to this is on the grounds that the order increases scope, period, or maximum value of the EAGLE contract.  The following TSA clauses will apply to any protest filed.

    - Protests

AS A CONDITION OF SUBMITTING AN OFFER OR RESPONSE TO THIS RFI/RFP (OR OTHER SOLICITATION, IF APPROPRIATE), THE OFFEROR OR POTENTIAL OFFEROR AGREES TO BE BOUND BY THE FOLLOWING PROVISIONS RELATING TO PROTESTS:

(a) Protests concerning Transportation Security Administration’s (TSA) Request For Information/Request For Proposals (RFI/RFPs) or awards of contracts shall be resolved through the dispute resolution system at the FAA Office of Dispute Resolution for Acquisition (ODRA), and shall be governed by the procedures set forth in 14 C.F.R. Parts 14 and 17, which are hereby incorporated by reference. Judicial review, where available, will be in accordance with 49 U.S.C. 46110 and shall apply only to final agency decisions. A protestor may seek review of a final TSA decision only after its administrative remedies have been exhausted.

(b) Offerors initially should attempt to resolve any issues concerning potential protests with the Contracting Officer. The Contracting Officer should make reasonable efforts to answer questions promptly and completely, and, where possible, to resolve concerns or controversies. The protest time limitations, however, will not be extended by attempts to resolve a potential protest with the Contracting Officer.

(c) The filing of a protest with the ODRA may be accomplished by mail, overnight delivery, hand delivery, or by facsimile. A protest is considered filed on the date it is received by the ODRA.

(d) Only an interested party may file a protest. An interested party is one whose direct economic interest has been or would be affected by the award or failure to award a TSA contract. Proposed subcontractors are not "interested parties" within this definition.

(e) A written protest must be filed with the ODRA within the times set forth below, or the protest shall be dismissed as untimely:

(1) Protests based upon alleged improprieties in a solicitation or a RFI/RFP that are apparent prior to bid opening or the time set for receipt of initial proposals shall be filed prior to bid opening or the time set for the receipt of initial proposals.

(2) In procurements where proposals are requested, alleged improprieties that do not exist in the initial solicitation, but which are subsequently incorporated into the solicitation, must be protested not later than the next closing time for receipt of proposals following the incorporation.

(3) For protests other than those related to alleged solicitation improprieties, the protest must be filed on the later of the following two dates:

(i) Not later than seven (7) business days after the date the protester knew or should have known of the grounds for the protest; or

(ii) If the protester has requested a post-award debriefing from the TSA Integrated Business Team, not later than five (5) business days after the date on which the Business Team holds that debriefing.

(f) Protests shall be filed at:

(1) 	Office of Dispute Resolution, AGC-70

Federal Aviation Administration

800 Independence Avenue S.W. Room 323

Washington, DC 20591

Telephone: (202) 267-3290, Facsimile: (202) 267-3720

(2) 	Other address as specified in 14 CFR Part 17.

(g) At the same time as filing the protest with the ODRA, the protester shall serve a copy of the protest on the Contracting Officer and any other official designated in the RFI/RFP for receipt of protests by means reasonably calculated to be received by the Contracting Officer on the same day as it is to be received by the ODRA. The protest shall include a signed statement from the protester, certifying to the ODRA the manner of service, date, and time when a copy of the protest was served on the Contracting Officer and other designated official(s).

(h) Additional information and guidance about the ODRA dispute resolution process for protests can be found on the ODRA Website at http://www.faa.gov.

    - Protests After Award

(a) Upon receipt of a notice that a protest has been filed with the FAA Office of Dispute Resolution for Acquisition (ODRA), or a determination that a protest is likely, the (Undersecretary or his designee may instruct the Contracting Officer) to direct the Contractor to stop performance of the work called for by this contract. The order to the Contractor shall be in writing, and shall be specifically identified as a stop-work order issued under this clause. Upon receipt of the order, the Contractor shall immediately comply with its terms and take all reasonable steps to minimize the incurrence of costs allocable to the work covered by the order during the period of work stoppage. Upon receipt of the final decision or other resolution of the protest, the Contracting Officer shall either--

(1) Cancel the stop-work order; or

(2) For other than cost-reimbursement contracts, terminate the work covered by the order as provided in the "Default" or the "Termination for Convenience of the Government" clause(s) of this contract; or

(3) For cost-reimbursement contracts, terminate the work covered by the order as provided in the "Termination" clause of this contract.

(b) If a stop-work order issued under this clause is canceled either before or after the final resolution of the protest, the Contractor shall resume work. The Contracting Officer shall make for other than cost-reimbursement contracts, an equitable adjustment in the delivery schedule or contract price, or both; and for cost-reimbursement contracts, an equitable adjustment in the delivery schedule, the estimated cost, the fee, or a combination thereof, and in any other terms of the contract that may be affected; and the contract shall be modified, in writing, accordingly, if--

(1) The stop-work order results in an increase in the time required for, or in the Contractor's cost properly allocable to, the performance of any part of this contract; and

(2) The Contractor asserts its right to an adjustment within 30 days after the end of the period of work stoppage; provided, that if the Contracting Officer decides the facts justify the action, the Contracting Officer may receive and act upon a proposal submitted at any time before final payment under this contract.

(c) If a stop-work order is not canceled and the work covered by the order is terminated for the convenience of the Government, the Contracting Officer shall allow reasonable costs resulting from the stop-work order in arriving at the termination settlement.

(d) If a stop-work order is not canceled and the work covered by the order is terminated for default, the Contracting Officer shall allow, by equitable adjustment or otherwise, reasonable costs resulting from the stop-work order.

(e) The Government's rights to terminate this contract at any time are not affected by action taken under this clause.

(End of clause)

  - FAR 52.227-17 Rights in data – special works

(a) Definitions.

“Data,” as used in this clause, means recorded information regardless of form or the medium on which it may be recorded. The term includes technical data and computer software. The term does not include information incidental to contract administration, such as financial, administrative, cost or pricing or management information.

“Unlimited rights,” as used in this clause, means the right of the Government to use, disclose, reproduce, prepare derivative works, distribute copies to the public, and perform publicly and display publicly, in any manner and for any purpose whatsoever, and to have or permit others to do so.

(b) Allocation of Rights.

(1) The Government shall have --

(i) Unlimited rights in all data delivered under this contract, and in all data first produced in the performance of this contract, except as provided in paragraph (c) of this clause for copyright.

(ii) The right to limit exercise of claim to copyright in data first produced in the performance of this contract, and to obtain assignment of copyright in such data, in accordance with subparagraph (c)(1) of this clause.

(iii) The right to limit the release and use of certain data in accordance with paragraph (d) of this clause.

(2) The Contractor shall have, to the extent permission is granted in accordance with subparagraph (c)(1) of this clause, the right to establish claim to copyright subsisting in data first produced in the performance of this contract.

(c) Copyright --

(1) Data first produced in the performance of this contract.

(i) The Contractor agrees not to assert, establish, or authorize others to assert or establish, any claim to copyright subsisting in any data first produced in the performance of this contract without prior written permission of the Contracting Officer. When claim to copyright is made, the Contractor shall affix the appropriate copyright notice of 17 U.S.C. 401 or 402 and acknowledgment of Government sponsorship (including contract number) to such data when delivered to the Government, as well as when the data are published or deposited for registration as a published work in the U.S. Copyright Office. The Contractor grants to the Government, and others acting on its behalf, a paid-up nonexclusive, irrevocable, worldwide license for all such data to reproduce, prepare derivative works, distribute copies to the public, and perform publicly and display publicly, by or on behalf of the Government.

(ii) If the Government desires to obtain copyright in data first produced in the performance of this contract and permission has not been granted as set forth in subdivision (c)(1)(i) of this clause, the Contracting Officer may direct the Contractor to establish, or authorize the establishment of, claim to copyright in such data and to assign, or obtain the assignment of, such copyright to the Government or its designated assignee.

(2) Data not first produced in the performance of this contract. The Contractor shall not, without prior written permission of the Contracting Officer, incorporate in data delivered under this contract any data not first produced in the performance of this contract and which contain the copyright notice of 17 U.S.C. 401 or 402, unless the Contractor identifies such data and grants to the Government, or acquires on its behalf, a license of the same scope as set forth in subparagraph (c)(1) of this clause.

(d) Release and use restrictions. Except as otherwise specifically provided for in this contract, the Contractor shall not use for purposes other than the performance of this contract, nor shall the Contractor release, reproduce, distribute, or publish any data first produced in the performance of this contract, nor authorize others to do so, without written permission of the Contracting Officer.

(e) Indemnity. The Contractor shall indemnify the Government and its officers, agents, and employees acting for the Government against any liability, including costs and expenses, incurred as the result of the violation of trade secrets, copyrights, or right of privacy or publicity, arising out of the creation, delivery, publication, or use of any data furnished under this contract; or any libelous or other unlawful matter contained in such data. The provisions of this paragraph do not apply unless the Government provides notice to the Contractor as soon as practicable of any claim or suit, affords the Contractor an opportunity under applicable laws, rules, or regulations to participate in the defense thereof, and obtains the Contractor’s consent to the settlement of any suit or claim other than as required by final decree of a court of competent jurisdiction; nor do these provisions apply to material furnished to the Contractor by the Government and incorporated in data to which this clause applies.

(End of Clause)

  - TSAAMS 3.2.5-1 Officials Not to Benefit (February 2003)

No member of or delegate to Congress, or resident commissioner, shall be admitted to any share or part of this contract, or to any benefit arising from it. However, this clause does not apply to this contract to the extent that this contract is made with a corporation for the corporation's general benefit.

(End of clause)

  - TSAAMS 3.2.5-5 Anti-Kickback Procedures (February 2003)

(a) Definitions.

(1) “Kickback,” as used in this clause, means any money, fee, commission, credit, gift, gratuity, thing of value, or compensation of any kind which is provided, directly or indirectly, to any prime Contractor, prime Contractor employee, subcontractor, or subcontractor employee for the purpose of improperly obtaining or rewarding favorable treatment in connection with a prime contract or in connection with a subcontract relating to a prime contract.

(2) “Person,” as used in this clause, means a corporation, partnership, business association of any kind, trust, joint-stock company, or individual.

(3) “Prime contract,” as used in this clause, means a contract or contractual action entered into by the United States for the purpose of obtaining supplies, materials, equipment, or services of any kind.

(4) “Prime Contractor,” as used in this clause, means a person who has entered into a prime contract with the United States.

(5) “Prime Contractor employee,” as used in this clause, means any officer, partner, employee, or agent of a prime Contractor.

(6) “Subcontract,” as used in this clause, means a contract or contractual action entered into by a prime Contractor or subcontractor for the purpose of obtaining supplies, materials, equipment, or services of any kind under a prime contract.

(7) “Subcontractor,” as used in this clause, (1) means any person, other than the prime Contractor, who offers to furnish or furnishes any supplies, materials, equipment, or services of any kind under a prime contract or a subcontract entered into in connection with such prime contract and (2) includes any person who offers to furnish or furnishes general supplies to the prime Contractor or a higher tier subcontractor.

(8) “Subcontractor employee,” as used in this clause, means any officer, partner, employee, or agent of a subcontractor.

(b) The contractor warrants that it has not and will not be:

(1) Providing or attempting to provide or offering to provide any kickback;

(2) Soliciting, accepting, or attempting to accept any kickback; or

(3) Including, directly or indirectly, the amount of any kickback in the contract price charged by a prime Contractor to the United States or in the contract price charged by a subcontractor to a prime Contractor or higher tier subcontractor.

(c) (1) The Contractor shall have in place and follow reasonable procedures designed to prevent and detect possible violations described in paragraph (b) of this clause in its own operations and direct business relationships.

(2) When the Contractor has reasonable grounds to believe that a violation described in paragraph (b) of this clause may have occurred, the Contractor shall promptly report in writing the possible violation. Such reports shall be made to the Inspector General of the Department of Transportation or the Department of Justice.

(3) The Contractor shall cooperate fully with any Federal agency investigating a possible violation described in paragraph (b) of this clause.

(4) The Contracting Officer may

(i) offset the amount of the kickback against any moneys owed by the United States under the prime contract and/or

(ii) direct that the Prime Contractor withhold from sums owed a subcontractor under the prime contract the amount of the kickback. The Contracting Officer may order that moneys withheld under subdivision (c)(4)(ii) of this clause be paid over to the Government unless the Government has already offset those moneys under subdivision (c)(4)(i) of this clause. In either case, the Prime Contractor shall notify the Contracting Officer when the moneys are withheld. (5) The Contractor agrees to incorporate the substance of this clause, including subparagraph (c)

(5) but excepting subparagraph (c)(1), in all subcontracts under this contract.

  - TSAAMS 3.2.2.3-3 Affiliated Offerors (July 2004)

(a) Business concerns are affiliates of each other when, either directly or indirectly,

(1) one concern controls or has the power to control the other, or

(2) a third party controls or has the power to control both.

(b) Each Offeror shall submit with its offer an affidavit stating that it has no affiliates, or containing the

following information:

(1) The names and addresses of all affiliates of the Offeror.

(2) The names and addresses of all persons and concerns exercising control or ownership of the Offeror

and any or all of its affiliates, and whether they exercise such control or ownership as common officers,

directors, stockholders holding controlling interest or otherwise.

(End of provision)

  - Special Notes

The Transportation Security Administration (TSA) is exempt from sales tax and does not have to file a Tax Exemption form since the Commonwealth of Virginia does not require any form or filing to achieve tax exempt status.  TSA’s FEIN = 800038533

Payment via Electronic Funds Transfer (EFT) for each task will occur upon final acceptance of each deliverable and submission of a proper invoice.  Payment via EFT for any ongoing technical assistance will occur on a monthly basis as incurred and upon submission of a proper invoice with acceptable evidence of hours worked.  Offerors are advised that the Government, upon award of a TO, requires submittal of invoices and employees timesheets for a month’s worth of service.  Contractor shall not submit invoices for services provided for less than a month’s period unless the contract is terminated or ends earlier than a 30 day time period.

Submittal of a proposal constitutes concurrence to abide by the referenced clauses for the resolution of any disputes.

  - Incorporation of Clauses by Reference

The following TSA Acquisition Management System (TSA AMS) clauses are hereby incorporated by reference with full effect:

- 3.2.2.3-76 Protecting the Government’s Interest when Subcontracting with Contractor’s Debarred, Suspended or Proposed for Debarment (February 2003)

- 3.2.5-3 Gratuities or Gifts (February 2003)

- 3.2.5-7 Disclosure Regarding Payments to Influence Certain Federal Transactions (February 2003)

- 3.2.5-8 Whistleblower Protection for Contractor Employees (February 2003)

- 3.3.2-1 TSA Cost Principles (February 2003)

- 3.6.2-5 Prohibition of Segregated Facilities (February 2003)

- 3.6.2-6 Previous Contracts and Compliance Reports (February 2003)

- 3.6.2-13 Affirmative Action for Workers with Disabilities (February 2003)

- 3.6.4-2 Buy American Act-Supplies (February 2003)

- The following FAR clauses are hereby incorporated by reference with full effect:

- 52.227-17 Rights in data – special works

- 52.246-17 Warranty of Supplies of a Noncomplex Nature

- 52.246-18 Warranty of Supplies of a Complex Nature

- 52.246-19 Warranty of Systems and Equipment Under Performance Specifications or Design Criteria

- 52.246-20 Warranty of Services

- Representations, Certifications and Other Statements of Offerors

  - General

    - Policy

It is the policy of the Transportation Security Administration to have offerors complete annual representations and certifications via the Online Representations and Certifications Application.  Instructions for accessing ORCA and completing standard representations and certifications via ORCA are contained in the provisions below.

    - ORCA and TSA Representations

In addition to the standard representations and certifications completed in ORCA, TSA requires the completion of additional representations and certifications as part of a response to a solicitation.  Those representations and certifications are provided in full text below.  Offerors must complete both the ORCA and the TSA representations and certifications as part of their response to this solicitation.

  - Instructions For Accessing and Using ORCA

    - Annual Electronic Representations and Certifications

Offerors shall complete electronic annual representations and certifications at http://orca.bpn.gov in conjunction with required registration in the Central Contractor Registration (CCR) database.

    - Representations and Certifications Updates

Offerors shall update the representations and certifications submitted to ORCA as necessary, but at least annually, to ensure they are kept current, accurate, and complete. The representations and certifications are effective until one year from date of submission or update to ORCA.

    - ORCA Registration

To register with ORCA offerors must first register with the “Central Contractor Registration” (CCR) and acquire a “Data Universal Numbering System” (DUNS) number and a Marketing Partner Identification Number (MPIN).  These items may be completed at http://www.ccr.gov.

    - DUNS Number

The (DUNS) number is a unique nine character identification number provided by the commercial company Dun & Bradstreet (D&B).  Offerors should call D&B at 866-705-5711 if they do not have a DUNS number. The process to request a DUNS number takes about 10 minutes and is free of charge.  Once an Offeror has acquired a DUNS number they can then register with CCR.

    - Marketing Partner Identification Number (MPIN)

The Marketing Partner Identification Number (MPIN) is a 9-digit code containing at least one alpha character and one number (no special characters or spaces). The MPIN is created by the Offeror in the Offeror’s CCR record and acts as a password for other various government systems. The MPIN is the last data field in the “Points of Contact” section of the registration.  After an Offeror has entered the new MPIN in CCR, it will become active in ORCA when the CCR registration is activated.

(End of Provision)

  - Affirmation of Completed Representations and Certifications in ORCA

The Offeror affirms, by submission of this offer, that it has completed the annual representations and certifications electronically via the Online Representations and Certifications Application (ORCA) website at http://orca.bpn.gov. After reviewing the ORCA database information, the Offeror verifies by submission of the offer that the representations and certifications currently posted electronically have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference.

(End of Provision)

  - Disclosure of Conflicts of Interest (TSA 3.1.7.5)(FEB 2003)

    - Policy

It is the Transportation Security Administration (TSA) policy to award contracts to only those offerors whose objectivity is not impaired because of any related past, present, or planned interest, financial or otherwise, in organizations regulated by TSA or in organizations whose interests may be substantially affected by Agency activities. Based on this policy:

    - Conflict of Interest Statement

The Offeror shall provide a statement in its proposal which describes in a concise manner all past, present or planned organizational, financial, contractual or other interest(s) with an organization regulated by TSA, or with an organization whose interests may be substantially affected by Agency activities, and which is related to the work under this solicitation. The interest(s) described shall include those of the Offeror, its affiliates, proposed consultants, proposed subcontractors and key personnel of any of the above. Past interest shall be limited to within one year of the date of the Offeror’s technical proposal. Key personnel shall include any person owning more than 20% interest in the Offeror, and the Offeror’s corporate officers, its senior managers and any employee who is responsible for making a decision or taking an action on this contract where the decision or action can have an economic or other impact on the interests of a regulated or affected organization.

    - Contract Performance in Conflict of Interest Situations

The Offeror shall describe in detail why it believes, in light of the interest(s) identified in (a) above, that performance of the proposed contract can be accomplished in an impartial and objective manner.

    - Certification of Absence of Conflict of Interest

In the absence of any relevant interest identified in the Conflict of Interest Statement, the Offeror shall submit in its proposal a statement certifying that to its best knowledge and belief no affiliation exists relevant to possible conflicts of interest. The Offeror must obtain the same information from potential subcontractors prior to award of a subcontract.

    - Contracting Officer Review

The Contracting Officer will review the statement submitted and may require additional relevant information from the Offeror. All such information, and any other relevant information known to TSA, will be used to determine whether an award to the Offeror may create a conflict of interest. If any such conflict of interest is found to exist, the Contracting Officer may:

- Disqualify the Offeror, or

- Determine that it is otherwise in the best interest of the United States to contract with the Offeror and include appropriate provisions to mitigate or avoid such conflict in the contract awarded.

    - Refusal to Certify, Misrepresentations, Discovery of Conflict of Interest

The refusal to provide the disclosure or representation, or any additional information required, may result in disqualification of the Offeror for award. If non-disclosure or misrepresentation is discovered after award, the resulting contract may be terminated. If after award the Contractor discovers a conflict of interest with respect to the contract awarded as a result of this solicitation, which could not reasonably have been known prior to award, an immediate and full disclosure shall be made in writing to the Contracting Officer. The disclosure shall include a full description of the conflict, a description of the action the Contractor has taken, or proposes to take, to avoid or mitigate such conflict. The Contracting Officer may, however, terminate the contract for convenience if he or she deems that termination is in the best interest of the Government.

(End of provision)

  - Minimum Offer Acceptance Period (TSA 3.2.2.3.2)(Feb 2003)

    - Acceptance Period

“Acceptance period,” as used in this provision, means the number of calendar days available to the Government for awarding a contract from the date specified in this RFP for receipt of offers.

    - Supersession of Acceptance Period Language

This provision supersedes any language pertaining to the acceptance period that may appear elsewhere in this RFP/RFS.

    - Minimum Acceptance Period

The Government requires a minimum acceptance period of 180 calendar days

    - Specification of Longer Acceptance Period

In the space provided immediately below, offerors may specify a longer acceptance period than the Government's minimum requirement. The Offeror allows the following acceptance period: _____ calendar days.

    - Acceptance Periods Less Than Government Minimum

An offer allowing less than the Government's minimum acceptance period may be rejected.

    - Acceptance Agreement

The Offeror agrees to execute all that it has undertaken to do, in compliance with its offer, if that offer is accepted in writing within:

- the acceptance period stated in the “Minimum Acceptance Period” section of this clause or

- any longer acceptance period stated in the “Specification of Longer Acceptance Period” of this clause.

(End of provision)

  - TYPE OF BUSINESS ORGANIZATION (TSA 3.2.2.3.10)(FEB 2003)

The Offeror, by checking the applicable box, represents that--

(a) It operates as [ ] a corporation incorporated under the laws of the State of ____________________ , [ ] an individual, [ ] a partnership, [ ] a nonprofit organization, or [ ] a joint venture.

(b) If the Offeror or quoter is a foreign entity, it operates as [ ] individual, [ ] a partnership, [ ] a nonprofit organization, [ ] a joint venture, or [ ] a corporation, registered for business in _____________________________________________ .  (country)

(End of provision)

  - AUTHORIZED NEGOTIATORS (TSA 3.2.2.3.15)(FEB 2003)

The Offeror represents that the following persons are authorized to negotiate on its behalf with the Government in connection with this submittal:

Name:  ________________________________________________

Title:    ________________________________________________

Phone Number    _________________________________________

- Instructions to Offerors

Offerors shall demonstrate their expertise and understanding of the requirement by submitting a written proposal based on their EAGLE contract.  Offerors shall submit proposals in two (2) Volumes: Volume 1 – Technical and Business; and Volume 2 – Cost/Price.

Important:  This is a Request for Proposal.  This request does not commit the Government to pay any costs incurred in the preparation of the submission of any response to this request for proposal or to the contractor for supplies or service.

Do not include marketing brochures, company procedure manuals, handbooks or guides, or other information that is not specifically required by the IDIQ/RFP.  This material will not be evaluated and will be disregarded.

Offers must contain comprehensive, concise, and factual information, and complete and substantiated data.  General statements that the Offeror understands the requirements of the work to be performed or simple rephrasing or restating the Government's requirements will not be considerate adequate.  Similarly, submittals containing omissions or incomplete responses to the requirements of this RFP, or that merely paraphrase the description/specifications/PWS, or Attachments of this RFP, or that use non-specific phrases such as "in accordance with standard procedures" or "well-known techniques" will also be considered inadequate.  Deficiencies of this kind will render the Offeror non-responsive and may be cause for rejection of the Offer.

The Contracting Officer will evaluate proposals for responsiveness and completeness, making sure that each Offeror provided the information required by this RFP.  A proposal which does not conform to the technical requirements of this RFP, or does not contain sufficient information to be evaluated will be determined unacceptable and not evaluated further.  The Contracting Officer will then notify the Offeror that its proposal was determined to be unacceptable.

  - VOLUME 1 – Business and Technical Approach Volume

Please submit a written response that demonstrates your technical capability and understanding of the requirement as well as your ability to successfully complete the effort as stated in this RFP.  All MS Word documents must be provided in standard 8½ by 11” format, using twelve (12) point or larger font.

Figure 1 Volume 1 Contents

    - Business Approach Response Instructions

For the Task Order, vendors must submit a response of not more than five pages; the response must address, at a minimum, the following:

- Understanding and support of TSA Vision for strategically transforming its application development capabilities, as evidenced by:

  - Clear anecdotal descriptions of similar strategic transformation results in other organizations

  - Prior involvement in strategic analysis supporting transformational efforts

  - Qualifications, credentials, and certifications of the Offeror’s strategic management team

  - Familiarity with strategic analysis, strategic frameworks, and strategic roadmaps for guiding organizations and influencing progress toward a vision end state.

- TSA Engagement Management Approach – This includes:

  - Senior Management involvement

  - Team leadership

  - Engagement succession planning

- Delivery Capabilities – These includes:

  - Organizational Capacity

  - Facilities

  - Staffing

  - Surge Capability

  - Reach-back

  - Knowledge base

  - Team Integration

- Domain Knowledge – This includes:

  - Transportation Industry Domain

  - Government Transportation Domain

  - TSA Transportation Domain

  - TSA Transportation Verticals

    - Technical Response Instructions

For each work package vendors must submit the following:

- A technical response document of not more than five pages that must describe:

  - Technical method(s) to be used to produce the deliverables and work products contained in the work package

  - Innovative approaches that will be used to accomplish the work package, including the following:

    - Innovative solutions developed by your firm

    - Circumstances leading to the need to create an innovative solution

    - Benefits realized by your client due to your innovative efforts (e.g., cost reduction, reduced cycle time, ease of deployment, customer usability, reusability, time-to-market, architectural improvement, etc.)

  - Specific experience that is:

    - Relevant – Experience information is relevant in size, scope and complexity, based on the types of work required to deliver the work package;

    - Current – Experience information describes work that was completed within the prior three years, and reflects your latest approaches, methodologies, and technologies ;

    - Demonstrates Coverage – Experience information spans the entire scope of deliverables described in the work package

- A Deliverable and Labor Resources Microsoft Excel spreadsheet (created from the template provided in the Submission Format section of these instructions):

  - Proposing (a) labor categories for each work product, and (b) level of effort for each instance of the proposed labor categories at the work product level

  - Proposing any ODCs in the separate tab (such as proposed tools, etc.) that affect technical aspects of the work package

  - NOTE: This Deliverable and Labor Resources Microsoft Excel spreadsheet is a different requirement from the spreadsheet required for the Cost/Price Volume; this spreadsheet will be used in the technical evaluation.

- For work packages in Work Order 1 (Attachment 6) only, a Data Item Description (DID) using the template and instructions provided in the RFP Attachment 2 for each deliverable.

  - The purpose of the DID is to enable the Government to make sure that deliverables meet the Government’s goals and objectives.   DIDs should be concise and contain only the minimum level of detail needed to describe the deliverable and enable the Government to measure its quality and acceptability.

  - VOLUME 2 – Cost/Price

No page restriction.

    - General Information (Section 1)

Within the Pricing Volume, include the following information in Section 1:

- Data Universal Numbering System (DUNS) Number

- Federal Tax ID Number

- EAGLE contract number and expiration date

- Business Address

- Telephone Number

- Facsimile Number

- Point of Contact details

- List of Proposed Subcontractors (include subcontractor addresses)

    - Labor Rates (Section 2)

Offerors shall submit a “labor menu” table of EAGLE labor categories and corresponding labor rates to complete the work described herein (Government site rates and contractor site rates should be included). Offerors shall also include proposed mark up percentages for ODCs following guidance in the EAGLE contract.  Five separate tables (Microsoft Excel) shall be submitted, one for each year of the contract.

Submit a table using the template provided in Section 10.3.2.1.  This table must include Labor Categories with rates for Offeror site and Government site for each year of the five years in the contract period.

NOTE: Offerors are encouraged to propose their most discounted rates for the type of work to be performed.

In addition, submit any information reasonably required to explain your proposal, including the following:

- A statement as to whether the rates proposed are those currently approved under the EAGLE contract or if the rates proposed are discounted

- An electronic copy of the price proposal in Microsoft Excel format to trace the cost flow and accumulation by CLIN and summary of CLINs to the total proposed amount as described above

- Any assumptions made as part of your proposal and any exceptions taken

    - Work Order 1 Proposed Prices (Section 3)

Offerors shall submit a Microsoft Excel spreadsheet using the template provided in Section 10.3.2.2.

    - Small Business Subcontracting Plan (Large Business Offerors Only) (Section 4)

In accordance with FAR 52.219-9, Small Business Subcontracting Plan, Large Business Offerors must submit a Small Business Subcontracting Plan with their price proposal, in accordance with and using the format identified in FAR 52.219-9, Small Business Subcontracting Plan.  TSA has set a minimum goal of 40% participation by small businesses, 14.5% participation by small disadvantaged businesses, 5% participation by women-owned small businesses, 3% participation by HUBZone and 3% participation by service-disabled veteran-owned small business.   Subcontracting plans are subject to negotiation and/or rejection if goals are considered inadequate.

    - Organizational Conflicts of Interest (Section 5)

In this section, Offerors are required to submit an OCI statement for all firms included in their proposal.  Such submittals shall be in accordance with section 9.4, Disclosure of Conflicts of Interest (TSA 3.1.7.5)(FEB 2003).  Failure to submit accurate and complete OCI statements may result in the Offeror’s proposal being disqualified for further consideration.

  - Submission Format

Offerors must submit proposals electronically via e-mail in two separate proposal volumes .  Make sure that both volumes are labeled with the nomenclature RFP HSTS03-07-R-CIO209.  Due to TSA restrictions on the size of email, make sure all emails submitted are less than 5MB.  If the proposal exceeds 5MB, please divide into multiple emails and include in the subject line the solicitation number and # of # emails.  Any electronic submission determined to contain an electronic virus will be deleted and not viewed or accepted for consideration under this solicitation.

Proposals should be forwarded electronically to the following email address:

OASIS@TSA.gov

    - Technical and Business Approach Volume 1 Format

This section contains a ZIP file with detailed instructions about the electronic organization of your Volume 1 response to the RFP.  The Government has pre-built an electronic proposal submission format.  This format was devised to facilitate rapid and "modular" proposal construction by Offerors and evaluation by the Government.  Offerors are required to submit their Volume 1 proposals in the structure prescribed by this file.

    - Price Volume 2 Format

The price volume shall comply with the following structure:

- Table of Contents

- Executive Summary

- Section 1: General Information

- Section 2: Labor Rates

- Section 3: Work Order Proposed Prices (using the provided Microsoft Excel template)

- Section 4: Small Business Subcontracting Plan (Large Businesses Only)

- Section 5: Disclosures of Organizational Conflicts of Interests

      - Labor Menu Proposed Rates

Use the following template when composing Section 2 of the Price Volume.

      - Work Order Proposed Prices Template

Use the following template when composing Section 3 of the Price Volume.

  - Submission of Questions

Questions concerning this solicitation shall be submitted by email to oasis@dhs.gov in the following format:

| # | Reference | Offeror Question |
| --- | --- | --- |
| 1 | (Example) Section 7, third paragraph, first sentence, Page 12 |  |
| 2 | General (if there is no specific RFQ reference) |  |

The deadline for receipt of questions is 5:00 p.m., June 22, 2007.

  - Communication with Offerors

Communications with potential Offerors may take place throughout the source selection process.

To ensure that Offerors fully understand the intent of the RFP, and the TSA's needs stated therein, AMS policy permits TSA to conduct discussions with specific Offerors only, with all Offerors, or with no Offerors, as circumstances warrant.  The TSA may therefore, hold one-on-one meetings with individual Offerors.  One-on-one communications may continue throughout the process, as required, at the TSA's discretion.  Communications with one Offeror may not necessitate communications with other Offerors.

Certain topics of communications may necessitate amendments to the RFP.  If this is the case, all competing Offerors will be advised of the changes and the Contracting Officer will establish a common cut-off date for any and all resulting Offeror revisions.

After the Offers have been received and reviewed by the Government, and discussions and negotiations have been completed with Offerors, the Offeror may be provided an opportunity to submit Offer revisions.

  - Notification To Offerors of Contractor Support of the Selection Process

(1) Offerors are advised that employees of the firms identified below may serve as Source Selection Organization members in the source selection process. These individuals will be authorized access to only those portions of proposal data and discussions that are necessary to enable them to perform their respective duties. Such firms are expressly prohibited from competing on the subject acquisition and from scoring or rating of proposals or recommending the selection of a source.

P3 Partners, LLC

3600 Dallas Highway, Suite 230, PMB 126

Marietta GA 30064

(2) In accomplishing their duties related to the source selection process, the aforementioned firms may require access to proprietary information contained in the offerors' proposals. Therefore, pursuant to FAR 9.505-4, these firms must execute an agreement with each Offeror that states that they will (1) protect the offerors’ information from unauthorized use or disclosure for as long as it remains proprietary and (2) refrain from using the information for any purpose other than that for which it was furnished. To expedite the evaluation process, each Offeror must contact the above companies to effect execution of such an agreement prior to submission of proposals. Each Offeror shall submit copies of the agreement with their proposal.

- Evaluation/Award Criteria

This is a best value award.  .  The Government intends to award a competitive contract to the Contractor whose proposal, conforming to the solicitation, represents the best value solution to TSA.  The Best Value Approach is a method of selecting the proposal that presents the best value to the Government, based on evaluation of each offer in the areas of Technical and Cost/Price.  The Source Selection Authority (SSA) may determine that a superior solution/approach merits a higher price, and therefore represents the best value to the Government.  The SSA, using sound business judgment, will base the selection decision on an integrated assessment of the proposal’s relative capability as measured against the evaluation factors identified in Section 11.1.

The Government may:

- Reject any or all submittals if such action is in the public interest;

- Accept other than the lowest price submittal; and,

- Waive informalities and minor irregularities in offers received.

The Government intends to evaluate the submittals and award a contract, either on initial submittals without communications, or on initial or subsequent submittals with communications.  In evaluating the submittals, the Government may conduct written or oral communications with specific Offerors only, with all Offerors, or with no Offerors, as circumstances warrant.  A submittal in response to this solicitation must contain the Offeror’s best terms from a technical and cost or price standpoint.

A written award or acceptance of offer mailed or otherwise furnished to the successful Offeror within the time for acceptance specified in the Offer shall result in a binding contract without further action by either party.  Before the Offer’s specified expiration time, the Government may accept an offer (or part of an Offer) in writing, whether or not there are communications after its receipt, unless a written notice of withdrawal is received before award.  Communications conducted after receipt of an Offer do not constitute a rejection or counteroffer by the Government.

The Government may disclose the following information in post-award debriefings to other Offerors:

- The Source Selection Authority’s decision;

- The Offeror’s evaluated standings relative to the successful Offeror(s); and

- A summary of the evaluation findings relating to the Offeror.

  - Evaluation Factors

The evaluation criteria for this award will be based on the following technical factors, listed in descending order of importance and with technical subfactors that are of equal importance.

    - Technical Factors

The Government will conduct a detailed evaluation of the Contractor’s approach and capability to meet the Government’s objectives against the following technical evaluation factors:

      - Factor I: Technical Approach:

(1)	Technical Method

(2)	Innovation

(3)	Experience

(4)	Technical Labor Mix

      - Factor II: Business Approach

(1)	Understanding and Support of TSA’s Vision

(2)	TSA Engagement Management Approach

(3)	Delivery Capabilities

(4)	Domain Knowledge

    - Cost/Price

    - Order of Importance

The Technical Approach Factor (Factor I) is more important than the Business Approach Factor (Factor II).

In performing the best value tradeoff analysis, all non-cost evaluation factors (Technical Factors I and II), when combined, are of paramount importance and will be considered to be significantly more important than price.  While the Technical Factors are more important than price, price will become increasingly important as proposal evaluation ratings for the technical factors approach equal.

  - Evaluation Criteria

    - Business Approach Factor

TSA will evaluate each Offeror’s approach to addressing fundamental business requirements for this effort.  The following subfactors are intended to provide the Government a macro view of each Offeror’s capability to manage and control a large program over a protracted period of time.  Responses to the following subfactors will enable the Government to differentiate among Offerors, and select the one best qualified to assist the Government in its long-term efforts to transform the TSA enterprise.  The Business Approach Factor will be evaluated at the Task Order level, but will apply to all future Work Orders issued under the Task Order.

      - Understanding and Support of TSA’s Vision

TSA’s goal is to create, through innovation, a transformed organization where IT services are delivered through state-of-the-art, service-enabled applications to:

- Prevent terrorist acts against the United States transportation network through sharing mission-critical information where and when it is needed, regardless of organizational boundary

- Effectively leverage existing information assets to address emerging mission requirements quickly

- Optimize return on all IT investments

The Government’s desired outcome is to transform the TSA organization so that resources are optimized and the mission is more efficiently and effectively accomplished.

        - Understanding and Support of TSA’s Vision Evaluation

TSA will assess the Offeror’s understanding of TSA’s vision based on the Offeror’s:

- Clear anecdotal evidence of similar results in other organizations

- Prior involvement in strategic analysis supporting transformational efforts

- Qualifications, credentials, and certifications of the Offeror’s strategic leadership team

- Familiarity with strategic analysis, strategic frameworks, and strategic roadmaps for guiding and influencing progress toward a vision end state.

      - TSA Engagement Management Approach

TSA will assess each Offeror’s approach to providing stable and sustained management of all work effort supporting TSA’s application development requirements, including:

- Senior Management Involvement

- Team Leadership

- Engagement Succession Planning

        - TSA Engagement Management Approach Evaluation

TSA will subjectively assess each Offeror’s proposed Engagement Management Approach, as addressed in the Offeror’s Business Approach Response.

      - Delivery Capabilities

TSA will assess each Offeror’s delivery capabilities, including:

- Organizational Capacity

- Facilities

- Staffing

- Surge Capability

- Reach-back

- Knowledge base

- Team Integration

        - Delivery Capability Evaluation

TSA will subjectively assess each Offeror’s Delivery Capability, as addressed in the Offeror’s Business Approach Response.

      - Domain Knowledge

TSA will assess each Offeror’s domain knowledge in the following areas:

- Transportation Industry Domain

- Government Transportation Domain

- TSA Transportation Domain

- TSA Transportation Verticals

        - Domain Knowledge Evaluation

TSA will subjectively assess each Offeror’s Domain Knowledge, as addressed in the Offeror’s Business Approach Response.

    - Technical Approach Factor

TSA will evaluate technical responses to determine each Offeror’s ability to meet the requirements of the solicitation.  Offerors are required to provide sufficient information that reflects their understanding of the Government’s desired goals, objectives and outcomes.

Specifically, TSA will also assess the technical quality of the response based on the following technical subfactors:

      - Technical Method(s)

TSA will determine whether the proposal presents reasonable methods that appear appropriate for creating successful solutions.

        - Technical Method Evaluation

For this Subfactor, TSA will evaluate it by:

- Assessing the merit of the Technical Methods content of each Work Package Approach Document

- Assessing any additional deliverables and work products suggested by the vendor in the Deliverables and Labor Resources spreadsheet

- Assessing the content of Data Item Descriptions (DIDs)

- Assessing the technical merit of tools proposed as ODCs to be used on each work package, if applicable.

      - Innovation

TSA will assess how the Offeror’s proposal will contribute to TSA’s transformation and innovation goals and objectives.

        - Innovation Evaluation

TSA will evaluate this subfactor by:

- Assessing the Innovation-driven benefits described in the Innovation Document

      - Experience

The Experience evaluation consists of three components:

- Relevance – Experience information is relevant in size, scope and complexity, based on the types of work required to deliver the work package;

- Current – Experience information describes work that was completed within the prior three years, and reflects your latest approaches, methodologies, and technologies ;

- Coverage – Experience information spans the entire scope of deliverables described in the work package

        - Experience Evaluation

TSA will evaluate this subfactor by:

- Assessing the Relevance, Currency, and Coverage of the Experience Document.

      - Technical Labor Mix

TSA will determine whether proposed mix of labor categories, skill levels, and levels of effort are reasonable for achieving the solutions via the work packages.

        - Technical Labor Mix Evaluation

TSA will evaluate this subfactor by assessing the appropriateness of resources assigned to deliverables and work products in each work package including, as appropriate:

- Labor categories – Do labor categories appear to be appropriate to creating deliverables and work products in the work package?

- Levels of effort – Do LOEs appear reasonable for creating deliverables and work products in the work package?

- ODCs – Do ODCs (licenses, hardware, software, etc.) appear to be necessary for completion of the work?

    - Price Factor

The price proposal will be reviewed and analyzed in depth by the Contracting Officer to determine if the prices are fair, reasonable and realistic for the work proposed, reflects a clear understanding of the requirements, and is consistent with the methods of performance described in the Offeror’s quotation, but will not receive an evaluation rating.  Since adequate price competition is anticipated, price reasonableness will be determined by comparing the proposed prices received in response to the solicitation.

The Government will evaluate price reasonableness by assessing how well the price tracks to the Offeror's technical proposal. All FFP CLINs for Work Order #1 will be evaluated individually at a bottom line price. They will then be combined and evaluated at one total bottom line price which will be the “Total Evaluated Price” for the proposal.

The Government reserves the right to reject a quotation in the event that the lack of balance in the pricing poses an unacceptable risk to the Government.

- Attachment 1 – Quality Assurance Surveillance Plan (QASP)

The Government intends to use the three-tiered Quality Assurance Surveillance Plan (QASP) described below to manage and control Contractor efforts under this contract.  In the absence of proposed SLAs, the Government will apply the SLAs in the QASP, or some negotiated modification thereto.

The Government expects the Contractor to conduct the necessary due diligence to understand the Government’s requirements for planning, architecting, designing, and creating mission-critical applications specified by the Government, and will use the processes outlined in the QASP model shown below to assess the Contractor’s performance.

The QASP for this effort consists of three tiers as follows:

Tier 1 – Program Management Office functions (PMO)

Tier 2 – Release Management functions

Tier 3 – Project Level Oversight functions

The following graphic illustrates the components within each tier:

Exhibit 1 – Three-Tiered Quality Assurance Surveillance Structure

Tier 1 – PMO Functions

The PMO will provide governance (standards, methods, templates, policies, and procedures), performance management, financial management, deliverables management, and portfolio management and reporting (dashboards, status reports, exception reports).

Tier 2 – Release Management

The release management component of this plan encompasses all functions and processes for managing release cycles for all application development efforts within TSA.   Release management may be organized by platform, system, or environment, depending on the specific objectives of the release cycle.

Tier 3 – Project Level Oversight

Project level oversight encompasses the front line project managers who will provide fundamental project management oversight of ongoing application development efforts using tools, methods, policies, and procedures established by the ITD PMO function.

- TASK ORDER TITLE:

Application Development and Support Services, and Related Application 	Development Infrastructure Support Services

- PRIMARY METHODS OF SURVEILLANCE:

- Project-level reviews – Periodic reviews of individual projects based on criteria established by the program management office (PMO);

- Program-level reviews – Periodic reviews of programs based on criteria established by the PMO and the ITD SIG management;

- Release Management reviews – One hundred percent review of schedule and quality issues for those projects entering release cycles;

- Dashboard Reviews – Periodic high-level review of all projects via a comprehensive executive dashboard;

- Exception Reporting – Surveys of projects where performance reporting indicates progress and results outside acceptable performance criteria;

- Periodic inspection – Regular surveys of project-level efforts to assess potential impact to other projects in the release cycle, to make sure objectives of the project continue to be valid, and to assess general project management effectiveness; primary focus is on high-risk, high-investment, or strategically important efforts;

- Incident Reporting – Continuing review and analysis of incident reports to identify root causes, and to establish plans to prevent recurrence;

- Focused Assessments – Special activities and reviews at the request of other interested Government officials.

- SCOPE OF PERFORMANCE:

- 3.	Scope and Purpose

  - Scope

The Information Technology Division’s mission is to provide application development services for all of TSA.  Therefore, the scope of this effort encompasses the full range of application development services and associated application development infrastructure support.  Specifically, this effort includes, but is not limited to, use of various development approaches for application development, testing, design and support of non-production environments, application development organizational consulting and related business process reengineering, release management, and related program management.

  - Purpose

The purpose of this acquisition is to procure Application Development Services and Application Development Infrastructure Services.  The desired and necessary outcome is to identify a highly qualified and capable Contractor team who:

- Understand a variety of application development approaches as described herein;

- Can apply those various approaches to different scenarios, as described by a unique set of work packages, each containing unique requirements, desired behaviors, required labor categories, and relevant skill sets;

- Demonstrate understanding, knowledge, willingness, and ability to accomplish the application development transformation critical to the vision of  TSA and its efforts to create an agile enterprise responsive to the dynamic mission requirements facing TSA; and,

- Demonstrate that they can embrace a series of diverse architectures within which work is currently accomplished, and help drive toward those strategic capabilities that TSA must create.

- Further, the Contractor team needs to recognize that TSA is moving toward a service-oriented architecture.   However, the Contractor team must also realize that the current TSA application infrastructure depends upon current, stand-alone applications that must continue to exist, and be reliable and responsive until, over time, they may be migrated to the evolving service-oriented architecture environment.

- PERFORMANCE  STANDARDS

Service Level Agreements are an integral component of the performance management structure for this effort.  The Government intends to apply service level agreements (SLAs) to any services acquired, and may apply financial or non-financial incentives or disincentives as well.  SLA decisions will be based on negotiations.

The Government may identify additional SLAs during the life of the Contract, and may require them as part of future Work Order.

Performance standards for this effort include the following:

- Compliance with service levels established in approved Service Level Agreements; some SLAs are identified below, others may be established during the life of the contract;

- Delivery of services and deliverables that meet agreed contractual schedules and data item description requirement; and,

- Completion of work packages as agreed in the contract.

| WBS Area – Program Management Service Level Agreement |  |  |
| --- | --- | --- |
| I. Purpose of the Program Management Service Level Agreement: Effective program and project management are essential components of TSA's applications development mission. The Contractor must develop and implement a comprehensive program and project management capability for overseeing and controlling program and project management activities within its cognizance. The purpose of this Service Level Agreement is to regularly assess the effectiveness of the vendor's program and project management, and to make sure that all Government requirements are addressed and all Federal mandates are met. |  |  |
| II. Service Description: The Contractor must provide complete and effective program and project management of application development related activities, and must regularly assess the quality of this support. |  |  |
| III. Program Management Service Level Agreement Factors by Category: |  |  |
| Category | Measurement Unit | Objective |
| A. Quality of Service Delivery |  |  |
| Factors |  |  |
| 1. Project Oversight-Staffing and Processes |  |  |
| a) Projects with at least one certified PMP assigned | % | 90 |
| b) Current projects using agreed set of project management artifacts | % | 90 |
| c) Assigned PM staff meeting established labor category qualifications | % | 95 |
| d) Current projects with qualified project managers assigned | % | 95 |
| e) Percent Project teams with complete complement of skill sets (team membership, skill sets, and level of effort) | % | 95 |
| 2. Quality Assurance |  |  |
| a) Quality of Software QA Plan deliverable | % Reqts Meeting Standard | 95 |
| 3. Audits |  |  |
| Quality of Assessments | % | 90 |
| B. Business Management |  |  |
| Factors |  |  |
| 1. Financial Management |  |  |
| Project-related budget management and cost control | Rating | 4.5 |
| 2. Contract Management |  |  |
| Task Order Support (Quality of Preparation and Timeliness of Response) | Rating | 4.5 |
| C. Customer Satisfaction |  |  |
| Factors |  |  |
| 1. Customer Satisfaction Results at Project Conclusion (on a scale of 1-5, with 5 being the highest) | Rating | 4.5 |

| WBS Area – Application Development Service Level Agreement |  |  |
| --- | --- | --- |
| I. Purpose of the Traditional Application Development Service Level Agreement: Traditional application development is a key function in TSA’s capability to accomplish its mission. Support of the Traditional Applications Development mission is critical to effectively designing and creating new applications for the TSA mission community. |  |  |
| II. Service Description: The Contractor must provide a comprehensive set of performance measures that demonstrate integrity and effective management of its Traditional Application Development capabilities. |  |  |
| III. Application Development Service Performance Factors by Category: |  |  |
| Category | Measurement Unit | Objective |
| A. Quality of Application Service Delivery |  |  |
| Factors |  |  |
| 1. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Standard | 95 |
| B. Timeliness of Application Service Delivery |  |  |
| Factors |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| C. Customer Responsiveness |  |  |
| Factors |  |  |
| 3. Customer satisfaction based on survey results from customers requiring application development services (response scale 1-5) | Ranking | 4.5 |

| WBS Area – Applications Development Services Post "Go Live" Service Level Agreement |  |  |
| --- | --- | --- |
| I. Description of Service to be Provided: Post "go-live" infrastructure support is critical to effectively transitioning new applications to the full production status. The vendor must provide a comprehensive plan for managing post "go-live" issues that arise during an initial 30-day production operating period. |  |  |
| II. Purpose of the Post "Go-Live" Support Service Level Agreement: The Contractor must provide a comprehensive set of performance measures that demonstrate integrity and effective management to achieve a smooth transition to production of new applications. Effectively and efficiently providing this service necessitates a comprehensive understanding of the TSA production environment, and an integrated approach to providing and managing this service. A process for identifying, escalating, and resolving application-related issues arising during this initial production period is necessary to provide the capability needed to successfully accomplish the TSA mission. The Contractor must have a complete plan, and clearly defined, repeatable, documented processes that represent industry best practices for managing these post "go-live" application support requirements. |  |  |
| III. Post "Go-Live" Factors by Category: |  |  |
| Category | Measurement Unit |  |
| A. Quality of Service Delivery |  |  |
| Application Issues Severity |  | Objective |
| Level I - Critical (Prevents Support to Mission or Business Need) |  |  |
| 1. Response Time | Minutes | 15 minutes |
| 2. Analysis and Problem Definition | Hours | 1 hour |
| 3. Problem Resolution Plan | Hours | 2 hours |
| 4. Problem Resolution | Time | As Agreed |
| Level II - High (Significantly Degrades Support to Mission or Business Need) |  |  |
| 1. Response Time | Minutes | 15 minutes |
| 2. Analysis and Problem Definition | Hours | 4 hours |
| 3. Problem Resolution Plan | Hours | 8 hours |
| 4. Problem Resolution | Time | As Agreed |
| Level III - Low (Minimally Degrades Support to Mission or Business Need) |  |  |
| C. Customer Responsiveness |  |  |
| 1. Response Time | Minutes | 15 minutes |
| 2. Analysis and Problem Definition | Hours | 8 hours |
| 3. Problem Resolution Plan | Hours | 48 hours |
| 4. Problem Resolution | Time | As Agreed |
| C. Monthly |  |  |
| 1. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |

| WBS Area Applications Development Services Pre-Production Support Service Level Agreement |  |  |
| --- | --- | --- |
| I. Description of Service to be Provided: Support to development, testing, integration, and non-production environments is critical to effectively designing and creating new applications for the TSA mission community. The Contractor must provide a comprehensive plan for configuring and managing environments in support of planned and on-going application development efforts. |  |  |
| II. Purpose of the Non-Production Service Level Agreement: The Contractor must provide a comprehensive set of performance measures that demonstrate integrity and effective management to achieve a smooth transition to production of new applications. |  |  |
| III. Pre-Production Factors by Category: |  |  |
| Category | Measurement Unit |  |
| A. Quality of Service Delivery |  |  |
| Pre-Production Categories |  | Objective |
| Software Development Life Cycle Services (Traditional) |  |  |
| Development |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| Testing |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| Pre-Production |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| RAD Software Services |  |  |
| Development |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| Testing |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| Integration |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| C. Pre-Production |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| SOA Enablement of Current Applications + Pure SOA |  |  |
| Development |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| Testing |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| Integration |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |
| C. Pre-Production |  |  |
| 1. Support to the Release Management Schedule (Milestones) | % Met | 95 |
| 2. Quality of Deliverables (Based on Criteria in Data Item Description Document) | % Meeting Std | 95 |
| 3. Deliverables | % on time | 95 |
| 4. Release Schedule Waivers Granted per Release Cycle | # Granted | ≤ 1 |
| 5. Customer Satisfaction rating (on a scale of 1–5, 5 being highest) | Ranking | 4.5 |

- ACCEPTABLE QUALITY LEVEL (AQL):

The AQL for the overall task will be determined using two approaches:

- Assessment of Contractor performance determined by their meeting acceptance levels established in approved Service Level Agreements;

- Regular assessments by Program and Acquisition staff (Contracting Officer and COTR) components of Contractor performance based on compliance with terms and conditions of the contract and feedback from customers on the quality of Contractor support.

- EVALUATION METHOD:

The method of evaluating Contractor performance includes the following:

- Inspection of deliverables by the Government against the acceptance criteria identified in the Data Item Description (DID) for that deliverable;

- Periodic review of work products to make sure they contain the requisite information for creating final deliverables;

- Verification and Validation reviews of selected deliverables by the designated V and V staff;

- Regular reviews by the COTR of Contractor performance-related information including technical results and customer feedback;

- Regular reviews by senior TSA management of overall program and project progress.

- INCENTIVES (positive and/or negative):

- If financial reporting, project management, deliverable management, and performance management procedures are not adhered to by the Contractor, the COTR will withhold payment of Contractor invoices until these requirements are met;

- If deliverables are not accepted, COTR will not approve Contractor invoices for payment

- Attachment 2 – Data Item Description (DID) Instructions

1. Purpose

The purpose of a Data Item Description for a contractually required deliverable is to define its:

- contents

- format

- intended use

- acceptance criteria

DIDs shall be prepared in accordance with MIL-STD 963B, which can be found at:

http://www.acq.osd.mil/log/lpp/spec_standards/std_963b.pdf

A DID template is attached:

A DID example is attached:

2. Submission of Deliverables

In the absence of a Contract Data Requirements List (CDRL) DD form 1423-1, deliverables shall be delivered to the Government using procedures prescribed by the Contracting Officer.

- Attachment 3 – Software Lifecycle Documentation

The following are TSA software lifecycle models:

TSA Software Development Lifecycle (SDLC)

TSA’s SDLC is a mature and approved lifecycle document which governs software development.  It is provided here:

TSA Services Lifecycle (SLiC)

TSA’s SLiC will be used to guide application development in support of TSA’s SOA.  The document is not yet finalized, but is provided here for Offerors to consider when constructing their proposals.

- Attachment 4 – List of Applicable Policies, Laws, and Standards

The law, regulations, polices, and guidelines that affect the system include:

U.S. Congress - Public Law (PL) and United States Code (U.S.C)

- PL 107-347 Section III, Federal Information Security Management Act (FISMA) of 2002, 2002

- PL 107-305, Cyber Security Research and Development Act of 2002

- PL 96-456, Classified Information Procedures Act of 1980

- 5 U.S.C. 552, Freedom of Information Act; Public Information; Agency Rules, Opinions, Orders, Records, and Proceedings, 1967

- 5 U.S.C. 552a, Privacy Act; Records Maintained on Individuals, 1974

- 18 U.S.C. 1029, Fraud and Related Activity in Connection with Access Devices

- 18 U.S.C. 1030, Fraud and Related Activity in Connection with Computers

- 40 U.S.C. 1401 et seq., P.L. 104-106, Clinger Cohen Act of 1996 (Information Technology and Management Reform Act of 1996)

- 44 U.S.C. 3534, Federal Agency Responsibilities

- 44 U.S.C. 3535, Annual Independent Evaluation

- 44 U.S.C. 3537, Authorization of Appropriations

- 44 U.S.C. 3541, P.L. 107-296, Federal Information Security Management Act of 2002 (FISMA)

- 44 U.S.C. 3546, Federal Information Security Incident Center

Executive Orders - Office of Management and Budget (OMB) Circular, Homeland Security Presidential Directive (HSPD), Presidential Decision Directive (PDD)

- OMB Circular A-130, Appendix III, Security of Federal Automated Information Systems, 2000

- All OMB security and privacy memoranda

- HSPD-7, Critical Infrastructure Identification, Prioritization, and Protection, 2004

- PDD-63, http://www.fas.org/irp/offdocs/pdd/pdd-63.htmCritical Infrastructure Protection, 1998

TSA and DHS Management Directives (MD)

- TSA MD-1400, Information Technology

- TSA MD-2600, Security Technology

- TSA MD-3600, Freedom of Information Act

- TSA MD-3700, Privacy

- TSA MD-2800, Security

- TSA MD-2400, Environment, Health, and Safety

- DHS MD-4300A, DHS Policy Guide for Sensitive Systems

- DHS MD 4900, Individual Use and Operation of DHS Information Systems/Computers

- DHS MD 11030.1, Physical Protection of Facilities and Real Property

- DHS MD 11053, Security Education, Training, and Awareness Program Directive

DHS and TSA Policy and Guidance Documents

TSA IT Security Policy Handbook

DHS IT Security Architecture Guidance Volumes 1, 2 and 3

DHS Enterprise Architecture Documentation

- Homeland Security Enterprise Architecture (DHS EA)

- DHS Technology Reference Model (TRM) Standards and Products Profile (as published)

- EAB Governance Process Guide, Version 3.0, September 28, 2006

- EAB Governance Process Guide Appendix, Version 3.0, September 28, 2006

National Institute of Standards and Technology (NIST) - Special Publications (SP) and Federal Information Processing Standards Publications (FIPS PUBS)

- FIPS 199, Standards for Security Categorization of Federal Information and Information Systems, 2003

- 800-37, Guide for the Security Certification and Accreditation of Federal Information Systems, 2004

- 800-34, Contingency Planning Guide for Information Technology Systems, 2002

- 800-30, Risk Management Guide for Information Technology Systems, 2002

- 800-26, Revised NIST SP 800-26 System Questionnaire with NIST SP 800-53 References and Associated Security Control Mappings, 2005

- 800-18, Guide for Developing Security Plans for Information Technology Systems, 1998

Additional NIST Guidelines

- 800-70, The NIST Security Configuration Checklists Program

- 800-68, Draft NIST Special Publication 800-68, Guidance for Securing Microsoft Windows XP Systems for IT Professionals: A NIST Security Configuration Checklist, 2004

- 800-65, Integrating Security into the Capital Planning and Investment Control Process, 2005

- 800-64, Security Considerations in the Information System Development Life Cycle, 2004

- 800-61, Computer Security Incident Handling Guide, 2004

- 800-60, Guide for Mapping Types of Information and Information Systems to Security Categories, 2004

- 800-59, Guideline for Identifying an Information System as a National Security System, 2003

- 800-55 , Security Metrics Guide for Information Technology Systems, 2003

- 800-53, Recommended Security Controls for Federal Information Systems, 2005

- 800-51, Use of the Common Vulnerabilities and Exposures (CVE) Vulnerability Naming Scheme, 2002

- 800-50, Building an Information Technology Security Awareness and Training Program, 2003

- 800-47, Security Guide for Interconnecting Information Technology Systems, 2002

- 800-45, Guidelines on Electronic Mail Security, 2002

- 800-42, Guideline on Network Security Testing, 2003

- 800-41, Guidelines on Firewalls and Firewall Policy, 2002

- 800-40, Procedures for Handling Security Patches, 2002

- 800-36, Guide to Selecting Information Security Products, 2003

- 800-35, Guide to Information Technology Security Services, 2003

- 800-31, Intrusion Detection Systems (IDS), 2001

- 800-27, Engineering Principles for Information Technology Security (A Baseline for Achieving Security), Revision A, 2004

- 800-23, Guideline to Federal Organizations on Security Assurance and Acquisition/Use of Tested/Evaluated Products, 2000

Data Exchange Standard

The National Information Exchange Model (NIEM) is a Federal, State, Local and Tribal interagency initiative providing a foundation for seamless information exchange. NIEM is the TSA data exchange standard.

http://www.niem.gov/

- Attachment 5 – Representative Work Packages

- Work Package Structure

Work packages include the following data elements:

- REF ID – This is an arbitrary numbering scheme to enable future referencing to work package content

- Work Package Item Description – This is a description of the Work Package Name along with a description of the Deliverables and Work Products contained in the Work Package

- Item Code – This is a designator of the level of the work package content as follows:

  - PKG – Denotes a Work Package

  - G – Denotes a collection of related work package content (Group)

  - D – Denotes a Deliverable

  - WP – Denotes a Work Product

| REF ID | Work Package Item Description | Item Code |
| --- | --- | --- |
| x.1 | Work Package Name | PKG |
| x.1.1 | Deliverable grouping; illustrates relationships between deliverables | G |
| x.1.1 | Deliverable; a collection of related work products that must be created to complete a deliverable. Vendors may optionally propose for consideration other deliverables, which must contain associated work products that are not listed if they believe the Government has missed a key component needed to accomplish the work package. | D |
| x.1.1.1 | Work Product(s); this is a mandatory component of the deliverable; every deliverable must contain at least one Work Product. in the DID. Vendors may optionally identify additional work products if appropriate. | WP |

    - Data Item Description (DID) Requirements

For all Work Orders issued under the Task Order, a Data Item Description will be required for each deliverable using the template included in Attachment 2.  The quality and completeness of documentation for deliverables will enable the Government to make sure that deliverables will meet the Government’s goals and objectives.  However, the Government does not intend for the DID requirement consume an inordinately large level of effort for the vendor or the contractor.  DIDs should be concise and contain only the minimum level of detail needed to describe the deliverable and measure its quality and acceptability.

    - Application Development Work Package Drivers

      - Provisioning

In this context, provisioning refers to the process for providing facilities, tools, methods, environments, and other resources for accomplishing the application development work package or work packages specified in the task order.

The Government expects that all applications developed under this effort will be hosted in a Government Enterprise Data Center.  Applications may not be hosted at a non-Government Data Center unless a waiver is granted.  Additionally, development systems (environments) may be fully outsourced with the Government’s approval.

        - In-house Provisioned Work Packages

In a totally in-house provisioned application development scenario, the following additional factors should be considered:

- Availability of Government facilities

- Contractor access to Government environments for application development and related support

- Contractor knowledge and experience with Government-provided tools and methods

- Other factors the Contractor deems appropriate, and that adds value to services provided to the Government

        - Jointly-Provisioned Work Packages

In a jointly provisioned application development scenario, the following additional factors must be considered:

- Specific Memorandums of Understanding must be created to address the sharing relationships envisioned and necessitated by this scenario

- If the requirement envisions a TSA SDLC work package, specific tailoring requirements must be documented and agreed prior to commencement of work

- Roles and responsibilities must be negotiated and clearly defined

- The Government and the Contractor must address additional costs to be incurred by the Contractor for supporting an alternate work site (facilities, tools, software costs, productivity, increased levels of effort, environments, etc.)

- Memorandums of Understanding must be established to govern the process for applying testing, verification, validation, and evaluation (TVV&E) of Contractor efforts off-site, including potential cost-sharing arrangements

- The Contractor may add other factors as it deems appropriate and that adds value to the service to be provided to the Government

        - Outsourced Provisioned Work Packages

In a totally outsourced provisioned application development scenario, the following additional factors must be considered:

- Additional costs incurred by the Contractor to provide facilities, tools, connectivity, etc.

- Additional costs to support ongoing application hosting (if applicable)

- Contractor plans for managing and reporting development efforts to the Government

- Government plans for overseeing Contractor efforts off-site

- TVV&E of Contractor efforts

- The Contractor may add other factors as it deems appropriate, and that adds value to the service provided to the Government

        - Application Scope

The Government will define the work scope at the time a task order is issued.

      - Architecture

The TSA Enterprise Architecture’s Technical Reference Model governs the range of technical choices that may be introduced into the TSA environment.    The Government requires to adherence to the intent of this reference model.  Deviations from this model must be approved in advance by the Government.

    - Application Development Services Work Packages

      - TSA SDLC (Traditional SDLC Application Development)

        - Goal

When executing this work package, the goal is to create an application to address an enterprise-level need that embodies a higher level of complexity, supports a larger population of users, or a particular mission critical need.  The TSA-approved SDLC governs the application being developed within this work package.

        - Desired Outcome

The outcome will be a highly integrated, interoperable application that delivers functionality to a diverse set of mission customers.

        - Work Package

| - REF ID | - Description | - Type |
| --- | --- | --- |
| - 1 | - TSA SDLC | - PKG |
| - 1.1 | - Concept Development | - G |
| - 1.1.1 | - Software Solution Concept Papers | - D |
| - 1.1.1.1 | - Mission Needs Statement Document | - WP |
| - 1.1.2 | - Enterprise Architecture Alignment Summary Document | - D |
| - 1.1.2.1 | - Security Risk Assessment Document | - WP |
| - 1.1.2.2 | - Alternatives Analyses Document | - WP |
| - 1.1.2.3 | - Make vs. Buy Analysis Document | - WP |
| - 1.1.2.4 | - Feasibility Study Report | - WP |
| - 1.1.2.5 | - Risk Identification Plan | - WP |
| - 1.1.2.6 | - Software and/or System Models Document | - WP |
| - 1.1.2.7 | - Prototype Demonstration Systems Document | - WP |
| - 1.2 | - System Concept Development | - G |
| - 1.2.1 | - System Boundary Document | - D |
| - 1.2.1.1 | - Cost-Benefit Analysis Report | - WP |
| - 1.3 | - Application Development Project Planning | - G |
| - 1.3.1 | - Project Management Plan | - D |
| - 1.3.1.1 | - Scope Management Plan (Definition, Control, etc.) | - WP |
| - 1.3.1.2 | - Project Work Breakdown Structure | - WP |
| - 1.3.1.3 | - Risk Management Plan | - WP |
| - 1.3.1.4 | - Change Management Plan | - WP |
| - 1.3.1.5 | - Communication Plan | - WP |
| - 1.3.1.6 | - Stakeholder Management Plan | - WP |
| - 1.3.1.7 | - Project Schedule (MS Project) | - WP |
| - 1.3.1.8 | - Status Report | - WP |
| - 1.3.1.9 | - Performance Management Plan (SLAs, etc.) | - WP |
| - 1.4 | - Requirements Analysis and Definition | - G |
| - 1.4.1 | - Functional Requirements Analysis & Definition | - D |
| - 1.4.1.1 | - Functional Requirements Documents | - WP |
| - 1.4.2 | - System Requirements Analysis & Definition | - D |
| - 1.4.2.1 | - System Requirement Documents | - WP |
| - 1.4.2.2 | - General Business/Mission Requirements Analysis & Definition Documents | - WP |
| - 1.5 | - Security | - G |
| - 1.5.1 | - Security Risk Assessment Document | - D |
| - 1.5.1.1 | - C and A Review Document | - WP |
| - 1.6 | - Systems Development | - G |
| - 1.6.1 | - System Design Document | - D |
| - 1.6.1.1 | - System Architecture Document | - WP |
| - 1.6.1.2 | - File and Data Base Design Document | - WP |
| - 1.6.1.3 | - Human-Machine Interface Inputs and Outputs Document | - WP |
| - 1.6.1.4 | - Detailed Design Document | - WP |
| - 1.6.1.5 | - External Interface Document | - WP |
| - 1.6.1.6 | - System Integrity Controls Document | - WP |
| - 1.6.2 | - Architecture Review Document | - D |
| - 1.6.2.1 | - Enterprise Architect Elaboration Document | - WP |
| - 1.6.2.2 | - Enterprise Architecture approval Document | - WP |
| - 1.6.3 | - Enterprise Solution Architecture Plan | - D |
| - 1.6.3.1 | - Solution Architecture Support Document | - WP |
| - 1.6.3.2 | - Solution Architecture Concept Document | - WP |
| - 1.6.3.3 | - Joint Application Design Document | - WP |
| - 1.6.4 | - Application Architecture Solution Document | - D |
| - 1.6.4.1 | - Application Architecture Support Document | - WP |
| - 1.6.4.2 | - Application Architecture Document | - WP |
| - 1.6.4.3 | - Application Architecture and Design Review Document | - WP |
| - 1.7 | - Coding Development and Management | - G |
| - 1.7.1 | - Source Code Configuration Control Plan | - D |
| - 1.7.1.1 | - Code Construction Document | - WP |
| - 1.7.1.2 | - Code Review Results | - WP |
| - 1.7.2 | - Code (in Digital Format) | - D |
| - 1.7.2.1 | - Software /Product Code Documentation | - WP |
| - 1.7.2.2 | - Software TVV&E Assessment Sign-Off Document | - WP |
| - 1.7.2.3 | - Software Acceptance/Sign-Off Document | - WP |
| - 1.8 | - Integration and Test Services | - G |
| - 1.8.1 | - Test Plan | - D |
| - 1.8.1.1 | - User Acceptance Test Plan | - WP |
| - 1.8.1.2 | - User Acceptance Test Scripts | - WP |
| - 1.8.1.3 | - User Acceptance Test Results Document | - WP |
| - 1.8.1.4 | - Integration Test Plan | - WP |
| - 1.8.1.5 | - Integration Test Scripts | - WP |
| - 1.8.1.6 | - Integration Test Results | - WP |
| - 1.8.1.7 | - Business/Mission Customer Test Acceptance Document | - WP |
| - 1.8.2 | - Unit Test Plan | - D |
| - 1.8.2.1 | - Unit Test Results Documents | - WP |
| - 1.9 | - Software Quality Control | - G |
| - 1.9.1 | - Software Quality Control Plan | - D |
| - 1.9.1.1 | - Software Test Plan | - WP |
| - 1.10 | - Production | - G |
| - 1.10.1 | - Post Go-Live Support Plan | - D |
| - 1.10.1.1 | - Deployment Approach Document | - WP |
| - 1.10.1.2 | - Implementation Planning Document | - WP |
| - 1.11 | - Training | - G |
| - 1.11.1 | - Training Plan | - D |
| - 1.11.1.1 | - Computer Based Training Content Document | - WP |
| - 1.11.1.2 | - Interactive Distance Learning Components | - WP |
| - 1.11.1.3 | - Application User Documentation | - WP |
| - 1.11.1.4 | - Learning Management System (LMS) Integration Plan | - WP |
| - 1.12 | - Software Application Maintenance | - G |
| - 1.12.1 | - Software Defect Correction / Software Patch Development Plan | - D |
| - 1.12.1.1 | - Application Enhancements Document | - WP |
| - 1.12.1.2 | - Application Optimizations Document | - WP |

      - Rapid Application Development  (RAD) Services

        - Goal

When executing this work package, the goal is to create an application to address an immediate, bounded need that embodies either a moderate level of complexity and a small user base, or a lower complexity application that supports a larger population of users.  The TSA RAD lifecycle governs applications being developed within this work package.

        - Desired Outcome

The outcome will be a quickly-developed, high-quality solution that leverages reusable functionality on an application platform.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 2 | Rapid Application Development Services | PKG |
| 2.1 | Planning & Scoping | G |
| 2.1.1 | High-level Requirements Document (HRD) | D |
| 2.1.1.1 | Cost-benefit Analysis Matrix | WP |
| 2.1.1.2 | RAD / Framework Decision Document | D |
| 2.1.1.2.1 | Architecture Approval Document | WP |
| 2.1.1.3 | Project Management Plan | D |
| 2.1.1.3.1 | Scope Management | WP |
| 2.1.1.3.2 | Project Work Breakdown Structure | WP |
| 2.1.1.3.3 | Risk Management Plan | WP |
| 2.1.1.3.4 | Change Control Plan | WP |
| 2.1.1.3.5 | Communication Plan | WP |
| 2.1.1.3.6 | Stakeholder Management Plan | WP |
| 2.1.1.3.7 | Project Schedule (MS Project) | WP |
| 2.1.1.3.8 | Status Report | WP |
| 2.1.1.3.9 | Performance Management Plan (SLAs, etc..) | WP |
| 2.2 | Analysis, Design, Development | G |
| 2.2.3 | RAD Iteration (can be multiple) | G |
| 2.2.3.1 | RAD Definition Document | D |
| 2.2.3.1.1 | Functional Requirements Document | WP |
| 2.2.3.1.2 | Design Specification Document | WP |
| 2.2.3.1.3 | SOA Service Engineering Validation Plan | WP |
| 2.2.3.1.4 | Business/Mission Customer Feedback Document | WP |
| 2.2.2 | Systems Requirements Document (SRD) | D |
| 2.2.2.1 | System Requirements Review Document | WP |
| 2.2.2.2 | Security Certification and Accreditation Validations Documentation | WP |
| 2.3 | Code Development and Management | G |
| 2.3.1 | Source Code Configuration Control Plan | D |
| 2.3.1.1 | Code Construction Document | WP |
| 2.3.1.2 | Code Review Document | WP |
| 2.3.2 | Code (in Digital Format) | D |
| 2.3.2.1 | Software/Product Code Documentation | WP |
| 2.3.2.2 | Software TVV&E Assessment Sign-off Document | WP |
| 2.3.2.3 | Software Acceptance/Sign-off Document | WP |
| 2.4 | Integration & Test Services | G |
| 2.4.1 | Test Plan | D |
| 2.4.1.1 | Integration Test Plan | WP |
| 2.4.1.2 | Integration Test Scripts | WP |
| 2.4.1.3 | UAT Plan | WP |
| 2.4.1.4 | UAT Test Scripts | WP |
| 2.4.2 | Test Results Document | D |
| 2.4.2.1 | Integration Test Execution Document | WP |
| 2.4.2.2 | UAT execution Results Document | WP |
| 2.4.2.3 | Business/Mission Customer Test Acceptance Document Customer Sign-off) | WP |
| 2.4.3 | Implementation Plan | D |
| 2.4.3.1 | Application Deployment Approach Document | WP |
| 2.4.3.2 | End User Documentation | WP |
| 2.4.3.3 | End User Training Plan | WP |
| 2.4.3.4 | Post Go-Live Support Plan | WP |
| 2.4.4 | Operations & Maintenance Support Plan | D |
| 2.4.4.1 | Operations Run Book | WP |
| 2.4.4.2 | Help Desk Support Scripts | WP |

      - Service-Oriented Architecture Work Packages and Methods

TSA’s Services Life Cycle (SLiC) methodology provides a process to create enterprise mission services.

The SLiC has two primary divisions: comprised of the following six phases:

- Mission Analysis and Service Modeling

  - Identification of Business Processes

  - Service Modeling and Architectural Design

- SLiC Application Development

  - Build and Compose

  - Publish and Provision

  - Deploy

  - Manage and Evaluate

The following SOA-specific work package supports the first two phases of the SLiC.  Upon completion of the work package for the first two phases, the remaining four phases of the SLiC may be accomplished using other application development work packages contained herein.

        - Process Analysis and Service Modeling (SLiC 1/2)

The goal of this work package is to discover mission problems that can be addressed using services, and define a set of loosely-coupled, reusable services (e.g., web services) to meet that need.  It provides the business analysis support necessary for TSA to document its processes, analyze them for service-enablement, identify and describe candidate services for implementation, and create service and orchestration specifications for use in subsequent application development efforts.  This work package encompasses the first two phases of the SLiC, “Identify Business Processes” and “Service Modeling and Architectural Design.”

          - Desired Outcome

The outcome will be a highly reusable interoperable service or set of services that can be delivered to a diverse set of mission customers through various methods of orchestration.

          - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 3 | Process Analysis and Service Modeling (SLiC 1/2) | PKG |
| 3.1 | Mission Process Modeling and Analysis | G |
| 3.1.1 | Project Management Plan | D |
| 3.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 3.1.1.2 | Project Work Breakdown Structure | WP |
| 3.1.1.3 | Risk Management Plan | WP |
| 3.1.1.4 | Change Plan | WP |
| 3.1.1.5 | Communications Plan | WP |
| 3.1.1.6 | Stakeholder Management Plan | WP |
| 3.1.1.7 | Project Schedule (MS Project) | WP |
| 3.1.1.8 | Status Report | WP |
| 3.1.1.9 | Performance Management PLAN (SLAs, etc..) | WP |
| 3.1.2 | Process Maps Document | D |
| 3.1.2.1 | Create "As-Is" Process map | WP |
| 3.1.2.2 | Create proposed "To-Be scenarios | WP |
| 3.1.2.3 | Data Flow Diagram Models | WP |
| 3.1.2.4 | Stakeholder Processes | WP |
| 3.1.3 | Problem Analysis and Scenarios Document | D |
| 3.1.3.1 | Information Sharing Problem Report | WP |
| 3.1.3.2 | Problem Analysis of gap current (before) and Proposed (after) Solutions Report | WP |
| 3.1.3.3 | Key Mission Area Information Sharing Problem Report | WP |
| 3.1.3.4 | Create Proposed "To-Be" Scenarios | WP |
| 3.1.4 | Solution Recommendations | D |
| 3.1.4.1 | Recommendation Reports a specific solution or set of solutions | WP |
| 3.2 | Service Modeling | G |
| 3.2.1 | Specification Documentation | D |
| 3.2.1.1 | Service Functionality and Implementation Document | WP |
| 3.2.2 | Orchestration Specification Document | D |
| 3.2.2.1 | Orchestration Design Rules Document | WP |

        - SLiC Application Development (SLiC 3/4/5)

          - Goal

The goal of this work package is to build, deploy, and operate a set of loosely-coupled, reusable services (e.g., web services) using SLiC/Services-Oriented Architecture principles and methods.

          - Desired Outcome

The desired outcome is a highly reusable, interoperable set of services that can be delivered to a diverse set of mission customers through various methods of orchestration.

          - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 4 | Application Development (SLiC 3/4/5) | PKG |
| 4.1 | Design | G |
| 4.1.1 | Project Management Plan | D |
| 4.1.1.1 | Scope Management Plan | WP |
| 4.1.1.2 | Project Work Breakdown Structure | WP |
| 4.1.1.3 | Risk Management Plan | WP |
| 4.1.1.4 | Communications Plan | WP |
| 4.1.1.5 | Stakeholder Management Plan | WP |
| 4.1.1.6 | Project Schedule (MS Project) | WP |
| 4.1.1.7 | Status Report | WP |
| 4.1.1.8 | Performance Management Plan (SLAs, etc.) | WP |
| 4.2 | Build & Compose | G |
| 4.2.1 | Test Plan/Result Document | D |
| 4.2.1.1 | List of Tests for each Constituent Service | WP |
| 4.2.1.2 | Result Report for each Constituent service test | WP |
| 4.2.2 | Service Specification Document | D |
| 4.2.2.1 | Update Service Specification Detail Design | WP |
| 4.2.2.2 | Update Orchestration Specification Documents | WP |
| 4.3 | Provision | G |
| 4.3.1 | User Scenario Validation Document | D |
| 4.3.1.1 | List of Business Requirements and Rules Documents | WP |
| 4.3.2 | Runbook Document | D |
| 4.3.2.1 | Packaging and Deployment Document | WP |
| 4.3.2.2 | Release Notes | WP |
| 4.3.2.3 | Ongoing Operations Procedures Document | WP |
| 4.3.2.4 | Ongoing Maintenance Procedures Document | WP |
| 4.4 | Deploy | G |
| 4.4.1 | Deployment Model Document | D |
| 4.4.1.1 | "As - Deployed" physical and IT Document | WP |
| 4.4.1.2 | List of Deployed Solutions (server names, IP addresses, Point of Contact, etc.) | WP |
| 4.5 | Code Development and Management | G |
| 4.5.1 | Source Code Configuration Control Plan | D |
| 4.5.2 | Code Construction Document | WP |
| 4.5.3 | Code Review Document | WP |
| 4.5.4 | Code (in Digital Format) | D |
| 4.5.4.1 | Software/Product Code Documentation | WP |
| 4.5.4.2 | Software TVV&E Assessment Sign-Off Document | WP |
| 4.5.4.3 | Software Acceptance/Sign-Off Document | WP |

      - Architectural Support Services

        - Goal

The goal of this work package is to provide architectural services at different levels of abstraction:

- Macro Enterprise-Level – Architecture services at the level of the enterprise as a whole (e.g., Federal Enterprise Architecture, reference models)

- Enterprise Solution Architecture – Architecture services in the context of providing large, enterprise-wide, inter-application architecture

- Application Architecture – Architecture services in the context of designing application components

        - Desired Outcome

The desired outcome is a complete set of architectural models that enable implementation of high quality software solutions, and effective management and control of the environment.

        - Work Package

| - REF ID | - Description | - Type |
| --- | --- | --- |
| - 5 | - Architectural Support Services | - PKG |
| - 5.1 | - Federal Enterprise Architecture Planning | - G |
| - 5.1.1 | - Project Management Plan | - D |
| - 5.1.1.1 | - Scope Management Plan (Definition, Control, etc.) | - WP |
| - 5.1.1.2 | - Project Work Breakdown Structure | - WP |
| - 5.1.1.3 | - Risk Management Plan | - WP |
| - 5.1.1.4 | - Change Control Plan | - WP |
| - 5.1.1.5 | - Communication Plan | - WP |
| - 5.1.1.6 | - Stakeholder Management Plan | - WP |
| - 5.1.1.7 | - Project Schedule (MS Project) | - WP |
| - 5.1.1.8 | - Status Report | - WP |
| - 5.1.1.9 | - Performance Management Plan (SLAs, etc.) | - WP |
| - 5.1.2 | - EA Reference Model Elaboration Document | - D |
| - 5.1.2.1 | - EA Reference Model Elaboration | - WP |
| - 5.2 | - Enterprise Solution Architecture | - G |
| - 5.2.1 | - Architecture Analysis | - D |
| - 5.2.1.1 | - Architectural Research | - WP |
| - 5.2.1.2 | - Architecture White Papers | - WP |
| - 5.2.2 | - Release and Project-based Architecture Services Plan | - D |
| - 5.2.2.1 | - Project-based Architecture Concept Documents | - WP |
| - 5.2.2.2 | - Joint Application Development Facilitation Plan | - WP |
| - 5.2.2.3 | - Joint Application Design Review Document | - WP |
| - 5.3 | - Application Architecture Services | - G |
| - 5.3.1 | - Architecture Requirements Analysis Report | - D |
| - 5.3.1.1 | - Application Architecture Document | - WP |
| - 5.4 | - Data Architecture and Management Services | - G |
| - 5.4.1 | - Enterprise Data Model Design Document | - D |
| - 5.4.1.1 | - Data Definition/Dictionary Document | - WP |
| - 5.4.2 | - Metadata Management Plan | - D |
| - 5.4.2.1 | - Metadata Definition Document | - WP |
| - 5.4.2.2 | - Metadata Repository Report | - WP |
| - 5.4.3 | - Data Quality Assurance | - D |
| - 5.4.3.1 | - Data Profiling | - WP |
| - 5.4.3.2 | - Data Cleansing | - WP |

      - Software Testing

        - Goal

The goal of this work package is to provide enterprise-level testing services for TSA applications across the entire spectrum of applications development.

        - Desired Outcome

The desired outcome of executing this work package is a fully-tested and reliable application that assures the Government that its newly-developed applications have a high degree of quality and meet its intended mission need.

        - Work Package

| - REF ID | - Description | - Type |
| --- | --- | --- |
| - 6 | - Software Testing | - PKG |
| - 6.1 | - Application Test Planning | - G |
| - 6.1.1 | - Project Management Plan | - D |
| - 6.1.1.1 | - Scope management Plan (definition, Control, etc.) | - WP |
| - 6.1.1.2 | - Project Work Breakdown Structure | - WP |
| - 6.1.1.3 | - Risk Management Plan | - WP |
| - 6.1.1.4 | - Change Control Plan | - WP |
| - 6.1.1.5 | - Communications Plan | - WP |
| - 6.1.1.6 | - Stakeholder Management Plan | - WP |
| - 6.1.1.7 | - Project Schedule (MS Project) | - WP |
| - 6.1.1.8 | - Status Report | - WP |
| - 6.1.1.9 | - Performance Management Plan (SLAs, etc.) | - WP |
| - 6.1.2 | - Test Plan | - D |
| - 6.1.2.1 | - Testing Scope Definition Document | - WP |
| - 6.1.2.2 | - Testing Technical Resource Requirement Document | - WP |
| - 6.1.3 | - Release-Related Development Infrastructure Plan | - D |
| - 6.1.3.1 | - Scope Requirement Document | - WP |
| - 6.1.3.2 | - Hardware and Software Document | - WP |
| - 6.1.3.3 | - Enterprise Architecture Description Document | - WP |
| - 6.1.4 | - Release Environment Configuration Support Plan | - D |
| - 6.1.4.1 | - Release Development Environment Configuration Document | - WP |
| - 6.1.4.2 | - Release System Test Environment Configuration Document | - WP |
| - 6.1.4.3 | - Release Integration Test Environment Configuration Document | - WP |
| - 6.1.4.4 | - Release Pre-Production Environment Configuration Document | - WP |
| - 6.1.5 | - Release Code Management Support Plan | - D |
| - 6.1.5.1 | - Development Code Promotion Document | - WP |
| - 6.1.5.2 | - System Test Code Promotion Document | - WP |
| - 6.1.5.3 | - Integration Test Code Promotion Document | - WP |
| - 6.1.5.4 | - Pre-Production Code Promotion Document | - WP |
| - 6.1.6 | - Production Code Promotion Plan | - D |
| - 6.1.6.1 | - System Test Code Promotion Document | - WP |
| - 6.1.6.2 | - Integration Test Code Promotion Document | - WP |
| - 6.1.6.3 | - Production Code Promotion Document | - WP |
| - 6.1.7 | - Testing Requirements Document | - D |
| - 6.1.7.1 | - Functional Testing Requirement | - WP |
| - 6.1.7.2 | - Non-Functional Testing Requirement | - WP |
| - 6.1.7.3 | - Loading Testing Requirement | - WP |
| - 6.1.7.4 | - Traceability Requirement | - WP |
| - 6.1.7.5 | - Test Environment(s) Requirement | - WP |
| - 6.1.7.6 | - Application Test Case Definition | - WP |
| - 6.1.7.7 | - Application Test Data Definition | - WP |
| - 6.1.7.8 | - Application Test Metric Development | - WP |
| - 6.1.7.9 | - Roles and Responsibility Identification | - WP |
| - 6.1.8 | - Application Test Execution Plan | - D |
| - 6.1.8.1 | - Test Environment Configuration Document | - WP |
| - 6.1.8.2 | - Testing Tool Setup Plan | - WP |
| - 6.1.8.3 | - Test Management Software Requirement Documents | - WP |
| - 6.1.8.4 | - Test Automation Software Requirements Document | - WP |
| - 6.1.8.5 | - Load Testing Software Document | - WP |
| - 6.1.9 | - Test Case Execution Plan | - D |
| - 6.1.9.1 | - Test Measurement Report | - WP |

      - Release-Based Development Infrastructure Support

        - Goal

As new application code and configurations progress from development and testing environments to production, system administrators, network administrators, database administrators, etc., must support these environments.  These resources are dedicated to support application development activities, and do not support production operations and maintenance.

The goal of this work package is to provide a full range of application development support and management services for various non-production environments (e.g., development, testing, integration, pre-production, etc.) in the context of an integrated software release cycle.

        - Desired Outcome

The outcome of executing this work package will be “smooth” progression of application code, and technical support to other application development resources (e.g., developers, testers, etc.) that meets defined milestones.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 7 | Release-Based Development Infrastructure Support | PKG |
| 7.1 | Release Planning | G |
| 7.1.1 | Project Management Plan | D |
| 7.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 7.1.1.2 | Project Work Breakdown Structure | WP |
| 7.1.1.3 | Risk Management Plan | WP |
| 7.1.1.4 | Change Control Plan | WP |
| 7.1.1.5 | Communications Plan | WP |
| 7.1.1.6 | Stakeholder Management Plan | WP |
| 7.1.1.7 | Project Schedule (MS Project) | WP |
| 7.1.1.8 | Status Report | WP |
| 7.1.1.9 | Performance Management Plan (SLAs, etc.) | WP |
| 7.1.2 | Release Related Development Infrastructure Plan | D |
| 7.1.2.1 | Release Environment configuration Support Document | WP |
| 7.1.2.2 | Release Related Infrastructure Environment Support Plan | WP |
| 7.1.2.3 | Release Development Environment Configuration Document | WP |
| 7.1.2.4 | Release System Test Environment Configuration Document | WP |
| 7.1.2.5 | Release Integration test Environment Configuration document | WP |
| 7.1.2.6 | Release Pre-Production Environment Configuration Document | WP |
| 7.1.3 | Release Code management Support Plan | D |
| 7.1.3.1 | Development Code Promotion Document | WP |
| 7.1.3.2 | System Test Code Promotion Document | WP |
| 7.1.3.3 | Integration Test Code Promotion Document | WP |
| 7.1.3.4 | Pre-Production Code Promotion Document | WP |
| 7.1.4 | Production Code Promotion Plan | D |
| 7.1.4.1 | Development Infrastructure Environment Support Plan | WP |

    - Application Development Support Services Work Packages

      - Test, Validation, Verification and Evaluation (TVV&E)

        - Goal

The goal of this work package is to assist TSA in designing, conducting, managing, and reporting results of prescribed assessment activities related to mission-critical application development efforts.

        - Desired Outcome

The desired outcome of executing this work package is (1) clear information that provides TSA assurance that its application development efforts are on track to meet quality, cost, and schedule goals; and (2) provide information that enables TSA to take corrective action for application development efforts that are not on track to meet quality, cost, and schedule goals.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 8 | Test, Validation, Verification, and Evaluation (TVV&E) | PKG |
| 8.1 | TVV&E Services | G |
| 8.1.1 | Project Management Plan | D |
| 8.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 8.1.1.2 | Project Work Breakdown Structure | WP |
| 8.1.1.3 | Risk Management Plan | WP |
| 8.1.1.4 | Change Control Plan | WP |
| 8.1.1.5 | Communications Plan | WP |
| 8.1.1.6 | Stakeholder Management Plan | WP |
| 8.1.1.7 | Project Schedule (MS Project) | WP |
| 8.1.1.8 | Status Report | WP |
| 8.1.1.9 | Performance Management Plan (SLAs, etc.) | WP |
| 8.1.2 | TVV&E Approach Document | D |
| 8.1.2.1 | Criteria Development Approach Concept Paper | WP |
| 8.1.2.2 | Key Assessment Objective Development Document | WP |
| 8.1.2.3 | Adjudication Methodology Document | WP |
| 8.1.3 | Verification | G |
| 8.1.3.1 | Testing Plan | D |
| 8.1.3.1.1 | Test Approach Document | WP |
| 8.1.3.1.2 | Integration Testing Plan | WP |
| 8.1.3.1.3 | End-to-End Systems Testing Document | WP |
| 8.1.4 | Validation | G |
| 8.1.4.1 | Assessment Plan | D |
| 8.1.4.1.1 | Program/Project Performance Management Plan | WP |
| 8.1.4.1.2 | Design Evaluation Document | WP |
| 8.1.5 | Security Approach Document | D |
| 8.1.5.1 | Certification and Accreditation Plan | WP |
| 8.1.6 | Testing Plan | D |
| 8.1.6.1 | Testing planning Approach Document | WP |
| 8.1.6.2 | System Testing Document | WP |
| 8.1.6.3 | Integration Testing Process Document | WP |
| 8.1.6.4 | User Acceptance Testing Document | WP |

      - Capabilities Adoption Services

        - Goal

The goal of this work package is provide a full range of professional services, such as organizational communication, training, and change management to prepare various TSA organizational components for the introduction and adoption of new processes, tools, and technologies.

        - Desired Outcome

The outcome of executing this work package is a systematic, incremental, and measurable improvement in mission effectiveness by TSA mission organizations and personnel as a result of adopting new tools produced by the application development organization.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 9 | Capabilities Adoption Services | PKG |
| 9.1 | Planning | G |
| 9.1.1 | Project Management Plan | D |
| 9.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 9.1.1.2 | Project Work Breakdown Structure | WP |
| 9.1.1.3 | Risk Management Plan | WP |
| 9.1.1.4 | Change Control Plan | WP |
| 9.1.1.5 | Communications Plan | WP |
| 9.1.1.6 | Stakeholder Management Plan | WP |
| 9.1.1.7 | Project Schedule (MS Project) | WP |
| 9.1.1.8 | Status Report | WP |
| 9.1.1.9 | Performance Management Plan (SLAs, etc..) | WP |
| 9.2 | Organization Communications | G |
| 9.2.1 | Newsletter construction and Publication | D |
| 9.2.1.1 | Web Content Management | WP |
| 9.2.1.2 | Communication Strategy | WP |
| 9.2.1.3 | Solution Adoption Support (Facilitation) | WP |
| 9.3 | Software Training | G |
| 9.3.1 | Training Requirements Gathering and Documentation | D |
| 9.3.1.1 | Training Curriculum Development | WP |
| 9.4 | Training Support | G |
| 9.4.1 | Software Training Document | D |
| 9.4.1.1 | Curriculum Content Document | WP |
| 9.4.1.2 | Training Presentation Materials | WP |
| 9.4.2 | Computer-Base Training Modules | D |
| 9.4.2.1 | Training Execution Plan | WP |
| 9.4.2.2 | Training Course/Classroom Materials | WP |
| 9.4.2.3 | Remote Distance Learning Training Materials | WP |
| 9.4.2.4 | Documentation/Training Material Publication | WP |
| 9.5 | Implementation Facilitation | G |
| 9.5.1 | Change Management Plan | D |
| 9.5.1.1 | Awareness Campaign Document | WP |
| 9.5.1.2 | Training Campaign Document | WP |
| 9.5.1.3 | Transition Campaign Document | WP |
| 9.5.1.4 | Buy-In Campaign Document | WP |
| 9.5.1.5 | Purpose/Value/Benefit Campaign Document | WP |
| 9.5.1.6 | Sustainment Campaign Document | WP |
| 9.5.1.7 | Follow-up Campaign Document | WP |

      - Organizational Consulting

        - Goal

The goal of this work package is to provide management consulting resources with the appropriate skills and experience to provide a wide array of organizational consulting services to improve the organization’s application development capability. When TSA identifies a need to improve or change the way its application development organization functions, or needs to change the way it interacts with external entities, it will use this work package to engage a Contractor to provide these consulting services.

        - Desired Outcome

The desired outcome of executing this work package is a systematic, incremental, and measurable improvement in the effectiveness of TSA application development groups.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 10 | Organizational Consulting | PKG |
| 10.1 | Project Planning | G |
| 10.1.1 | Project Management Plan | D |
| 10.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 10.1.1.2 | Project Work Breakdown Structure | WP |
| 10.1.1.3 | Risk Management Plan | WP |
| 10.1.1.4 | Change Control Plan | WP |
| 10.1.1.5 | Communications Plan | WP |
| 10.1.1.6 | Stakeholder Management Plan | WP |
| 10.1.1.7 | Project Schedule (MS Project) | WP |
| 10.1.1.8 | Status Report | WP |
| 10.1.1.9 | Performance Management Plan (SLAs, etc.) | WP |
| 10.1.2 | Methodology Support | G |
| 10.1.2.1 | Methodology Definition Document | D |
| 10.1.2.1.1 | Release Management Approach Document | WP |
| 10.1.2.1.2 | Enterprise Testing Plan | WP |
| 10.1.2.2 | Process Definition Document | D |
| 10.1.2.2.1 | Software Process Improvement Plan | WP |
| 10.1.2.3 | Maturity Assessment Plan | D |
| 10.1.2.3.1 | Development Capability Assessment Document | WP |
| 10.1.2.4 | Organization Analysis Plan | D |
| 10.1.2.4.1 | Organization Structure Analysis Document | WP |
| 10.1.2.4.2 | Human Resource Analysis Plan | WP |
| 10.1.2.5 | Control System Analysis Plan | D |
| 10.1.2.5.1 | Financial Control Analysis Approach Document | WP |
| 10.1.2.5.2 | Earned Value Management Plan | WP |
| 10.1.2.5.3 | Program Management Analysis Document | WP |

    - Application Development Infrastructure Support Services

      - Design and Implementation of Testing, Integration, and Non-Production Environments

        - Goal

The goal of this work package is to provide all hardware, software, and the full range of infrastructure engineering design, development, implementation and integration services to deliver non-production application development-related environments (e.g., development, testing, and non-production environments).  This includes, but is not limited to, planning, requirements definition and analysis, systems design and development, integration, implementation, and deployment.

        - Desired Outcome

The desired outcome of executing this work package is a robust set of production-like environments, upon which any type of needed application development can be performed, and which enable the TSA application development organization to deliver high-quality software solutions that meet quality, schedule, and cost objectives.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 11 | Design and Implementation of Development, Test, Integration, and Non-Production Environments | PKG |
| 11.1 | Planning | G |
| 11.1.1 | Project Management Plan | D |
| 11.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 11.1.1.2 | Project Work breakdown structure | WP |
| 11.1.1.3 | Risk Management Plan | WP |
| 11.1.1.4 | Change Control Plan | WP |
| 11.1.1.5 | Communications Plan | WP |
| 11.1.1.6 | Stakeholder Management Plan | WP |
| 11.1.1.7 | Project Schedule (MS Project) | WP |
| 11.1.1.8 | Status Report | WP |
| 11.1.1.9 | Performance Management Plan (SLAs, etc.) | WP |
| 11.2 | Concept Definition | G |
| 11.2.1 | Concept Document | D |
| 11.2.1.1 | Feasibility Analysis Report | WP |
| 11.2.1.2 | Make or Buy Decision Paper | WP |
| 11.2.1.3 | Budget Analysis Report | WP |
| 11.2.1.4 | Impact Analysis Document | WP |
| 11.3 | Requirements Analysis | G |
| 11.3.1 | Requirements Definition and Analysis Document | D |
| 11.3.1.1 | Mission Needs Statement | WP |
| 11.3.1.2 | Alternative Design Analysis Document | WP |
| 11.3.1.3 | Functional Requirements Document | WP |
| 11.4 | System Design and Development | G |
| 11.4.1 | System Design Document | D |
| 11.4.1.1 | Current State ("As-is") Document | WP |
| 11.4.1.2 | System Configuration Alternatives Report | WP |
| 11.4.1.3 | System Design Components Document (w/graphical representations) | WP |
| 11.4.1.4 | Hardware Sizing and Selection Document ("Buy List") | WP |
| 11.4.1.5 | System Load Analysis Report | WP |
| 11.4.1.6 | Requirements Traceability Matrix | WP |
| 11.4.2 | System Development Plan | D |
| 11.4.2.1 | Solutions Creation Document | WP |
| 11.4.2.2 | Elaborated Work Breakdown Structure | WP |
| 11.4.2.3 | Implementation Approach Document | WP |
| 11.4.2.4 | Test Plan | WP |
| 11.4.3 | System Security Plan | D |
| 11.4.3.1 | System Security Requirements Document | WP |
| 11.4.3.2 | C&A Plan | WP |
| 11.4.3.3 | Security Certification Plan (NIST -37) | WP |
| 11.4.3.4 | System Vulnerability Implementation Document | WP |
| 11.4.3.5 | Security Requirement Traceability Document | WP |
| 11.4.3.6 | Security Control Plan (NIST 800-53) | WP |
| 11.4.4 | Risk Management Review Document | D |
| 11.4.4.1 | Risk Management Result Assessment | WP |
| 11.4.4.2 | Operations & Maintenance Risk Management Recommendations Document | WP |
| 11.5 | Integration | G |
| 11.5.1 | Integration Plan | D |
| 11.5.1.1 | Legacy Systems Configuration Document | WP |
| 11.5.1.2 | New Systems Integration Plan | WP |
| 11.5.1.3 | Testing Plan (Connectivity) | WP |
| 11.5.1.4 | Security Test Plan | WP |
| 11.6 | Implementation | G |
| 11.6.1 | Implementation Plan | D |
| 11.6.1.1 | System Requirements Acquisition Plan (What is required and $) | WP |
| 11.6.1.2 | Resource Requirements Document (What skills are required to implement the new system?) | WP |
| 11.6.1.3 | Implementation Work Plan (MS Project) | WP |
| 11.7 | Deployment | G |
| 11.7.1 | Operations & Maintenance Transition Plan | D |
| 11.7.1.1 | User and Administrator Guide | WP |
| 11.7.1.2 | Performance Monitoring Guide | WP |
| 11.7.1.3 | Software Customization, Patch, and Script Documentation | WP |
| 11.7.1.4 | Warranty Document | WP |
| 11.7.2 | Deployment Report | D |
| 11.7.2.1 | ITIL Process Update Document | WP |
| 11.7.2.2 | Enterprise Architecture Update Document | WP |

      - Development, Test, Integration, and Non-Production Environments Support

        - Goal

The goal of this work package is to provide general operations and maintenance support of the application development infrastructure and related environments.

        - Desired Outcome

The desired outcome of this work package is robust support to the non-production environments that enables them to remain “healthy” and responsive to security, capacity, and application development functionality needs.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 12 | Development, Test, Integration, and Non-Production Environments Support | PKG |
| 12.1 | Planning | G |
| 12.1.1 | Project Management Plan | D |
| 12.1.1.1 | Scope Management Plan (Definition, Control, etc.) | WP |
| 12.1.1.2 | Project Work Breakdown Structure | WP |
| 12.1.1.3 | Risk Management Plan | WP |
| 12.1.1.4 | Change Control Plan | WP |
| 12.1.1.5 | Communications Plan | WP |
| 12.1.1.6 | Stakeholder Management Plan (SLAs, etc..) | WP |
| 12.1.1.7 | Project Schedule (MS Project) | WP |
| 12.1.1.8 | Status Report | WP |
| 12.1.1.9 | Performance Management Plan (SLAs, etc..) | WP |
| 12.1.1.10 | Development Infrastructure Command and Control Report | WP |
| 12.1.1.11 | Network Performance Plan | WP |
| 12.1.1.12 | Network Performance Report | WP |
| 12.1.2 | Patch Management Plan | D |
| 12.1.2.1 | Monthly Patch Summary Report | WP |
| 12.1.2.2 | Monthly Patch Implementation Report | WP |
| 12.1.3 | Development Environments Infrastructure Support Plan | D |
| 12.1.3.1 | Development Environment Assessment Document | WP |
| 12.1.3.2 | Capacity Improvement Plan | WP |
| 12.1.3.3 | Performance Improvement Plan | WP |
| 12.1.3.4 | Develop Product/Service Acceptance Plan | WP |
| 12.1.3.5 | Help Desk SLA Design Document | WP |
| 12.1.3.6 | SLA Design Document | WP |
| 12.2 | Support | G |
| 12.2.1 | Command and Control Report | D |
| 12.2.1.1 | Periodic Management Report | WP |
| 12.2.1.2 | System Utilization Report (Network, Servers, Email, Databases, Firewalls, Memory, Latency, etc.) | WP |
| 12.2.2 | Events Report | D |
| 12.2.2.1 | Special Events Report | WP |
| 12.2.2.2 | Daily Back-up Report | WP |
| 12.2.3 | Command and Control Trending Report | D |
| 12.2.3.1 | Outage Trend Report | WP |
| 12.2.3.2 | Bandwidth Trend Report | WP |
| 12.2.3.3 | Latency Trend Report | WP |
| 12.2.4 | Command and Control Event Management Report | D |
| 12.2.4.1 | Daily Service Status Briefing | WP |
| 12.2.4.2 | Daily Service Status Report | WP |
| 12.2.5 | Computer Security Incident Response Report | D |
| 12.2.5.1 | Security Event Management Report | WP |
| 12.2.5.2 | Security Event Activity Logs | WP |
| 12.2.5.3 | Security Incident Management Report | WP |
| 12.2.6 | Security Report | D |
| 12.2.6.1 | Individual Incident Reports | WP |
| 12.2.6.2 | Monthly SLA Report | WP |
| 12.2.6.3 | Post-Release Application Development Infrastructure Security Report | WP |
| 12.2.7 | Enterprise O/M - Performance Management | D |
| 12.2.7.1 | Service Management Audit Report | WP |
| 12.2.7.2 | Perform Root Analysis Report | WP |
| 12.2.7.3 | Performance Improvement Analysis Report | WP |
| 12.2.7.4 | SLA Monthly Data Report | WP |
| 12.2.8 | Application Development/Test Infrastructure Help Desk Support | D |
| 12.2.8.1 | Trouble Ticket Response Document | WP |
| 12.2.8.2 | Trouble Ticket Tracking Report | WP |
| 12.2.8.3 | Trouble Ticket Analysis Report | WP |
| 12.2.8.4 | Trouble Ticket Resolution Report | WP |

      - Data Center Migration Services

        - Goal

The goal of this work package is to identify those deliverables that must be created and provided to the Government to execute an efficient transition of applications and services to a new data center while minimizing impact to all TSA’s mission and IT customers.

        - Desired Outcome

The desired outcome of executing this work package is a seamless transition of applications and related IT services and infrastructure from existing facility(ies) and configuration to a different physical location and configuration.

        - Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 13.1 | Data Center Migration Services | PKG |
| 13.1.1 | Phase I Project Initiation | G |
| 13.1.1.1 | Charter | D |
| 13.1.1.1.1 | Charter Project Objective Document | WP |
| 13.1.1.2 | High Level Migration Plan | D |
| 13.1.1.2.1 | Staffing Model Document | WP |
| 13.1.1.2.2 | Resources Plan | WP |
| 13.1.2 | Planning | G |
| 13.1.2.1 | Project Plan | D |
| 13.1.2.1.1 | Solution Definition Document | WP |
| 13.1.2.1.2 | Core Team Identification Document | WP |
| 13.1.2.1.3 | Scope Plan | WP |
| 13.1.2.1.4 | Work Breakdown Structure | WP |
| 13.1.2.1.5 | Duration Estimate | WP |
| 13.1.2.1.6 | Resource Matrix | WP |
| 13.1.2.1.7 | Risk Management Plan | WP |
| 13.1.2.1.8 | Change Control Plan | WP |
| 13.1.2.1.9 | Communications Plan | WP |
| 13.1.2.1.10 | Stakeholder Management Plan | WP |
| 13.1.2.1.11 | Project Schedule (MS Project) | WP |
| 13.1.2.3 | Core Team Project Document | D |
| 13.1.2.3.1 | Personnel Suitability Requirement Document | WP |
| 13.1.2.3.2 | Kickoff Meeting Presentation | WP |
| 13.1.2.4 | Work Group Charters Document | D |
| 13.1.1.4.1 | CIO/Project Sponsor Kickoff Presentation | WP |
| 13.1.1.4.2 | IT Security Kickoff Presentation | WP |
| 13.1.1.4.3 | System Owner Kick Off Presentation | WP |
| 13.1.1.4.4 | IT Engineering Kick Off Presentation | WP |
| 13.1.1.4.5 | Solution Integration Group kick Off Presentation | WP |
| 13.1.2.5 | Discovery Plan | D |
| 13.1.2.5.1 | Assets, Artifacts and Dependencies Document | WP |
| 13.1.2.6 | Business Impact Analysis Document | D |
| 13.1.2.6.1 | IT Contingency Plans | WP |
| 13.1.3 | Phase II Migration Planning | G |
| 13.1.3.1 | Performance Goals and Performance Measures Document | D |
| 13.1.3.1.1 | Inter-Agency Agreements Document | WP |
| 13.1.3.1.2 | Feasibility Analysis Report | WP |
| 13.1.3.1.3 | Cost Benefit Analysis Report | WP |
| 13.1.3.1.4 | System Level Inventory Matrix | WP |
| 13.1.3.1.5 | Functional Requirement Document | WP |
| 13.1.3.1.6 | Data Center Baseline Gap Analysis Document | WP |
| 13.1.3.2 | Transition Strategy Plan | D |
| 13.1.3.2.1 | Relocation Strategy Document | WP |
| 13.1.3.2.2 | SAN/Storage Strategy Plan | WP |
| 13.1.3.2.3 | Server Strategy | WP |
| 13.1.3.2.4 | Backup Strategy | WP |
| 13.1.3.2.5 | Facility Requirement Plan | WP |
| 13.1.3.2.6 | Enterprise Infrastructure Services Plan | WP |
| 131.3.2.7 | System Support Strategy | WP |
| 13.1.3.2.8 | Resource Plan | WP |
| 13.1.3.2.9 | Consolidation Plan | WP |
| 13.1.3.2.10 | Relocation Strategy Plan | WP |
| 13.1.4 | Phase III Migration Scheduling | G |
| 13.1.4.1 | System Security Plan | D |
| 13.1.4.1.1 | System Security Requirements Document | WP |
| 13.1.4.1.2 | Security Test Plan | WP |
| 13.1.4.1.3 | C and A Plan | WP |
| 13.1.4.1.4 | Security Certification Plan (NIST -37) | WP |
| 13.1.4.1.5 | System Vulnerability Implementation Document | WP |
| 13.1.4.1.6 | Security Requirement Traceability Document | WP |
| 13.1.4.1.7 | Security Control Plan (NIST 800-53) | WP |
| 13.1.4.2 | Processes and Tools Document | D |
| 13.1.4.2.1 | Change Management Plan | WP |
| 13.1.4.2.2 | Configuration Management Plan | WP |
| 13.1.4.3 | Risk Management Review Document | D |
| 13.1.4.3.1 | Risk Management Result Assessment | WP |
| 13.1.4.3.2 | Operations and Maintenance Risk Management Recommendations Document | WP |
| 13.1.4.3.3 | System Design Components Document (w/graphical representations) | WP |
| 13.1.4.3.4 | Hardware Sizing and Selection Document ("Buy List") | WP |
| 13.1.4.3.5 | System Load Analysis Report | WP |
| 13.1.4.3..6 | Requirements Traceability Matrix | WP |
| 13.1.4.4 | System Development Plan | D |
| 13.1.4.4.1 | System Outage Matrix | WP |
| 13.1.4.4.2 | Operations Transition Plan | WP |
| 13.1.4.4.3 | Asset Transition Plan | WP |
| 13.1.4.4.4 | Solutions Creation Document | WP |
| 13.1.4.4.5 | Elaborated Work Breakdown Structure | WP |
| 13.1.4.4.6 | Implementation Approach Document | WP |
| 13.1.4.4.7 | Test Plan | WP |
| 13.1.4.4.8 | Migration Roadmap Document | WP |
| 13.1.4.5 | Risk Management Review Document | D |
| 13.1.4.5.1 | Risk Management Result Assessment | WP |
| 13.1.4.5.2 | Operations and Maintenance Risk Management Recommendations Document | WP |
| 13.1.5 | Phase IV Migration Execution | G |
| 13.1.5.1 | Engagement Pilot /Deployment Plan | D |
| 13.1.5.1.1 | Final Readiness Review Document | WP |
| 13.1.5.1.2 | System Support Realignment Document | WP |
| 13.1.5.1.3 | Logistical Execution Plan | WP |
| 13.1.5.1.4 | Data Migration Planning | WP |
| 13.1.5.1.5 | Legacy Systems Configuration Document | WP |
| 13.1.5.1.6 | New Systems Integration Plan (After Transition Execution, Migration Execution, Engagement Execution) | WP |
| 13.1.5.1.7 | Testing Plan (Connectivity) | WP |
| 13.1.5.2 | Implementation Plan | D |
| 13.1.5.2.1 | System Requirements Acquisition Plan | WP |
| 13.1.5.2.2 | Implementation Work Plan (MS Project) | WP |
| 13.1.5.3 | Deployment Document | D |
| 13.1.5.3.1 | Operations and Maintenance Transition Plan | WP |
| 13.1.5.3.2 | User and Administrator Guide | WP |
| 13.1.5.3.3 | Performance Monitoring Guide | WP |
| 13.1.5.3.4 | Software Customization, Patch, and Script Documentation | WP |
| 13.1.5.3.5 | Warranty Document | WP |
| 13.2.5.4 | Deployment Report | D |
| 13.2.4.4.1 | ITIL Process Update Document | WP |
| 13.2.4.4.2 | Enterprise Architecture Update Document | WP |

- Appendix 6 – Work Order 1

- Scope and Purpose

  - Scope

This work order covers work packages contained herein.

  - Purpose

The purpose of this work order is to acquire the application development and related infrastructure support services needed to accomplish the work stated in the work packages included herein.

- Period of Performance

The period of performance for the effort contained in this Work Order will extend for a period not to exceed 12 months.

- Type Order

This is a Firm Fixed-Price Work Order.

- Contracting Officer Technical Representative (COTR)

The COTR for this Work Order is (to be determined after award.)

- Work Packages

The work identified in the following three work packages will commence immediately upon award of the Task Order:

- EDB Framework .NET Conversion and Enhancement

- EDB Platform Application Development

- HTMLDB Platform Application Development

The work identified in the following five work packages will commence based on the completion of other related application development work currently underway:

- Data Center Migration Planning

- Enterprise Search Implementation

- ISE Identity and Access Management

- Information Sharing Environment (ISE) Initial Operating Platform (IOP) Enhancement

- Process Analysis and Capabilities Improvement

These work packages are derived from the representative work packages in the Task Order.   Only those deliverables and work products essential to achieving the objective for these work packages have been included.   Vendors must propose appropriate labor categories and levels of effort for these work packages for evaluation; vendors must also provide data item descriptions for each deliverable contained in each work package.

- Data Item Description (DID) Requirements

Work packages contained herein are deliverables-based.   Therefore, vendors must indicate their proposed approach for creating deliverables for any work packages that the Government intends to acquire.

In this regard, vendors must prepare a Data Item Description for each deliverable.   A template with sample data is included in Attachment 3 of the Task Order.   Vendors should focus on the quality and completeness of documentation for deliverables; this documentation will be used as a key factor in evaluating proposals.

When effort on any work package commences, the Government intends to use the selected vendor’s Data Item Descriptions to evaluate the quality and acceptability of deliverables created by the vendor.

  - EDB Framework .NET Conversion and Enhancement

    - Background

The “Everything Database” (EDB) is an unclassified Government Off-the Shelf rapid application development framework used by several Federal agencies.   TSA uses the EDB framework to provide rapid application development for a certain class of mission or business requirements.   These requirements are typically of low complexity and support a small number of users.   The framework allows TSA internal customers to specify their application’s data requirements and then configure user interface elements with metadata.   Basic working applications can then be published and used immediately.   Optionally, custom event-driven logic can be implemented to meet unique user requirements if necessary, and may therefore require more effort.

    - Framework Description

The EDB application framework is implemented using “classic” Microsoft Active Server Pages (ASP) technology (i.e., not implemented using the .NET platform).   It consists of a relatively small number of reusable user-facing web pages to accomplish basic database create, query,  update, and delete functions on application data, as well as administration pages supporting functions such as user administration and new application creation

    - General Scope

To modernize the code base and provide more adequate support to a growing TSA user base, TSA requires that:

- EDB be “ported” to the .NET framework

- Certain framework enhancements be implemented to increase its robustness

- Certain user-facing enhancements and tools (e.g., new “widgets” to display and manipulate EDB data, etc.)

    - Delivery Schedule

The Government intends that this work will commence immediately upon award of the Task Order and must be completed within 45 days after the start date.

    - EDB Framework.NET Conversion and Enhancement Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 1.1 | TSA SDLC | PKG |
| 1.1.1 | Software Design | D |
| 1.1.2 | Concept Development | G |
| 1.1.2.1 | Software Solution Concept Papers | D |
| 1.1.2.1.1 | Alternatives Analyses | WP |
| 1.1.2.1.2 | Make vs. Buy Analysis | WP |
| 1.1.2.1.3 | Feasibility Study | WP |
| 1.1.2.1.4 | Risk Identification | WP |
| 1.1.2.1.5 | Software and/or System Models | WP |
| 1.1.2.1.6 | Prototype Demonstration Systems | WP |
| 1.1.3 | Application Development Project Planning | G |
| 1.1.3.1 | Project Charter | D |
| 1.1.3.1.1 | Project Objectives and Outcome Statement | WP |
| 1.1.3.1.2 | Scope Definition | WP |
| 1.1.3.1.3 | Financial Commitment | WP |
| 1.1.3.2 | Project Plan | D |
| 1.1.3.2.1 | Project Work Breakdown Structure | WP |
| 1.1.3.2.2 | Project Schedule | WP |
| 1.1.3.2.3 | Project Resource and Financial Management Plan | WP |
| 1.1.3.2.4 | Project Quality Plan | WP |
| 1.1.4 | Requirements Analysis and Definition | G |
| 1.1.4.1 | Functional Requirements Analysis & Definition | D |
| 1.4.1.1 | Functional Requirements Documents | WP |
| 1.1.4.2 | System Requirements Analysis & Definition | D |
| 1.4.2.1 | System Requirement Documents | WP |
| 1.4.2.2 | General Business/Mission Requirements Analysis & Definition Documents | WP |
| 1.1.5 | Systems Design Document | D |
| 1.1.5.1 | SOA Service Engineering Validation (if applicable) | WP |
| 1.1.7 | Systems Development | D |
| 1.1.8 | Architecture | G |
| 1.1.8.1 | Enterprise Solution Architecture | D |
| 1.1.8.1.1 | Solution Architecture Consulting | WP |
| 1.1.8.1.2 | Solution Architecture Concept Document | WP |
| 1.1.8.1.3 | Joint Application Design Facilitation and Documentation | WP |
| 1.1.8.2 | Application Architecture | G |
| 1.1.8.2.1 | Application Architecture Solutions Document | D |
| 1.1.8.2.1.1 | Application Architecture Document | WP |
| 1.1.8.2.1.1 | Application Architecture and Design Reviews | WP |
| 1.1.9 | Coding Development and Management | G |
| 1.1.9.1 | Source Code Configuration Control Plan | D |
| 1.1.9.1.1 | Code Construction Document | WP |
| 1.1.9.1.2 | Code Review Results | WP |
| 1.1.9.2 | Code (in Digital Format) | D |
| 1.1.9.2.1 | Software /Product Code Documentation | WP |
| 1.1.9.2.2 | Software TVV&E Assessment Sign-Off Document | WP |
| 1.1.9.2.3 | Software Acceptance/Sign-Off Document | WP |
| 1.1.10 | Software Quality Control | G |
| 1.1.10.1 | Source Code Configuration Control Plan | D |
| 1.1.10.1.1 | Code Reviews Results | WP |
| 1.1.10.1.2 | Unit Test Results | WP |
| 1.1.11 | Production | G |
| 1.1.11.1 | Post Go-Live Support Plan | D |
| 1.1.11.1.1 | Deployment Approach Document | WP |
| 1.1.11.1.2 | Implementation Planning Document | WP |
| 1.1.12 | Training | G |
| 1.1.12.1 | Computer Based Training Content | D |
| 1.1.12.1.1 | Interactive Distance Learning Components | WP |
| 1.1.12.1.2 | Application User Documentation | WP |
| 1.1.12.1.3 | Learning Management System (LMS) Integration | WP |
| 1.1.13 | Integration & Test Services | G |
| 1.1.13.1 | Test Plan | D |
| 1.1.13.1.1 | Integration Test Plan | WP |
| 1.1.13.1.2 | Integration Test Scripts | WP |
| 1.1.13.1.3 | UAT Plan | WP |
| 1.1.13.1.4 | UAT Test Scripts | WP |
| 1.1.13.2 | Test Results Document | D |
| 1.1.13.2.1 | Integration Test Execution Document | WP |
| 1.1.13.2.2 | UAT execution Results Document | WP |
| 1.1.13.2.3 | Business/Mission Customer Test Acceptance Document Customer Sign-off) | WP |
| 1.1.13.3 | Implementation Plan | D |
| 1.1.13.3.1 | Application Deployment Approach Document | WP |
| 1.1.13.3.2 | End User Documentation | WP |
| 1.1.13.3.3 | End User Training Plan | WP |
| 1.1.13.3.4 | Post Go-Live Support Plan | WP |
| 1.1.13.4 | Operations & Maintenance Support Plan | D |
| 1.1.13.4.1 | Operations Run Book | WP |
| 1.1.13.4.2 | Help Desk Support Scripts | WP |
| 1.1.14 | Software Application Maintenance | G |
| 1.1.14.1 | Software Defect Correction / Software Patch Development Plan | D |
| 1.1.14.1.1 | Application Enhancements | WP |
| 1.1.14.1.2 | Application Optimizations | WP |

  - EDB Platform Application Development

    - Background

TSA intends to increase the usage of the “Everything Database” (EDB) to support internal customer mission and business requirements.   To support this effort, multiple application development projects, based upon emerging customer requirements, will be defined and executed on the EDB framework during the performance period of this award.   The Government envisions that this work package is related to the “EDB Framework .NET Conversion and Enhancement” work package in that the enhanced EDB framework delivered by that effort will be used to develop applications under this work package.

    - General Scope

The following work package will be executed multiple times during the period of performance.   The Government expects that each instance of this executed work package will support an individual EDB application development effort.

    - Delivery Schedule

The Government intends that this work will commence immediately upon award of the Task Order and will extend over a period of approximately 12 months.

    - EDB Platform Application Development Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 3.1 | Rapid Application Development Services | PKG |
| 3.1.1 | Planning & Scoping | G |
| 3.1.1.1 | High-level Requirements Document (HRD) | D |
| 3.1.1.1.1 | Cost-benefit Analysis Matrix | WP |
| 3.1.1.1.2 | RAD / Framework Decision Document | D |
| 3.1.1.1.2.1 | Architecture Approval Document | WP |
| 3.1.1.1.3 | Project Management Plan | D |
| 3.1.1.1.3.1 | Risk Management Plan | WP |
| 3.1.1.1.3.2 | Communication Plan | WP |
| 3.1.1.1.3.3 | Stakeholder Management Plan | WP |
| 3.1.1.1.3.4 | Project Schedule (MS Project) | WP |
| 3.1.1.1.3.5 | Project Resource Plan | WP |
| 3.1.1.1.3.6 | Status Report | WP |
| 3.1.1.1.3.7 | Performance Management Plan (SLAs, etc..) | WP |
| 3.1.2 | Analysis, Design, Development | G |
| 3.1.2.1 | RAD Iteration (can be multiple) | G |
| 3.1.2.1.1 | RAD Definition Document | D |
| 3.1.2.1.1.1 | Functional Requirements Document | WP |
| 3.1.2.1.1.2 | Design Specification Document | WP |
| 3.1.2.1.1.3 | SOA Service Engineering Validation Plan | WP |
| 3.1.2.1.1.4 | Business/Mission Customer Feedback Document | WP |
| 3.1.2.1.2 | Systems Requirements Document (SRD) | D |
| 3.1.2.1.2.1 | System Requirements Review Document | WP |
| 3.1.2.1.2.2 | Security Certification and Accreditation Validations Documentation | WP |
| 3.1.2.1.3 | Integration & Test | G |
| 3.1.2.1.3.1 | Test Plan | D |
| 3.1.2.1.3.1.1 | Integration Test Plan | WP |
| 3.1.2.1.3.1.2 | UAT Plan | WP |
| 3.1.2.1.3.1.3 | Integration Test Scripts | WP |
| 3.1.2.1.3.1.4 | UAT scripts | WP |
| 3.1.2.1.3.2 | Business/Mission Customer Test Acceptance Document | D |
| 3.1.2.1.3.2.1 | Integration Test Execution | WP |
| 3.1.2.1.3.2.2 | UAT execution | WP |
| 3.1.2.1.3.2.3 | Test Results | WP |
| 3.1.2.1.3.3 | Implementation Plan | D |
| 3.1.2.1.3.3.1 | Application Deployment Approach Document | WP |
| 3.1.2.1.3.3.2 | End User Documentation | WP |
| 3.1.2.1.3.3.3 | End User Training Plan | WP |
| 3.1.2.1.3.3.4 | Post Go-Live Support Plan | WP |
| 3.1.2.1.4 | Operations & Maintenance Support Plan | D |
| 3.1.2.1.4.1 | Operations Run Book | WP |
| 3.1.2.1.4.2 | Help Desk Support Scripts | WP |

  - HTMLDB Platform Application Development

    - Background

TSA uses the HTMLDB platform (also known as Oracle Application Express, or APEX) to provide rapid application development services to TSA mission and business customers.   TSA has defined a method to use HTMLDB to provide rapid application development for a certain class of mission or business requirements.    These requirements are typically low to moderate in complexity and support a small number of users.   TSA has developed custom extensions on top of the standard HTMLDB platform that are leveraged by its individual HTMLDB applications.

    - General Scope

The following work package will be executed multiple times during the period of performance.   The Government expects that each instance of this executed work package will support an individual HTMLDB application development effort, including enhancements to existing applications and new development.

    - Delivery Schedule

The Government intends that this work will commence immediately upon award of the Task Order and will extend over a period of approximately 12 months.

    - HTMLDB Platform Work Package

| REF ID | Description | Type |
| --- | --- | --- |
| 4.1 | Rapid Application Development Services | PKG |
| 4.1.1 | Planning & Scoping | G |
| 4.1.1.1 | High-level Requirements Document (HRD) | D |
| 4.1.1.1.1 | Cost-benefit Analysis Matrix | WP |
| 4.1.1.1.2 | RAD / Framework Decision Document | D |
| 4.1.1.1.2.1 | Architecture Approval Document | WP |
| 4.1.1.1.3 | Project Management Plan | D |
| 4.1.1.1.3.1 | Risk Management Plan | WP |
| 4.1.1.1.3.2 | Communication Plan | WP |
| 4.1.1.1.3.3 | Stakeholder Management Plan | WP |
| 4.1.1.1.3.4 | Project Schedule (MS Project) | WP |
| 4.1.1.1.3.5 | Project Resource Plan | WP |
| 4.1.1.1.3.6 | Status Report | WP |
| 4.1.1.1.3.7 | Performance Management Plan (SLAs, etc..) | WP |
| 4.1.2 | Analysis, Design, Development | G |
| 4.1.2.1 | RAD Iteration (can be multiple) | G |
| 4.1.2.1.1 | RAD Definition Document | D |
| 4.1.2.1.1.1 | Functional Requirements Document | WP |
| 4.1.2.1.1.2 | Design Specification Document | WP |
| 4.1.2.1.1.3 | SOA Service Engineering Validation Plan | WP |
| 4.1.2.1.1.4 | Business/Mission Customer Feedback Document | WP |
| 4.1.2.1.2 | Systems Requirements Document (SRD) | D |
| 4.1.2.1.2.1 | System Requirements Review Document | WP |
| 4.1.2.1.2.2 | Security Certification and Accreditation Validations Documentation | WP |
| 4.1.2.1.3 | Integration & Test | G |
| 4.1.2.1.3.1 | Test Plan | D |
| 4.1.2.1.3.1.1 | Integration Test Plan | WP |
| 4.1.2.1.3.1.2 | UAT Plan | WP |
| 4.1.2.1.3.1.3 | Integration Test Scripts | WP |
| 4.1.2.1.3.1.4 | UAT scripts | WP |
| 4.1.2.1.3.2 | Business/Mission Customer Test Acceptance Document | D |
| 4.1.2.1.3.2.1 | Integration Test Execution | WP |
| 4.1.2.1.3.2.2 | UAT execution | WP |
| 4.1.2.1.3.2.3 | Test Results | WP |
| 4.1.2.1.3.3 | Implementation Plan | D |
| 4.1.2.1.3.3.1 | Application Deployment Approach Document | WP |
| 4.1.2.1.3.3.2 | End User Documentation | WP |
| 4.1.2.1.3.3.3 | End User Training Plan | WP |
| 4.1.2.1.3.3.4 | Post Go-Live Support Plan | WP |
| 4.1.2.1.4 | Operations & Maintenance Support Plan | D |
| 4.1.2.1.4.1 | Operations Run Book | WP |
| 4.1.2.1.4.2 | Help Desk Support Scripts | WP |

  - Data Center Migration Planning

    - Objective

The objective of this work package is to identify those deliverables that must be created and provided to enable the Government to plan an efficient transition of applications and services to a new data center, while minimizing impact to all TSA IT customers and TSA’s mission.  The migration plan shall be actionable and sufficiently detailed for acquisition purposes.   Important constraints for achieving this objective will be time, cost, and the inclusion of a second future data center in the planning process.

    - General Requirements

For this work package, vendors will provide all engineering planning, organization, WBS, schedule and related documentation to provide the Government with an actionable plan that can be used for acquisition purposes.

Vendors must demonstrate an understanding of this effort, and must describe how they will provide these services via this work package.   Vendors will be evaluated based on their creativity and innovative approaches to meeting these requirements.

    - Work Package

The Contractor shall provide all deliverables described in the following work package:

| REF ID | Description | Type |
| --- | --- | --- |
| 5.1 | Test, Integration, and Pre-Production Environment Support | PKG |
| 5.1.1 | Planning | G |
| 5.1.1.1 | Project Plan | D |
| 5.1.1.1.1 | Scope Plan | WP |
| 5.1.1.1.2 | Work Breakdown Structure | WP |
| 5.1.1.1.3 | Risk Management Plan | WP |
| 5.1.1.1.4 | Change Control Plan | WP |
| 5.1.1.1.5 | Communications Plan | WP |
| 5.1.1.1.6 | Stakeholder Management Plan | WP |
| 5.1.1.1.7 | Project Schedule (MS Project) | WP |
| 5.1.1.1.8 | Status Report | WP |
| 5.1.1.1.9 | Performance Management Plan | WP |
| 5.1.2 | Analyze Current State | G |
| 5.1.2.1 | Comprehensive As-Is Document (Analyze Current State) | D |
| 5.1.2.1.1 | Data Center Current State Document | WP |
| 5.1.2.1.2 | Capabilities and Composition Outline | WP |
| 5.1.2.1.3 | Interview Notes | WP |
| 5.1.2.1.4 | Comprehensive High Level Inventory | WP |
| 5.1.3 | Characterize Future State | G |
| 5.1.3.1 | High Level Requirement Document for To-Be Data Center | D |
| 5.1.3.1.1 | Review Analysis Report | WP |
| 5.1.3.1.2 | Scoping Workshop Product Report | WP |
| 5.1.4 | ACS Data Center Remediation/Migration Strategy | G |
| 5.1.4.1 | ACS Migration Strategy Document | D |
| 5.1.4.1.1 | ACS Current State ("AS-IS") Document | WP |
| 5.1.4.1.2 | ACS Migration Strategies Alternative Document | WP |
| 5.1.5 | Roadmap and WBS for Migration | G |
| 5.1.5.1 | Comprehensive Roadmap for Migration | D |
| 5.1.5.1.1 | High Level Road Map Document | WP |
| 5.1.5.1.2 | High Level Road Map Graphically Document | WP |
| 5.1.5.1.3 | WBS Graphical format | WP |
| 5.1.5.1.4 | WBS Data Dictionary | WP |
| 5.1.5.1.5 | Constraints/Assumptions and Risks for Near Term Plans | WP |
| 5.1.5.1.6 | Document Existing Migration Planning Activities | WP |
| 5.1.5.1.7 | Disaster Recovery Plan | WP |
| 5.2 | Summarize and Report | G |
| 5.2.1 | Final Executive Presentation and Related Briefing | D |
| 5.2.1.1 | Draft Executive Presentation | WP |

  - Enterprise Search Implementation

    - Objective

The purpose of this work package is to provide application development support using Services-Oriented Architecture principles and methods to develop TSA’s Enterprise Search capability.

      - Background

This effort supports creation of a TSA Enterprise Search capability.   The effort will define a common understanding and reusable services for Enterprise Search within TSA and an Information Sharing Environment (ISE).   These Enterprise Search services are built on key foundational elements of service-oriented architecture (SOA), and consist of a range of processes, applications, systems, and data that enables the organization to provide timely, accurate, and secure information about the organization and its people.

During the fall of 2006, the System Innovation Group (SIG) conducted organizational “scans” of three components within TSA: Law Enforcement Federal Air Marshal Service, Office of Security Operations, and Transportation Sector Network Management.   During these scans, a number of needs were identified related to the ability to locate and analyze information in existing TSA systems:

- Searching incidents across multiple distributed systems, at headquarters and in the Field;

- Conducting structured and unstructured analysis including pattern matching and business intelligence;

- Generating canned and ad hoc reports in real-time with most current data; and,

- Delivering more useful intelligence products for field activities.

The Enterprise Search Business Services approach for the project is divided into three phases:

- Phase I – Prototype – currently underway

- Phase II – Pilot

- Phase III – Production

Prior effort relative to Enterprise Search will have established a prototype (Enterprise Search phase 1).   Therefore, this work will address Phase II and Phase III.

    - General Requirements

The purpose of this work package is to provide application development services using Services-Oriented Architecture principles and methods to develop TSA’s Enterprise Search capability.

The Enterprise Search Implementation effort will leverage the work from Phase I (Prototype), which is summarized below:

- Functioning system demonstrating the core capabilities of enterprise search in a non-operational environment (i.e., utilizing off-line copies of key data repositories versus live versions), for use by analysts at a single airport

- Ability to search incident data stored in PARIS and one FSD-specific incident capture system

- Search capability limited to what can be developed and deployed within four months of work package commencement including a one month User and Technical Evaluation period.

Phase I is being  implemented in a non-production environment, and must therefore be modified to operate robustly in a production environment

Phase II - Pilot Activities:

- Reconfiguration and deployment of the existing Phase I services against live data instances for use by analysts at up to three airports, along with two analysts at TSA HQ;

- Deployment into production configuration for enterprise search, including the TSA Enterprise Service Bus;

- Expansion of the Phase I services to include incident search capability for WebEOC in addition to PARIS and one FSD specific incident capture system;

- Identify and Integrate Additional Business Processes: Additional Process Maps and Problem Analysis and Scenarios will be reviewed in detail and validated with the Government to ensure accurate identification of the enterprise search opportunities for service enablement.

- Service Modeling: Business services from Phase 1 (Prototype), along with additional business services identified for integration, will be decomposed to further define and validate identified service components against a service interaction model.   Existing (SLiC) documentation for enterprise search must be updated, and new service needs must be documented in the form of Service Specifications and Orchestration Specifications, as defined in the SLiC.   Each service and technology component will then be validated and aligned with the TSA Enterprise Architecture and the Homeland Security Enterprise Architecture.

- Build and Compose: Pilot service components identified during Service Modeling will be implemented and tested during this stage.  Testing will include unit test of the service components, as well as integration / orchestration tests of composite services.

- Provision: After the services are built and tested, they will be promoted into a limited use Production environment.   A user acceptance test will be performed to ensure the functionality delivered is acceptable prior to deployment to end users.

- Deploy: Service components will be deployed as composite services in the Pilot environment for consumer consumption through a web interface.  Content and format for a Quick Reference Card or other user adoption materials to be determined will be developed to facilitate service adoption by end users.

- Manage and Evaluate: This stage will serve as an evaluation of the pilot from a User and Technical perspective.  Users will provide feedback regarding usability, and functionality while a technical evaluation will evaluate the selected infrastructure.  Users will also be asked to provide feedback on training and end user support, including amount, content, and delivery of training and end user support.  This feedback will be incorporated into Production activities.

Phase 3 – Production Activities:

- Expand deployment of Phase II services for use by analysts at up to five airports in total, along with five analysts at TSA HQ.

- Same source system search scope as Phase II (i.e., PARIS, WebEOC, and one FSD-specific incident capture system);

- Expand the scope of Phase II search capability (constrained by that which can be developed and deployed within four months, including a one month Phase III User and Technical Evaluation period) following the completion of the Phase II User and Technical Evaluation Period.

- Identify and Integrate Additional Business Processes: Additional Process Maps and Problem Analysis and Scenarios will be reviewed in detail and validated with the Government to ensure accurate identification of the enterprise search opportunities for service enablement.

- Service Modeling: Business services from Phase 2 (Pilot), along with additional business services identified for integration, will be decomposed to further define and validate identified service components against a service interaction model.   Existing (SLiC) documentation for enterprise search will be updated, and new service needs will be documented in the form of Service Specifications and Orchestration Specifications, as defined in the SLiC.  Each service and technology component will then be validated and aligned with the TSA Enterprise Architecture and the Homeland Security Enterprise Architecture.

- Build and Compose: Production service components identified during Service Modeling will be implemented and tested during this stage.  Testing will include unit test of the service components, as well as integration/orchestration tests of composite services.

- Provision: After the services are built and tested, they will be promoted into a Production environment.  A user acceptance test will be performed to ensure the functionality delivered is acceptable prior to deployment to end users.

- Deploy: Service components will be deployed as composite services in the Production environment for consumer consumption through a web interface.  Content and format for a Quick Reference Card or other user adoption materials to be determined will be developed to facilitate service adoption by end users.

- Manage and Evaluate: This stage will serve as an evaluation of the Production system from a User and Technical perspective.  Users will provide feedback regarding usability, and functionality while a technical evaluation will evaluate the selected infrastructure.  Users will also be asked to provide feedback on training and end user support, including amount, content, and delivery of training and end user support.  This feedback will be incorporated into ongoing Operations and Maintenance activities.

Vendors must demonstrate an understanding of this effort, and must describe how they will provide these services via this work package.   Vendors will be evaluated based on their creativity and innovative approaches to meeting these requirements.

    - Work Package

The Contractor shall provide all deliverables described in the following work package:

| REF ID | Description | Type |
| --- | --- | --- |
| 2.1 | Application Development (SLiC 3/4/5) | PKG |
| 2.1.1 | Design | G |
| 2.1.1.1 | Project Management Plan | D |
| 2.1.1.1.1 | Scope Management Plan | WP |
| 2.1.1.1.2 | Project Work Breakdown Structure | WP |
| 2.1.1.1.3 | Risk Management Plan | WP |
| 2.1.1.1.4 | Communications Plan | WP |
| 2.1.1.1.5 | Stakeholder Management Plan | WP |
| 2.1.1.1.6 | Project Schedule (MS Project) | WP |
| 2.1.1.1.7 | Status Report | WP |
| 2.1.1.1.8 | Performance Management Plan (SLAs, etc.) | WP |
| 2.1.2 | Build & Compose | G |
| 2.1.2.1 | Test Plan/Result Document | D |
| 2.1.2.1.1 | List of Tests for each Constituent Service | WP |
| 2.1.2.1.2 | Result Report for each Constituent service test | WP |
| 2.1.2.2 | Service Specification Document | D |
| 2.1.2.2.1 | Update Service Specification Detail Design | WP |
| 2.1.2.2.2 | Update Orchestration Specification Documents | WP |
| 2.1.3 | Provision | G |
| 2.1.3.1 | User Scenario Validation Document | D |
| 2.1.3.1.1 | List of Business Requirements and Rules Documents | WP |
| 2.1.3.2 | Runbook Document | D |
| 2.1.3.2.1 | Packaging and Deployment Document | WP |
| 2.1.3.2.2 | Release Notes | WP |
| 2.1.3.2.3 | Ongoing Operations Procedures Document | WP |
| 2.1.3.2.4 | Ongoing Maintenance Procedures Document | WP |
| 2.1.4 | Deploy | G |
| 2.1.4.1 | Deployment Model Document | D |
| 2.1.4.1.1 | "As - Deployed" physical and IT Document | WP |
| 2.1.4.1.2 | List of Deployed Solutions (server names, IP addresses, Point of Contact, etc.) | WP |
| 2.1.5 | Code Development and Management | G |
| 2.1.5.1 | Source Code Configuration Control Plan | D |
| 2.1.5.2 | Code Construction Document | WP |
| 2.1.5.3 | Code Review Document | WP |
| 2.1.5.4 | Code (in Digital Format) | D |
| 2.1.5.5 | Software/Product Code Documentation | WP |
| 2.1.5.6 | Software TVV&E Assessment Sign-Off Document | WP |
| 2.1.5.7 | Software Acceptance/Sign-Off Document | WP |

  - ISE Identity and Access Management

    - Objective

This work package will implement a TSA Identity Management (IdM) system.   The effort will define a common understanding and reusable services for Identity Management within TSA and its associated Information Sharing Environment (ISE).   IdM services are a key foundational element of a service-oriented architecture (SOA), and consist of a range of processes, applications, systems, and data that enables the organization to provide timely, accurate, and secure information about the organization and its people.   PriorIdM efforts will have enabled the development of a directory containing the requisite authoritative identity-based data to support the business processes and the inter-/intra-organizational collaboration of TSA staff, contractors and affiliates enabling them to successfully fulfill the TSA mission.

    - General Requirements

This work supports Phases II and III of the TSA Identity Management (“IdM”) system.   The effort will define a common understanding and re-usable services for Identity Management within TSA and an Information Sharing Environment (ISE).

Phase I of IdM is expected to be completed prior to commencement of this work package.   The Phase I effort will have enabled the development of a directory containing the requisite, authoritative identity-based data to support the business processes and the inter/intra-organizational collaboration of TSA staff, contractors and affiliates enabling them to successfully carry out the mission of TSA.

This system will use established capability combined with extended IdM re-usable services to facilitate the TSA/ISE services lifecycle.   These extended IdM re-usable services include would include such items as:

- workflow

- centralized authentication

- authorization

- auditing and reporting

- provisioning and de-provisioning

    - Work Package

The Contractor shall provide all deliverables described in the following work package:

| REF ID | Description | Type |
| --- | --- | --- |
| 6.1 | Application Development (SLiC 3/4/5) | PKG |
| 6.1.1 | Design | G |
| 6.1.1.1 | Project Management Plan | D |
| 6.1.1.1.1 | Scope Management Plan | WP |
| 6.1.1.1.2 | Project Work Breakdown Structure | WP |
| 6.1.1.1.3 | Risk Management Plan | WP |
| 6.1.1.1.4 | Communications Plan | WP |
| 6.1.1.1.5 | Stakeholder Management Plan | WP |
| 6.1.1.1.6 | Project Schedule (MS Project) | WP |
| 6.1.1.1.7 | Status Report | WP |
| 6.1.1.1.8 | Performance Management Plan (SLAs, etc.) | WP |
| 6.1.2 | Build & Compose | G |
| 6.1.2.1 | Test Plan/Result Document | D |
| 6.1.2.1.1 | List of Tests for each Constituent Service | WP |
| 6.1.2.1.2 | Result Report for each Constituent service test | WP |
| 6.1.2.2 | Service Specification Document | D |
| 6.1.2.2.1 | Update Service Specification Detail Design | WP |
| 6.1.2.2.2 | Update Orchestration Specification Documents | WP |
| 6.1.3 | Provision | G |
| 6.1.3.1 | User Scenario Validation Document | D |
| 6.1.3.1.1 | List of Business Requirements and Rules Documents | WP |
| 6.1.3.2 | Runbook Document | D |
| 6.1.3.2.1 | Packaging and Deployment Document | WP |
| 6.1.3.2.2 | Release Notes | WP |
| 6.1.3.2.3 | Ongoing Operations Procedures Document | WP |
| 6.1.3.2.4 | Ongoing Maintenance Procedures Document | WP |
| 6.1.4 | Deploy | G |
| 6.1.4.1 | Deployment Model Document | D |
| 6.1.4.1.1 | "As - Deployed" physical and IT Document | WP |
| 6.1.4.1.2 | List of Deployed Solutions (server names, IP addresses, Point of Contact, etc.) | WP |
| 6.1.5 | Code Development and Management | G |
| 6.1.5.1 | Source Code Configuration Control Plan | D |
| 6.1.5.2 | Code Construction Document | WP |
| 6.1.5.3 | Code Review Document | WP |
| 6.1.5.4 | Code (in Digital Format) | D |
| 6.1.5.4.1 | Software/Product Code Documentation | WP |
| 6.1.5.4.2 | Software TVV&E Assessment Sign-Off Document | WP |
| 6.1.5.4.3 | Software Acceptance/Sign-Off Document | WP |

  - Information Sharing Environment (ISE) Initial Operating Platform (IOP) Enhancement

    - Objective

This effort will enhance the TSA ISE IOP to include intelligent contextual search, extraction, transaction and load, collaboration, portal and an option for business intelligence.   Additionally it will provide for ongoing integration and ”5x10” daily maintenance.

    - General Requirements

For this work package, vendors will provide all hardware, software, and the full range of infrastructure engineering design, development, implementation and integration services to deliver non-production application development-related environments (e.g., pre-production environments known as Integration and Initial Operating Platform).   This includes, but is not limited to, planning, requirements definition and analysis, systems design and development, integration, implementation, and deployment for the Information Sharing Environment and related Infrastructure support effort.

Phase 2 will be completed and in operation before this work commences.   The purpose of Phase 2 is to “stand up” the IE and IOP environments as general support systems (GSS) with stand-alone certification and accreditation.    Phase 2 includes patch management, virus management, annual certification review and daily support during business hours five days a week for 10 hours daily, supporting a restricted user community of 50-200 users.   Specific tools include a Tibco enterprise service bus, EMC fiber and NAS connected storage area network (SAN), F5 Big IP, Oracle database, Oracle Application Server, Apache web service, ASP/IIS/.Net web service and multiple security zones.   The government will provide as much documentation as possible.

This effort requires new COTS technology to be implemented on new or existing servers as the Contractor sees fit.   Procurement of these technologies for IE, IOP and the development/test environment is required.   These technologies include intelligent contextual search from industry-leading products (e.g., Autonomy, etc.), and data extraction, transaction and loading tools (e.g., Informatica, Ascential, etc).   These tools will be integrated into the ISE IOP environment.   The Contractor is responsible for making application connections, supporting server operating systems, and COTS application support.   Specific configuration and tuning will be accomplished through change management and unique application/service requirements.

BUSINESS INTELLIGENCE OPTION:

An option to include Business Intelligence (BI) services using products such as Business Objects or Micro Strategy shall be included in the response.    The procurement of these technologies for IE, IOP and the development/test environment is required.   The BI tool will be integrated into the environment.   The Contractor is responsible for making application connections, supporting server operating systems, and COTS application support.   Specific configuration and tuning will be accomplished through change management and any unique application/service requirements.

Vendors must demonstrate an understanding of this effort, and must describe how they will provide these services via this work package.   Vendors will be evaluated based on their creativity and innovative approaches to meeting these requirements.

    - Work Package

The Contractor shall provide all deliverables described in the following work package:

| REF ID | Description | Type |
| --- | --- | --- |
| 7.1 | Test, Integration, and Pre-Production Environment Support | PKG |
| 7.1.1 | Planning | G |
| 7.1.1.1 | Project Plan | D |
| 7.1.1.1.1 | Solution Definition Document | WP |
| 7.1.1.1.2 | Core Team Identification Document | WP |
| 7.1.1.1.3 | Scope Plan | WP |
| 7.1.1.1.4 | Work Breakdown Structure | WP |
| 7.1.1.1.5 | Duration Estimate | WP |
| 7.1.1.1.6 | Resource Matrix | WP |
| 7.1.1.1.7 | Risk Management Plan | WP |
| 7.1.1.1.8 | Change Control Plan | WP |
| 7.1.1.1.9 | Communications Plan | WP |
| 7.1.1.1.10 | Stakeholder Management Plan | WP |
| 7.1.1.1.11 | Project Schedule (MS Project) | WP |
| 7.1.2 | Requirements Analysis | G |
| 7.1.2.1 | Requirements Definition and Analysis Document | D |
| 7.1.2.1.1 | Mission Needs Statement | WP |
| 7.1.2.1.2 | Alternative Design Analysis Document | WP |
| 7.1.2.1.3 | Functional Requirements Document | WP |
| 7.1.3 | System Design and Development | G |
| 7.1.3.1 | System Design Document | D |
| 7.1.3.1.1 | Current State ("As-is") Document | WP |
| 7.1.3.1.2 | System Configuration Alternatives Report | WP |
| 7.1.3.1.3 | System Design Components Document (w/graphical representations) | WP |
| 7.1.3.1.4 | Hardware Sizing and Selection Document ("Buy List") | WP |
| 7.1.3.1.5 | System Load Analysis Report | WP |
| 7.1.3.1.6 | Requirements Traceability Matrix | WP |
| 7.1.3.2 | System Security Plan | D |
| 7.1.3.2.1 | System Security Requirements Document | WP |
| 7.1.3.2.2 | C&A Plan | WP |
| 7.1.3.2.3 | Security Certification Plan (NIST -37) | WP |
| 7.1.3.2.4 | System Vulnerability Implementation Document | WP |
| 7.1.3.2.5 | Security Requirement Traceability Document | WP |
| 7.1.3.2.6 | Security Control Plan (NIST 800-53) | WP |
| 7.1.3.3 | Risk Management Review Document | D |
| 7.1.3.3.1 | Risk Management Result Assessment | WP |
| 7.1.3.3.2 | Operations & Maintenance Risk Management Recommendations Document | WP |
| 7.1.4 | Integration | G |
| 7.1.4.1 | Integration Plan | D |
| 7.1.4.1.1 | Legacy Systems Configuration Document | WP |
| 7.1.4.1.2 | New Systems Integration Plan | WP |
| 7.1.4.1.3 | Test Plan (Connectivity) | WP |
| 7.1.4.1.4 | Security Test Plan | WP |
| 7.1.5 | Deployment | G |
| 7.1.5.1 | Operations & Maintenance Transition Plan | D |
| 7.1.5.1.1 | User and Administrator Guide | WP |
| 7.1.5.1.2 | Performance Monitoring Guide | WP |
| 7.1.5.2 | Deployment Report | D |
| 7.1.5.2.1 | ITIL Process Update Document | WP |
| 7.1.5.2.2 | Enterprise Architecture Update Document | WP |

  - Process Analysis and Capabilities Improvement

    - Objective

For this work package vendors will provide services in two functional areas: (1) Mission Analysis/Service Modeling, and (2) Capability Adoption Services.

    - General Requirements

    - Work Package

The Contractor shall provide all deliverables described in the following work package:

| REF ID | Description | Type |
| --- | --- | --- |
| 8.1 | Process Analysis and Capabilities Improvement | PKG |
| 8.1.1 | Planning | G |
| 8.1.1.1 | Project Management Plan | D |
| 8.1.1.1.1 | Scope Management Plan | WP |
| 8.1.1.1.2 | Project Work Breakdown Structure | WP |
| 8.1.1.1.3 | Risk Management Plan | WP |
| 8.1.1.1.4 | Change Control Plan | WP |
| 8.1.1.1.5 | Communications Plan | WP |
| 8.1.1.1.6 | Stakeholder Management Plan | WP |
| 8.1.1.1.7 | Project Schedule (MS Project) | WP |
| 8.1.1.1.8 | Status Report | WP |
| 8.1.1.1.9 | Performance Management Plan (SLAs, etc.) | WP |
| 8.1.1.2 | Mission Organization Assessment | D |
| 8.1.1.2.1 | Mission Environment Overview Document | WP |
| 8.1.1.2.2 | Mission Process Map(s) | WP |
| 8.1.1.2.3 | Data Assessment (data elements and flow) Document | WP |
| 8.1.1.2.4 | People Assessment (Stakeholder Identification and Description Document) | WP |
| 8.1.1.2.5 | Problem Analysis and Scenarios (use cases) | WP |
| 8.1.1.3 | Mission Needs Assessment | D |
| 8.1.1.3.1 | Mission Needs Presentation | WP |
| 8.1.1.3.2 | Mission Solution Identification | WP |
| 8.1.1.4 | Functional Requirements | D |
| 8.1.1.4.1 | Process to Requirement Mapping | WP |
| 8.1.1.4.2 | Mission Processes Linkage Documentation | WP |
| 8.1.2 | Service Modeling | G |
| 8.1.2.1 | Service Specification | D |
| 8.1.2.1.1 | Service (Data, Logical, Core) Identification Document | WP |
| 8.1.2.1.2 | Subsystem Analysis Document | WP |
| 8.1.2.2 | Business Case | D |
| 8.1.2.2.1 | Analysis of Alternations | WP |
| 8.1.2.2.2 | Rough Order of Magnitude | WP |
| 8.1.2.2.3 | Cost Benefit Analysis | WP |
| 8.1.3 | Software Training | G |
| 8.1.3.1 | Training Requirement Gathering and Documentation | D |
| 8.1.3.1.1 | Curriculum Development | WP |
| 8.1.3.1.2 | Training Presentation Materials | WP |
| 8.1.4 | Training Support | G |
| 8.1.4.1 | Software Training Documentation | D |
| 8.1.4.1.1 | Curriculum Content Document | WP |
| 8.1.4.1.2 | Training Presentation Materials | WP |
| 8.1.5 | Implementation Facilitation | G |
| 8.1.5.1 | Change Management Plan | D |
| 8.1.5.1.1 | Awareness Campaign Document | WP |
| 8.1.5.1.2 | Training Campaign Document | WP |
| 8.1.5.1.3 | Transition Campaign Document | WP |

- Government Furnished Equipment

Vendors will be required to demonstrate an understanding of their asset management responsibilities when a work package contains requirements that can only be met using Government-furnished equipment, materials, or information assets.    The Contractor will be responsible for maintaining Government assets in good condition, and shall return them to the Government in the same condition as when issued; while in the Contractor’s possession, the Contractor shall maintain appropriate accountability of assets.

- Appendix 1 – Notional Work Order Scenarios

The following notional scenario descriptions are intended to illustrate the variety, complexity, and combinations of work packages, roles and responsibilities, transformation issues, etc., that the Contractor will face in the course of providing services envisioned herein.  The purpose of these scenarios is to give prospective Contractors additional insight to inform their responses.  These scenarios are notional only, and do not necessarily represent future work orders that TSA might award.

Scenario: Service-Oriented Architecture Release Definition

This scenario will articulate deliverables that support the creation of the TSA services architecture to make sure that TSA strikes a balance that does not sacrifice a productive and responsive service-oriented architecture (i.e., capable of meeting long-term architectural needs) for short-term benefits resulting from “simple” service enablement.

Introduction

NOTE: will set the stage for the purpose of this scenario; it will specifically direct vendor attention to the TSA SLiC Guidance Document, which is an Appendix to this PWS.

Notional Situation

NOTE: will describe the situation that the scenario will address

Notional Work Order(s)

NOTE: We will insert a notional set of work package components, tasked to the Contractor, as required to accomplish stated objectives.

The Government’s Expected Outcomes

- Roles must be clearly defined in the context of how the work package will be executed

- Seamlessly “meld” into an integrated team of other vendors within the context of a particular project (i.e., “take off your badge”)

Scenario: Migration of Current Application to SOA

Introduction

TSA will achieve its SOA transformation goals incrementally through time, project-by-project, continuously enforcing its enterprise standards, while refining and re-using its expanding set of mission services, business services, and foundation services.

Migration of non-SOA applications to SOA will likely entail an unusual level of organizational, technical and integration complexity, requiring careful planning, because migration Work Orders will include work packages supporting:

- Multiple types of application development approaches in use simultaneously

- Multiple provisioning scenarios

- Unusually high level of coordination required between Contractor team members

- High level of business customer, mission customer, and end user change management (process reengineering, training, etc.)

- High level technical risk

Notional Situation – The Setting:

TSA has identified a need to migrate functionality from a current, non-SOA application into its evolving service-oriented architecture.  While preparing for this migration effort, TSA’s very high-level architectural analysis has determined that:

- Some of the new services represent new data and business logic that does not exist elsewhere in the enterprise

- Some of the new services consist of existing functionality and data that is supported by current applications in the enterprise, specifically:

  - Some of the current application’s functionality will be completely re-written as a “pure” (i.e., contemporary) service on TSA’s next-generation web service platform

  - Some of the current application’s functionality cannot be implemented as a “pure” service at this time but, instead, must be “wrapped” to be exposed as a service within TSA’s service-oriented architecture

  - Some of the current application’s functionality is outside the scope of planned services, and must therefore remain in-place, but depends upon logic and data that will be completely migrated into a pure web service

- Some of the newly-developed services were formerly integrated into the current application, but will now exist as a service external to the application; therefore, the current application must be re-factored to use the new services without “breaking” what remains of the current application

- The migration impacts mission end-users who used the current application as their primary tool, and will expose them to new application front-ends that improve their process; this requires training

- The effort is complex enough, and impacts enough critical mission processes and systems, that an validation and verification review is required

Notional Work Order

TSA elects to create a single Work Order to accomplish all work envisioned by this scenario.  This Work Order will consist of a work package that is constructed by extracting the appropriate deliverables from several of the representative work packages.  For example:

- Deliverables from the “Traditional SDLC” work package are selected to accomplish part of the project scope, such as:

  - Refactor the current application to continue to function, but rely upon the newly developed services

  - Make modifications to support the building of adaptors on top of the current application that allow certain application functionality to be exposed as a web service.

- Deliverables from the “Services-Oriented Architecture Mission Analysis and High-Level Design” Work Package are selected to accomplish part of the project scope, such as:

  - Perform the analysis required to evaluate all impacted stakeholders, processes, and systems; and define the set of services that must be built

  - Perform the analysis required to determine how the set of new services will be initially orchestrated to satisfy mission requirements.

- Deliverables from the “Services-Oriented Development, Orchestration, Provisioning and Deployment” work package are selected to accomplish part of the project scope such as:

  - Building the “pure” web services on TSA’s next-generation web service platform; that is, both the

  - Building adaptors to “wrap” and expose selected pieces of the current application’s functionality, and exposing them as a set of web services

- Deliverables from the “Software Testing” work package are selected to accomplish the complex testing requirements, such as:

  - Regression testing of the current application after modification and service enablement

  - Functional testing of new services and services orchestration

- Deliverables from the “Test, Validation, Verification, and Evaluation” work package are selected (due to the complex and high-profile nature of the project) provide reports on:

  - Soundness of the architecture and design

  - Effectiveness of the project and integration management

  - Assessment of test coverage and effectiveness

- This notional selection of deliverables is not intended to be exhaustive, but is meant to illustrate the process for how the Government might approach the migration of an enterprise-level application to an SOA environment, where those services may be more efficiently deployed and consumed.

The Government’s Expected Outcomes

- This scenario illustrates the Government’s methodology for acquiring vendor support to solve a complex application development effort.  Vendors are expected to understand that the nature of the prospective work will require collaboration among several vendor teams (who may be responsible for different parts of the project) and Government teams (who may “own” different parts of the system or processes).  Vendors must be prepared to perform this work in a team setting where a high level of coordination, collaboration, and teamwork is required.  Vendor performance will be based upon their contribution in this setting.

Scenario: “RAD Scenario”

Introduction

The TSA Applications and Services component creates solutions to solve a particular class of business or mission needs.  For example:

- Moderately complex applications that impact relatively small user communities

- Low complexity applications that impact a moderately-sized user community

- Other tactical, “point solution” applications to address urgent and mission-critical needs

Notional Situation

In the course of creating a small application to meet a mission customer’s need, the RAD team realizes that such an application is a common need across a larger audience.  In other words, the team has identified an opportunity to meet the needs of a broader TSA mission community via the creation and development of a “service” instead of a single application; thus, a SOA requirement is identified and introduced into the “to be developed” pipeline

Notional Work Order(s)

NOTE: We will insert a notional set of work package components, tasked to the Contractor, as required to accomplish stated objectives.

These work packages might include:

- Traditional SDLC Elements

- SOA Elements

- TVV&E  Elements

- Application Development-Related Organizational Consulting

- Process Documentation and Analysis

Scenario: “Traditional SDLC Development Scenario”

Introduction

For the foreseeable future, TSA is faced with the reality that traditional legacy systems will continue to exist and support the TSA mission community.   Furthermore, traditional development capability will continue to be required going forward.

A current application must be enhanced or modified to support a business owner’s mission requirements.   This effort must be accomplished via traditional SDLC methodologies, and the Contractor must be prepared to provide these capabilities along with other more contemporary approaches.

Notional Situation

In response to a Congressional mandate, a TSA mission unit needs to track additional information not currently supported by a current application.   For a variety of reasons, TSA has chosen not to “service enable” this application at this time.   Architectural considerations indicate that a legacy application enhancement is the best solution for this requirement at this time.   This effort will require traditional SDLC-type activities such as:

- Scoping

- Requirements Analysis

- Design

- Development

- Testing

- Integration

- Deployment

Notional Work Order(s)

NOTE: We will insert a notional set of work package components, tasked to the Contractor, as required to accomplish stated objectives.

The Government’s Expected Outcomes

Scenario: Application Development Consulting Services

Introduction

From time to time, TSA will identify a need to improve its Application Development capability.   For example, we may need to define:

- An improved enterprise testing methodology

- New application development standards for coding, documentation, etc

- An organizational maturity assessment

- New process requirements

- A comprehensive release management approach

Notional Situation

TSA identified significant issues in its most recent two enterprise releases.    This result is manifest in that TSA is not currently meeting two key Service Level Agreement requirements for its Application Development performance.   The root causes of these issues are not clear.

In response to this situation, TSA has further determined that it needs to assess its organizational application development maturity level as a first step in this process.

Notional Work Order(s)

NOTE: We will insert a notional set of work package components, tasked to the Contractor, as required to accomplish stated objectives.

The Government’s Expected Outcomes

Note: Describe things that vendors must consider as they propose plans to execute these packages:

- Roles must be clearly defined in the context of how the work package will be executed

- Contractors must seamlessly “meld” into an integrated team with other contractors within the context of a particular project (i.e., “take off your badge”)