INDIAN HEALTH SERVICE

Business Office Coordinators, HIPAA Coordinators,

Information System Coordinators and Headquarters

Minutes for July 8, 2004

HIPAA Business Transactions Awareness Conference Call

Present

ITSC:	Sandra Lahi, Dyanne Leyba, Catherine Thompkins

Headquarters:	Frank Martin

Aberdeen:	Ray Granbois, Marie Baker, Joan Azure, Colleen Lavenger, Dori Junker

Alaska:	John Young, Leslie Gordon

Albuquerque:	John Rael, Maureen Cordova

Bemidji:	Jan Thunder, Julie Heisler

Billings:	No Response

California:	No Response

Nashville:	No Response

Navajo:	Brenda Tahe, Sharon Sorrell, Sharon Brokeshoulder, Roland Todacheenie

Oklahoma:	No Response

Portland:	Leah Tom, Cheryl Bittle

Phoenix:	No Response

Tucson:	No Response

Meeting Began at 10:00 AM

Roll Call

Minutes	The Conference Call Minutes for 6/24/04 were approved. They will be posted to the IHS website.

AGENDA ITEMS ADDRESSED

# Items of follow up from ITSC Business Transactions Training held in February 2004 – UPDATE STATUS REPORTS.

# Item # 1 - 997/824 Error Report software design – Dyanne Leyba

Final Development is complete. Sites may now use. The new server will be installed at ITSC very soon. Mike Pike has also created a user training guide that can be accessed on http://xsys.navajo.ihs.gov/training or http://161.223.30.20/training . Currently, these training tools require Quicktime to be installed, and ITSC is working on this issue. There may need to be an alternative way to provide these training tools.

# Item # 2 -- National Training Online Modules –Phase 4 Completed. Scope of work defined –Sandra Lahi/Kurt Priessman

Sandra stated that the scope of work has been written with the assistance of Frank. The NBOC fully supported the project.  Elmer will now proceed to get the funding. These modules will include information for 837 and 835 testing.

# Item # 4 -- Indian Health Service CMS representation – Issues received. Conference call to be scheduled – Elmer Brewster

Per Sandra the recommendations for the document are being finalized. There 		is a strong need for a CMS contact. A recommendation was made for the document to be presented to the IHS TTag Committee for knowledge sharing.

Reports from Area Office Leads/ITSC – (1) Is there progress with testing the HIPAA transactions for your area?  (2) What issues are you running into?  3) If there are issues, are these due to RPMS software?

Aberdeen	Joan reported Rapid City testing with Medicare and Belcourt and Ft Berthold was still working on ND Medicaid

Alaska	John Young, Sitka, reported that they are not using the RPMS billing software but are testing Pharmacy POS with Alaska Medicaid

Albuquerque	John stated that they have installed patch 5, no issues reported

Bemidji	Jan reported that they installed patch 5, now are having problems printing hardcopy claims. They are having provider number issues, cannot bill any Part B claims.  Red Lake is waiting to get the Medicare Part B 835 file for the PNC Bank project.  Red Lake to get MN Medicaid 835 file next week.

Billings	No report provided

California	No report provided

Nashville	No report provided

Navajo 	Brenda reports Quovadx testing with Gallup for 837. Medicare Part A 835’s are going well and are beginning testing with AHCCCS. She also stated that 2003 claims were opened and also happened at Ft. Defiance, but is not due to the patch. Roland reported that all sites are in production with Medicare Part A & B except GIMC. Tuba City are in production with AHCCCS and Kidscare.   Kayenta and Chinle have not gone production due to slow response time from AHCCCS.  Shiprock, Gallup, Crownpoint, and Ft. Defiance are in production with NM Medicaid.  Navajo Area will start looking at the 276/277 next week.   Issues with Patch 5 include  Not able to put in UPIN #, 2003 claims opened up again.   Question on where the Medicare information is retrieved from, either Page 1 or page 4?

Oklahoma	No report provided

Portland	Leah reports that 837 testing is going well, taking time to teach staff on reading error reports. 835 is working for Idaho with no problems.

Phoenix	No report provided

Tucson	No report provided

ITSC

Sandra Lahi	837 Third Party Billing, Patch 5 and 6 status

Patch 5 was released on June 23, 2004, and ITSC is now working on resolving issues. Development continues for Patch 6.  ITSC is considering moving this to a version rather than a patch.

Dyanne Leyba	835 AR Version 1.7 patch 5

ITSC is working with GIMC.  They are now posting the Medicare Part A 835’s with no problems. PNC is now ready to test AHCCCS for Phoenix Area at San Carlos, Parker and Hopi.

Sandra Lahi	PIMC’s Patient Registration Clean up Report

Task order submitted.   ITSC is working to move the task order through the system.

New Items:

Status of National Clearinghouse Contract Discussion.  There was a meeting held on June 23, 2004 in Albuquerque with the NBOCs . Quovadx, Infinedi, and Web MD were invited to provide presentations so that the NBOC could define a Scope of Work for an RFC.  IHS is working towards a national contract for these services. The draft is currently being written. The target for completion is the end of September.

Trailblazers Part A and B Testing Guidelines for sites.  Dyanne has developed training documents for Medicare Part A and B. These documents give step by step instructions to assist the sites though the testing process. These were provided to encourage sites to begin testing the 837 transaction with the Trailblazers Medicare FI. There is also a training guide for Manually Adding Taxonomy Codes.

QUESTIONS/CONCERNS/DISCUSSION

Brenda Tahe asked if ITSC had time to review the NTE 837 issue that was reported.  ITSC would follow-up.

NEXT CONFERENCE CALL

The next call is scheduled for Thursday, July 22, 2004 at 10:00 AM (MDST).  The conference call-in number is:  (888) 531-9517 (Passcode:  46879).