INDIAN HEALTH SERVICE

Business Office Coordinators, HPAA Coordinators,

Information System Coordinators and Headquarters

Minutes for November 13, 2003

HIPAA Business Transactions Awareness Conference Call

Present

ITSC:  	Susan Bowman, Sandra Lahi, Carl Gervais, Adrian Lujan

Headquarters:  	Elmer Brewster

Aberdeen:  	Raymond Grandbois, HIPAA Coord;

Ft. Thompson Service Unit:  Jackie Spier

Alaska:	No response

Albuquerque:  	Sandra Winfrey, BOC; Maureen Cordova, HIPAA Compliance Team Lead

Bemidji:  	Jan Thunder, BOC; Michael Williams

Peter Christensen Health Center:  Pam Ahlborn (Billing and HIPAA Coord); Chuck Tudor, ISC & HIPAA Compliance Team Lead

Red Lake Service Unit: Margo Bahr, IT; Brian Shafer

White Earth:  Julie Heisler, BOM

Billings:	No response

California:	No response (Toni Johnson was on another conference call)

Nashville:	No response

Navajo:	Sharon Sorrell,  HIPAA Compliance Team Lead

Oklahoma:	Sue Bear, HIPAA Compliance Team Lead

Portland:	Cheryl Bittle, HIPAA Compliance Team Lead

Phoenix:	Patrick Foster; Security Ofcr; Anne Fugatt, ISC

Tucson:	Kurt Priessman, BOM, HIPAA Compliance Team Lead; Barbara LaCrois, BOC

Meeting Began at 10:00 AM

Roll Call – Participant names will be sent via email to Susan Bowman from dial-in operator.  Area facilities with more than one participant were asked to email their list of participants to Susan Bowman, so they could be added to the roll call list.

Minutes for 10/30 Conference Call were approved.

AGENDA ITEMS ADDRESSED

Item #2 – Update on HIPAA Website Postings

Susan Bowman	HIPAA Compliance Package and Testing Documents

There were no changes made to the HIPAA compliance package and testing documents.

The HIPAA Compliance Contact List posted to the IHS website was emailed to all leads to verify and update information.  Deborah Burkybile, Nashville, will be added to the contact list.

Sandra Lahi	Item #3 – Update on Provider/Location Taxonomy File HIPAA Requirements

A crosswalk for provider and location taxonomy was identified and posted to website.   Adrian Lujan has created a step-by-step process on how to populate the fields.

Item #4 -- Reports from Area Office Leads/ITSC -- What’s Happening with Testing for Your Area?

Jackie Spier	Have not started testing yet and are still processing paper claims with

Alaska	insurance companies.  Ron Redwing is supposed to verify that the most recent KIDS file was installed before they submit another test file.

Sandra Winfrey	Still waiting on NM Medicaid to provide a response to an issue that

Albuquerque 	occurred.

Margo  Bahr	Brian sent information on Wisconsin Medicaid via email and requests.

Brian Shafer 	Sandra to review and provide response.  Application was guidance

Bemidji 	submitted three times.  Bemidji still has not heard back from MN Medicaid.

Margo Bahr inquired about the MN eligibility file.  Sandra reported that Shonda is working on the Eligibility file for Bemidji.  Red Lake will be testing the 835 with PNC bank once the Sterling software is installed.

Billings	No update provided.

California	No update provided.

Debra Burkybile	No update provided.

Nashville

Sharon Sorrell	Navajo is waiting to see what happens with NM Medicaid and

Navajo 	AHCCCs.  No response from UT Medicaid.

GIMC testing with Quovadx  on the 270/271.  Mark Williams is adjusting GIS to receive the 271.

Sue Bear	WW Hastings testing Trailblazers Part A and Part B.  Waiting for

Oklahoma	3P Patch 4.  Patch was certified.

Sandra stated that ITSC has one more error, and then hopefully, will be certified next week.

Portland 	No update provided but Cheryl did come on the call late.

Anne Fugatt	Charolett was on a call with Medi-Cal and was unavailable to provide

Phoenix 	an update.

Kurt Priessman	One error remains in testing the 837.  Don Jackson is working on it.

Tucson	A major problem exists when installing Patch 4 with Web MD.  The Web MD programmer is looking into the problem.  There is a question of how to include HIPAA compliance crosswalk with error codes?

Testing will begin next week with AZ BC/BS after the contract is signed.

Sells is testing AZ Medicaid for the  837 (I) and (D).

Sandra Lahi	837, 3rd Party, Patch 4 to include the AZ AHCCCs and Trailblazers

ITSC 	Part A and B.

If you are dealing with insurance plans, you need to find out if they will accept certified software or have each site test individually.  OR and ID Medicaid passed the initial testing round and then elevated it to a more stringent testing.

Cheryl Bittle	State Medicaid could institute security code issues nationwide.

Sandra Lahi	835 standard is still being tested.  ITSC is waiting for PNC Bank to provide a Medicare Part B file.

ITSC is looking for a site to test with that bills Medicare/Medicaid directly.

Tucson is receiving the 835 file through PNC.  They are waiting for AZ BC/BS contract to start 835 and 837 testing.

Actively looking at Trailblazers to test the 270/271.  If we can set this up, sites would be saving $.

Carl Gervais	AZ AHCCCS is testing the 834 Eligibility Roster.  We have received a test file from AHCCCS and are looking at it now.

Phoenix has a State Medicaid (AHCCCS) contingency plan in place until 11/1/03.

POS NCPDP v5.1 has three new Trading Partners:

- Advance Prescription

- BC/BS

- RX Solutions

Item #6 -- Review of Area spreadsheets identifying site, transaction testing and monitoring/documentation

Sandra Lahi/	Item #7 – Work Session Plans Underway for “Train the Trainer”

Susan Bowman

- 837 Companion Guide

- 835 will be in A/R, Patch 4

- Testing expectations, provide error report,  and direction on how to provide support at the site level

- Session on NCPDP v5.1 & POS

- Documentation manual on CD ROM

- “Train the “Trainer” Workshop Outline (January/February)

ACTION ITEM		Will provide a Training outline next week to HIPAA 	Coordinators, ISCs, and BOCs for review

Cheryl Bittle	Will Elmer meet with Rae Snyder, Urban Coordinator regarding the

Portland	security compliance efforts for tribal urban sites?  Should tribal or urban programs that use systems purchased or developed for them be responsible for assuring compliance from the vendor?

Elmer Brewster	Elmer will consult with Rae Snyder regarding the UIHP and

ACTION ITEM	provide a report on next week’s conference call

QUESTIONS/CONCERNS

Elmer Brewster	Are there other sites having the problem that Tucson is having installing Patch 4 with Web MD?

Kurt Priessman	A program needs to be built to crosswalk error codes.

Sandra Lahi	There are a few other sites using Web MD.  Kurt was asked to continue testing before other sites begin their testing with Web MD.  The error code is in the co-pay and co-insurance posting fields.

Kurt Priessman	The error codes are extensive.  The errors they are receiving are not HIPAA compliant at production level.  They are trying to track the errors down through the transmission of electronic files with PNC Bank.

Cheryl Bittle	Is this happening all over?

Sandra Lahi	The problem is in automatic posting for sites contracted with Web MD.

NEXT CONFERENCE CALL

Next conference call scheduled for Thursday, 11/20/03 at 10:00 AM (MST).  ITSC will provide an (800) call-in number.

MEETING ADJOURNED AT 11:00 AM