F.S. GRIZZY HILL, MOLLIE’S GULCH & HES 208

&

BLM FREESTRIP ALLOTMENTS

ANNUAL OPERATING INSTRUCTIONS

These are the annual operating instructions for the  Grizzly Hill, Mollie’s Gulch, HES 208 and Freestrip allotments.  This AOI will be considered part of the terms and conditions of the F.S. grazing permit.

## I.	Permitted / Authorized Use

Authorized cattle numbers below reflect grazing use on all BLM and F.S. allotments.  An additional 21 head are allowed from State lands leased by Leadore Land Partners LLC within Grizzly Hill C&H (F.S.) and Freestrip (BLM) Allotments.

| ## Term Grazing Permits |  |  |  |  | # AUTHORIZED USE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # 1. Leadore Land Partners LLC |  |  |  |  |  |  |  |  |  |  |
| Allot. | No. | On Date | Off Date | H.M.s* | Cattle number | On Date | Off Date | Active H.M.s |  | Nonuse HMs |
| Grizzly | 359 | 6/1 | 10/31 | 1806 | 500 | 6/5 | 7/23 | 806 |  | 272 |
| Grizzly | 509 | 6/21 | 10/31 | 2225 | 241 | 7/24 | 8/25 | 262 |  |  |
| Grizzly | 25 | 6/1 | 10/31 | 126 | 500 | 8/26 | 9/30 | 592 |  |  |
|  |  |  |  |  | 458 | 7/1 | 9/15 | 1160 |  | 1065 |
| ### Subtotal |  |  |  | 4157 |  |  |  | 2820 |  |  |
| Freesrip BLM | 145 | 6/1 | 10/31 | NTE 481 | REST |  |  | 0 |  | 481 |
| ### State | 21 | 6/1 | 10/31 | 106 | 42 | 7/1 | 9/15 | 106 |  |  |
| Mollie | 210 | 8/1 | 9/10 | 283 | 259 | 7/24 | 8/25 | 281 |  | 2 |
| HES208 | varies | 6/1 | 10/31 | 14 | 4 | 7/1 | 9/30 | 12 |  | 2 |
| total |  |  |  | 5041 |  |  |  | 3219 | 1822 |  |

- Herds may consist of yearlings, cow/calf pairs, bulls and/or dry cows.

- Herd #1 is 500 cattle, reflected in the first 3 lines of authorized use, plus Mollie Gulch authorized use.

- Herd #2 is 504 cattle, reflected in line 4, plus the State and HES 208 authorized use.

- The authorized use reflected above allows for up to 1,002 head of cattle during the summer period.

- Fall use may be authorized and billed at a later date, if unused units are available after weaning.

- Shaded columns are BLM permitted and authorized use. Permitted numbers reflect 100% of use on PL, (since the State use is on a separate line below).  Use in the Freestrip Allotment is limited to a maximum of four weeks, not to exceed 481 AUMs, and must be rested one year in four.

II.	Grazing Schedule and Utilization Standards

| Actual Grazing Schedule |  |  |  |  | Allowable Standards |  |
| --- | --- | --- | --- | --- | --- | --- |
| Herd | Unit Name | # head | *Dates | Head Months | Riparian | Uplands |
| 1 | Willow Springs | 500 | 6/5 - 6/19 | 247 | 4” stubble | 45% |
|  | Switchback | 500 | 6/20 - 7/23 | 559 | 4” stubble | 45% |
|  | Wagonbox/Jakes | 241 | 7/24 - 8/25 | 262 | 4” stubble | 45% |
|  | Mollies Gulch | 259 | 7/24 - 8/25 | 281 | 4” stubble | 45% |
|  | Grizzly | 500 | 8/26 - 9/30 | 592 | 4” stubble | 45% |
| 2 | Canyon Cr Corridor/ Hood Gulch | 504 | 7/1 - 7/7 | 116 | 5” stubble | 45% |
|  | Frank Hall/Wildcat | 504 | 7/8 - 7/31 | 398 | 4-5” stubble | 45% |
|  | Cruikshank Pvt. | 504 | 8/1 - 8/7 |  | NA |  |
|  | Upper & Lower Salt Creek | 504 | 8/8 - 9/12 | 597 | 4-5” stubble | 45% |
|  | Private for weaning |  |  |  | NA |  |
|  | Bell Field/upper Canyon Cr. | varies | late summer pre/post wean | 167 | 4-5” stubble | 45% |
|  |  | 1,004 | Total | 3219 |  |  |

*-  These dates are tentative.  The dates of use and sequence of use may be changed due to forage and/or weather conditions.  If for these reasons, or others, you wish to make changes in the dates of use or grazing sequence as described above,  please discuss it with us before you do so.

**- Do not wait for the forest officer to tell you it is time to move! It is the permittee's

responsibility  to insure cattle are moved before utilization levels are exceeded.

**  35% to 50% use on riparian areas equals about 4-5” of residual stubble on hydric species.

Stubble height and percent utilization correlations were taken from Clary & Webster’s guide to “Managing Grazing of Riparian Areas in the Intermountain Region”, 1989, and from the FLRMP amendment of Grazing Monitoring Procedures, Salmon N.F. 1992.  Knowledge of these correlations should assist the permittees in determining when cattle use is approaching the Allowable Use Standard.

Stubble height will be monitored and reported to the Interagency Implementation Team after the grazing season, from key areas on the allotment.  Percent utilization, will be used to determine whether the pastures met or did not meet Forest Plan Standards and Guides.

III.	PERMITTEE MANAGEMENT RESPONSIBILITIES

Distribution of livestock is important for proper forage utilization.  Proper distribution can be attained by:

- Ensuring critical water developments are functioning properly before cattle enter any of the grazing units.  When cattle leave a grazing unit, the water pipelines in that unit are to be drained.

- Salt will be placed 1/4 mile away from all heavily used trails, roads, water, and all natural concentration areas.

- Riding/monitoring will be done to herd cattle into unused areas, to prevent over-utilization of stream bottoms or other riparian areas.

Use of motorized vehicles will be allowed prior to July 16, to distribute salt or do maintenance in closed areas, if a valid permit is in possession.

The permittees shall make every effort to remove all cattle from a grazing unit when the grazing period has ended in that unit.  5 days for timbered units, 3 days for non-timbered units.

To meet the State of Idaho's provision for trichomoniasis testing, all bulls must be tested at least 45 days prior to the turnout date.

Cattle that die from a contagious disease, or that die at a location where they may contaminate water or be a public nuisance, must be properly disposed of.

Please mail your actual use booklet in at the end of the grazing season.

Any hay or straw used in association with this permit, will be certified and/or tagged as noxious weed, or noxious weed seed free as directed by the order (#04-00-057, 4/96, according to 36CFR 261.58 (t)) and state law (Idaho Code sec 22 according to IDAPA 02.06.31.001, 7/99).

V.	BILLING INFORMATION

Grazing fees are to be paid to Lockbox, San Francisco, CA, by the date specified on the Bill for Collection and in advance of cattle entry onto the Salmon-Challis National Forest.

Grazing fees for the 2008 grazing season are $1.35 per Head Month.

The Forest Service will be billing $.10 per Head Month for the Idaho Rangeland Resource Commission (IRRC).  This will be done separately from your grazing fees for the Forest Service.

VI.	IMPROVEMENT MAINTENANCE/CONSTRUCTION

If verification of maintenance is not received from the permittee, prior to turn out, an inspection will be made.  If we find that maintenance has not been completed and livestock are grazing an area unscheduled for use at the time, they will be considered unauthorized.  The responsible permittee may be billed for excess use and or permit action will be taken.

RANGE IMPROVEMENT PROJECTS SCHEDULE

| Note- Routine maintenance needs to be performed on all structural range improvements, (including those not listed here) prior to the scheduled on-date for the unit. |  |  |  |
| --- | --- | --- | --- |
| WATER DEVELOPMENTS |  |  |  |
| Existing Projects Range Improvement/Work Needed |  | Agreed Upon Means of Completing Project | Work Schedule 2008 |
| 4179 | Soapstone Spring- replace trough and storage tank | Permittee labor & equip. | By Aug. 25 |
| 4181 | Waugh Spring- reset headbox, pipe to trough and overflow | Permittee labor & equip., F.S. provide headbox. | By Aug. 25 |
| 4283 | Grizzly W.D. - replace pipe between troughs, exclosure work needed. | Permittee labor and equip. | By Aug. 25 |
| 4168 | Upper Salt Spring- exclosure fence repair and re-locate. | Permittee labor, F.S. materials | By Aug. 8 |
| 4444a &b | Salt Creek pipeline and troughs- maintenance | Permittee labor and materials | By Aug. 8 |
| 4186 | Switchback Spring/ P.L. - replace middle trough | Permittee labor & equip. / F.S. furnish trough, cribbing | By June 20 |
| 4185 | Lower Wagonbox Spring- reset headbox, new trough, relay overflow line | Permittee labor & pipe / F.S. furnish headbox and trough | Look at on-site By mid-July w/FS |
| 4184 | Upper Wagonbox Spring- reset headbox, new trough, and exclosure fence | Permittee labor / F.S. furnish headbox and trough | Look at on-site by mid-July w/FS |

| FENCES |  |  |  |
| --- | --- | --- | --- |
| Existing Projects Range Improvement/Work Needed |  | Agreed Upon Means of Completing Project | Work Schedule 2008 |
| 4043 | Jakes Canyon Narrows/ post/pole barrier destroyed | Permittee maintain prior to Jake’s BLM unit on-date | By June 1 |
| 4046 | Hood Gulch/Canyon Fence/ old, needs major repairs (relocate?) | Permittee maintain, schedule for reconstruct | Look at Prior to on-date, |
| 4045 | Waugh Gulch Fence/ needs major repairs | Permittee assess reconstruct or removal needs | Look at options w/ FS by mid-July |
| 4115 | Aspen/Frank Hall Division Fence, north ½ / maintain and reconstruct 0.9 miles | Permittee labor to maintain fence on existing ridge & saddle. | Before 7/15 |
| 4051, 4052 | HES 200, 202, 208 Fences- need major rebuild, old | Permittee assess reconstruct needs, proposal to F.S. | Maintain Before turnout |
| 4042 | Wagonbox/Griz Division Fence- snowdrift area | Permittee maintain / F.S. look at relocation potential | Look at w/ FS before turnout |
|  | New Project Proposals |  | Work Schedule |
|  | None in 2008 |  |  |

VII.	ACTION SUMMARY

| Anticipated problem | Probable solution |
| --- | --- |
| Water developments need to be maintained on all units for proper distribution of cows. | Maintain as per part III of the term grazing permit before livestock entry onto the allotment. |
| Cattle in Frank Hall/ Wild Cat units, may drift into Hawley Creek allotment. | Maintain Unit Integrity and boundary fences. Control excessive drift by riding and locating cattle on water sources. Monitor use of these units to meet the grazing use standard. |

I have reviewed and accepted these Annual Operating Instructions for the 2008 grazing season.  Any changes to these Annual Operating Instructions must be approved by the District Ranger.

| Permittee__/s/ Carl Lufkin________ | Date__4/28/08___________ |
| --- | --- |
| Forest Officer /s/ Dennis Hilliard_________ | Date__4/28/08___________ |