# Beta Testing

This document provides guidance as to what activities must be completed to prepare for the beta test and what activities are conducted during the weeklong beta test. The purpose of the beta test is to ensure that the data that you key into your system comes over to VALERI and that the appropriate events are generated in VALERI. Therefore the objectives of the week will be to key enter data into your system per the beta test plan; verify by logging into the Servicer Web Portal (SWP) that they data you keyed into your system is reflected in VALERI; and ensure that the correct events have been generated in VALERI. You will have access to “Reports” but most of them will not have data, as typically they are not populated until the technician has taken action based on the events you have reported. Technicians will not be

## Preparation Activities

1) Select beta test environment (an environment where a user can input the transactions listed in the VALERI beta test plan)
2) Select a representative sample of VA loans (current and delinquent) and load them into beta test environment. Ideally, loans that are deemed as “matchers” from the Data Quality initiative would be selected. At minimum, you need to make sure you are using valid VA LINS (12-digit numeric) and valid VA state abbreviations so that they are not rejected.
3) Scrub your data. Some sample values include (Note: You should NOT scrub VA LINs or property state abbreviation):

[FirstName] = 'John',
[MiddleName] = '',
[LastName] = 'Smith',
[NameSuffix] = '',
[BirthDate] = '1977-09-24',

[SSN] = '', 
[Phone1] = '',

[AddressLine1] = '601 Riverside Ave.',

[AddressLine2] = 'Building 5',
[AddressLine3] = '',

[City] = 'Jacksonville',
[PostalCode] = '32204',

[PostalCodeSuffix] ='',

[County] = 'Duval'

4) Generate an initialization file (3,754 byte specification) out of the beta test environment and transmit it to the VALERI test environment via a temporary SFTP site 
5) Your initialization file will be loaded into the VALERI

## Activities During the Beta Week

1) The POC of your company will be provided with credentials to log onto VALERI the morning of the beta test. These credentials will need to be distributed to each of your testers.

2) Your testers will conduct Day 1 transactions per the VALERI beta test plan details documented in Section 1.4. We encourage that before your testers begin inputting transactions into their respective systems that they log onto VALERI and ensure that the loan is in a “Guaranteed Issued” status. 
3) Your system will generate Day 1 Change file at the end of everyday and provide it to a temporary SFTP site no later than 6amEST the following morning.
4) We will load Day 1 change file into VALERI

5) Your testers will see that it takes one calendar day for the events to process. In the interim, your testers will see that events are in a pending status.
6) Your testers continue Day 2, 3, 4 transactions; your system generates change files, we load them into VALERI accordingly; and lastly your testers verify the results.
7) Conference calls will be held during this week to review activity and results.

## Items for Consideration

- Prior to your testers inputting data into your system on a particular loan, we encourage them to log onto the VALERI website and verify that the VA loan is in a guaranteed status. If it is in any other status, you should not use this loan for testing purposes. Additionally, if you are unable to locate them loan when you search for it, you should not use this loan for testing purposes.

- If you do not see an Electronic Default Notification (EDN) event on your loan, you should NOT be reporting events such as Loss mitigation events (repayment plans, special forbearance, and loan mod) or foreclosure events such as loss mitigation letter sent, foreclosure referral, or results of sale. This is because VA does not expect these events to be reported on current loans. Events that you should be reporting on a REPORTABLE Default are as follows: Servicing transfer (transferring servicer), Servicing transfer (receiving servicer), contact information change, Occupancy status change, Bankruptcy filed, Bankruptcy update, Loss mitigation letter sent, Partial payment returned, Default cured/loan reinstated, Default reported to credit bureau, Repayment plan approved, Special forbearance approved, Loan modification approved, Loan modification complete, Compromise sale complete, Deed-in-lieu complete, Foreclosure referral, Foreclosure sale scheduled, Results of sale, and Confirmed sale date with no transfer of custody.

- The only events that should be reported on current loans are as follows: loan paid in full, transfer of ownership, release of liability, and partial release of security.

- There are a total of seven Servicer Web Portal only events. These will be reported on the SWP and includes events such as Transfer of Custody, Claim, Invalid Sale, Improper Transfer of Custody, Partial Payment Returned, etc. We will not focus on these events during the beta test week.

| # | Test Date | VA LINs | Event | Event Trigger | Seq # | Owner | Screen | Scenario Description (Servicer Activity) | Expected Results |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Day 0 | All VA LINs | Initialization | One time occurrence |  | CSSD |  | Submit initialization file | Loan will be viewable by the tester and will be available in VALERI assigned to servicer (Note: when you do a search in VALERI, you should see a record returned. If not, the match criteria were not met so it rejected. Do not use this loan) |
| 2 | Day 0 | All VA loans at least 61 calendar days delinquent | Electronic default notification | Daily timer |  | ? |  | Submit initialization file (only will be generated if loan was a reportable default because the payment due date is more at least 61 days in the past and it passed the match criteria) | The “EDN” event will appear in Event Inbox EDN rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP Case Assignment Report updated with technician contact information (Note: You will see a technician name on the SWP loan record) |
| 3 | Day 1 | Selected by Servicer | Transfer of ownership | Date of transfer of ownership | 11 | IR |  | Trigger transfer of ownership event where transfer is to an individual on a current loan | The “Transfer of Ownership” event will appear in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 4 | Day 1 | Selected by Servicer | Transfer of ownership | Date of transfer of ownership | 11 | IR |  | Trigger transfer of ownership event where transfer is to an entity on a current loan | The “transfer of ownership” event will appear in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 5 | Day 1 | Selected by Servicer | Release of liability | Date of release | 12 | IR |  | Trigger release of liability event | “Release of liability” event will appear in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 6 | Day 1 | Selected by Servicer | Loan paid in full | Date loan was paid in full | 10 | IR |  | Trigger paid in full event on current loan | “paid in full event” in event inbox Rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 7 | Day 1 | Selected by Servicer | Loan paid in full | Date loan was paid in full | 10 | IR |  | Trigger paid in full event on reportable default | Paid in Full Event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 8 | Day 1 | Selected by Servicer | Servicing transfer (transferring servicer) | Servicing release date | 1315 | SR |  | Trigger servicing transfer (transferring servicer) event on reportable default | Servicing transfer (transferring servicer) event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 9 | Day 1 | Selected by Servicer | Servicing transfer (receiving servicer) | Date loan acquired |  | SR |  | Trigger servicing transfer (receiving servicer) event on reportable default | servicing transfer (receiving servicer event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 10 | Day 2 | Selected by Servicer | Electronic default notification | Daily timer |  |  |  | Trigger electronic default notification event on a current loan that becomes 61 days delinquent right after the beta test starts | Electronic default notification event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP Case Assignment Report updated with technician contact information |
| 11 | Day 2 | Selected by Servicer | Loss mitigation letter sent | Date that the letter was sent | 82 | HRD |  | Trigger loss mitigation letter sent event on a reportable default | loss mitigation letter sent event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 12 | Day 2 | Selected by Servicer | Default reported to credit bureau | Date reported | 84 | IR |  | Trigger default reported to credit bureau event on reportable default | Default reported to credit bureau event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 13 | Day 2 | Selected by Servicer | Loan modification approved | Date modification of loan approved |  | HRD |  | Trigger loan modification approved event on reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 14 | Day 2 | Selected by Servicer | Loan modification approved | Date modification of loan approved | 90 | HRD |  | Choose a loan where a servicing transfer (transferring servicer) event would have been reported that week in beta Trigger loan modification approved event on reportable loan | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 15 | Day 3 | Selected by Servicer | Bankruptcy filed | Date bankruptcy filed | 62 | FBRM | BK Acct F/U | Trigger bankruptcy event update on reportable default | bankruptcy filed event on the event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 16 | Day 3 | Selected by Servicer | Contact information change | Change to any event element |  |  |  | Trigger contact information change event on reportable default | contact information change event in the event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 17 | Day 3 | Selected by Servicer | Occupancy status change | Date the change in occupancy status is discovered by servicer | 61 | IR |  | Trigger occupancy status chance event on reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 18 | Day 3 | Selected by Servicer | Repayment plan approved | Date repayment plan approved | 85 | HRD |  | Trigger repayment plan approved on reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 19 | Day 3 | Selected by Servicer | Repayment plan approved | Date repayment plan approved | 85 | HRD |  | Use a loan where a paid in full event had been previously reported in beta then key in data to Trigger repayment plan approved | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 20 | Day 3 | Selected by Servicer | Repayment plan approved | Date repayment plan approved | 85 | HRD |  | Trigger repayment plan approved on current loan | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 21 | Day 3 | Selected by Servicer | Special forbearance approved | Date special forbearance approved | 88 | HRD |  | Trigger special forbearance on reportable default | Special forbearance event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 22 | Day 3 | Selected by Servicer | Special forbearance approved | Date special forbearance approved | 88 | HRD |  | Use a loan where a servicing transfer (transferring servicer) event was submitted during beta and key in data to trigger special forbearance approved | Event rejected (special forbearance) Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 23 | Day 3 | Selected by Servicer | Special forbearance approved | Date special forbearance approved | 88 | HRD |  | Trigger special forbearance approved on current loan | Event rejected (Special forbearance) Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 24 | Day 3 | Selected by Servicer | Loan modification complete | Date loan modification fully executed | 91 | HRD |  | Trigger loan modification complete on reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 25 | Day 3 | Selected by Servicer | Loan modification complete | Date loan modification fully executed | 91 | HRD |  | Trigger loan modification complete event on current loan | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 26 | Day 3 | Selected by Servicer | Foreclosure referral | Date of referral to attorney | 103 | FBRM | FCL Acct F/U | Trigger foreclosure referral on type 6 loan that is a reportable default (not previously transferred) | Foreclosure referral event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 27 | Day 3 | Selected by Servicer | Foreclosure referral | Date of referral to attorney | 103 | FBRM | FCL Acct F/U | Trigger foreclosure referral on type 2 (look at 5th digit of loan to determine if type 2 vs. type 6) loan on a reportable default | Foreclosure referral event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 28 | Day 3 | Selected by Servicer | Foreclosure referral | Date of referral to attorney | 103 | FBRM | FCL Acct F/U | Use a loan where a transfer of ownership of type 6 loan was reported during beta on reportable default and key in data to trigger foreclosure referral event | Foreclosure referral event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 29 | Day 3 | Selected by Servicer | Foreclosure referral | Date of referral to attorney | 103 | FBRM | FCL Acct F/U | Trigger foreclosure referral on current loan | Foreclosure Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 30 | Day 4 | Selected by Servicer | Bankruptcy update | Date relief of stay filed | 78 | FBRM | BK Acct F/U | Trigger bankruptcy update event (relief of stay filed) on a reportable default | Bankruptcy update event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 31 | Day 4 | Selected by Servicer | Bankruptcy update | Date of discharge | 79 | FBRM | BK Acct F/U | Trigger bankruptcy update event (discharge) on a reportable default | Bankruptcy update event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 32 | Day 4 | Selected by Servicer | Default cured/loan reinstated | Date loan reinstated | 83 | IR |  | Trigger default cure event on reportable default (no loss mitigation events reported during beta) | Default cured event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 33 | Day 4 | Selected by Servicer | Default cured/loan reinstated | Date loan reinstated | 83 | IR |  | Trigger repayment plan approved event on reportable default Trigger default cure event Loan was at least 61 calendar days delinquent at time of approval of repayment plan Estimated cure date is at least three months after plan start date in repayment plan approved Reinstatement date is on or after estimated cure date in repay plan approved event Approve and certify incentive payment | Default cured event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP Incentive payment results available in Incentive Payment Status report on SWP |
| 34 | Day 4 | Selected by Servicer | Default cured/loan reinstated | Date loan reinstated | 83 | IR |  | Trigger special forbearance approved event on reportable default Trigger default cure event Loan was at least 61 calendar days delinquent at time of approval of special forbearance Reinstatement date is at least one month after the special forbearance approved date Approve and certify incentive payment | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP Incentive payment results available in Incentive Payment Status report on SWP |
| 35 | Day 4 | Selected by Servicer | Default cured/loan reinstated | Date loan reinstated | 83 | IR |  | Trigger loan modification complete event on reportable default Trigger default cure event Interest rate lowered Maturity date not greater than 360 months from the due date of the first installment of the modified loan or 120 months beyond the original maturity date of the original loan New loan date is more than 12 months from origination Property is owner occupied Loan not previously modified New loan amount would not cause maximum guaranty to be exceeded Approve and certify incentive payment | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP Incentive payment results available in Incentive Payment Status report on SWP |
| 36 | Day 4 | Selected by Servicer | Compromise sale complete | Actual settlement date | 98 | HRD |  | Establish value (TAS transaction) Trigger compromise sale complete event on reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 37 | Day 4 | Selected by Servicer | Compromise sale complete | Actual settlement date | 98 | HRD |  | Trigger compromise sale complete on current loan | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 38 | Day 4 | Selected by Servicer | Deed-in-lieu complete | Date that deed was recorded | 100 | HRD |  | Establish value (TAS transaction) Trigger deed-in-lieu complete event on reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 39 | Day 4 | Selected by Servicer | Deed-in-lieu complete | Date that deed was recorded | 100 | HRD |  | Trigger deed-in-lieu complete on current loan | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 40 | Day 4 | Selected by Servicer | Foreclosure sale scheduled | Date of scheduled foreclosure sale | 106 | FBRM | FCL Acct F/U | Trigger foreclosure sale scheduled event on reportable default (judicial foreclosure) | Foreclosure Sale Scheduled event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 41 | Day 4 | Selected by Servicer | Foreclosure sale scheduled | Date of scheduled foreclosure sale | 106 | FBRM | FCL Acct F/U | Trigger foreclosure sale scheduled event on reportable default (non-judicial foreclosure) | Foreclosure Sale Scheduled event in event inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 42 | Day 4 | Selected by Servicer | Foreclosure sale scheduled | Date of scheduled foreclosure sale | 106 | FBRM | FCL Acct F/U | Trigger foreclosure sale scheduled event on current loan | Event rejected Rejected event rule results available on SWP Event rejection and rule results available in Servicer Reporting Log report on SWP |
| 43 | Day 5 | Selected by Servicer | Bankruptcy update | Date of dismissal | 80 | FBRM | BK Acct F/U | Trigger bankruptcy update event (dismissal) on a reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 44 | Day 5 | Selected by Servicer | Bankruptcy update | Date stay lifted | 81 | FBRM | BK Acct F/U | Trigger bankruptcy update event (stay lifted) on a reportable default | Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 45 | Day 5 | Selected by Servicer | Results of sale | Date of sale | 108 | FBRM | FCL Acct F/U | Trigger sale scheduled event (non-judicial, not conf./ratf.) Trigger results of sale event on reportable default Holder is successful bidder Net value < total debt (=> net value bid) Successful bid = net value | Results of Sale Event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 46 | Day 5 | Selected by Servicer | Results of sale | Date of sale | 108 | FBRM | FCL Acct F/U | Trigger sale scheduled event (non-judicial, not conf./ratf.) Trigger results of sale event on reportable default Holder is successful bidder Net value > total debt (=> total debt bid) Successful bid = total debt | Results of Sale Event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 47 | Day 5 | Selected by Servicer | Results of sale | Date of sale | 108 | FBRM | FCL Acct F/U | Trigger sale scheduled event (non-judicial, not conf./ratf.) Trigger results of sale event on reportable default Third party is successful bidder Net value < total debt (=> net value bid) Successful bid > net value | Results of Sale Event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |
| 48 | Day 5 | Selected by Servicer | Results of sale | Date of sale | 108 | FBRM | FCL Acct F/U | Trigger sale scheduled event (non-judicial, not conf./ratf.) Trigger results of sale event on reportable default Third party is successful bidder Net value > total debt (=> total debt bid) Successful bid > total debt | Results of Sale Event in Event Inbox Event rule results available on SWP Event submission and rule results available in Servicer Reporting Log report on SWP |