REHABILITATION ESCROW DEPOSIT AGREEMENT

Notes to PAEs (remove prior to issuance):

- Text shown in green represents information to be provided by the PAE

- Text shown in yellow represents guidance to PAEs

- No colored text should remain in the agreement as issued

THIS REHABILITATION ESCROW DEPOSIT AGREEMENT (the "Agreement") is made, as of date of the M2M closing, by and among name of ownership entity, a [name of state] [limited / general partnership / corporation] (the "Owner"), name of escrow administrator, a name of state corporation (the "Escrow Administrator"), name of PAE, [a name of state corporation] / [describe state / local governmental entity] (the Mark-to-Market Participating Administrative Entity or “PAE”), and Preservation Office Director name, acting on behalf of the DEPUTY ASSISTANT SECRETARY OF THE OFFICE OF AFFORDABLE HOUSING PRESERVATION (the "Deputy Assistant Secretary") and the SECRETARY OF HOUSING AND URBAN DEVELOPMENT (the "Secretary"), WASHINGTON, D.C.

RECITALS:

- Real Property, Project and Property. The Owner is the owner of all of / a leasehold interest in that certain real property located in the City / Town / Village of name of town, in the County of county, in the State / Commonwealth of state (the "Real Property"), on which is constructed a certain rental apartment project known as name of property, formerly if new 1st mortgage is non FHA FHA Project No. number (the "Project" and, together with the Real Property, the "Property").

- Restructuring Commitment. In connection with, as a condition to and in consideration for the Owner's participation in the Mark-to-Market Program, as authorized by the Multifamily Assisted Housing Reform and Affordability Act of 1997, title V Pub. L. 105-65 (approved on 10/27/97), as amended, 42 U.S.C. 1437fnote (MAHRA) the Owner and the Secretary have entered into that certain Restructuring Commitment dated date of RC, as amended through the date hereof (the “Restructuring Commitment”), pursuant to which the parties have agreed, among other things, that the Owner shall cause certain repairs and/or improvements to be made to the Project which shall be funded by depositing into escrow certain funds pursuant to the Restructuring Commitment and as more particularly set forth in this Agreement.

NOW, THEREFORE, in consideration of the foregoing premises, the sum of Ten Dollars ($10.00) in hand paid, and other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the parties hereto, for themselves and for their respective successors and assigns, hereby agree as follows:

- Incorporation of Recitals and Restructuring Commitment.  The foregoing recitals are hereby incorporated by reference as if fully set forth herein.  The Restructuring Commitment is hereby incorporated by reference as if fully set forth herein.

- Actions of the Deputy Assistant Secretary and Secretary.  Any action or decision under this Agreement that may or must be taken or made by the Deputy Assistant Secretary or Secretary may be taken or made by any duly authorized representative of the Deputy Assistant Secretary or Secretary.

- Repairs.  The repairs and/or improvements to be made to the Project (the “Repairs”), to be funded under this Agreement, are set forth in Exhibit A attached hereto and hereby made a part hereof.

- Escrow Administrator and Escrow Account.

  - Escrow Administrator. The Escrow Administrator shall administer, in accordance with the Agreement, the deposits described pursuant to the Agreement (the “Funds”). The Escrow Administrator may not delegate or assign any of its duties under the Agreement to any third party other than as provided herein with respect to the Engineer, except with the advance written permission of the Deputy Assistant Secretary.

  - Escrow Account. The Funds shall be held in an escrow account (the “Escrow Account”) as provided herein.

  - Management of Funds. The Escrow Administrator shall, in accordance with this Agreement, hold, invest and disburse the Funds.  The Escrow Administrator agrees that pending disbursements, the Funds shall be invested solely in obligations of, or fully guaranteed as to principal by, the United States of America.  Any and all interest earned on the Funds shall be added to the Funds and held in the Escrow Account.  The Owner shall provide its tax identification number to the PAE and Escrow Administrator, and so long as no Event of Default has occurred, the Owner shall be considered to be the recipient of any interest earned on the Funds.

  - Secretary’s Security Interest. To secure the Owner’s obligations under this Agreement, the Owner hereby grants a security interest in the Funds to the Secretary. To perfect such security interest, the Escrow Account shall be titled in the name of the Secretary.

- Deposits into Escrow For Repairs.  The parties hereto agree that the following amounts shall be deposited to the Escrow Account as provided below:  Generally, the escrow will be funded at 110% (or higher percentage determined by the PAE) of the estimated cost of the repairs; see also OPG Section 4-10.E.  Generally, 20% of the total will be funded by the owner (unless ‘significant additions’ are involved), with the balance funded from the new 1st mortgage. If there is no takeout 1st mortgage, typically the owner will have to fund the entire amount.

  - Owner Contribution. The sum of owner amount, to be deposited by the Owner on or before the date of the Mark-to-Market closing (the “Closing Date”).

  - Additional Owner Contribution.  If at any time, the Escrow Administrator determines, in its sole and absolute discretion, that the remaining Funds may be insufficient to complete the remaining Repairs, the Escrow Administrator may require the Owner, and the Owner hereby agrees, to deposit in the Escrow Account, such additional amounts as the Escrow Administrator may determine, in its sole and absolute discretion. The Owner shall deposit to the Escrow Account such additional funds as required by the Escrow Administrator within ten (10) days of the Escrow Administrator’s written request for such additional funds. Until the Owner deposits such additional amounts, the Escrow Administrator may, in its sole and absolute discretion and notwithstanding any other provisions of the Agreement, withhold its approval for the release of Funds from the Escrow Account.

  - New Loan Proceeds. The sum of amount from takeout loan, to be deposited on the Closing Date, representing that portion of the proceeds from a new first mortgage loan that are intended for repairs and/or rehabilitation.

  - If applicable. Describe other funds if any.

- Administration and Inspection.

  - Fees.  On the Closing Date an Escrow Administrator Fee in the amount of amount shall be paid to the Escrow Administrator, by or at the direction of the PAE and Deputy Assistant Secretary. This fee may not include interest earned on the Funds.  This fee includes any amounts needed to pay the Engineer. This fee is listed as “Rehab Escrow Admin Costs” on the Sources & Uses page of the Underwriting Model. Neither fee may include interest earned on the Funds.  The Escrow Administrator agrees to perform all of its duties hereunder (including engaging and paying the Engineer) in exchange for the Escrow Administrator Fee.

  - Inspections.

    - All inspections shall be made by an inspector who has been selected by the Escrow Administrator.  The inspector must meet the qualification requirements specified for Physical Condition Assessment Contractors in Appendix I of the Mark-to-Market Operating Procedures Guide (the "Engineer"), or other alternative qualification requirements issued in writing by the Deputy Assistant Secretary.

    - Except as expressly provided otherwise herein, no Funds shall be released from the Escrow Account until and unless:

      - the Engineer has performed an inspection and certified to the Escrow Administrator that the Repairs for which payment is sought have been completed in accordance with Exhibit A to the satisfaction of the Engineer; and

      - all other conditions for release have been satisfied.

    - OPTIONAL. If desired, for Repair items requiring in-process inspections.  The following Repair items will require one or more periodic inspections prior to completion: describe.

    - OPTIONAL. If desired, for Repair items that can be paid without pre-inspection (e.g., the PAE may decide that replacement of appliances can be reimbursed without the need for an on-site inspection in advance of reimbursement).  Also can be used to provide for a pre-completion installment payment (e.g., to cover cost of materials). The Escrow Administrator may approve payment for the following Repair items prior to inspection, based upon receipt of the following evidence, satisfactory to the Escrow Administrator: describe. For post-completion / pre-inspection payments, generally should require evidence of completion, evidence of installation in the project, and evidence of payment.  Should provide for inspection on the next regularly scheduled inspection visit.  This allows for fewer inspection trips but still assures that the Repairs were completed.  For pre-completion installment payments, should specify timing and amount of the payment, and documentation required before payment will be made.

  - The Escrow Administrator agrees to pay all fees and costs of the Engineer, from sources other than the Escrow Account.

- Owner’s Agreement to Complete Repairs.  The Owner represents and warrants that the amounts set forth in paragraph 5 above are adequate to complete the Repairs.  The Owner further covenants and agrees as follows:

  - Agreements With Contractors. To submit to the Escrow Administrator, on or before date, proposed binding agreements for the Repairs, approved by the PAE. Select one of the following, depending on whether IOI contractors will not (item i) or may (item ii) be allowed.

    - If applicable. The Owner shall not enter into agreements with any contractors, materialmen, and/or suppliers (“Contractors”) that have any "Identity Of Interest" with the Owner (as that term may be defined from time to time by the Deputy Assistant Secretary), hereinafter “Identity Of Interest Contractors”.

    - If applicable. If any proposed contractors, materialmen, and/or suppliers (“Contractors”) have any “Identity Of Interest” with the Owner (as that term may be defined from time to time by the Deputy Assistant Secretary), any fees paid to such parties must be reasonable, as determined by the Escrow Administrator after consulting with the PAE and Deputy Assistant Secretary, not in excess of fees that would be charged by non-identity of interest Contractors for the same or similar work. For example, the Escrow Administrator could require two or three non-IOI (arms-length) bids. Also, Escrow Administrators should feel free to reject any IOI proposals with costs that exceed the line-item estimates provided by the PAE (and agreed to by the owner as part of the Restructuring Plan).

  - Completion of Repairs. To complete the Repairs as set forth in Exhibit A attached hereto and made a part hereof, to the satisfaction of the Engineer.  All Repairs shall be done in a good and workmanlike manner, in strict conformity with the drawings and/or specifications contained in Exhibit A, shall be subject to written approval of the Deputy Assistant Secretary, shall be completed free and clear of any mechanics' liens and encumbrances, and shall be made strictly in accordance with all applicable ordinances and statutes and in accordance with the requirements of all regulatory authorities and any rating or inspection organization, bureau, association or office having jurisdiction over the Project.

  - Completion By Date Certain. To complete the Repairs no later than date generally not to exceed 12 months after closing, and otherwise in accordance with any timelines specified in Exhibit A (collectively, the “Schedule”).

  - Extension of Schedule Requires Consent of the Parties. That the Schedule or any part thereof may be extended only with the prior written approval of all parties to the Agreement.

  - Modification of Repairs List Requires Consent of the Parties. That Exhibit A may be modified only with the prior written approval of all parties to the Agreement.

  - Owner Responsible for Permits and Approvals. That the Owner has obtained or will obtain and pay for, prior to commencement of any Repairs, all necessary permits and approvals from all agencies or authorities as necessary for the commencement and completion of the Repairs.

  - Owner Responsible for Cost of Repairs. To pay all costs necessary for completion of the Repairs without regard to the sufficiency of Funds in the Escrow Account.

- Withdrawals from Escrow Account.

  - Timing of Applications for Withdrawals.  The Owner may make written applications to the Escrow Administrator for withdrawals of Funds from the Escrow Account no more frequently than once in each calendar month.  Each application shall be made at least number business days prior to the date the withdrawal is desired.

  - Amount Withdrawn. The Owner shall be entitled to only such amounts as may be approved in writing by the Escrow Administrator in accordance with the provisions hereof.

  - Events of Default.  Upon receipt of notice of the occurrence of an Event of Default (defined below), the Escrow Administrator shall issue no further approvals for disbursements of Funds, and the Escrow Administrator shall make no further withdrawals, until and unless so instructed by the Deputy Assistant Secretary.

  - Owner’s Request for Withdrawal.  At such times as the Owner requests a withdrawal, the Owner shall furnish to the Escrow Administrator:

    - If requested by the Escrow Administrator, with the Owner’s first request for withdrawal, and at the Owner’s sole cost and expense, evidence satisfactory to the Escrow Administrator that the lien waivers to be submitted pursuant to this Agreement shall be enforceable on their terms.  The Escrow Administrator may rely on a combination of legal opinions, title updates or title insurance endorsements in order to confirm the foregoing.  OAHP expects that Escrow Administrators will not need this unless they have not recently administered an escrow in the same jurisdiction.

    - A request signed by the Owner seeking disbursement from the Escrow Account of specified amounts for designated Contractors.

    - Owner’s signed statement that no Event of Default has occurred, and that no event that, with the passage of time, the giving of notice, or both, will constitute an Event of Default, has occurred.

    - Owner’s sworn statement. Each such statement shall list, for each contract and in total, the amount paid to date, amount currently requested, and remaining balance. Each such statement shall include a listing of the various contracts entered into by the Owner and setting forth the names of Contractors, their addresses, type of work or materials to be furnished, and amounts of the contracts, and identifying any Identity Of Interest Contractors.

    - Supporting waivers, affidavits, releases of liens and material waivers (if applicable) for Repairs made and/or materials provided since the last withdrawal and paid for from funds other than the Escrow Account.

    - From each Contractor, an acknowledgment of payment and release of lien for work performed and/or materials provided since the date of the prior withdrawal of Funds.  Such acknowledgement and release shall be prepared in the form required by local lien laws and shall cover all work done, labor performed and materials (including equipment and fixtures) furnished for the Project.  In addition, if the filing, in the public records of the county in which the Project is located, of this Agreement and/or the construction contracts or subcontracts under which the Repairs are to be completed will relieve the Project from mechanics' and materialmen's liens, the Owner shall cause such instrument(s) to be so filed and certified copies evidencing such filing to be provided to the Escrow Administrator prior to any request for disbursement of Funds from the Escrow Account.

  - Withdrawals.

    - Except as otherwise expressly provided herein, withdrawals for Repairs shall not be made from the Escrow unless such Repairs have been inspected in accordance with this Agreement and the Escrow Administrator shall have obtained a lien release from the party receiving the funds covering all work and materials through the date of payment.

    - The Funds shall be withdrawn from the Escrow Account based on the actual invoices of Contractors for materials and equipment or services actually provided, less a ten percent (10%) holdback (the "Holdback Amount").

    - The Holdback Amount shall be held in the Escrow Account until all of the Repairs have been completed to the satisfaction of the Escrow Administrator pursuant to the terms of this Agreement and either:

      - the Escrow Administrator has received final and enforceable lien waivers from all parties who supplied materials or labor pursuant to this Agreement; or

      - the time for the filing of any liens resulting from the Repairs has passed and no liens or notices thereof have been filed. The Escrow Administrator may rely on a combination of legal opinions, title updates or title insurance endorsements (to be provided by the Owner at the Owner’s sole cost and expense) in order to confirm the foregoing.

    - The Escrow Administrator shall make all checks issued on the Escrow Account payable as follows:

      - To the Owner, but only if the Owner has provided to the Escrow Administrator acceptable proof that the Owner has paid the respective Contractor to whom payment is due.

      - Otherwise, jointly to the Owner and the respective Contractor to whom payment is due.

    - If the Owner fails to submit a request for withdrawal, satisfactory to the Escrow Administrator, within forty-five (45) days after the corresponding Repairs have been inspected by the Engineer; or the Owner fails to submit a request for release of the Holdback Amount, satisfactory to the Escrow Administrator, within one hundred eighty (180) days after completion of the Repairs, then the Escrow Administrator shall, within ten (10) calendar days after receipt of notice from the Deputy Assistant Secretary or Secretary, pay all Funds held in the Escrow Account as directed by the Deputy Assistant Secretary or Secretary, which may result in the Funds being deposited to the Reserve for Replacements account of the Project.

  - Notice of Default.  Upon written notice by any party to the Agreement to the Escrow Administrator of an Event of Default, the Escrow Administrator shall authorize no further disbursements from the Escrow Account unless so instructed by the Deputy Assistant Secretary.

- Deficit or Surplus Escrow Funds.

  - Deficit Funds. If the cost of completing the Repairs exceeds the amount available in the Escrow Account, the Owner must complete the Repairs using funds from non-project sources.

  - Surplus Funds. If, after the Repairs are completed and paid for, Funds remain in the Escrow Account, the Escrow Administrator shall cause such funds to be remitted as directed by the Secretary in writing, which may result in the Funds being added to the Reserve for Replacements account of the Project. Generally the Multifamily Hub or Program Center will decide how surplus funds will be applied. OAHP expects that, if HUD holds a Mortgage Restructuring Note, HUD will direct that surplus funds be paid toward the MRN, and that otherwise HUD will direct that surplus funds be deposited to the Reserve for Replacements.  No surplus funds may be disbursed to the owner or to the project operating account, because generally HUD has indirectly paid for all rehab escrow funds, either through a larger claim or through Capital Recovery Payments.

  - Event of Default. If, after the Repairs are completed and paid for, Funds remain in the Escrow Account, and if an Event of Default has occurred, the Escrow Administrator shall cause any such excess Funds to be remitted to the Secretary, for application to the Mortgage Restructuring Note or as determined by the Secretary.

- Right of Entry.  The Escrow Administrator, the Engineer, the Deputy Assistant Secretary, and their agents shall, at any and all reasonable times, have the right to enter the Project to inspect all Repairs done, materials, equipment and fixtures furnished, installed or stored in or about the Real Property, and to inspect all books, subcontracts and records of the Owner whether or not located at the Project.

- Events of Default.  It shall be deemed a default by the Owner under this Agreement (“Event of Default”) if:

  - Owner Stops Work. The Owner abandons, ceases, or otherwise allows or suffers work thereon to stop prior to completion for a period of more than number consecutive calendar days, without the written concurrence of the Escrow Administrator; or

  - Failure to Complete. The Owner fails to complete or prosecute the Repairs continually and in good faith in a workmanlike manner and in accordance with the Schedule; or

  - Liens or Encumbrances. The Owner allows or suffers a mechanic's or materialman’s lien or other encumbrance to be filed against the Project (unless such mechanic's lien is removed of record or its payment is otherwise assured to the satisfaction of the Escrow Administrator within thirty (30) days after filing); or

  - Material Misrepresentation. The Owner makes a material misrepresentation to one or more parties to the Agreement; otherwise fails to comply with the terms of this Agreement; or is in default, beyond any applicable cure period, under any agreement between the Owner and the Deputy Assistant Secretary and/or the Secretary executed pursuant to the Restructuring Commitment.

- Remedies Upon An Event of Default.

  - If there is an insured or HUD Held 1st mortgage. Property is Subject to an FHA-Insured or HUD-Held First Mortgage Regulatory Agreement. Any Event of Default hereunder shall constitute a failure to maintain the Property consistent with the requirements of the Regulatory Agreement between the Owner and Deputy Assistant Secretary on behalf of the Secretary executed pursuant to the Restructuring Commitment.

  - If there is a project based HAP. Property is Subject to a Project-Based Section 8 HAP Contract. Any Event of Default hereunder shall constitute a failure to maintain the Property consistent with the requirements of any Section 8 Housing Assistance Payments Contract between the Owner and the Secretary.

  - Property is Subject to a Mortgage Restructuring Note. Any Event of Default hereunder shall constitute a failure to materially comply with requirements of the Multifamily Assisted Housing Reform and Affordability Act of 1997, and shall be deemed to be a default under the documents that evidence or secure the Mortgage Restructuring Note between the Owner and the Deputy Assistant Secretary on behalf of the Secretary executed pursuant to the Restructuring Commitment.

  - If there is a CRN. Property is Subject to a Contingent Repayment Note. Any Event of Default hereunder shall constitute a failure to materially comply with requirements of the Multifamily Assisted Housing Reform and Affordability Act of 1997, and shall be deemed to be a default under the documents that evidence or secure the Contingent Repayment Note between the Owner and the Deputy Assistant Secretary on behalf of the Secretary executed pursuant to the Restructuring Commitment.

  - Notice From the Deputy Assistant Secretary or Secretary. If the Deputy Assistant Secretary or Secretary so requests in writing, the Escrow Administrator shall, within ten (10) calendar days after receipt of notice from the Deputy Assistant Secretary/Secretary, pay all Funds held in the Escrow Account as directed by the Deputy Assistant Secretary or Secretary.

  - Completion of Repairs After an Event of Default. If an Event of Default occurs, the Secretary shall have the right, but not the obligation, to proceed to complete said work in accordance with the Drawings and Specifications, if applicable, and pay the cost thereof from the Funds tendered to it by the Escrow Administrator. For this purpose the Owner hereby irrevocably authorizes and empowers the Secretary to do and perform for it, the said Owner and in its name, place and stead, with full powers of substitution, all matters and things which the Secretary shall in its sole judgment deem necessary and proper to be done to effectuate the completion of the said repairs and/or rehabilitation in accordance with Exhibit A, and to apply the Funds to the payment of debts contracted or incurred for work done or for materials furnished therefor, or either, in and about said work and for all expenses, costs and charges in connection therewith, and this power of attorney shall be the Secretary’s full and sufficient authority, and the orders given and signed by the Secretary as attorney-in-fact for the Owner shall be good and sufficient vouchers for all payments made by virtue thereof.  Further, in such event the Owner hereby irrevocably authorizes and empowers the Secretary to enter into and upon the said Project and take charge thereof together with all materials and appliances thereunto belonging, and in the name of the Owner, as attorney-in-fact, to call upon and require the several Contractors for work to be done and for materials to be furnished in and about the completion of said improvements to proceed to complete the said improvements in accordance with Exhibit A, and to do whatsoever in the Secretary's judgment shall be necessary to be done to secure the completion of the said improvements according to Exhibit A.  The Secretary shall in no event be responsible for the completion of the said work beyond the expenditure of the sum herewith deposited and if said sum is insufficient for such purpose the Secretary shall be under no obligation to proceed further or to demand or obtain additional sums from the Owner.  This power of attorney is granted with full power of substitution and the Owner hereby specifically agrees that all powers granted to the Secretary hereunder may be assigned by it to the Deputy Assistant Secretary or to the PAE. The PAE would not be obligated to accept this assignment, or to step in and complete repairs, unless the Secretary and the PAE agreed on the terms (including compensation) under which the PAE would carry out that work.

  - Remedies Cumulative and Concurrent.  The rights and remedies of the Secretary as provided in this Agreement shall be cumulative and concurrent with any other right or remedy the Secretary may have under this Agreement or otherwise, and may be pursued separately, successively or together against the Owner at the sole discretion of the Secretary, and may be exercised as often as occasion therefor shall arise.  The failure to exercise any such right or remedy shall in no event be construed as a waiver or release thereof.

- Obligations and Liability of Escrow Administrator.  The Escrow Administrator shall not be required to take any action hereunder without compensation or indemnity provided with respect to such action.  The Escrow Administrator shall be entitled to request the advice of the PAE, and/or Deputy Assistant Secretary/Secretary, with respect to any matter or issue arising hereunder concerning which the Escrow Administrator is required to make final determination and the Escrow Administrator shall not be required to take any action hereunder before receiving such advice in writing.  The Escrow Administrator shall be entitled to rely on the authenticity, truth and accuracy of all documents transmitted to it in connection with the performance of its duties hereunder and shall not be required to undertake any independent due diligence to determine such authenticity, truth or accuracy.  The Escrow Administrator shall have no liability for the performance of its duties hereunder except with regard to its own negligence or default. The Deputy Assistant Secretary and Secretary may require the Escrow Administrator to give a periodic accounting of the escrow deposits, withdrawals, expenses and interest.

- Instructions From the Deputy Assistant Secretary Final. In the event of any dispute regarding the terms of the Agreement, the Escrow Administrator shall be entitled to rely upon any written instructions provided by the Deputy Assistant Secretary notwithstanding receipt of contradictory instructions from any other party.

- Amendment.  This Agreement may not be modified except by an instrument in writing executed by each of the parties hereto.

- Controlling Provisions.  This Agreement shall be governed by all applicable federal laws, the laws of the state in which the Project is located, and all applicable regulations.  In the event of a conflict between the terms and conditions of this Agreement and applicable law or regulations, the applicable law or regulations shall control.

- Severability.  Notwithstanding anything herein contained, if any one or more of the provisions of this Agreement shall for any reason whatsoever be held to be illegal, invalid or unenforceable in any respect, such illegality, invalidity or unenforceability shall not affect any other provision of this Agreement, but this Agreement shall be construed as if such illegal, invalid or unenforceable provision had never been contained herein.

- Counterparts.  This Agreement may be executed in any number of counterparts, all of which counterparts shall be construed together and shall constitute but one agreement.

- Successors and Assigns.  This Agreement shall be binding upon and inure to the benefit of the successors and permitted assigns of the parties. The Deputy Assistant Secretary and the Secretary may assign any or all of their rights and responsibilities under this Agreement.  The other parties to this Agreement may not assign this Agreement unless the Secretary has given prior written approval.

- No Third Party Beneficiaries.  The parties agree that there are no third party beneficiaries of the Agreement.

[Remainder of Page Intentionally Left Blank]

IN WITNESS WHEREOF, the parties hereto have caused this Rehabilitation Escrow Deposit Agreement to be executed and made effective as of the date first above written.

WITNESS:				OWNER:

Name of ownership entity

a name of state limited/general partnership or corporation

By:	______________________________

Name:	______________________________

Title:	______________________________

WITNESS:

ESCROW ADMINISTRATOR:

Name of Escrow Administrator

a name of state corporation

By:	______________________________

Name:	______________________________

Title:	______________________________

WITNESS:							DEPUTY ASSISTANT SECRETARY OF OFFICE OF AFFORDABLE HOUSING PRESERVATION:

______________________

By:	______________________________

Name:	name of Preservation Office Director

Title:	Preservation Office Director

Authorized Agent

WITNESS:

PARTICIPATING ADMINISTRATIVE ENTITY:

Name of PAE

a name of state corporation or [describe state or local governmental entity]

By:	______________________________

Name:	______________________________

Title:	______________________________

EXHIBIT A

REPAIRS

List Repair items, and estimated costs, in sufficient detail to identify exactly what work is to be done.  Experienced PAEs recommend listing cost, contingency, and portion contributed by the owner for each line item, because this helps the Escrow Administrator understand the transaction.

Attach appropriate specifications, drawings and other supporting information.

Include any additional provisions regarding schedule and timeline.  Experienced PAEs recommend asking the owner to propose a timeline, by repair item, showing when inspections will be needed and when draw requests are anticipated to be sent.  After approval by the PAE, this timeline can be included in this Exhibit A.

Specify how many draws are anticipated, and at what points inspections and draws are anticipated to occur.  PAEs should make owners aware that it will not be possible to increase the number of inspections and draws after the rehab escrow agreement has been executed. OAHP suggests that it is generally reasonable to provide for only one draw for escrows of $10,000 or less, and that it is generally reasonable to require that draws be for amounts of at least $10,000.  Note also that the Agreement prohibits more than one draw per month.

Show the total for repairs and total for contingency.  The sum of these should agree with the amounts in paragraph 5.

If this is an additional funds transaction, identify all Repairs that are required by OAHP (for example, items not functional on the date of the PCA, and market-comparable upgrades necessary to support OAHP’s market rent determination).  The purpose is to enable the Escrow Administrator to distinguish between these OAHP-required Repairs and other Repairs included at the request of additional funds providers or included voluntarily by the Owner.

Time frame needs to allow time to order the inspection, complete the inspection, receive the inspection report, review and cure deficiencies, and approve and issue checks. Experienced PAEs advise that this process routinely takes twenty to thirty days.

Insert appropriate time period, based on type and extent of repairs.