[SOE LETTERHEAD]

August 29, 2007

The Honorable A. J. Eggenberger

Chairman, Defense Nuclear Facilities

Safety Board

625 Indiana Avenue, NW, Suite 700

Washington, DC 20004-294 1

Dear Mr. Chairman:

The purpose of this letter is to update you on one element of our Implementation

Plan to Improve Oversight of Nuclear Operations, dated October 12, 2006,

developed in response to Board Recommendation 2004- 1, Oversight of Complex,

High-Hazard Nuclear Operations.

Commitment 5 of the Implementation Plan called for development and issuance

of a DOE Safety Oversight Guide for effectively implementing this Order.

Specifically, Commitment 5, Deliverable A, called for the Department to draft a

DOE Safety Oversight Guide, including a Criteria and Review Approach

Document, to be transmitted for Board review and comment by the Departmental

Representative.

I have approved a change to the schedule for completing this commitment in light

of other activities that had to be completed first, namely the revision of Order

226.1 A, a copy of which is enclosed.  The new due date for completion of the

Oversight Guide will be February 1, 2008.  Development of the Oversight Guide

had to follow the Order revision so that it would accurately reflect approved

requirements.  Development of this Guide is an important activity, and the new

schedule will allow us to make it a valuable aid.

If you have any questions, please do not hesitate to contact me or have your staff

contact Dr. Patricia Worthington at (301) 903-5926.

Sincerely,

Samuel W. Bodman

Enclosure