USDA Forest Service

Stewardship Contracting Proposal

| Project Name: |  | Kava (from the Jakabe Restoration Project EA & DN) |
| --- | --- | --- |
| Region: |  | Pacific Northwest R6 |
| Forest: |  | Fremont-Winema |
| Ranger District: |  | Paisley/Silver Lake |

Primary Forest Service Contact

| Name: |  | Carolyn Wisdom |
| --- | --- | --- |
| Title: |  | District Ranger |
| Address: |  | PO Box 67, Paisley, OR 97636 |
| Phone: |  | 541-943-4401 |
| Email: |  | cwisdom@fs.fed.us |

A.1 Project Summary/Objectives:  The need for this project is maintenance and/or improvement of watershed health as recommended in the watershed analysis by:

  - reduction of  the risks affecting ecosystem sustainability through vegetation manipulation

  - restoration of healthy and sustainable watershed conditions with desired vegetation type and stocking levels

  - reduction of  the risk of catastrophic fire with decreased fuel loads

  - protection and improvement of aquatic and terrestrial habitat with increased riparian vegetation, ecologically stable upland vegetation, and road management

The purpose and need for this project reflects the direction and goals of and is in accordance with the Land and Resource Management Plan Fremont National Forest (Forest Plan), and other Regional and National direction to:

- Maintain or enhance existing old growth resources (Forest Plan and Regional Forester's Forest Plan Amendment 2); .

- Restore and maintain riparian areas in a condition which enhances riparian dependent resource values (Forest Plan, p. 50).

- Use prescribed fire to meet management objectives in areas where fire has historically played a significant role in ecosystem development (Forest Plan, p. 118).

- Execute a fire protection and fire use program that is cost-efficient and responsive to land and resource management goals and objectives.  Reduce fire management (initial attack) costs by implementing a natural fuels underburning program. (Forest Plan, pp. 101, 118 and supplemental plans).

- Provide forest products (Forest Plan, pp. 52, 57, 145)

The purpose of and needs for the project also agree with the goals of the Lakeview Federal Stewardship Unit, which are to:

- Sustain and restore a healthy, diverse, and resilient forest ecosystem that can accommodate human and natural disturbances.

- Sustain and restore the land’s capacity to absorb, store, and distribute quality water.

- Provide opportunities for people to realize their material, spiritual, and recreational values and relationships with the forest.

This project will also provide an economic return to the local communities.

A.2 Project Location:  The project area is approximately 20 miles south of the town of Paisley, Oregon, near Coffeepot Flat.  It is in the Lakeview Federal Stewardship Unit and is a part of the Bear Creek and Coffeepot Creek sub-watersheds.

A.3 Size of Project Area:  The analysis area covers 84,300 acres.  Of this, approximately 1200 acres are a part of the proposed Kava Stewardship Project.

A.4 Proposed Activities:

- Commercial harvest and non-commercial stocking density control with skidding to the landing.

A.5 Proposed Contract Procedures:

| Authorities and Procedures | Mark if Proposed for Use |
| --- | --- |
| Trading Goods for Services | X |
| Designation by Description or Prescription 1/ | X |
| Retention of Receipts | X |
| Use of Retained Receipts from Another Approved Stewardship Project |  |
| Retention of KV or BD Funds from Receipts | X |
| Best Value Contracting | X |
| Multi-year Contracting |  |
| Multiple Year Contracting | X |
| Other than Full and Open Competition 2/ | X |
| Non-advertisement with product value exceeding $10,000 |  |
| Non-USDA Administration of Timber Sales |  |
| Type of Contract(s) to be used |  |
| Integrated Resource Contract(s) - Service |  |
| Integrated Resource Contract (s)- Timber | X |
| Standard Service Contract(s) |  |

1/ Will require use of Washington Office or regional special provisions.  Designation by Prescription is for noncommercial material or scaled sales only.

2/ Will require special Regional Forester approval - summarize the need this authority.

* The Kava Stewardship Project is within the Lakeview Federal Sustained Yield Unit (LFSYU), where traditional sales of National Forest timber are offered subject to the requirements of the Lakeview Federal Sustained Yield Unit Policy Statement, as amended (2001).  National Forest Timber is offered for competitive sale in the Unit (Lakeview Working Circle) in accordance with Forest Service directives and the provisions of applicable laws and the regulation of the Secretary of Agriculture.  Full and open competition would occur, in so far as the requirements of the Sustained Yield Unit Policy Statement can be met.

The Lakeview Federal Sustained Yield Unit Policy Statement, as amended (2001), requires all timber sold for commercial use from the National Forest System land within the Unit, except as otherwise provided, to be manufactured within (a) the Lakeview community, which is defined as the town of Lakeview and the adjacent area within a radius of six miles of the Lake County Courthouse; or, (b) the Paisley community, which is defined as the town of Paisley and the adjacent area within three miles of the center of town.  The term “manufacture” as used herein is defined as the primary or first stage processing of logs by sawmills, veneer plants and whole log chipping facilities.  Each purchaser of National Forest timber from the Unit is required to further manufacture their lumber products in the Unit to the greatest practical degree (LFSYU Policy Statement, Appendix II C).  In conducting timber harvest activities, related road work, and in Unit manufacturing and further manufacturing operations, local labor and local contractors are to be employed by Unit purchasers in so far as practical.

The Unit was established in recognition of the important interrelationship between the Fremont National Forest and the local communities of Lakeview and Paisley to promote their economic stability.  The revised Unit Policy Statement (01/11/01) recognizes that community economic stability is dependent on a healthy forest, therefore the revised Unit Policy Statement includes goals intended to promote a sustainable forest ecosystem within the Unit Area.  Consistent with all applicable laws, policies, and plans the Forest Service will seek to achieve the following goals within the Unit:

- Sustain and restore a healthy, diverse, and resilient forest ecosystem that can accommodate human and natural disturbances.

- Sustain and restore the land’s capacity to absorb, store, and distribute quality water.

- Provide opportunities for people to realize their material, spiritual, and recreational values and relationships with the forest.

The Kava Stewardship Project is consistent with, and will serve to promote the goals included in the Unit Policy Statement.  Local community needs are a primary objective of the LFSYU Policy and the Stewardship Contracting authorities.  Of particular interest to the local collaborative partners is the opportunity and potential benefit of utilizing a local workforce and local industries to accomplish projects under the stewardship authorities.

Residual receipts (if any) retained would be applied to other stewardship projects.  Potential future stewardship projects on the Paisley Ranger District include further work within the Kava Stewardship Project area.  These stewardship projects include mechanical fuel treatment, prescribed burning, juniper treatment, non-commercial thinning, noxious weed treatments, and meadow/riparian enhancement.

Was there consultation/coordination with AQM in development of the proposal?

|  |  |  |  |  | Name |
| --- | --- | --- | --- | --- | --- |
| No |  | Yes | X |  | Bob Gibbs (Contract Specialist) |

A.5.1  Timeline: (estimated)

| #### Activity | #### Estimated Date Completed (month/yr) |
| --- | --- |
| NEPA | Done, Decision Notice signed 4/20/06 |
| Layout | Done |
| Contract | July 2006 |
| Advertise | August 2006 |
| Award | September 2006 |
| Contract Termination | March 31, 2008 |

A.6 Current Status:  The Environmental Analysis has been completed.  The Decision Notice for the Jakabe Restoration Project was signed on April 20, 2006.

Contract preparation work including boundary layout has been completed. Timber marking and timber cruising is in progress.

Kava Stewardship Projects has been a collaborative effort with Lakeview Stewardship Group, Lake County Resources Initiative, Sustainable Northwest and Fremont Sawmill.

B.1 Project Funding:  The NEPA work was funded by NFTM and SSSS.  Contract preparation work is being funded by NFTM and CWK2.

| Forest Service Appropriations |  |  |
| --- | --- | --- |
| Fund Code(s): NFTM and CWK2 | $ | 100,000 |
| Cooperator Contributions |  |  |
| In-cash | $ | 0 |
| Donated Services | $ | 0 |
| Other (specify) | $ | 0 |

B.1.1  Estimated Budget:  (add lines to the table as needed)

| Activity 1/ | Goods (+) |  | Services (-) |  |
| --- | --- | --- | --- | --- |
| Product Value (Net) Saw timber (4,000 CCF) | $ | 180,000 | $ |  |
| Skid/Deck 5”-9” Material (978 acres) | $ |  | $ | 36,186 |
| Precommercial Thinning (386 acres X $140/ac.) | $ |  | $ | 54,040 |
| Addition of Retained Receipts |  |  |  |  |
| Source Stewardship Project - | $ |  | $ |  |
| Totals | $ | 180,000 | $ | 90,226 |

1/  group activities by type of treatment type; fuel reduction, road closures, wildlife habitat

improvement, pct to restore old growth characteristics, etc.

Estimate the value of Goods by completing the following table: (add lines to the table as needed)

| Product Type (Sawlogs, and convertible and nonconvertible products) | # Quantity or Volume to be Removed (CCF, Tons, lineal feet, cords, etc.) | Value of material to be Removed (from appraisal) |
| --- | --- | --- |
| Sawlogs | 4,000 CCF | $180,000.00 |
| Total | 4,000 CCF | $180,000.00 |

B.2 Collaboration:  Please describe the collaborative process associated with the project.  Scoping, hosting tours of the project area, or FS led group for the project, does not meet the collaboration requirement for stewardship.

A unique collaborative opportunity exists in Lakeview in a group known as the Lakeview Stewardship Group.  This group was formed in 2000 during the process initiated to perform a review of the Lakeview Federal Sustained Yield Unit.  The Lakeview Stewardship Group, an informal collaborative partnership, includes representatives from The Wilderness Society, Defenders of Wildlife, Collins Pine Companies, Sustainable Northwest, Lake County Resources Initiative, Concerned Friends of the Winema, the Paisley/Silver Lake District Ranger and other community stakeholders.  The Paisley/Silver Lake District Ranger has shared the concept of our proposal with the Lakeview Stewardship Group.  The Kava Stewardship Project was the focus of a Lakeview Stewardship Group meeting. The group participated in a field trip to view the project area and discuss opportunities.  The group has agreed to be a collaborative partner with the Forest Service in planning, implementing, and monitoring the Kava Stewardship Project.  The Lakeview Stewardship Group is particularly interested in the opportunity to provide benefits for the local community while achieving desired conditions on the land.  The group has formed two committees to coordinate with the Forest Service on issues related to the project.

Forest and Ranger District staff members have had two meetings on the Kava Stewardship Project with representatives of Collins Pine (Fremont Sawmill).  Collins Pine has indicated their interest in engaging in stewardship contracting on the Kava project.

The Lake County Resources Initiative (LCRI) has worked closely with Forest Service personnel.

The Southeast Oregon RAC was briefed of the Forest’s interest in stewardship contracting on the Kava Project, and expressed support of going forward with this project as a stewardship project.

Additional collaboration is planned with the Lake County Commissioners, Klamath and Lake County Resource Advisory Group, and the Lake County Community Fire Plan Development Group.

B.3  Stewardship Roles and Responsibilities:  See the table for a list of roles and responsibilities related to stewardship projects.  Each project and/or contract is to complete the following table to identify persons with specific roles and responsibilities.  Send an electronic copy of this form to the Regional Stewardship Coordinator at time of submission of Stewardship Contracting Proposal to Regional Forester for approval as a stewardship project, with updated versions sent upon award of the contract, and prior to the start of operations.  Keep the completed form with the project/contract documentation.  Required entry of a named individual at time of submission of Stewardship Contracting Proposal to Regional Forester for approval as a stewardship project is indicated with and asterisk (*).

| Role | Responsibility | Designated Person’s Name, Phone Number, e-mail address |
| --- | --- | --- |
| Forest Supervisor * Or Deputy Forest Supervisor | Overall responsibility for stewardship projects on the forest. Recommends projects to Regional Forester for approval. Recommends person by name to Regional Forester to be delegated authority as Contracting Officer for a stewardship contract. See FSH 2409.19, 60.42b. Requests from Regional Forester specific amounts of retained receipts to be transferred to another approved stewardship project. | Karen Shimamoto 541-947-6201 kshimamoto@fs.fed.us Ric Rine 541-947-6205 rrine@fs.fed.us |
| District Ranger * | Overall responsibility for stewardship projects on the district. Primary lead in establishing and maintaining collaboration. See FSH 2409.19, 60.42c. Coordinates with AQM in defining local area for stewardship contract. Determines amount of retained receipts to be used to pay for incidental expenses related to project level multi-party monitoring. Recommends to Forest Supervisor amounts of retained receipts to be transferred to another approved stewardship project. | Carolyn Wisdom 541-943-4401 cwisdom@fs.fed.us |
| Forest Stewardship Coordinator * | Provide overall guidance for stewardship process. Serve as liaison and information conduit between Forest and RO, and Timber and AQM on Forest. Arrange for necessary, internal training and information sessions. Reviews stewardship proposals for compliance with handbook, manual, and 16 U.S.C 2104 note, prior to sending to RO for Regional Forester approval. | Allan Hahn 541-883-6755 ahahn@fs.fed.us |
| FS Collaborative Liaison | Usually the District Ranger, but can be delegated to a person to with authority to act and speck for the ranger. Provides sideboards for the project to the Collaborative, and FS policy and direction related to proposed work activities. | Carolyn Wisdom 541-943-4401 cwisdom@fs.fed.us |
| ID Team Leader | Leads the completion of NEPA | Katie Blazer 541-943-4452 kblazer@fs.fed.us |
| Project Implementation Lead * | Host information sessions for prospective Purchasers. Lead contact for project specific questions during contract formulation and solicitation. Provides thorough review of contract package to assure map is complete, proper provisions are being used and correctly completed, technical specifications are clear and included, etc. Lead for formulation of future contracts utilizing Retained Receipts. Completes required monthly report to Albuquerque Service Center of volume and value, work completed and credits earned, and other required upward reporting. | Lee Bowers 541-576-7547 lbowers@fs.fed.us |
| FS Multi Party Monitoring Representative | Represent the Forest Service with the Multi-party Monitoring Team (MPMT). Assists the MPMT with the preparation of the annual report. |  |
| Collaborative Group Representative on ID Team | A person appointed by the group and approved by the District Ranger to represent their interests on the inter-disciplinary team for the approved stewardship project. |  |
| Field Implementation Lead | Oversee the fieldwork associated with the Goods (product removal) and the Services (service work). |  |
| Project Specialists | Lead resource contacts responsible for preparing required specifications for individual restoration work activities included in the contract. |  |
| Contract Package Preparer | Prepare all contract documents: Prospectus, Advertisement, Solicitation, FS-2400-13(T), and IRSC. Can be a timber or procurement person, but both are to work together in the preparation of the final contract package to assure proper provisions (clauses) are included, and all required parts are complete and present. | Frank Puddy 541-576-7507 fpuddy@fs.fed.us |
| Source Selection Authority (SSA) | Per FAR’s, final authority to approve selection of Best Value |  |
| Source Selection Evaluation Board (SSEB) ** | Utilize the Source Selection Plan to evaluate offers and determine Best Value Offer to the Government. AQM CO describes to the SSEB the process or procedures to be used in evaluating proposals. A member of the collaborative is encouraged to participate in the evaluation of technical proposals, but cannot see the prices of work or product value submitted by Contractors. |  |
| SSEB Review | Review SSEB recommendation prior to submittal to SSA |  |
| Contracting Officer | Specifically name individual with delegated authority from the Regional Forester as a Contracting Officer (CO) on Integrated Resource Contracts. Prepares the Source Selection Plan for the Best Value determination. Provide instructions and advice to SSEB and SSA. | Robert Hathaway 541-947-6249 rhathaway@fs.fed.us |
| FSR | Forest Service Representative for FS-2400-13(T). Can be assigned to an IRSC to assist with product removal, and be assigned duties related to completing service work, as qualified. | Lee Bowers 541-576-7547 lbowers@fs.fed.us |
| SA | Sale Administrator for FS-2400-13(T). Can be assigned to an IRSC to assist with product removal, and be assigned duties related to completing service work, as qualified. | Dale Shiery 541-576-7580 dshiery@fs.fed.us |
| HI | Harvest Inspector for FS-2400-13(T). Can be assigned to an IRSC to assist with product removal, and be assigned duties related to completing service work, as qualified. | Dave Smith 541-943-4468 Dave Smith/R6/USDAFS |
| ER | Engineering Rep for FS-2400-13(T). Can be assigned to an IRSC to assist with required restorative roadwork. |  |
| Service Work COR | Contracting Officer’s Representative (COR) for service work in Integrated Resource Contracts, and be assigned duties related to product removal, as qualified and needed. | Sue Puddy 541-576-7565 spuddy@fs.fed.us |
| Service Work Inspector | Contract Inspector for service work in Integrated Resource Contracts, and be assigned duties related to product removal, as qualified and needed. |  |

*   Required entry of a named individual at time of submission of the Stewardship Contracting Proposal form to Regional Forester for approval as a stewardship project.

**The objective is to have the SSEB comprised of folks with technical expertise related to the restorative work activities, but without direct links to the formulation of the contract or interaction with prospective purchasers or sub-contractors.

B.4  Monitoring:  Please list proposed monitoring the Forest itself would undertake on this project, monitoring utilizing Collaborative Group members, or other approaches to complete project monitoring.

Silviculture Monitoring.

Monitoring Objectives:

Baseline – did the marking correctly implement the prescription?

baseline plots will include quick plot measurements, tree species, diameter, larger sample of larger size trees, 10 year growth rates on selected trees, fixed plot for surface vegetation only, photos in 4 cardinal directions at each plot to track changes, permanently monument plots for remeasurement. Estimate one plot per 10 acres. Approximately 100 plots.

3 year measurement: - to monitor and evaluate changes and implemention of understory and perhaps rx burn treatments.. the “3year” timeframe could be extended some if needed to capture completion of these treatments.

10 year measurement: to evaluate effect of treatment on stand structure, growth rates, vigor, development of surface vegetation. Visual evaluation of fuels structure and any need for followup treatment.

Costs:

Baseline       $ 	4000

3rd year         $	6700  (including analysis)

10th year       $	9500   (including analysis)

SIGNATURE AND CONCURRENCES:

| Prepared By: |  | Title |  |  |
| --- | --- | --- | --- | --- |
| /s/Allan D Hahn |  | Timber Sale Contract Specialist |  | 7/25/2006 |
|  |  |  |  | Date |
| District Ranger Concurrence: |  |  |  |  |
| /s/ Carolyn Wisdom |  | Paisley & Silver Lake District Ranger |  | 7/25/2006 |
|  |  |  |  | Date |
| Forest Supervisor Concurrence: |  |  |  |  |
| /s/ Richard Rine |  | Deputy Forest Supervisor |  | 7/25/2006 |
|  |  |  |  | Date |
| Regional Coordinator Concurrence: |  |  |  |  |
|  |  |  |  | Date |
| Director of Forest Management Concurrence: |  |  |  |  |
|  |  |  |  | Date |
| Director of Acquisition Management Concurrence: |  |  |  |  |
|  |  |  |  | Date |
| Regional Forester Approval: |  |  |  |  |
|  |  |  |  | Date |