Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment Initiative

IAE Monthly Update—September 22, 2003

Monthly PMO Update—September 22, 2003

Vision:

A secure business environment that facilitates and supports cost- effective acquisition of goods and services in support of mission performance.

Goals:

•     Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•     Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•     Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Initial Modules and Objectives:

•  Business Partner Network (BPN)— Deploy  a single point of registration and validation  of supplier data accessed by all agencies.

•  Federal Procurement Data System— Next Generation—(FPDS-NG)- Implement a central point for consolidated collection and access of statistical and management information related to Government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of Government buying.  (Phase 1)

•  Intra-government Transactions (IGT)— Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard eTransactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

http://egov.gsa.gov

Activities for the next month

BPN

• Issue CCR FAR change in Federal Acquisition Circular (FAC)16

• Circulate proposed novation process requirements

•  Revise BPN business types to accommodate the grants community

FPDS-NG

•  Launch system Oct. 1

•  Issue FAR guidelines for unique contract and order numbers in FAC 16

eMarketplace

•  Continue comparison of shopping cart and vendor data among govern- ment catalog systems

•  Continuing focus groups to determine eMarketplace functionality

•  Continuing to populate ICD with interagency contracts

•  Continuing gap analysis of DOD eMall and GSA Advantage processes

Standard eTransactions

•  Normalization of transactions/mapping of associated data elements

•  Developing  ISO 11179 naming conventions for IAE standard vocabulary

•  Synthesizing XML naming standards and conventions across industry, agency, and other eGov initiatives

•  Publish standard vocabulary and information exchanges

Intra-governmental Transactions

•  Launch prototype IGT Portal Oct. 1 with early adopters for rent and IT

services

•  Begin to enhance IGTP prototype with batch file submission, multi-line accounting, and modification process

•  Conduct Agency Registration Officials (ARO) User Design Day Septem- ber 22, 2003 to define requirements for version 4 of Federal Registration System (FedReg)

IAE PMO

•  Continue requirements analysis and SOW for IAE Portal

•  Develop agency agreements for FY 04

•  Issue MOUs with system managers for FY 04 O&M

•  Issue governance procedures

Other Areas

•  Contract Award Documents Online (CADO) - Convene group to review

Federal Register public comments

•  Electronic Subcontracting Reporting system (eSRS) - Finalize require- ments for subcontracting system

•  Launch Wage Determinations Online (WDOL)

Contacts:

Teresa Sorrenti, IAE Program Manager                            703-872-8610

Earl Warrington, IAE Deputy Program Manager                703-872-8609

Lew Sanford Jr., GSA eGov Program Manager                703-872-8600

Lisa Cliff, IAE Communications                                         703-872-8593

Email: integrated.acquisition@gsa.gov

Monthly PMO Update—September 22, 2003

Key Milestones

BPN

• Full BPN operational capability                                                       Oct 2003

FPDS-NG

• Launch system                                                                                Oct 2003

eMarketplace

• Fully populate Interagency Contracts Directory (ICD) database    Oct  2003

• Implement eMarketplace capability                                                June 2004

Intra-governmental Transactions

• Phase 1 deployment                                                                       Oct 2003

• All IT and rent transactions processed through exchange             July 2004

Standard eTransactions

• Publish data specifications                                                             Sept 2003

IAE PMO

• Portal implementation                                                                     Sept 2004

Other Areas

• WDOL— Wage Determination Online launch                                Oct 2003

• eSRS — Electronic Subcontracting Reporting System

Initial operating capability                                                             March 2004

Full operating capability                                                               Oct 2004

Accomplishments

BPN

• Final FAR rule eliminating SF 129                                                 July 2003

•  Merged SBA PRO-Net registration with CCR registration             Dec 2002

•  Launched Past Performance Information Retrieval System          July 2002

FPDS-NG

•  Awarded contract for new system                                                  April 2003

eMarketplace

• Final FAR rule requiring use of ICD published                               July 2003

•  Memorandum from OFPP to begin populating ICD                       May 2003

Intra-governmental Transactions

•  Complete prototype Initial Operating Capability                            August 2003

•  Registered CFO Act Agencies and 25 small agencies in new

Federal Registration database of BPN                                          Jan 2003

•  OMB issued business rules with order and bill data elements      Oct 2002

Standard eTransactions

•  Process mapping of acquisition process and identification

of information exchanges                                                             Dec 2002

Other

•   Begin decommissioning DoDBusOpps                                         July 2003

•   Decommissioned DoDTeDS                                                         April 2003

•   Launched Federal Technical Document System (FedTeDS)       Feb 2003

Governance:

•     FAC (Federal AcquisitionCoun- cil) - FAC and OMB

•     IAE Managing Partner—General Services Administration/Federal Supply Service

•     ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, Representatives from contributing agencies

•     IAE Program Management Of- fice—Program Manager and Deputy, Business Area manag- ers

•     Business Area Steering Commit- tees—eMarketplace, Business Partner Network (BPN) , Acquisition Information Reporting

(AIR), Intragovernmental Trans- actions (IGT)

•     Shared Systems Stewards, Us- ers Groups

•     Industry Advisory Board (TBD)

•     Internal Efficiency and Effective- ness Portfolio Manager

•     Partners—All CFO Act Agencies

•     Participation—160 team members representing 26 agen- cies

Events:

•     Agency Registration Official

(ARO) User Design Day 9/22/03

Policy:

•     Referenced policy memos can be viewed on IAE website

⇒   Go to ‘egov.gsa.gov’

⇒   Click ‘Integrated Acquisition

Environment News’

⇒   Click ‘Policy’