## Slide 1: General Services Administration Shared Cloud Platform model Informational Brief
June 2012
Sonny Hashmi – GSA Deputy CIO

## Slide 2: TOPICS
Business Challenge
GSA’s Cloud Based Approach
Force.com Enterprise Platform
  Risks of weak shared services model
  Best Practice – GSA Cloud Center of Excellence
  Cloud App Governance
  App Dev Process
Lessons learned

## Slide 3: Business Challenge
Traditionally de-centralized IT environment
Proliferation of tools, applications and technology
Complexity
Lack of governance/control
Cost
  2500+ mid-tier Domino applications to serve 12,000 people
  1000+ non-platform apps (.net, Java, Sharepoint)
  Hundreds of regional/local servers

## Slide 4: GSA’s cloud based approach
2010 – GSA decision to leverage cloud computing to modernize enterprise IT services
  Phase 1: Email, Team Collaboration, Sharing, Storage, Mobility, infrastructure, hosting.
  Phase 2: Mid-tier Apps, Social Collaboration, CRM, KM
2011 – Phase 1 largely completed
  Public facing websites (data.gov, usa.gov) hosted with CSPs
  Migrated to Google Apps for Email/Collaboration/Storage
  Migrating ITSM and MDM to cloud for mobility
2012 – Phase 2 underway
  Implemented Salesforce.com as enterprise platform

## Slide 5: GSA’s cloud based approach
Phase 1
1:few Document Collaboration
Team/Project Sites
Address Book
Email
Instant Messaging
Video Chat
Mailing Lists
Document Sharing
Google Voice/VOIP
Smartphone/Tablet Integration
Phase 2
Workflow/Approvals
GSA-wide sharing
Communities of interest
Collect input from crowd
Find Expertise
Crowd-sourcing
Customer Portals
Idea Factory
Knowledge Base
Team/org folders

## Slide 6: Force.com enterprise platform
Core Capabilities:
  Social Collaboration – Connect the Dots across GSA
  Knowledge and Content Management
  Automate core business processes and workflow
  Application platform – Agile platform reduces app TCO by 75%+
  CRM – Customer portals and capabilities, service management, call centers, etc.

## Slide 7: Shared Cloud Platform Risks of weak shared services model
Inefficient use of resources
Duplication of tasks
Poor communication and visibility
Inability to maximize ROI and adoption
Lack of insight into all associated costs
Lowers ability to achieve adoption and deployment success
Platform knowledge and specialty skillsets are splintered
Divides core components of platform across internal customers

## Slide 8: Shared Cloud Platform Best Practice – GSA cloud center of excellence
Drive global and large organizational projects
Drive strategic technology adoption through leadership and execution.
Ensure consistent experiences for our customers
Create best practices and processes, and monitor adherence
The purpose of the COE is to provide a governance framework of policies, procedures & standards to ensure effective execution of projects/programs and provide strategic decision support & alignment - bridging the tactical with the strategic

## Slide 9
Business
Committee
Function A
GSA Center of Excellence
– Platform Strategy, Architecture, Best Practices, Org Strategy, standards
Business Committee
Function B
Business Committee
Function C
Eg. Workspaces, Acquisitions, Personnel, Administration
Business Governance and ITEC
Salesforce PMOs and Development teams
Platform Capabilities
Social Collaboration
Content Management/KM
CRM/Portals
Workflow Engine

## Slide 10: Shared Cloud Platform App Dev Process Consistency – Agile Methodology
Phase 5
Implementation
Phase 4
Integration
And Testing
Phase 3
Development
Phase 2
Requirements Analysis
and Design
Phase 1
Concept development
and Planning
Closure
Release
Go-Live
Gate
Review
QA
UAT
Develop
Code
Develop
Plan
COE
Technical
Design
Review
LOE/
Detailed
Design
Concept
Dev
Review
Discovery
1. Create and Approve application package 2. Assign Platform and Overall Priority 3. Approve for Detailed Review
1. Finalize Detailed Requirements 2. Establish LOE 3. Technical Review Board Approval 4. Sprint Assignment
1. Development Kickoff 2. Start of 8 week Sprint Cycle 3. Iterative Development with Customer 3. Outcome is Production Ready code 4. Test Cases Ready
1. Conduct QA 2. Perform UAT 3. Defect's Fixed 4. Documentation (technical, program and security) Finalized
1. Go-Live Review with Technical Review Board 2. Deployment Steps Taken 3. Training Released 4. Security Audit Performed
Phases and Sub-Phases
Key Activities

## Slide 11: Shared Cloud Platform App Dev Process Consistency – Agile Methodology

## Slide 12: Where we are today
force.com Applications Statistics
26 Production Apps Built in less than 6 months
Another 44 Applications in pipeline
Average 6-8 weeks development cycle
Functioning Technical Governance and De-duplication.
Cross-BU partnership to reduce costs and reuse resources - Shared services O&M model

## Slide 13: Case Study – Engine behind FedRAMP assessments
FedRAMP Assessment App Case Study
Sponsor: OCSIT
Scope: Inter-Agency App with sensitive data (moderate), strong authentication.
Highly Visible initiative for GSA with tight deadline
Estimated Traditional Cost: $400K-$600K, 6 months
Delivered in 8 weeks, <$100K

## Slide 14: Lessons Learned
Leveraging a shared platform requires establishing technology governance
  Rights and responsibilities
  Business Prioritization
  Funding and Service Charge-back
  Data Governance, sharing and interfacing
Shared cloud platform models can shared significant costs and improve business performance
  Over $9M in cost avoidance through building 26 apps so far
  Average Time-to-value is 6-8 weeks vs. 6 months previously
Center of Excellence should have strict guiding principles, tech. governing authority and cross-org representation