Additional Instructions for the Presidential E-Gov and Lines of Business Initiatives for FY06 Budget Submissions

# Instructions at a Glance - The Presidential E-Gov (E-Gov) initiatives are entering the adoption, utilization, and institutionalization phase. - OMB recently launched the Lines of Business (LoB) initiatives. - Many Presidential E-Gov initiatives were merged with some of the related LoB initiatives. - Agencies may need to submit an Exhibit 300, enter line items into their Exhibit 53, or both depending on their role in the E-Gov or LoB initiatives. - Agencies with existing or planned investments related to the E-Gov or LoB initiatives should work with the appropriate Managing Partners to realign those investments such that they either support the common solutions being developed or are scheduled to migrate to the common solutions. - Agencies must use the special coding scheme for Unique Project Identifiers (UPI) that supports the reporting of investments aligned with the E-Gov and LoB initiatives. - Agencies should determine the costs of migrating existing investments to the common solutions developed by the E-Gov and LoB initiatives and capture those separately in the Exhibit 300 and Exhibit 53. - As part of the new UPI coding scheme, migration costs are captured separately from the actual investment costs. - Agencies who wish to be selected as all or part of a common solution developed by an LoB initiative should prepare their budget submissions to reflect their desired role in the common solution. - Service fees under fee-for-service arrangements should not be included in the Exhibit 53, although agencies should ensure that the appropriate service fees are incorporated into their overall budget submission.

- Table of Contents

1	Introduction	1

2	Intended Audience	2

3	Lines of Business Initiatives	2

3.1	LoB General Roles and Responsibilities	4

3.2	Financial Management LoB	4

3.3	Human Resources Management LoB	5

3.4	Grants.gov/Grants Management LoB	6

3.5	Federal Health Architecture LoB	6

3.6	Case Management LoB	6

4	E-Gov Initiatives	7

4.1	E-Gov General Roles and Responsibilities	8

4.2	G2C E-Gov Initiatives	9

4.3	G2B E-Gov Initiatives	9

4.4	G2G E-Gov Initiatives	10

4.5	IEE E-Gov Initiatives	11

4.6	Cross-cutting E-Gov Initiatives	12

5	Budget Submissions	13

5.1	Exhibit 300	13

5.1.1	Exhibit 300 for LoB Initiative Managing Partners	13

5.1.2	Exhibit 300 for E-Gov Initiative Managing Partners	14

5.1.3	Exhibit 300 for Agency Service Providers and Potential Agency Centers of Excellence/Service Centers	15

5.1.4	Exhibit 300 for Migrating Agencies	16

5.2	Exhibit 53	16

6	Agency Roles and Responsibilities	17

6.1	Managing Partners	18

6.2	Migrating Agencies	18

6.3	Agency Service Providers	20

6.4	Potential Agency Centers of Excellence/Service Centers	21

6.5	Partner Agencies	22

7	Unique Project Identifiers	23

8	Contacts	27

Appendix A	Unique Project Identifiers for E-Gov and Lines of Business Initiatives	28

A.1	Lines of Business Initiatives	28

A.2	E-Gov Initiatives	30

Appendix B	Contact Information	34

Appendix C	Exhibit 300 Submissions	36

C.1	Lines of Business Initiatives	36

C.2	E-Gov Initiatives	37

# Introduction

The purpose of this document is to provide those agencies involved in the Presidential E-Gov (E-Gov) and Lines of Business (LoB) initiatives with additional instructions in preparing and submitting their budget exhibits to OMB for the FY06 budget.

The President’s E-Government Strategy in 2002 identified a number of high-payoff, government-wide initiatives to integrate agency operations and information technology investments. The goals of these initiatives are to eliminate redundant systems and their associated costs, and significantly improve the government’s quality of customer service for citizens and businesses. The initiatives were organized into five portfolios according to the citizen segment they were designed to serve and ultimately became known as the Presidential E-Gov initiatives.

The focus for much of the last two years has been on meeting the milestones set for the E-Gov initiatives. Now that many of the E-Gov initiatives have met all of their milestones or are nearing the completion of all of their milestones, the focus has shifted to adoption, utilization, and institutionalization. One aspect of this is that the E-Gov initiatives should be integrated into the normal day-to-day operations of the Federal government, including business, IT, and budgetary processes.

In March 2003, OMB also announced the formation of five task forces to address government-wide opportunities in five Lines of Business as defined by the Federal Enterprise Architecture (FEA) Business Reference Model (BRM). The goal of these LoB initiatives is to identify opportunities for the FY06 Budget to reduce the cost of government and improve services to citizens through business performance improvements. The five LoB initiatives and their agency team leads are

- Financial Management (Energy, Labor)

- Human Resources Management (OPM)

- Grants Management (NSF, Education)

- Federal Health Architecture (HHS)

- Case Management (Justice)

After the formation of the LoB task forces, many of the E-Gov initiatives were merged with some of the related LoB initiatives. The following mergers occurred

- Recruitment One-Stop, E-Training, E-Clearance, E-Payroll, and EHRI merged into the Human Resources Management LoB

- Consolidated Health Informatics merged into the Federal Health Architecture LoB

- The Grants Management LoB merged into Grants.gov

Because of the current stage in the evolution of the E-Gov initiatives, the launch of the LoB initiatives, and the impact of the LoB initiatives on the E-Gov initiatives, OMB developed these instructions to clarify how the agencies involved in the E-Gov and LoB initiatives should prepare their budget submissions for FY06.

# Intended Audience

These instructions are intended for those involved in preparing FY06 budget submissions for

- Managing Partners of the E-Gov and LoB initiatives

- Agencies migrating to common solutions developed by the E-Gov and LoB initiatives (Migrating Agencies)

- Agencies designated as government-wide Agency Service Providers, which include

  - E-Payroll’s USDA – National Finance Center, Interior – National Business Center, GSA – National Heartland Center, and Defense – DFAS

  - E-Training’s GoLearn (OPM), FastTrack (NSA), and Commerce – NTIS

  - Grants.gov’s “Find and Apply” HHS

- Agencies who wish to be selected as all or part of a common solution developed by an LoB initiative (Potential Agency Centers of Excellence/Service Centers)

- Agencies with major IT investments included as part of an E-Gov or LoB initiative, which include

  - E-Clearance’s e-QIP and CVS

  - EHRI’s data warehouse, workforce analytics, and electronic Official Personnel File (eOPF)/Official Employee Record (OER)

  - Agencies approved by E-Authentication as trusted Credential Service Providers (see list at http://www.cio.gov/eauthentication/documents/TCSP.pdf)

- Agencies implementing the E-Travel Service, E-Records Management guidance, or the E-Authentication Service Component

- Partner Agencies involved in the E-Gov and LoB initiatives

An agency may fall into more than one audience based on its role in and relationship to an E-Gov or LoB initiative. For example, an agency may be the Managing Partner on one initiative, but a Migrating Agency or Partner Agency others.

# Lines of Business Initiatives

Agencies involved in the LoB initiatives must include a number of exhibits in their budget submissions to OMB. These instructions outline the expectations of what materials need to be submitted, what should be included in the materials, and who should submit them.

| Agency Role | Exhibit 53 Line Items | Exhibit 300 |
| --- | --- | --- |
| Managing Partner | ü | ü |
| Migrating Agency | ü | Only for major IT investments |
| E-Payroll Service Provider (USDA, Interior, GSA, Defense) | ü | ü |
| E-Training Service Provider (GoLearn, FastTrack, Commerce-NTIS) | ü | ü |
| Potential Agency Center of Excellence/Service Center | ü | ü |
| E-Clearance e-QIP and CVS (OPM) | ü | ü |
| EHRI Data Warehouse, Workforce Analytics, and eOPF/OER (OPM) | ü | ü |
| Grants.gov Find and Apply (HHS) | ü | ü |
| Agency integrating to Grants.gov Find and Apply | ü | Only for major IT investments |
| Partner Agency | ü |  |

The diagram below displays the various requirements for the agencies for which budget exhibits should be submitted.

This diagram is also included in Appendix C of this document.

Refer to subsequent sections of these instructions for more information regarding the budget submissions, agency roles and responsibilities, and the special Unique Project Identifier (UPI) coding scheme.

## LoB General Roles and Responsibilities

This table presents the general agency roles and responsibilities across the LoB initiatives.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Migrating Agency | - Assign a new UPI to each existing agency investment that is planned to migrate to the common solution for an LoB initiative - Submit an Exhibit 300 for each major IT investment that is planned to migrate to the common solution for an LoB initiative - Include a line item in the agency’s Exhibit 53 for each existing agency investment that is planned to migrate to the common solution (this line item should only include steady state costs and any required development, modernization, and enhancement (DME) costs, but should not include the actual costs of migration for the investment) - Include a line item in the agency’s Exhibit 53 for the expected migration costs associated with each existing investment being migrated in FY05 or FY06 (refer to Section 6.2 of these instructions for what should be included in the migration cost estimate) |
| Potential Agency Center of Excellence/Service Center | - Assign a new UPI to each agency investment for which the agency wishes to be selected as all or part of a common solution developed by an LoB initiative - Submit an Exhibit 300 for each agency investment for which the agency wishes to be selected as all or part of a common solution developed by an LoB initiative - Include a line item in the agency’s Exhibit 53 for each agency investment for which the agency wishes to be selected as all or part of a common solution developed by an LoB initiative |
| Partner Agency | - Include a line item in the agency’s Exhibit 53 reflecting the funding contribution for each LoB initiative (an example of this would be an agency contributing funds to the Managing Partner to support an LoB PMO) |

## Financial Management LoB

This table presents the agency roles and responsibilities for the Financial Management LoB.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Managing Partner (Energy, Labor) | - Submit a joint Exhibit 300 to OMB - Include a line item in the agency’s Exhibit 53 reflecting the agency’s portion of the program management costs for the LoB initiative |

## Human Resources Management LoB

This table presents the agency roles and responsibilities for the Human Resources Management LoB.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Managing Partner (OPM) | - Submit an Exhibit 300 to OMB that specifically includes the program activities associated with the E-Payroll, E-Training, E-Clearance, EHRI and Recruitment One-Stop E-Gov initiatives, as well as the activities associated with developing a common solution for the LoB initiative - Include a line item in the agency’s Exhibit 53 reflecting the agency’s portion of program management costs for the LoB initiative |
| Agency Service Provider (E-Payroll – USDA, Interior, GSA, Defense) | - Assign a new UPI to the agency’s investment in delivering the E-Payroll service - Submit an Exhibit 300 for the agency’s investment in delivering the E-Payroll service (USDA, Interior, GSA, and Defense should each submit an Exhibit 300 for their respective investments) - Include a line item in the agency’s Exhibit 53 for its investment in delivering the E-Payroll service |
| Agency Service Provider (E-Training – GoLearn, FastTrack, Commerce-NTIS) | - Assign a new UPI to the agency’s investment in delivering the E-Training service - Submit an Exhibit 300 for the agency’s investment in delivering the E-Training service (GoLearn, FastTrack, and Commerce-NTIS should each submit an Exhibit 300 for their respective investments) - Include a line item in the agency’s Exhibit 53 for its investment in delivering the E-Training service |
| E-Clearance e-QIP and CVS (OPM) | - Assign a new UPI to the e-QIP and CVS investment - Submit an Exhibit 300 for the e-QIP and CVS investment that describes how the investment fits into the overall HR government-wide solution - Include a consolidated line item in the OPM Exhibit 53 for the e-QIP and CVS investment |
| EHRI Data Warehouse, Workforce Analytics, and eOPF/OER (OPM) | - Assign a new UPI to the Data Warehouse, Workforce Analytics, and eOPF/OER - Submit an Exhibit 300 for the Data Warehouse, Workforce Analytics, and eOPF/OER investment that describes how the investment fits into the overall HR government-wide solution, as well as what useful segments EHRI will deploy in FY06 and beyond as part of the investment - Include a consolidated line item in the OPM Exhibit 53 for the Data Warehouse, Workforce Analytics, and eOPF/OER investment |

## Grants.gov/Grants Management LoB

This table presents the agency roles and responsibilities for the Grants.gov/Grants Management LoB.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Managing Partner (HHS, NSF, Education) | - Submit a joint (HHS, NSF, and Education) Exhibit 300 to OMB that specifically includes the program activities associated with the Grants.gov E-Gov initiative and the activities associated with developing a common solution for the Grants Management LoB initiative, and references the Exhibit 300 for Grants.gov Find and Apply - Include a line item in the agency’s Exhibit 53 reflecting the agency’s portion of the program management costs for the LoB initiative |
| Grants.gov Find and Apply (HHS) | - Assign a new UPI to the Grants.gov Find and Apply investment - Submit an Exhibit 300 for the Grants.gov Find and Apply investment that describes how the investment fits into the overall Grants.gov government-wide solution for grants management - Include a line item in the HHS Exhibit 53 for the Grants.gov Find and Apply investment |
| Agency integrating to Grants.gov Find and Apply | - Include migration information in the Exhibit 300 for each major IT investment that is planned to be integrated to Grants.gov Find and Apply - Include a line item in the agency’s Exhibit 53 reflecting the costs of integrating its investments to Grants.gov Find and Apply |

## Federal Health Architecture LoB

This table presents the agency roles and responsibilities for the Federal Health Architecture LoB.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Managing Partner (HHS) | - Submit an Exhibit 300 to OMB that includes the program activities associated with the CHI E-Gov initiative, as well as the activities associated with developing a common solution for the LoB initiative - Include a line item in the agency’s Exhibit 53 reflecting the agency’s portion of program management costs for the LoB initiative |

## Case Management LoB

This table presents the agency roles and responsibilities for the Case Management LoB.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Managing Partner (Justice) | - Submit an Exhibit 300 to OMB - Include a line item in the agency’s Exhibit 53 reflecting the agency’s portion of the program management costs for the LoB initiative |

# E-Gov Initiatives

Consistent with budget submissions in previous fiscal years, agencies involved in the E-Gov initiatives must include a number of exhibits in their budget submissions to OMB. These instructions outline the expectations of what materials need to be submitted, what should be included in the materials, and who should submit them.

| Agency Role | Exhibit 53 Line Items | Exhibit 300 |
| --- | --- | --- |
| Managing Partner | ü | ü |
| Migrating Agency | ü | Only for major IT investments |
| Agency implementing E-Travel Service | ü | Only for major IT investments |
| Agency implementing E-Records guidance | ü | Only for major IT investments |
| Agency acting as E-Authentication Credential Service Provider | ü | ü |
| Agency implementing E-Authentication Service Component | ü | Only for major IT investments |
| Partner Agency | ü |  |

The diagram below displays the various requirements on the agencies for which budget exhibits should be submitted for the E-Gov initiatives in the five portfolios

- Government-to-Citizen (G2C)

- Government-to-Business (G2B)

- Government-to-Government (G2G)

- Internal Efficiency and Effectiveness (IEE)

- Cross-cutting

This diagram is also included in Appendix C of this document.

Refer to subsequent sections of these instructions for more information regarding the budget submissions, agency roles and responsibilities, and the special UPI coding scheme.

## E-Gov General Roles and Responsibilities

This table presents the general agency roles and responsibilities across the E-Gov initiatives.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Migrating Agency | - Assign a new UPI to each existing agency investment that is planned to migrate to the common solution developed by the E-Gov initiative - Submit an Exhibit 300 for each major IT investment that is planned to migrate to the common solution developed by the E-Gov initiative - Include a line item in the agency’s Exhibit 53 for each existing agency investment that is planned to migrate to the common solution developed by the E-Gov initiative (this line item should not include the actual costs of migration for the investment) - Include a line item in the agency’s Exhibit 53 for the expected migration costs associated with each existing investment being migrated |
| Partner Agency | - Include a line item in the agency’s Exhibit 53 reflecting the funding contributions to the E-Gov initiative |

## G2C E-Gov Initiatives

This table presents the agency roles and responsibilities for the E-Gov initiatives in the G2C portfolio.

| E-Gov Initiative | Agency Role | Agency Responsibilities |
| --- | --- | --- |
| GovBenefits | Managing Partner (Labor) | - Submit an Exhibit 300 to OMB reflecting Labor’s investment to support both GovBenefits and GovLoans (in support of E-Loans) - Include a line item in Labor’s Exhibit 53 reflecting Labor’s investment for GovBenefits, including costs associated with GovLoans |
| Recreation One-Stop | Managing Partner (Interior) | - Submit an Exhibit 300 to OMB - Include a line item in Interior’s Exhibit 53 reflecting Interior’s investment for Recreation One-Stop |
| IRS Free File | Managing Partner (Treasury) | - Ensure that the resources necessary to continue the IRS Free File program are included in the overall Treasury budget submission - Indicate to OMB where in Treasury’s budget submission the resources for IRS Free File are identified |
| E-Loans | Managing Partner (Education) | - Submit an Exhibit 300 to OMB that reflects the activities and investments for E-Loans and references the Exhibit 300 submitted by Labor for GovBenefits - Ensure that the resources required to continue Labor’s support of GovLoans are accurately reflected in the Exhibit 300 submitted by Labor for GovBenefits and GovLoans - Include a line item in Education’s Exhibit 53 reflecting Education’s portion of the program costs for E-Loans |
| USA Services | Managing Partner (GSA) | - Submit an Exhibit 300 to OMB - Include a line item in GSA’s Exhibit 53 reflecting GSA’s investment for USA Services |

## G2B E-Gov Initiatives

This table presents the agency roles and responsibilities for the E-Gov initiatives in the G2B portfolio.

| E-Gov Initiative | Agency Role | Agency Responsibilities |
| --- | --- | --- |
| E-Rulemaking | Managing Partner (EPA) | - Submit an Exhibit 300 to OMB - Include a line item in EPA’s Exhibit 53 reflecting EPA’s investment for E-Rulemaking |
| Expanding Electronic Tax Products for Businesses | Managing Partner (Treasury) | - Ensure that the resources necessary to continue the Expanding Electronic Tax Products for Businesses program are included in the overall Treasury budget submission - Indicate to OMB where in Treasury’s budget submission the resources for Expanding Electronic Tax Products for Businesses are identified |
| Federal Asset Sales | Managing Partner (GSA) | - Submit an Exhibit 300 to OMB including the program information for the Personal Property and Real Property asset classes - Include a line item in GSA’s Exhibit 53 reflecting GSA’s program costs for Federal Asset Sales |
| International Trade Process Streamlining (ITPS) | Managing Partner (Commerce) | - Submit an Exhibit 300 to OMB that references the activities taken on behalf of the Partner Agencies (Ex-Im Bank, SBA, and USDA) - Include a line item in Commerce’s Exhibit 53 reflecting Commerce’s investment for ITPS |
| Business Gateway | Managing Partner (SBA) | - Submit an Exhibit 300 to OMB - Include a line item in SBA’s Exhibit 53 reflecting SBA’s investment for Business Gateway |
| Consolidated Health Informatics | Managing Partner (HHS) | - Ensure that the CHI program information is incorporated into the Exhibit 300 developed by the Federal Health Architecture LoB |

## G2G E-Gov Initiatives

This table presents the agency roles and responsibilities for the E-Gov initiatives in the G2G portfolio.

| E-Gov Initiative | Agency Role | Agency Responsibilities |
| --- | --- | --- |
| Geospatial One-Stop | Managing Partner (Interior) | - Submit an Exhibit 300 to OMB - Include a line item in Interior’s Exhibit 53 reflecting Interior’s investment for Geospatial One-Stop |
| Disaster Management | Managing Partner (DHS) | - Submit an Exhibit 300 to OMB that includes information for DMIS and the content management for DisasterHelp.gov, and references the Exhibit 300 submitted by DHS for the portal consolidation effort - Include a line item in DHS’s Exhibit 53 reflecting DHS’s investment for Disaster Management |
| SAFECOM | Managing Partner (DHS) | - Submit an Exhibit 300 to OMB reflecting the program activities of the initiative - Include a line item in DHS’s Exhibit 53 reflecting DHS’s portion of the program costs |
| E-Vital | Managing Partner (SSA) | - Submit an Exhibit 300 to OMB that reflects all federal costs associated with Electronic Death Registration (EDR), including both IT and non-IT (program) costs - Include a line item in SSA’s Exhibit 53 reflecting SSA’s IT investment in EDR |
| Grants.gov (Find and Apply) | Managing Partner (HHS) | - Submit an Exhibit 300 to OMB for Grants.gov Find and Apply - Ensure that the Grants.gov Find and Apply program information is incorporated into the Exhibit 300 developed by the Grants.gov/Grants Management LoB - Include a line item in HHS’s Exhibit 53 reflecting HHS’s investment for Grants.gov Find and Apply |

## IEE E-Gov Initiatives

This table presents the agency roles and responsibilities for the E-Gov initiatives in the IEE portfolio.

| E-Gov Initiative | Agency Role | Agency Responsibilities |
| --- | --- | --- |
| E-Training | Managing Partner (OPM) | - Ensure that the E-Training program information is incorporated into the Exhibit 300 developed by the Human Resources Management LoB |
|  | Agency Service Provider (GoLearn, FastTrack, Commerce-NTIS) | - Submit an Exhibit 300 to OMB for the agency’s investment in providing the E-Training service (each service provider should submit its own Exhibit 300 for its own investment) - Include a line item in the agency’s Exhibit 53 reflecting the agency’s investment in providing the E-Training service (each agency should include a line item in its own Exhibit 53 for its own investment) |
| Recruitment One-Stop | Managing Partner (OPM) | - Ensure that the Recruitment One-Stop program information is incorporated into the Exhibit 300 developed by the Human Resources Management LoB |
| EHRI | Managing Partner (OPM) | - Ensure that the EHRI program information is incorporated into the Exhibit 300 developed by the Human Resources Management LoB - Submit an Exhibit 300 to OMB for OPM’s investment in the EHRI Data Warehouse, Workforce Analytics, and eOPF/OER - Include a line item in OPM’s Exhibit 53 reflecting OPM’s investment in the EHRI Data Warehouse, Workforce Analytics, and eOPF/OER |
| E-Clearance | Managing Partner (OPM) | - Ensure that the E-Clearance program information is incorporated into the Exhibit 300 developed by the Human Resources Management LoB - Submit an Exhibit 300 to OMB for OPM’s investment in the E-Clearance e-QIP and CVS - Include a line item in OPM’s Exhibit 53 reflecting OPM’s investment in the E-Clearance e-QIP and CVS |
| E-Payroll | Managing Partner (OPM) | - Ensure that the E-Payroll program information is incorporated into the Exhibit 300 developed by the Human Resources Management LoB |
|  | Agency Service Provider (USDA, Interior, GSA, Defense) | - Submit an Exhibit 300 to OMB for the agency’s investment in providing the E-Payroll service (each service provider should submit its own Exhibit 300 for its own investment) - Include a line item in the agency’s Exhibit 53 reflecting the agency’s investment in providing the E-Payroll service (each agency should include a line item in its own Exhibit 53 for its own investment) |
| E-Travel | Managing Partner (GSA) | - Submit an Exhibit 300 to OMB reflecting the program activities of the initiative - Include a line item in GSA’s Exhibit 53 reflecting GSA’s program costs for E-Travel |
|  | Agency implementing E-Travel Service | - Submit an Exhibit 300 to OMB for the implementation of the E-Travel Service where it would be categorized as a major IT investment - Include a line item in the agency’s Exhibit 53 reflecting the agency’s investment for implementing the E-Travel Service |
| Integrated Acquisition Environment (IAE) | Managing Partner (GSA) | - Submit a consolidated Exhibit 300 to OMB that includes information for all of the system components in IAE - Include a line item in GSA’s Exhibit 53 reflecting GSA’s investment for IAE |
| E-Records Management | Managing Partner (NARA) | - Submit an Exhibit 300 to OMB reflecting the program activities of the initiative - Include a line item in NARA’s Exhibit 53 reflecting NARA’s portion of the program costs for E-Records Management |
|  | Agency implementing E-Records guidance | - Submit an Exhibit 300 to OMB for the implementation of the E-Records guidance where it would be categorized as a major IT investment - Include a line item in the agency’s Exhibit 53 reflecting the agency’s investment for implementing the E-Records guidance - Incorporate information related to the implementation of the E-Records guidance into other agency budget exhibits, where appropriate |

## Cross-cutting E-Gov Initiatives

This table presents the agency roles and responsibilities for the E-Authentication initiative in the Cross-cutting portfolio.

| Agency Role | Agency Responsibilities |
| --- | --- |
| Managing Partner (GSA) | - Submit an Exhibit 300 to OMB - Include a line item in GSA’s Exhibit 53 reflecting GSA’s portion of the program costs for E-Authentication |
| Agency acting as Credential Service Provider | - Assign a new UPI to each existing agency investment that is used in providing the credential service - Submit an Exhibit 300 to OMB for the agency’s investment in providing the credential service (Each service provider should submit its own Exhibit 300 for its own investment. If the service provider was already planning to submit an Exhibit 300 for the investment, it should not create a separate Exhibit 300 for E-Authentication, but simply re-code the UPI for the investment according to the rules specified in Section 7 and Appendix A of these instructions.) - Include a line item in the agency’s Exhibit 53 reflecting the agency’s investment in providing the credential service (each agency should include a line item in its own Exhibit 53 for its own investment) |
| Agency implementing E-Authentication Service Component | - Submit an Exhibit 300 to OMB for the implementation of the E-Authentication Service Component where it would be categorized as a major IT investment - Include a line item in the agency’s Exhibit 53 reflecting the agency’s investment for implementing the E-Authentication Service Component - Incorporate information related to the implementation of the E-Authentication Service Component into other agency budget exhibits, where appropriate |

# Budget Submissions

Agencies include a number of exhibits in their budget submissions to OMB. For those exhibits that are relevant to the E-Gov or LoB initiatives, these instructions present further clarification of what should be included in each exhibit, as well as when each type of exhibit should be used and who should submit it.

Agencies are encouraged to share these additional instructions with staff involved in preparing the budget exhibits. However, agencies should note that the budget exhibits and the additional instructions contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

## Exhibit 300

Per Circular A-11 Section 300, OMB requires that agencies prepare an Exhibit 300 for each of their major IT investments as part of their budget submissions to OMB. The purpose of this exhibit is “for the [integrated project team] to demonstrate to agency management and OMB that it has employed the disciplines of good project management, represented a strong business case for the investment, and met other Administration priorities to define the proposed cost, schedule, and performance goals for the investment if funding approval is obtained.”

In general, agencies should comply with the guidance outlined in OMB Circular A-11 Section 300 to properly complete and submit an Exhibit 300. This document presents some specific instructions for agencies preparing an Exhibit 300 related to the E-Gov and LoB initiatives, in particular those agencies that are Managing Partners, Agency Service Providers, Potential Agency Centers of Excellence/Service Providers, or Migrating Agencies.

### Exhibit 300 for LoB Initiative Managing Partners

In preparing an Exhibit 300 for an LoB initiative, Managing Partners should

- Describe the overall structure of the LoB initiative, including

  - Program management structure and governance

  - Any E-Gov initiatives merging with the LoB initiative

  - Any Agency Service Providers aligned under the LoB initiative

- Reflect all costs associated with the LoB initiative, including but not limited to

  - Program management costs

  - Costs associated with the selection and development of a common solution for the LoB initiative

  - Agency investments included as part of the common solution for the LoB initiative

  - Investments made by Agency Service Providers aligned under the LoB initiative

  - Investments made by Potential Agency Centers of Excellence/Service Centers aligned under the LoB initiative

  - Agency investments that are planned to migrate to the common solution for the LoB initiative to the degree that they are known by the Managing Partner

  - Migration costs incurred by other agencies to the degree that they are known by the Managing Partner

- Include a breakdown of costs, identifying program management (PMO) costs specifically

- Identify Partner Agencies for the LoB initiative

- Describe the funding algorithm used to determine partner contributions

- Identify and quantify any budgeted cost savings to be realized as a result of the LoB initiative

- Include the migration schedule for agencies, including which agency investments are migrating and when

Understanding the strategic nature of the LoB initiatives, Managing Partners should reference the Exhibit 300 for other investments related to the LoB initiative (e.g., those of Migrating Agencies, Agency Service Providers, or Potential Agency Centers of Excellence/Service Providers) where appropriate, particularly in addressing privacy, security, and earned value management.

Note that while all costs associated with the investment, including migration costs incurred by other agencies, should be reflected in the Exhibit 300 submitted by the Managing Partner, some of these costs may be reflected in other agencies’ Exhibit 53, particularly Partner Agencies’ funding contributions, Migrating Agencies’ migration costs, and investment costs for Agency Service Providers or Potential Agency Centers of Excellence/Service Centers since these costs are actually being borne by those agencies.

### Exhibit 300 for E-Gov Initiative Managing Partners

In preparing an Exhibit 300 for an E-Gov initiative, Managing Partners should

- Reflect all costs associated with the initiative, including but not limited to

  - Program management costs

  - Agency investments that are planned to migrate to the common solution developed by the E-Gov initiative

  - Migration costs incurred by other agencies to the degree that they are known by the Managing Partner

- Include a breakdown of costs, identifying program management (PMO) costs specifically

- Identify Partner Agencies for the initiative

- Describe the funding algorithm used to determine partner contributions

- Identify and quantify any budgeted cost savings realized as a result of the initiative

- Include the migration schedule for agencies, including which agency investments are migrating and when

- Include the fee structure for those initiatives that support fee-for-service operations (where applicable)

- Identify the agencies that have signed or are expected to sign fee-for-service agreements, including the fees associated with those agreements (where applicable)

Note that while all costs associated with the program, including migration costs incurred by other agencies, should be reflected in the Exhibit 300 submitted by the Managing Partner, some of these costs may be reflected in other agencies’ Exhibit 53, particularly Partner Agencies’ funding contributions, Migrating Agencies’ migration costs, and any agency investments aligned with the E-Gov initiative since these costs are actually being borne by those agencies.

### Exhibit 300 for Agency Service Providers and Potential Agency Centers of Excellence/Service Centers

In preparing an Exhibit 300 as an Agency Service Provider or Potential Agency Center of Excellence/Service Center, agencies should

- Reflect all costs associated with the investment, including migration costs incurred by other agencies to the degree that they are known

- Include a breakdown of costs, identifying program management (PMO) costs specifically

- Describe the organizational structure in place to support the investment, including governance

- Describe the funding algorithm used to determine partner contributions

- Identify and quantify any budgeted cost savings to be realized as a result of the investment

- Include the migration schedule for agencies, including which agency investments are migrating and when

- Describe the risks associated with providing service to other agencies or becoming part of the common solution of an E-Gov or LoB initiatives, as well as the associated risk mitigation strategies

- Identify Partner Agencies for the investment (where applicable)

- Include the fee structure for those investments that support fee-for-service operations (where applicable)

- Identify the agencies that have signed or are expected to sign fee-for-service agreements, including the fees associated with those agreements (where applicable)

- Describe how the investment relates to an LoB initiative (where applicable)

Note that while all costs associated with the investment, including migration costs incurred by other agencies, should be reflected in the Exhibit 300 submitted by the agency, some of these costs may be reflected in other agencies’ Exhibit 53, particularly Partner Agencies’ funding contributions and Migrating Agencies’ migration costs since these costs are actually being borne by those agencies.

Potential Agency Centers of Excellence/Service Centers should refer to Section 6.4 of these instructions for additional information on factors that they should consider when planning to become part of the common solution of an LoB initiative.

### Exhibit 300 for Migrating Agencies

In preparing an Exhibit 300 as a Migrating Agency, agencies should

- Reflect all costs associated with the investment, including migration costs incurred by the Migrating Agency

- Identify and quantify any budgeted cost savings to be realized as a result of the migration

- Identify any performance improvements realized as a result of the migration

- Describe the migration schedule and associated major milestones included in that schedule

- Describe the risks associated with migrating, as well as the associated risk mitigation strategies

Migrating Agencies should refer to Section 6.2 of these instructions for additional information on factors that they should consider when planning to migrate.

## Exhibit 53

Per Circular A-11 Section 53, OMB requires that agencies prepare an Exhibit 53 for their IT investment portfolios as part of their budget submission. The purpose of this exhibit is for “the agency and OMB to review and evaluate each agency's IT spending and to compare IT spending across the federal government.”

In general, agencies should comply with the guidance outlined in OMB Circular A-11 Section 53 to properly complete and submit their Exhibit 53. This document presents some specific instructions for agencies preparing an Exhibit 53 that includes costs or investments related to the E-Gov or LoB initiatives.

In preparing an Exhibit 53 that includes costs or investments related to the E-Gov or LoB initiatives, agencies should include line items for any associated costs relevant to their role in an E-Gov or LoB initiative. These line items could include

- Costs incurred by the Managing Partner for the management of an E-Gov or LoB initiative

- Funding contributions made by Partner Agencies to the Managing Partner of an E-Gov or LoB initiative

- Costs for agency investments identified as part of a common solution developed by an E-Gov or LoB initiative

- Costs for investments made by Agency Service Providers to support the delivery of a government-wide service aligned under an E-Gov or LoB initiative

- Costs for investments made by agencies wishing to be selected as all or part of a common solution developed by an LoB initiative

- Costs for agency investments scheduled to migrate to a common solution developed by an E-Gov or LoB initiative, not including the actual cost of the migration

- Costs incurred by an agency associated with the actual migration to a common solution developed by an E-Gov or LoB initiative

- Costs associated with the agency implementation of a common solution developed by an E-Gov or LoB initiative

An agency should not include line items in its Exhibit 53 for service fees paid to existing government-wide Agency Service Providers. However, these fees should be included as part of the agency’s overall budget submission to OMB.

# Agency Roles and Responsibilities

There are a number of roles and responsibilities related to agency participation in the E-Gov and Lines of Business initiatives. These instructions clarify those roles, outline the various responsibilities for each role, and provide additional information for agencies to fulfill those responsibilities. The roles include

- Managing Partner

- Migrating Agency

- Agency Service Provider

- Potential Agency Center of Excellence/Service Center

- Partner Agency

An agency may have multiple roles across the E-Gov and Lines of Business initiatives (e.g., acting as Managing Partner for a particular LoB and as a Partner Agency on an E-Gov initiative) or may even have multiple roles on a single E-Gov or LoB initiative (e.g., acting as a Partner Agency and a Migrating Agency for an E-Gov initiative).

There may also be other roles specific to a particular E-Gov or LoB initiative. Agencies should refer to Sections 3 and 4 to determine the specific roles for each E-Gov and LoB initiative to identify the requirements for their participation.

## Managing Partners

A Managing Partner for an E-Gov or LoB initiative has been designated as the lead agency responsible for the implementation of the E-Gov or LoB initiative.

A Managing Partner is responsible for

- Submitting an Exhibit 300 for the E-Gov or LoB initiative

- Including a line item in their Exhibit 53 reflecting its portion of the costs in the E-Gov or LoB initiative

The Managing Partner of an LoB initiative should include a line item that reflects its costs in managing the LoB initiative (e.g., program management costs), but that does not include costs for other investments related or potentially related to the LoB initiative. If the Managing Partner does have other investments related to the LoB initiatives, these investment costs should be included in separate Exhibit 53 line items.

A Managing Partner of an E-Gov or LoB initiative should include a line item that reflects only its costs for the initiative. The line item should not include costs for any investments for which the agency is submitting a separate Exhibit 300. Costs for other investments should be reflected in separate line items on the Exhibit 53.

Agencies should refer to Section 7 and Appendix A of this document for the appropriate UPI coding of Exhibit 53 line items.

Managing Partners are encouraged to share these additional instructions with staff involved in preparing the budget exhibits or in working with the agencies involved in the E-Gov and LoB initiatives. However, agencies should note that the budget exhibits and the additional instructions contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

## Migrating Agencies

A Migrating Agency is one that is planning to or has been designated to migrate to a common solution developed by an E-Gov or LoB initiative in FY05 or beyond.

A Migrating Agency should

- Assign a new UPI to each existing agency investment that is planned to migrate to the common solution for an E-Gov or LoB initiative

The new UPI should conform to the UPI coding scheme outlined in Section 7 of this document. Agencies should also refer to Appendix A for the appropriate UPIs for each E-Gov and LoB initiative.

For example, if Labor identified two major investments and one minor investment that it is planning to migrate to the common solution developed by the IAE E-Gov initiative, it would assign new UPIs to the three investments similar to

  - 012-00-01-00-01-0231-24-406-185

  - 012-00-01-00-01-0232-24-406-185

  - 012-00-01-00-02-0233-24-406-185

- Submit an Exhibit 300 for each major IT investment that is planned to migrate to the common solution for an LoB initiative

The Exhibit 300 should reflect the costs of the investment as well as the migration costs associated with migrating the investment to the common solution.

A Migrating Agency should work with the Managing Partner to determine what the appropriate migration costs are for the investment.

- Include a line item in the agency’s Exhibit 53 for each existing agency investment that is planned to migrate to the common solution

The line item should only include the costs for the investment, but not the migration costs associated with migrating the investment to the common solution since these costs will be captured in a separate line item (see below).

- Include a line item in the agency’s Exhibit 53 for the expected migration costs associated with each existing investment being migrated in FY05 or FY06

The UPI of the line item for the migration costs of an investment should use the same four-digit identifier as the investment being migrated.

For example, if HHS identified an investment that it had scheduled to migrate to the common solution developed by the Human Resources Management LoB and had assigned a UPI of 009-00-01-00-01-1226-24-408-196, then the line item for the costs associated with the migration would have a UPI of 009-00-01-00-03-1226-24-408-196.

When determining the costs associated with migrating investments to the common solutions developed by the E-Gov and LoB initiatives, a Migrating Agency should reflect as many of the costs associated with the migration as possible. The Migrating Agency at a minimum should consider

- Services and schedule required to perform the migration

- Impacts to end users, management, and business processes

- Data migration

- Changes in IT infrastructure (e.g., capacity, technology, communications, security and access control, and help desk)

- Personnel transition

- Asset disposition

- Continuity of operations

- Change management

Migrating Agencies are encouraged to share these additional instructions with staff involved in preparing the budget exhibits or in working with the Managing Partners of the E-Gov and LoB initiatives. However, agencies should note that the budget exhibits and the additional instructions contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

## Agency Service Providers

An Agency Service Provider is an agency designated as a common government-wide service provider for a particular service such as payroll or training. The providers include

- USDA – National Finance Center, Interior – National Business Center, GSA – National Heartland Center, and Defense – DFAS for E-Payroll

- GoLearn (OPM), FastTrack (NSA), and Commerce – NTIS for E-Training

- “Find and Apply” for Grants.gov

An Agency Service Provider should

- Assign a new UPI to the agency’s investment in delivering the service

The new UPI should conform to the UPI coding scheme outlined in Section 7 of this document. Agencies should also refer to Appendix A for the appropriate UPIs for each E-Gov and LoB initiative that has designated Agency Service Providers.

- Submit an Exhibit 300 for the agency’s investment in delivering the service

Each Agency Service Provider should submit its own Exhibit 300 reflecting the information for its own investment in delivering the service. This Exhibit 300 should also reference the Managing Partner’s budget exhibits and how the investment fits into the common solution for the E-Gov or LoB initiative. In particular, the Exhibit 300 should also include the fee structure associated with providing the service, as well as those agencies that have signed or are expected to sign a fee-for-service agreement including the fees associated with those agreements.

- Include a line item in the agency’s Exhibit 53 for its investment in delivering the service

Agency Service Providers are encouraged to share these additional instructions with staff involved in preparing the budget exhibits or in working with the Managing Partners of the E-Gov and LoB initiatives. However, agencies should note that the budget exhibits and the additional instructions contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

## Potential Agency Centers of Excellence/Service Centers

A Potential Agency Center of Excellence/Service Center is any agency that wishes to be selected as all or part of a common solution developed by an LoB initiative.

A Potential Agency Center of Excellence/Service Center should

- Assign a new UPI to each agency investment for which the agency wishes to be selected as all or part of a common solution developed by an LoB initiative

The new UPI should conform to the UPI coding scheme outlined in Section 7 of this document. Agencies should also refer to Appendix A for the appropriate UPIs for each LoB initiative.

- Submit an Exhibit 300 for each agency investment for which the agency wishes to be selected as all or part of a common solution developed by an LoB initiative

Potential Agency Centers of Excellence/Service Centers should read the business case documents for the appropriate LoB initiatives before preparing and submitting any budget exhibits related to the LoB initiatives. Agencies should request business case documents from the Managing Partners of the LoB initiatives.

The Potential Agency Center of Excellence/Service Center should prepare the Exhibit 300 for the investment to reflect its desired role in the common solution developed by the LoB initiative. This means that the Exhibit 300 should clearly reflect the agency’s plans to become part of the common solution developed by the LoB initiative if the agency is selected.

- Include a line item in the agency’s Exhibit 53 for each agency investment for which the agency wishes to be selected as all or part of a common solution developed by an LoB initiative

The line item should accurately reflect the steady-state and development, modernization, and enhancement (DME) costs for the investment associated with the agency’s plan if selected as all or part of a common solution developed by an LoB initiative.

When developing its plans to become part of a common solution developed by an LoB initiative, the Potential Agency Center of Excellence/Service Center at a minimum should consider

- Capacity planning, including hardware, software, and telecommunications

- Personnel, including impacts on management, operations, help desk, and contractor services

- Continuity of operations and disaster recovery

- Security and access control

- Business process analysis and requirements definition

- Gap analysis

- Training, including internal and end user

Potential Agency Centers of Excellence/Service Centers are encouraged to share these additional instructions with staff involved in preparing the budget exhibits or in working with the Managing Partners of the E-Gov and LoB initiatives. However, agencies should note that the budget exhibits and the additional instructions contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

## Partner Agencies

A Partner Agency for an E-Gov or LoB initiative has been designated by OMB as an agency that should provide resources (e.g., funding, FTEs, in-kind) to the management, development, deployment, or maintenance of a common solution.

A Partner Agency should

- Include the appropriate line items in its Exhibit 53 reflecting the amount of the contribution for each of the E-Gov or LoB initiatives to which it is providing resources

The line items should not include any service fees to be paid to a government-wide solution provider under a fee-for-service agreement for the E-Gov or LoB initiative (e.g., payroll services from one of the E-Payroll service providers).

Refer to Section 7 and Appendix A of this document for the appropriate UPI coding of Exhibit 53 line items for partner contributions.

Managing Partners of the E-Gov and LoB initiatives will work with their Partner Agencies to determine what funding amounts should be included in each of the Partner Agencies’ Exhibit 53.

Partner Agencies are encouraged to share these additional instructions with staff involved in preparing the budget exhibits or in working with the Managing Partners of the E-Gov and LoB initiatives. However, agencies should note that the budget exhibits and the additional instructions contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

# Unique Project Identifiers

In general, agencies should comply with the guidance outlined in OMB Circular A-11 Section 53.8 to determine the proper Unique Project Identifier for their investments. This document presents some specific instructions applicable to investments related to the E-Gov and LoB initiatives.

| Entry | Description |
| --- | --- |
| xxx-xx-xx-xx-XX-xxxx-xx-xxx-xxx | These two digits indicate the agency's type of investment. Use “01” for - Managing Partners of an E-Gov or LoB initiative. - Agency Service Providers or Potential Agency Centers of Excellence/Service Centers aligned under a LoB. (For example, the E-Payroll service managed by USDA.) - Migrating Agencies identifying major IT investments that will be migrating to a common solution developed by an E-Gov or LoB initiative. (For example, an existing e-travel system that will be migrating to the E-Travel Service.) - Agencies identifying major IT investments associated with implementing common solutions developed by an E-Gov or LoB initiative. (For example, implementing the E-Authentication Service Component within the agency.) Use “02” for - Migrating Agencies identifying non-major IT investments that will be migrating to a common solution developed by an E-Gov or LoB initiative. - Agencies identifying non-major IT investments associated with implementing common solutions developed by an E-Gov or LoB initiative. Use “03” for Migrating Agencies specifying migration costs associated with moving an existing investment to a common solution developed by an E-Gov or LoB initiative. (For example, the costs associated with the migration of an existing e-travel system to the E-Travel Service.) Use “04” for Partner Agencies providing funding resources to an E-Gov or LoB initiative. (For example, the funding provided by an agency to the Business Gateway per budget guidance.) |
| xxx-xx-xx-xx-xx-XXXX-xx-xxx-xxx | This is a four-digit identification number that identifies a specific IT investment. Managing Partners of a LoB should use the four-digit identifier corresponding to their LoB. - 1100 for Financial Management - 1200 for Human Resources Management - 1300 for Grants Management - 1400 for Federal Health Architecture - 1500 for Case Management Managing Partners for an E-Gov initiative not merging with an LoB initiative should use the four-digit identifier corresponding to their E-Gov initiative. - 0010 for Recreation One-Stop - 0020 for GovBenefits - 0030 for E-Loans - 0040 for USA Services - 0060 for E-Rulemaking - 0080 for Federal Asset Sales - 0090 for International Trade Process Streamlining - 0100 for Business Gateway - 0120 for Geospatial One-Stop - 0130 for Disaster Management - 0140 for SAFECOM - 0150 for E-Vital - 0220 for E-Travel - 0230 for Integrated Acquisition Environment - 0240 for E-Records Management - 0250 for E-Authentication For Migrating Agencies identifying existing investments that will be moving to a common solution developed by an LoB initiative, these four digits should be the first two digits of the identification number used by the Managing Partner for the LoB initiative followed by a two-digit number between 26 and 99, incremented for each agency investment that is planned to migrate. For example, if an agency has three investments that will be migrating to the common solution developed for the Financial Management LoB, the agency would use “1126”, “1127”, and “1128” for those investments. For Migrating Agencies identifying existing investments that will be moving to a common solution developed by an E-Gov initiative, these four digits should be the first three digits of the identification number used by the Managing Partner for the E-Gov initiative followed by a one-digit number between 1 and 9, incremented for each agency investment that is planned to migrate. For example, if an agency has three investments that will be migrating to the Federal Docket Management System developed by E-Rulemaking, the agency would use “0061”, “0062”, and “0063” for those investments. Migrating Agencies specifying migration costs associated with moving an existing investment to a common solution developed by an E-Gov or LoB initiative should use the same four digits used for the existing agency investment that is migrating. Agency Service Providers aligned under an LoB initiative should use the four-digit identifier corresponding to the service being provided. - 1221 for E-Payroll - 1217 for E-Training - 1316 for Grants.gov Find and Apply (there is only one service provider) For Potential Agency Centers of Excellence/Service Centers aligned under a LoB, these four digits should be the first two digits of the identification number for the LoB followed by a two-digit number between 26 and 99, incremented for each agency investment that is aligned with the LoB. For example, an agency that wishes to be selected as part of the Financial Management LoB common solution with two of its investments would use “1126” and “1127” for those two investments. Agencies implementing the E-Travel Service, E-Records guidance, or the E-Authentication Service Component within their own agency should use the four-digit identifier corresponding to the E-Gov initiative being implemented. There should be no more than one investment per bureau code associated with implementing E-Travel Service, E-Records guidance, or the E-Authentication Service Component. - 0220 for E-Travel Service - 0240 for E-Records guidance - 0250 for E-Authentication Service Component Partner Agencies providing funding resources to an E-Gov or LoB initiative should use the same four-digit identifier used by the Managing Partner of the E-Gov or LoB initiative to which it is contributing. |
| xxx-xx-xx-xx-xx-xxxx-XX-xxx-xxx | These two digits identify which part of the investment being reported. For all investments covered in these instructions, these two digits should be “24”. |
| xxx-xx-xx-xx-xx-xxxx-xx-XXX-xxx | These three digits identify the primary Business Area and Line of Business from the FEA BRM that this major or non-major IT investment supports. Agencies should use the primary Business Area and Line of Business mapping indicated for the UPI for their agency role and E-Gov or LoB initiative listed in Appendix A of this document. Where the primary Business Area and Line of Business mapping has not been specified in Appendix A, agencies should follow the FEA A-11 Additional Guidance Document (http://www.feapmo.gov/resources/fea_a11_guidance.pdf) to determine the primary Business Area and Line of Business. Agencies participating in an E-Gov or LoB initiative should use the Business Area and Line of Business mapping that corresponds most directly to the mission area for which they are participating in the E-Gov or LoB initiative. For example, while Education may use the “Education” Line of Business and “Higher Education” Sub-Function mapping (106-016) for its participation in the Grants.gov/Grants Management LoB, NSF may use the “General Science and Innovation” Line of Business and “Scientific and Technological Research and Innovation” Sub-Function mapping (109-026). |
| xxx-xx-xx-xx-xx-xxxx-xx-xxx-XXX | The final three digits identify the primary Sub-Function within the Line of Business of the FEA BRM that this IT investment supports. Agencies should use the primary Sub-Function mapping indicated for the UPI for their agency role and E-Gov or LoB initiative listed in Appendix A of this document. Where the primary Sub-Function mapping has not been specified in Appendix A, agencies should follow the FEA A-11 Additional Guidance Document (http://www.feapmo.gov/resources/fea_a11_guidance.pdf) to determine the primary Business Area and Line of Business. Agencies participating in an E-Gov or LoB initiative should use the Sub-Function mapping that corresponds most directly to the mission area for which they are participating in the E-Gov or LoB initiative. For example, while Education may use the “Education” LoB and “Higher Education” Sub-Function mapping (106-016) for its participation in the Grants.gov/Grants Management LoB, NSF may use the “General Science and Innovation” LoB and “Scientific and Technological Research and Innovation” Sub-Function mapping (109-026). |

# Contacts

For further information regarding the E-Gov initiatives, the LoB initiatives, OMB Circular A-11, or these instructions, please contact the appropriate person identified in Appendix B.

- Unique Project Identifiers for E-Gov and Lines of Business Initiatives

  - Lines of Business Initiatives

The table below presents the Unique Project Identifiers for all of the LoB initiatives.

| LoB | Agency Role | UPI | Comments |
| --- | --- | --- | --- |
| Financial Management | Managing Partner | Energy: 019-XX-01-XX-01-1100-24-407-XXX Labor: 012-XX-01-XX-01-1100-24-407-XXX | The Financial Management LoB has dual Managing Partners |
|  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-11[26 to 99]-24-407-XXX |  |
|  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-11[26 to 99]-24-407-XXX |  |
|  | Potential Agency Center of Excellence/Service Center | XXX-XX-01-XX-01-11[26 to 99]-24-407-XXX |  |
|  | Partner Agency | XXX-XX-01-XX-04-1100-24-407-XXX |  |
| Human Resources Management | Managing Partner | OPM: 027-XX-01-XX-01-1200-24-408-XXX |  |
|  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-12[26 to 99]-24-408-XXX |  |
|  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-12[26 to 99]-24-408-XXX |  |
|  | Potential Agency Center of Excellence/Service Center | XXX-XX-01-XX-01-12[26 to 99]-24-408-XXX |  |
|  | Agency Service Provider (E-Payroll) | USDA: 005-XX-01-XX-01-1221-24-408-195 Interior: 010-XX-01-XX-01-1221-24-408-195 GSA: 023-XX-01-XX-01-1221-24-408-195 Defense: 007-XX-01-XX-01-1221-24-408-195 |  |
|  | Agency Service Provider (E-Training) | GoLearn: 027-XX-01-XX-01-1217-24-408-196 FastTrack: XXX-XX-01-XX-01-1217-24-408-196 Commerce-NTIS: 006-XX-01-XX-01-1217-24-408-196 |  |
|  | E-Clearance e-QIP and CVS | 027-XX-01-XX-01-1220-24-408-197 |  |
|  | EHRI Data Warehouse, Workforce Analytics, and eOPF/OER | 027-XX-01-XX-01-1219-24-408-194 |  |
|  | Partner Agency | 027-XX-01-XX-04-1200-24-408-XXX |  |
| Grants.gov (Grants Management) | Managing Partner | HHS: 009-XX-01-XX-01-1300-24-XXX-XXX NSF: 422-XX-01-XX-01-1300-24-XXX-XXX Education: 018-XX-01-XX-01-1300-24-XXX-XXX | The Grants Management LoB has dual Managing Partners, but will be incorporated into Grants.gov managed by HHS |
|  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-13[26 to 99]-24-XXX-XXX |  |
|  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-13[26 to 99]-24-XXX-XXX |  |
|  | Potential Agency Center of Excellence/Service Center | XXX-XX-01-XX-01-13[26 to 99]-24-XXX-XXX |  |
|  | Grants.gov Find and Apply | 009-XX-01-XX-01-1316-24-XXX-XXX |  |
|  | Agency integrating to Grants.gov Find and Apply | XXX-XX-01-XX-03-1316-24-XXX-XXX |  |
|  | Partner Agency | XXX-XX-01-XX-04-1300-24-XXX-XXX |  |
| Federal Health Architecture | Managing Partner | HHS: 009-XX-01-XX-01-1400-24-110-XXX |  |
|  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-14[26 to 99]-24-110-XXX |  |
|  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-14[26 to 99]-24-110-XXX |  |
|  | Potential Agency Center of Excellence/Service Center | XXX-XX-01-XX-01-14[26 to 99]-24-110-XXX |  |
|  | Partner Agency | XXX-XX-01-XX-04-1400-24-110-XXX |  |
| Case Management | Managing Partner | Justice: 011-XX-01-XX-01-1500-24-XXX-XXX |  |
|  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-15[26 to 99]-24-XXX-XXX |  |
|  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-15[26 to 99]-24-XXX-XXX |  |
|  | Potential Agency Center of Excellence/Service Center | XXX-XX-01-XX-01-15[26 to 99]-24-XXX-XXX |  |
|  | Partner Agency | XXX-XX-01-XX-04-1500-24-XXX-XXX |  |

  - E-Gov Initiatives

The table below presents the Unique Project Identifiers for all of the E-Gov initiatives, where applicable.

| Portfolio | E-Gov Initiative | Agency Role | UPI | Comments |
| --- | --- | --- | --- | --- |
| G2C | GovBenefits | Managing Partner | Labor: 012-XX-01-XX-01-0020-24-XXX-XXX |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-002[1 to 9]-24-XXX-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-002[1 to 9]-24-XXX-XXX |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0020-24-XXX-XXX |  |
|  | Recreation One-Stop | Managing Partner | Interior: 010-XX-01-XX-01-0010-24-117-058 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-001[1 to 9]-24-117-058 |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-001[1 to 9]-24-117-058 |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0010-24-117-058 |  |
|  | IRS Free File |  |  | Included in IRS e-file program |
|  | E-Loans | Managing Partner | Education: 018-XX-01-XX-01-0030-24-XXX-XXX |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-003[1 to 9]-24-XXX-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-003[1 to 9]-24-XXX-XXX |  |
|  | USA Services | Managing Partner | GSA: 023-XX-01-XX-01-0040-24-312-XXX |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-004[1 to 9]-24-312-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-004[1 to 9]-24-312-XXX |  |
| G2B | E-Rulemaking | Managing Partner | EPA: 020-XX-01-XX-01-0060-24-313-169 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-006[1 to 9]-24-313-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-006[1 to 9]-24-313-XXX |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0060-24-313-XXX |  |
|  | Expanding Electronic Tax Products for Businesses |  |  | Included in multiple IRS budget exhibits |
|  | Federal Asset Sales | Managing Partner | GSA: 023-XX-01-XX-01-0080-24-314-118 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-008[1 to 9]-24-314-118 |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-008[1 to 9]-24-314-118 |  |
|  | International Trade Process Streamlining | Managing Partner | Commerce: 006-XX-01-XX-01-0090-24-114-043 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-009[1 to 9]-24-114-043 |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-009[1 to 9]-24-114-043 |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0090-24-114-043 |  |
|  | Business Gateway | Managing Partner | SBA: 028-XX-01-XX-01-0100-24-XXX-XXX |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-010[1 to 9]-24-XXX-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-010[1 to 9]-24-XXX-XXX |  |
|  |  | Forms Catalog | GSA: 023-XX-01-XX-01-0101-24-XXX-XXX |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0100-24-XXX-XXX |  |
|  | Consolidated Health Informatics |  |  | CHI will be incorporated into FHA LoB |
| G2G | Geospatial One-Stop | Managing Partner | Interior: 010-XX-01-XX-01-0120-24-409-205 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-012[1 to 9]-24-XXX-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-012[1 to 9]-24-XXX-XXX |  |
|  | Disaster Management | Managing Partner | DHS: 024-XX-01-XX-01-0130-24-104-XXX |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-013[1 to 9]-24-104-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-013[1 to 9]-24-104-XXX |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0130-24-104-XXX |  |
|  | SAFECOM | Managing Partner | DHS: 024-XX-01-XX-01-0140-24-104-XXX |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0140-24-104-XXX |  |
|  | E-Vital | Managing Partner | SSA: 016-XX-01-XX-01-0150-24-409-199 |  |
|  | Grants.gov (Find and Apply) |  |  | Grants.gov will incorporate the Grants Management LoB |
| IEE | E-Training |  |  | E-Training will be incorporated into HR LoB |
|  | Recruitment One-Stop |  |  | Recruitment One-Stop will be incorporated into HR LoB |
|  | EHRI |  |  | EHRI will be incorporated into HR LoB |
|  | E-Clearance |  |  | E-Clearance will be incorporated into HR LoB |
|  | E-Payroll |  |  | E-Payroll will be incorporated into HR LoB |
|  | E-Travel | Managing Partner | GSA: 023-XX-01-XX-01-0220-24-406-185 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-022[1 to 9]-24-406-185 |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-022[1 to 9]-24-406-185 |  |
|  |  | Agency implementing E-Travel Service | XXX-XX-01-XX-[01 or 02]-0221-24-406-185 |  |
|  | IAE | Managing Partner | GSA: 023-XX-01-XX-01-0230-24-410-209 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-023[1 to 9]-24-406-185 |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-023[1 to 9]-24-406-185 |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0230-24-406-185 |  |
|  | E-Records Management | Managing Partner | NARA: 393-XX-01-XX-01-0240-24-409-204 |  |
|  |  | Agency implementing E-Records guidance | XXX-XX-01-XX-[01 or 02]-0230-24-409-204 |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0230-24-409-204 |  |
| Cross-cutting | E-Authentication | Managing Partner | GSA: 023-XX-01-XX-01-0250-24-409-203 |  |
|  |  | Migrating Agency (for existing investments) | XXX-XX-01-XX-[01 or 02]-025[1 to 9]-24-XXX-XXX |  |
|  |  | Migrating Agency (for migration costs of specific investments) | XXX-XX-01-XX-03-025[1 to 9]-24-409-203 |  |
|  |  | Agency acting as Credential Service Provider | XXX-XX-01-XX-01-025[1 to 9]-24-XXX-XXX |  |
|  |  | Agency implementing E-Authentication Service Component | XXX-XX-01-XX-[01 or 02]-0250-24-XXX-XXX |  |
|  |  | Partner Agency | XXX-XX-01-XX-04-0250-24-409-203 |  |

- Contact Information

The table lists the appropriate contact information for questions related to the E-Gov initiatives, the LoB initiatives, and OMB Circular A-11.

| Area |  | Contact | Phone | E-Mail |
| --- | --- | --- | --- | --- |
| LoB Initiatives |  | Tim Young | (202) 395-0368 | tkyoung@omb.eop.gov |
|  | Financial Management | Tim Young | (202) 395-0368 | tkyoung@omb.eop.gov |
|  | Human Resources Management |  |  |  |
|  | Grants Management | Kamela White | (202) 395-3630 | Kamela_G._White@omb.eop.gov |
|  | Federal Health Architecture | Shivani Desai | (202) 395-0348 | Shivani_Desai@omb.eop.gov |
|  | Case Management |  |  |  |
| E-Gov Initiatives |  | Tim Young | (202) 395-0368 | tkyoung@omb.eop.gov |
| G2C | GovBenefits | Jack Koller | (202) 395-4599 | Jonathan_Koller@omb.eop.gov |
|  | Recreation One-Stop |  |  |  |
|  | IRS Free File |  |  |  |
|  | E-Loans |  |  |  |
|  | USA Services |  |  |  |
| G2B | E-Rulemaking | Shivani Desai | (202) 395-0348 | Shivani_Desai@omb.eop.gov |
|  | Expanding Electronic Tax Products for Businesses |  |  |  |
|  | Federal Asset Sales |  |  |  |
|  | International Trade Process Streamlining |  |  |  |
|  | Business Gateway |  |  |  |
|  | Consolidated Health Informatics |  |  |  |
| G2G | Geospatial One-Stop | Kamela White | (202) 395-3630 | Kamela_G._White@omb.eop.gov |
|  | Disaster Management |  |  |  |
|  | SAFECOM |  |  |  |
|  | E-Vital |  |  |  |
|  | Grants.gov |  |  |  |
| IEE | E-Training | Tim Young | (202) 395-0368 | tkyoung@omb.eop.gov |
|  | Recruitment One-Stop |  |  |  |
|  | EHRI |  |  |  |
|  | E-Clearance |  |  |  |
|  | E-Payroll |  |  |  |
|  | E-Travel |  |  |  |
|  | IAE |  |  |  |
|  | E-Records Management |  |  |  |
| Cross-cutting | E-Authentication | Jeanette Thornton | (202) 395-3562 | Jeanette_I._Thornton@omb.eop.gov |
| OMB Circular A-11 |  | Gail Zimmerman | (202) 395-3172 | gzimmerm@omb.eop.gov |
|  | Sections 53 and 300 | Kim Nelson Lauren Uher | (202) 395-3787 (202) 395-4551 | Kimberly_P._Nelson@omb.eop.gov Lauren_Uher@omb.eop.gov |
|  | Additional Instructions for E-Gov and Lines of Business Initiatives for FY06 Budget Submissions | Tim Young | (202) 395-0368 | tkyoung@omb.eop.gov |

- Exhibit 300 Submissions

  - Lines of Business Initiatives

The diagram below presents the expected budgets submissions for all of the LoB initiatives.

  - E-Gov Initiatives

The diagram below presents the expected budgets submissions for all of the E-Gov initiatives not merged with an LoB initiative.