[DOE LETTERHEAD]

The Honorable A. J. Eggenberger

Chairman

Defense Nuclear Facilities Safety Board

625 Indiana Avenue, NW, Suite 700

Washington, DC 20004-2941

Dear Mr. Chairman:

The purpose of this letter is to notify the Defense Nuclear Facilities Safety Board (DNFSB) that Commitment 119E in the Implementation Plan (IP) for Recommendation 2000-1, Prioritization for Stabilizing Nuclear Materials, was completed on October 20, 2006.  The IP commitment calls for completion of bulk sludge containerization at K East Basin by October 31, 2006.

If you have any comments or feedback, please call me on (202) 586-0738, or Mr. Dae Y. Chung, Deputy Assistant Secretary for Safety Management and Operations, on (202) 586-5151.

Sincerely,

Dr. Inés R. Triay

Chief Operating Officer for

Environmental Management

cc:

K. A. Klein, RL

M. B. Whitaker, HS-1.1