DATA ITEM DESCRIPTION

Title:  DAILY LOGBOOK

Number:  FAA-SI-005				Approval Date:

AMSC Number: 					Limitation:  N/A

DTIC Applicable:					GIDEP Applicable:  N/A

Office of Primary Responsibility:

Applicable Forms: N/A

Use/relationship:

The daily logbook is used to record the installation and checkout progress at each system location.  The logbook should identify all activity associated with installation of the system and document any developments likely to delay the Contractor from completing installation and checkout as stipulated in the contract.

This data item description (DID) provides information about maintaining a daily logbook.  This logbook is intended to serve as a written narrative of all events that transpire during the installation and checkout of the system at a specific location.

Requirements:

General.  The daily logbook is a chronology of events that occur daily during the installation and checkout of the system. The logbook also provides a record of any event(s) likely to delay the Contractor from completing installation and checkout of the system according to the prescribed schedule called out in the contract.

Content. The logbook shall be maintained daily and at a minimum, entries shall include the following:

- All events related to installation and checkout of the system.

- Any failure of a component and cite a specific Field Failure Report related to that failure and actions taken by the Contractor to replace the part or component which failed.

- Any missing test or other support equipment not present on site when needed.

- Signature of both the Contractor and FAA representatives at the completion of each day’s activities.

End of FAA-SI-005